SA WG2 Meeting #143E e-meeting	S2-210xxxx

Elbonia, February 24 – March 09, 2021	(revision of S2-210xxxx)

Source:	Huawei (Rapporteur)

Title:	[draft] work plan for eEDGE_5GC

Document for:	Discussion / Approval

Agenda Item:	8.3

Work Item / Release:	eEDGE_5GC / Rel-17

Abstract: This contribution is to discuss work plan for eEDGE_5GC WI.

# Discussion

According to conclusions of FS_enh_EC in TR 23.748, it is proposed to address the main conclusions in a new TS and also TS 23.501/502/503 respectively as proposed below.

# 2. Proposal

- The moderator of each item is to organize the discussion with related companies and hold the pen to generate initial version of pCR(s) to address the conclusion item.

- The pCR(s) should be distributed in the email list before the meeting for review and comments.

| KI in 23.748 | Sub-KI | Conclusion items | Suggested target TS/clause | Plan | Volunteers | Moderators suggested by Rapporteur |
| --- | --- | --- | --- | --- | --- | --- |
| KI#1 | Multiple session (TR clause 9.1.1) | NEF service enhancement (sol #1 + sol #13 6.13.1.2) | TS 23.501/502/503(Enhancement to NEF services, URSP parts and related interaction between AF-NEF) New TS clause 6.2.4 is to refer to them when describing the procedure. | SA2 143#E | Nokia, CATT, Tencent, LGE, NTT DOCOMO, Ericsson | Nokia |
|  |  | How Domain Descriptors are used to steer the DNS and application traffic (see clause 7.1) | New TS clause 6.2.4? (Or do we assume Rel-16 have already resolved this?) | SA2 143#E | Nokia but if clarification is needed, this should be in 501 or 503, Ericsson, Qualcomm | Qualcomm |
|  |  | The case that OS/user overrides operator's DNS setting | New TS clause 6.2.1 to capture recommendation and limitations of the solutions, including this aspect. | SA2 143#E | Vivo, Tencent, Futurewei, Qualcomm | Futurewei |
|  | Distributed Anchor (TR clause 9.1.2) | EAS discovery based on source IP of DNS query (Sol 2/4/5/10) | New TS clause 6.2.2.2 | SA2 143#E | Nokia, Futurewei, Ericsson | Nokia |
|  |  | DNS triggered PDU session re-anchoring (Sol 12) | New TS clause 6.2.2.3 | SA2 143#E | Ericsson | Ericsson |
|  |  | 3rd party DoH (Sol 14) | New TS Annex A | SA2 143#E | Tencent | Tencent |
|  | ECS address provisioning (TR clause 9.1.3) | ECS provisioning via PDU session procedure | New TS clause 6.5.2 mostly referring to 23.502 TS 23.502 (4.3.2 PDU Session Establishment, 4.3.3 PDU Session Modification, and SM Subscription Data in Table 5.2.3.3.1-1) (thus at least a 23.502 CR and a 23.xxx ¨PCR) | SA2 143#E | Convida Wireless, LGE, Samsung, Qualcomm | Convida Wireless |
|  | Session breakout (TR clause 9.1.4) | Solution 22 | New TS clause 6.2.3.2/functional part | SA2 143#E | Huawei, Intel, Nokia,vivo, China Mobile, Tencent, ZTE, Futurewei, Samsung, NTT DOCOMO, Lenovo | Huawei |
|  |  |  | New TS clause 6.2.3.2/procedures |  | Huawei, Intel, Nokia, vivo, China Mobile, Tencent, ZTE, Samsung, NTT DOCOMO, Lenovo |  |
| KI#2 | Reducing packet loss (TR clause 9.2.1) | Target PSA buffering | 23.501/502 Local PSA relocation? andNew TS clause 6.3.5? referring to the 23.502 procedures | SA2 143#E | ZTE, Nokia, NTT DOCOMO, Lenovo | ZTE (50x) Nokia (new TS pCR) |
|  | UE based EAS rediscovery for session breakout (TR clause 9.2.2) | NAS triggered UE EAS rediscovery | New TS clause 6.2.3.3 | SA2 143#E | Huawei, Intel,vivo, xiaomi, Samsung, Lenovo | Huawei |
|  | UE based EAS rediscovery for SSC mode 2/3 (TR clause 9.2.2) | UE remove old EAS info when release PDU session | New TS clause 6.2.2.3 | SA2 143#E | Vivo , Nokia, Huawei, xiaomi, Samsung | Vivo |
|  | AF sending new EAS address to UE via application layer (TR clause 9.2.3) |  | New TS Annex B | SA2 143#E | Alibaba, Nokia, LGE, xiaomi | Alibaba |
|  | AF providing DNAI and target N6 info to the SMF (TR clause 9.2.3) |  | New TS clause 6.3.2 Any change to Nnef_TrafficInfluence is to be documented in 23.501/502/503 The new TS change is to explain how /when to invoke Nnef_TrafficInfluence when the EAS is to be changed | SA2 143#E | Alibaba, ZTE, Nokia, LGE, xiaomi | ZTE |
|  | Relocation considering UP latency (TR clause 9.2.4) |  | TS 23.501 clause 5.6.7? (and corresponding TS 23.502 procedures) | SA2 143#E | Nokia, Samsung, Lenovo | Samsung |
|  | EAS IP replacement (TR clause 9.2.5) |  | New TS clause 6.3.3 23.501 (N4 impacts): Hui: It's not clear why this solution impact N4 since we will reuse existing N4 actions, but we can discuss when the CR is ready. | SA2 143#E | Intel, Tencent, Futurewei, xiaomi, Lenovo Nokia (23.501 CR) | Intel Nokia (23.501 CR) |
|  | AF providing target AF info during relocation 9.2.6 |  | New TS clause 6.3.2 To check whether 23.501 §5.6.7 CR is needed | SA2 143#E | Nokia, CATT, Alibaba, ZTE, LGE, xiaomi, Lenovo Samsung | Nokia |
|  | Connection co-existence (TR clause 9.2.8) |  | New TS clause 6.3.4 If there are any change to Nnef_TrafficInfluence, these are documented in 23.501/502/503 | SA2 143#E | Ericsson | Ericsson |
| KI#3 | Network exposure via local NEF (TR clause 9.4) |  | New TS clause 6.4.2 Note: new clauses 6.4.x will be added later for alternative solutions described in NOTES in 9.4 based on input contributions. | SA2 143#E | Huawei,vivo, China Mobile, Tencent, Alibaba, ZTE, xiaomi, Ericsson, Sony, Lenovo | China Mobile |
| KI#5 | SMF sending target DNAI to AMF to assistant I-SMF/SMF selection (clause 9.3) |  | I-SMF selection (23.501/502 ETSUN parts) | SA2 143#E | Nokia, CATT, ZTE, Huawei | CATT |
|  |  |  | SMF selection(23.501/502 SSC mode 2/3 parts) | SA2 143#E | Nokia, CATT, ZTE, Huawei, Lenovo | Huawei |
| General parts |  |  | New TS clause 4.1 General + 4.2 Architecture assumptions | SA2 143#E | Huawei, Samsung, Ericsson, Lenovo | Huawei |
|  |  |  | New TS clause 4.3 Connectivity models | SA2 143#E | Nokia, Samsung, Ericsson | Ericsson |
|  |  |  | New TS clause 5 Functional Description | Postpone to SA2 144#E? |  |  |
|  |  |  | New TS clause 6.2.1 | Postpone to SA2 144#E? |  |  |
|  |  |  | New TS clause 6.3.1 | Postpone to SA2 144#E? |  |  |
|  |  |  | New TS clause 6.4.1 | Postpone to SA2 144#E? |  |  |
|  |  |  | New TS clause 6.5.1 | Postpone to SA2 144#E? |  |  |