## Slide 1: FS_eNA_ph2 Status Report
Xiaobo Wu (Huawei), Aihua Li (China Mobile)

## Slide 2: FS_eNA_ph2 status at SA#90-e
Progress since SA#89E:
  None
RAN impacts or dependencies:
  None
Next steps:
  Start normative work as per agreed WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 97 > 100% | TBD | SP-200098

## Slide 3: eNA_ph2 status at SA#91-e
General:
  All the concluded KIs except KI#15 (due to waiting for the LS Response from SA3) have started the normative work.
  47 CRs are agreed for 23.288, 16 CRs are agreed for 23.501, 22 CRs are agreed for 23.502, 1 CR is agreed for 23.503 and 2 LS Replies are agreed.
  Key Issue #1: Logical decomposition of NWDAF and possible interactions between logical functions
  2 CRs agreed for 23.288, 2 CRs agreed for 23.501.
  Next steps: Continue the normative work.
  Key Issue #2: Multiple NWDAF instances
  10 CRs agreed for 23.288, 2 CRs agreed for 23.501, 2 CRs agreed for 23.502.
  Next steps: Continue the normative work.
  Key Issue #3: Mapping of NWDAF use cases to NFs and identify actions that could be taken based on NWDAF analytics and predictions (NOT to be progressed in R17)
WI Code | Work Item Title | WP | Target Date | WID#
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 0% > 40% | June 1, 2021 | SP-201133

## Slide 4: eNA_ph2 status after SA2#143E (2/5)
  Key Issue #4: Remaining aspects on how to ensure that slice SLA is guaranteed
  3 CRs agreed for 23.288, 1 CR agreed for 23.501, 1 CR agreed for 23.502.
  Next steps: Continue the normative work.
  Key Issue #5: New types of outputs provided by NWDAF (NOT to be progressed in R17)
  Key Issue #6: Study possible mechanisms for improved correctness of NWDAF analytics (NOT to be progressed in R17)
  Key Issue #7: Adding Application attributes and KPIs as the Input data in some services described in TS 23.288 [5]
  1 CR agreed for 23.288.
  Next steps: Continue the normative work.
  Key Issue #8: UE data as an input for analytics generation
  4 CRs agreed for 23.288, 1 CR agreed for 23.502, 1 LS Reply agreed.
  Next steps: Continue the normative work.
  Key Issue #9: Dispersion analytic output provided by NWDAF
  1 CR agreed for 23.288, 2 CRs agreed for 23.502, 1 LS Reply agreed.
  Next steps: Continue the normative work.
  Key Issue #10: NWDAF Assisted UP Optimization
  2 CRs agreed for 23.288, 1 CR agreed for 23.501, 2 CRs agreed for 23.502.
  Next steps: Continue the normative work.

## Slide 5: eNA_ph2 status after SA2#143E (3/5)
  Key Issue #11: Increasing efficiency of data collection
  13 CRs agreed for 23.288, 4 CRs agreed for 23.501, 7 CRs agreed for 23.502.
  Next steps: Continue the normative work.
  Key issue #12: NWDAF-assisted RFSP policy
  1 CR agreed for 23.288, 1 CR agreed for 23.503.
  Next steps: Continue the normative work.
  Key Issue #13: Triggering conditions for analytics
  1 CR agreed for 23.288, 1 CR agreed for 23.501, 1 CR agreed for 23.502.
  Next steps: Continue the normative work.
  Key Issue #14: NWDAF-assisted application detection
  None.
  Key Issue #15: User consent for UE data collection/analysis
  Waiting for the LS Response from SA3
  Next steps: Start the normative work.
  Key Issue #16: UP optimization for edge computing
  5 CRs agreed for 23.288, 2 CRs agreed for 23.501, 3 CRs agreed for 23.502.
  Next steps: Continue the normative work.
  Key Issue #17: Definition of accuracy levels
  1 CR agreed for 23.288.
  Next steps: Continue the normative work.

## Slide 6: eNA_ph2 status after SA2#143E (4/5)
  Key Issue #18: Enhancement for real-time communication with NWDAF
  1 CR agreed for 23.501, 1 CR agreed for 23.502.
  Next steps: Continue the normative work.
  Key Issue #19: Trained data model sharing between multiple NWDAF instances
  3 CRs agreed for 23.288, 2 CRs agreed for 23.501, 2 CRs agreed for 23.502.
  Next steps: Continue the normative work.
  Key Issue #20: NWDAF assisting in detecting anomaly events for the user plane
  None.
  Key Issue #21: NWDAF assisting in user plane performance
  None.

## Slide 7: eNA_ph2 status after SA2#143E (5/5)
  RAN impacts and dependencies:
  None identified so far.
Contentious Issue:
  None.
Dependencies with other WGs:
  KI#15 we asked SA3 to provide feedback on solutions so this should be mentioned here.
Focus for the Next Meeting:
  SA2#144E: Continue the normative work.
    Risk:
  None.

## Slide 8: backup