## Slide 1: FS_5G_ProSe and 5G_ProSe Status Report
Deng Qiang (CATT), Fei Lu (OPPO)
SA WG2 Meeting #143E (e-meeting)
Feb 24 – Mar 09, 2021

## Slide 2: FS_5G_ProSe status after SA2#143e (1/3)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 90% > 98% | March, 21 | SP-200444
General
  FS_5G_ProSe TR 23.752 v1.1.0 will be available here.
  Conclusions for KI#1, K#7 and KI#8 are updated. Interim conclusions for KI#3 are updated.
  TR 23.752 sent to SA#91e for Approval.
  LS to SA5 to inform SA2 conclusion on UE usage reporting, LS to SA3 to ask feedback on L3 UE-NW Relay authentication and authorization issues.
Key Issue 3 (UE-to-Network Relay):
  Some open issues e.g. L3 Relay PDU session parameters are concluded.
  Whether to proceed with Layer 3-based UE-to-Network Relay solution, Layer 2-based UE-to-Network Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
  Next Steps: Update the conclusion based on SA and RAN TSG#91-E meetings outcome.
Key Issue 4 (UE-to-UE Relay):
  Updates to sol#8 and #9 are captured in TR 23.752.
  Whether to proceed with Layer 3-based UE-to-UE Relay solution, Layer 2-based UE-to-UE Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
  Next Steps: Update the conclusion based on SA and RAN TSG#91-E meetings outcome.

## Slide 3: FS_5G_ProSe status after SA2#143e (2/3)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 90% > 98% | March, 21 | SP-200444
Key Issue 7 (Charging):
  KI#7 is concluded by taking into SA5 feedback into account.
  Next Steps: Start normative work based on the conclusions.

## Slide 4: FS_5G_ProSe status after SA2#143e (3/3)
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 90% > 98% | March, 21 | SP-200444
Contentious Issue:
  Whether to proceed with Layer 3-based UE-to-Network Relay solution, Layer 2-based UE-to-Network Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
  Whether to proceed with Layer 3-based UE-to-UE Relay solution, Layer 2-based UE-to-UE Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
Focus for the Next Meeting (SA2#144e):
  Update the conclusions for KI#3 and KI#4 based on SA and RAN TSG#91-E meetings outcome.
  Continue normative work for the concluded key issues.
Overall Plan:
  SA2#144e, #145e: Continue normative work for the concluded key issues.

## Slide 5: FS_5G_ProSe Status at SA#91e
Progress since SA#90-e:
  Conclusions are updated for KI#1 (Direct Discovery), #7 (PC5 Charging) and #8 (Service Authorization).
  Interim conclusions are updated for KI#3 (UE-to-Network Relay).
  LS to SA5 to inform SA2 conclusion on UE usage reporting, LS to SA3 to ask feedback on L3 UE-NW Relay authentication and authorization issues..
  TR 23.752 sent to SA#91e for Approval.
RAN impacts or dependencies:
  Whether to proceed with Layer 3-based UE-to-Network Relay solution, Layer 2-based UE-to-Network Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
  Whether to proceed with Layer 3-based UE-to-UE Relay solution, Layer 2-based UE-to-UE Relay solution, or both to normative work needs to be determined at SA and RAN TSG#91-E meetings.
Next steps:
  Continue normative work for the concluded key issues.
  Update the conclusions for KI#3 and KI#4 based on SA and RAN TSG#91-E meetings outcome.
WI Code | Work Item Title | WP | Target Date | WID#
FS_5G_ProSe | Study on System enhancement for Proximity based Services in 5GS (FS_5G_ProSe) | 90% > 98% | Dec, 20 -> March, 21 | SP-200444

## Slide 6: 5G_ProSe Status at SA#91e
Progress since SA#90-e:
  TS skeleton and 36 pCRs agreed to TS 23.304, 4 CRs agreed to TS 23.501, 4 CRs agreed to TS 23.502, 3 CRs agreed to TS 23.503 related to the concluded key issues.
RAN impacts or dependencies:
  RAN impacts as per agreed CRs.
Next steps:
  Continue normative work for the concluded key issues.
WI Code | Work Item Title | WP | Target Date | WID#
5G_ProSe | Proximity based Services in 5GS (5G_ProSe) | 0% > 30% | June, 21 | SP-201132