## Slide 1: FS_eNA_ph2 Status Report
Xiaobo Wu (vivo), Aihua Li (China Mobile)

## Slide 2: FS_eNA_ph2 status at SA#90-e
Progress since SA#89E:
  None
RAN impacts or dependencies:
  None
Next steps:
  Start normative work as per agreed WID.
WI Code | Work Item Title | WP | Target Date | WID#
FS_eNA_Ph2 | Study on Enablers for Network Automation for 5G - phase 2 | 97 > 100% | TBD | SP-200098

## Slide 3: eNA_ph2 status after SA2#144E (1/5)
General:
  Continue the normative work and make progress for all the concluded KIs except KI#15, whose normative work has been started but has no CR(s) agreed.
  47 CRs agreed for 23.288, 11 CRs agreed for 23.501, 16 CRs agreed for 23.502 and 3 LS Response agreed.
  Key Issue #1: Logical decomposition of NWDAF and possible interactions between logical functions
  1 CR agreed for 23.288, 2 CRs agreed for 23.501, 1 CR agreed for 23.502.
  How to reword the limitation of the sharing of models or model meta data in Release 17 is postponed.
  Next steps: Continue the normative work.
  Key Issue #2: Multiple NWDAF instances
  14 CRs agreed for 23.288, 1 CR agreed for 23.501, 4 CRs agreed for 23.502.
  Next steps: Continue the normative work.
  Key Issue #3: Mapping of NWDAF use cases to NFs and identify actions that could be taken based on NWDAF analytics and predictions (NOT to be progressed in R17)
WI Code | Work Item Title | WP | Target Date | WID#
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 40%(#143E) -> 70% | June 1, 2021 | SP-201133

## Slide 4: eNA_ph2 status after SA2#144E (2/5)
  Key Issue #4: Remaining aspects on how to ensure that slice SLA is guaranteed
  2 CRs agreed for 23.501, 1 CR agreed for 23.502.
  Next steps: Continue the normative work.
  Key Issue #5: New types of outputs provided by NWDAF (NOT to be progressed in R17)
  Key Issue #6: Study possible mechanisms for improved correctness of NWDAF analytics (NOT to be progressed in R17)
  Key Issue #7: Adding Application attributes and KPIs as the Input data in some services described in TS 23.288 [5]
  2 CRs agreed for 23.288.
  Next steps: Continue the normative work.
  Key Issue #8: UE data as an input for analytics generation
  4 CRs agreed for 23.288, 2 CRs agreed for 23.502, 1 LS OUT to SA3 agreed.
  Next steps: Continue the normative work.
  Key Issue #9: Dispersion analytic output provided by NWDAF
  2 CR agreed for 23.288, 1 CR agreed for 23.502, 1 LS OUT to SA5 agreed.
  Next steps: Continue the normative work.
  Key Issue #10: NWDAF Assisted UP Optimization
  1 CR agreed for 23.288, 1 CR agreed for 23.502.
  Next steps: Continue the normative work.

## Slide 5: eNA_ph2 status after SA2#144E (3/5)
  Key Issue #11: Increasing efficiency of data collection
  16 CRs agreed for 23.288, 4 CRs agreed for 23.501, 3 CRs agreed for 23.502.
  Next steps: Continue the normative work.
  Key issue #12: NWDAF-assisted RFSP policy
  1 CR agreed for 23.288, 2 CRs agreed for 23.502.
  Next steps: Continue the normative work.
  Key Issue #13: Triggering conditions for analytics
  1 CR agreed for 23.501.
  Next steps: Continue the normative work.
  Key Issue #14: NWDAF-assisted application detection
  None.
  Key Issue #15: User consent for UE data collection/analysis
  Both LS out to SA3 and CR(s) are postponed.
  Next steps: Continue the normative work.
  Key Issue #16: UP optimization for edge computing
  1 CR agreed for 23.288.
  Next steps: Continue the normative work.
  Key Issue #17: Definition of accuracy levels
  1 CR agreed for 23.288.
  Next steps: Continue the normative work.

## Slide 6: eNA_ph2 status after SA2#144E (4/5)
  Key Issue #18: Enhancement for real-time communication with NWDAF
  1 CR agreed for 23.501, 1 CR agreed for 23.502.
  Next steps: Continue the normative work.
  Key Issue #19: Trained data model sharing between multiple NWDAF instances
  3 CRs agreed for 23.288.
  Next steps: Continue the normative work.
  Key Issue #20: NWDAF assisting in detecting anomaly events for the user plane
  None.
  Key Issue #21: NWDAF assisting in user plane performance
  None.

## Slide 7: eNA_ph2 status after SA2#144E (5/5)
  RAN impacts and dependencies:
  None identified so far.
Contentious Issue:
  How to reword the limitation of the sharing of models or model meta data in Release 17
Dependencies with other WGs:
  None.
Focus for the Next Meeting:
  Continue the normative work.
    Risk:
  None.

## Slide 8: backup