## Slide 1: SA WG2 Status report for ID_UAS
Stefano Faccin
Qualcomm

## Slide 2: ID_UAS status after SA2#144E (1/2)
General
  ID_UAS is captured in TS 23.256.
  18 CRs were approved
  It was concluded to proceed with an API-based solution for UUAA procedures, which is specific for UAV UE (i.e. not generic to all UE). The solution will be captured solely in TS 23.256 with no impacts on TS 23.501 and TS 23.502
WI Code | Work Item Title | WP | Target Date | WID#
ID_UAS | Support of Unmanned Aerial Systems Connectivity, Identification, and Tracking | 15% > 45% | June 2021 | SP-200979

## Slide 3: ID_UAS status after SA2#144E (2/2)
  RAN impacts and dependencies:
  None
SA3 dependencies
  Sucurity aspects of UUAA procedure will be coordinated with SA3.
Contentious Issue:
  The exact UAS NF interfaces to other NFs is still being discussed.
  Some aspects concluded in the TR are still being challenged and require further discussion.
Focus for the Next Meeting (SA2#144E):
  Progress and complete normative work
Overall Plan:
  Complete the normative work at SA2#145e and submit T2 23.256 to SA#92-e plenary for approval.
Risks:
  If basic TR conclusions are being challenged, there is a risk of inability to complete the WID.