## Slide 1: eLCS_ph2 Status Report
Ming Ai
CATT

## Slide 2: eLCS_ph2 status after SA2#144e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 40% -> 70% | Jun, 21 | SP-200082
Progress since SA#91-e:
  SA2#144E was the third meeting to have 5G_eLCS_Ph2 on agenda;
  11 CRs have been approved, includes: Multiple QoS Class, Assistance Data Delivery in 5G-MO-LR, 5G positioning area, and etc;
  2 issues have been postponed to next meetings: 5GC-MO-LR Procedures for Periodic Location report, Storing UE Positioning Capabilities in 5GC.
RAN impacts or dependencies:
    No
Next steps:
  Continue normative work.

## Slide 3: eLCS_ph2 status after SA2#143e
WI Code | Work Item Title | WP | Target Date | WID#
5G_eLCS _Ph2 | Enhancement to the 5GC LoCation Services-Phase 2 | 20% -> 40% | Jun, 21 | SP-200082
Progress since SA#90-e:
  SA2#143E was the second meeting to have 5G_eLCS_Ph2 on agenda.
  CRs on High accuracy positioning with (by introducing Local Coordinates), MO-LR subscribed assistance data, energy-efficient positioning for AF accepts a certain age of the location information, and LMF selection by querying NRF have been approved;
  CRs on LCS Latency Reduction has be technically endorsed, due to the need of RAN feedback;
RAN impacts or dependencies:
    LS sent to RAN1 and RAN2 to ask whether support can be provided for a scheduled location time as part of their Rel-17 work.
Next steps:
  Continue normative work.