TSG SA2 Meeting #145E	S2-2105204

17 – 28 May, 2021, E-Meeting	(revision of S2-2104303)

Source:	Huawei (5MBS rapporteur)

Title:	Exception sheet for Rel-17 5MBS

Document for:	Approval

Agenda Item:	9.1.3

3GPP™ Work Item Exception

# Title : 		Architectural enhancements for 5G multicast-broadcast services

## Acronym  : 	5MBS

## Unique Identifier :	900009

Release 17 Submission form

| Feature / Item: | 5MBS |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: X | CN: X | Others (specify): |
| Expected Completion Date: | Sept., 2021, SA#93 |  |  |  |  |
| Service(s) impacted: | Multicast/Broadcast services |  |  |  |  |
| Specification(s) affected: | TS 23.247, TS 23.501, TS 23.502, TS 23.503, TS 23.468 |  |  |  |  |
| Task(s) within work which are not complete: | The following tasks need further discussion: Issues that need coordination with other WGs: - RAN WG: Issues left over for supporting intra system mobility; - RAN WG: The implication of not triggering PDU Session UP activation in NG-RAN when SMF informs the NG-RAN of UE join Issues that need further work: - N4 extension for MBS traffic, depend on CT4 feedback; |  |  |  |  |
| Consequences if not included in Release 17: | Above features will not be supported for Multicast/Broadcast services. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-17 Work Item "Architectural enhancements for 5G multicast-broadcast services (5MBS)".

Contentious Issues: