## Slide 1: FS_eNA_ph2 Status Report
Xiaobo Wu (vivo), Aihua Li (China Mobile),

## Slide 2: eNA_ph2 status after SA2#147E (1/3)
General:
  Normative work is complete for all KIs.
  39 CRs agreed for 23.288, 4 CRs agreed for 23.501, 10 CRs agreed for 23.502, 1 CRs agreed for 23.503 and 4 LS Response agreed.
Exception tasks for KI#2: Multiple NWDAF instances, analytics subscription/context transfer procedures
  Status: CRs are approved and This item can be closed.
  One Editor’s Note left that will be resolved in next meeting.
  Editor's note: It FFS how this aligns with the procedure when Analytics consumer changes.
Exception tasks for KI#12: NWDAF-assisted RFSP policy, how to support Service Experience statistics per frequency:
  Status: CRs are approved. This item can be closed.
WI Code | Work Item Title | WP | Target Date | WID#
eNA_Ph2 | WID on Enablers for Network Automation for 5G - phase 2 | 90%(#145E) >99% (#146E) | June 1, 2021 | SP-201133

## Slide 3: eNA_ph2 status after SA2#147E (2/3)
Exception tasks for KI#15: User consent for UE data collection/analysis, the procedures for data collection for UE related analytics need to take user consent into account, how to do this depends on the outcome of the SA3 WG
  Status: CRs are approved. This item can be closed.

## Slide 4: eNA_ph2 status after SA2#147E (3/3)
  RAN impacts and dependencies:
  None identified so far.
Contentious Issue:
  No
Dependencies with other WGs:
  LS sent to SA5 about Network slice information from OAM.
  Reply LS sent to SA3 about user consent
Focus for the Next Meeting:
  Maintenance and alignment with SA3 and SA5.
    Risk:
  None.