## Slide 1: FS_GMEC Status Report
<Qianghua Zhu>
<Rapporteur, Huawei>

## Slide 2: Work Planning for FS_GMEC
SA2#149-E, 1 TU assigned: (TR skeleton, TR scope, assumptions, terms, key issues, some solutions)
SA2#150-E, 1 TU assigned: (key issue updates, solutions, last meeting for new KIs)
SA2#151-E, 1 TU assigned: (solution updates, initial evaluations and conclusions, last meeting for new solution)
SA2#152-E, 1 TU assigned: (solution updates, finial evaluations and conclusions, send TR for approval, WID approval)
SA2#153-E, 0.5 TU assigned: (normative work)
SA2#154-E, 0.5 TU assigned: (normative work)
SA2#154-E AH, 0.25 TU assigned: (normative work)
SA2#155-E, 0.5 TU assigned: (normative work)
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_GMEC | 4 | 1.75 | 5.75 | 1 | 1 | 1 | 1 | 0.5 | 0.5 | 0.25 | 0.5

## Slide 3: FS_GMEC Status after SA2#149E
General
Work Task/Key Issues
Solutions
Dependencies
Contentious Issue
Outstanding Issue
RAN/CT impacts
Next Steps
Risks
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 00% > xx% | Sept. 2022 | SP-211603

## Slide 4: FS_GMEC Status at SA#96
Progress since SA#95:
RAN/CT impacts
Next Steps
Risks
WI Code | Work Item Title | WP | Target Date | WID#
FS_GMEC | Study on generic group management, exposure and communication enhancements | 00% > xx% | Sept. 2022 | SP-211603