## Slide 1: FS_PIN Status Report
vivo Mobile Communication Co., Ltd.
S2-2205332

## Slide 2: FS_PIN status after SA2#151E (1/2)
General
  TR 23.700-88 v.0.3.0 was created based on approved contributions.
  31 contributions agreed (16 new solutions, 7 solution updates, 6 initial evaluations, 1 mega editorial modifications, and 1 term update).
  1 contribution not handled.
  2 TUs used and 1.5 TUs left for study phase.
New key issue agreed:
  No
New solutions captured:
  KI#1: Personal IoT Networks Architecture in 5GS
  KI#1: 5GC architecture enhancements to support PIN
  KI#2 & #6: Discover PIN and PIN element via direct discovery
  KI#2: PIN and PINE discovery and selection via 5GC
  KI#4: Solution for differentiation
  KI#4: PIN Communication by local routing in 5GC
  KI#4: Delay budget between PINE and PEGC
  KI#4 & #6: QoS handling for PINE communication with 5GC via PEGC
  KI#4: PIN communication using multiple PEGCs
  KI#5: Authorization of a PINE for PIN Access
  KI#5: New solution for PIN Authorization
  KI#6: Policy and parameter provisioning framework for PIN
  KI#6: PIN Policy and Parameters Provisioning using the UE Configuration Update Procedure
  KI#6: New solution for Policy and Parameters Provisioning for PIN
  KI#6: Solution for provisioning in PEGC/PEMC
  KI#7: management for identification of PIN and PINE
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 35% > 60% | Sept, 22 | SP-211643

## Slide 3
RAN impacts and dependencies:
  No
Other WG dependencies
  Potential SA6 coordination
  Potential SA3 coordination for PINE authentication.
Contentious Issue:
  No
Focus of the Next Meeting (SA2#152E):
  No new solutions will be handled
  Capture solution updates
  Handle evaluations and interim conclusions
Risks:
  No
FS_PIN status after SA2#151E (2/2)

## Slide 4: FS_PIN status at SA#96e
Progress since SA#95e:
  1 new key issue agreed (total 7 key issues)
  29 solutions captured
  TR 23.700-88 v0.3.0 generated based on the agreed contributions
RAN impacts and dependencies:
  none
Next steps:
  Update the captured solutions
  Handle evaluations and interim conclusions
  Coversheet for information
WI Code | Work Item Title | WP | Target Date | WID#
FS_PIN | Study on Personal IoT Networks | 20% > 60% | Sept, 22 | SP-211643

## Slide 5: Annex

## Slide 6: Work Plan
Overall Plan: (study phase)
  SA2#149 (0.5TU): TR skeleton, scope, arch assumptions; new KIs, new solutions
  SA2#150 (0.5TU): New solutions, (new/updated) KIs, KI with solution
  SA2#151 (1TU): Solutions, initial evaluations
  SA2#152 (1TU): Solutions, evaluations, Interim conclusions
  SA2#153 (0.5TU): Finalize conclusions, evaluation updates; WID approval
  SA2#154: start normative work.
 |  |  |  | Feb, 22 | Apr, 22 | May, 22 | Aug, 22 | Oct, 22 | Nov, 22 | Jan, 23 | Feb, 23
SID/WID | Study TU | Normative TU | Total TU | #149 | #150 | #151 | #152 | #153 | #154 | #154AH | #155
FS_PIN | 3.5 | 2 | 5.5 | 0.5 | 0.5 | 1 | 1 | 0.5 | 0.5 | 0.5 | 1