## Slide 1: eNPN_Ph2 Status Report
Peter Hedman
Ericsson (Rapporteur)

## Slide 2: eNPN_Ph2 Status at SA#102
Progress since SA#101:
  17 CRs approved for TS 23.501/23.502/23.503/23.402/23.316
  LS exchange with SA3 (cc to CT1, CT4) on NSWO support in SNPN using CH AAA server; based on the LS exchange SA2 agreed CR to 23.501 according to input from SA3.
  Based on LS from CT4 on on SNPN Identifier based N3IWF FQDN SA2 approved CR corresponding to CT4 input and also communicated this to CT4 by LS reply
  CR on removal of UDM support of time-based access control for localized services was postponed
  Multiple CRs on changes to SNPN selection for localized services postponed
Impacts and dependencies on other WGs:
  Intra-TSG: SA3 dependencies as per above LS and CR
  Inter-TSG: No new RAN impact identified, some new CT impacts as per approved CRs
Next steps:
  Maintenance
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970015 | Enhanced support of Non-Public Networks | eNPN_Ph2 | 6/6/2023 | 100% | SP-230096 | 100% | Maintenance

## Slide 3: eNPN_Ph2 Status after SA#159
Progress since SA#101:
  15 CRs approved for TS 23.501/23.502/23.503/23.402/23.316
  An LS sent to SA3 (cc to CT1, CT4) on NSWO support in SNPN using CH AAA server, attaching a technically endorsed CR, waiting for SA3 progress and feedback on the topic.
  CR on removal of UDM support of time-based access control for localized services was postponed
  Multiple CRs on changes to SNPN selection for localized services postponed
Impacts and dependencies on other WGs:
  Intra-TSG: SA3 dependencies as per above LS
  Inter-TSG: No new RAN impact identified, some new CT impacts as per approved CRs
Next steps:
  Maintenance, at SA2#160 eNPN_Ph2 planned to be handled as part of agenda item Generic Rel-18 LS
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970015 | Enhanced support of Non-Public Networks | eNPN_Ph2 | 16/06/2023 | 100% | SP-230096 | 100% | Maintenance
OLD i.e. remove