SA WG2 Meeting #170	S2-2506938

25 – 29 August, 2025, Goteborg , SE

Source:	Ericsson, Nokia, Qualcomm, AT&T

Title:	[WT#4, Sensing] WT on integration of Sensing and Communication over 3GPP access in 6G

Document for:	Discussion/Agreement

Agenda Item:	20.6.4

Work Item / Release:	FS_6G_ARC/Rel-20

Abstract of the contribution: This contribution proposes WT# 4 related work is postponed until Rel-20 5GA work has reached stability and RAN progress on the scope.

# 1. Justifications

#### Architectural Motivation and Gap Analysis:

3GPP has started work on “Integration of Sensing and Communication (ISAC) over 3GPP access” for 5GA - Rel-20, in various WGs, including SA2 and RAN WGs. The scope of this 5GA overall SA2 architecture work, which is aligned and based on RAN agreement, is documented in the SI SP-250809.

RP-251881 is the 6G SI for RAN has identified the related work in item 9, but as it reflects in clause 4.1.1 “Interim Milestone”, until June 2026, RAN work scope does not include working on area related to support of integration of Sensing and Communication over 3GPP access.

#### Technical Impact:

While 5GA related technical work is just starting up in SA2 in this area, it would be premature and near impossible to run a parallel study on the same feature for 6G System concept. Duplicating the work and resources that will be wasted in this manner does not make sense. In addition, prior to RAN making some progress on their part of work related to supporting this feature, it would be premature for SA2 to start any activity.

Additionally, RAN has approved the ISAC work for Rel-20 (RP-251861), which focus on "gNB-based mono-static sensing (i.e., single TRP with co-located sensing transmitter and receiver) for UAV use case. The corresponding SA2 study ISAC_ARC (and contents in TR23.700-14) need to be adjusted accordingly.

Given that there are still many open issues to be resolved for Rel-20 study on ISAC, it is therefore proposed to not have parallel study work with 6G.

Based on the above analysis, it is proposed to update the NOTE under WT#4 in the SI to postpone planning/scoping of this WT until between March and June, 2026.

Update is shown with change marks compared to the content in SP-250806.

**** First Change all new for the TR****

# Annex A.X. WT#4 Scope

Editor's Note: Describe the technical scope of the proposed Work Task. If applicable, suggest logical subdivision of this WT into smaller sub-WT. This clause is part of the TR Annex.

WT#4: Study the integration of Sensing and Communication over 3GPP access, considering the sensing modes to be supported and other sources of sensing data.

NOTE 5:	The detailed scope of WT#4 will be determined considering the scope and work of R20 FS_Sensing_ARC as well as determination of scope of this work in RAN for 6G. SA2 could evaluate the situation in Q1 2026, for possible scoping discussions during Q2 2026.