## Slide 1: SA2 Work Planning
Andy Bennett
SA2 Chair
SA WG2 Meeting #170 Goteborg
August 25 – August 29, 2025

## Slide 2: SA2 and SA meeting dates for 2025
Q1 | SA2-Ad Hoc | Monday, January 20, 2025 | Friday, January 24, 2025 | Electronic
 | SA2#167 | Monday, February 17, 2025 | Friday, February 21, 2025 | Athens, Greece
 | SA#107 | Wednesday, March 12, 2025 | Friday, March 14, 2025 | Incheon, Korea
Q2 | SA2#168 | Monday, April 07, 2025 | Friday, April 11, 2025 | Goteborg, Sweden
 | SA2#170 | Monday, May 19, 2025 | Friday, May 23, 2025 | Fukuoka, Japan
 | SA#108 | Tuesday, June 10, 2025 | Friday, June 13, 2025 | Prague, Czech Republic
Q3 | SA2#170 | Monday, August 25, 2025 | Friday, August 29, 2025 | Goteborg, Sweden
 | SA#109 | Tuesday, September 16, 2025 | Friday, September 19, 2025 | Beijing, China
Q4 | SA2#171 | Monday, October 13, 2025 | Friday, October 17, 2025 | Wuhan, China
 | SA2#172 | Monday, November 17, 2025 | Friday, November 21, 2025 | Dallas, USA
 | SA#110 | Tuesday, December 09, 2025 | Friday, December 12, 2025 | Baltimore, USA

## Slide 3: Rel-19 planning for SA2 - General
The planning for Rel-20 anticipates a rapid reduction in time dedicated to Rel-19 maintenance over the next few meetings
Per-company quota of 4 per AI will now be applied in August (excluding AmbientIoT-ARC)
The rules for which tdocs are subject to the quotas can be found in the meeting agenda
 |  | 2025 | 2025 | 2025 | 2025 | 2025 | 2026 | 2026 | 2026 | 2026 | 2026 | 2026
 |  | Apr #168 Goteborg | May #170 Fukuoka | Aug #170 Goteborg | Oct #171 China | Nov #172 Dallas | Feb #173 India | Apr #174 EU | May #175 China | Aug #176 EU | Oct #177 EU | Nov #178 US
Rel-19 |  |  |  |  |  |  |  |  |  |  |  | 
19.x | Original planned total TU's | 11 | 11 | 9 | 6 | 6 | 4 | 4 | 4 | 3 | 3 | 3

## Slide 4: Rel-20 planning – 5G Advanced
Stage-2 freeze
  Jun 2026 (>=80%)
  Sep 2026 (100%)
Study Item deadlines
Study deadline A applies to FS_5GSAT_Ph4_ARC, FS_Sensing_ARC, FS_AIML_CN_Ph2 and FS_EnergySys_Ph2
No exceptions are expected to the Stage 2 100% freeze as Stage 3 group require sufficient time for their work
This means it is essential that normative work starts promptly after the respective study deadlines
 | 2025 | 2025 | 2025 | 2025 | 2025 | 2026 | 2026 | 2026 | 2026
 | Apr #168 Goteborg | May #170 Fukuoka | Aug #170 Goteborg | Oct #171 China | Nov #172 Dallas | Feb #173 India | Apr #174 EU | May #175 China | Aug #176 EU
 |  |  |  |  | Study deadline A | Study deadline B |  | Stage 2 80% | Stage 2 100%

## Slide 5: Rel-20 planning – 6G
Previously endorsed high level plan
  SA2#170 August 2025
    Input papers to provide justification and clarification of Work Task scope
    During the meeting assess for each WT whether Key Issue submission can start in the next meeting
      (Drafting of Key Issues during the meeting is not precluded)
    Document agreed Work Task scope updates in an annex of the TR
    Input papers on architectural assumptions and principles, with a focus on WT’s in August
  SA2#171 October 2025
    Start Key Issue discussions for Work Tasks identified in previous meeting
    For the Work Tasks not identified in previous meeting as ready for Key Issues, continue 1. 2. and 3. above
    Input papers on architectural assumptions and principles
  SA2#172 November 2025
    Continue as in SA2#171 for Work Tasks and Key Issues
    Completion of Key Issues, Arch assumptions and principles is in general targeted for the end of this meeting unless there are dependencies on other WG’s
    Update Study Item Description with updated Work Task descriptions from the TR annex
    Add TU estimates and completion date to the SID
    Input papers on architectural assumptions and principles

## Slide 6: Rel-20 planning – 6G
Tentative detailed plan (based on input from the rapporteurs)
  As usual we will constantly monitor progress and adjust the plan as needed during the release
Meeting | Date | Planned TU’s | Actual TU’s | Action plan | Comment
SA2#170 | Aug 2025 | - |  | TR skeleton, invite companies for WT scope and justification discussion including potential WTs/KI, potential TU, dependencies, architectural principles, assumptions and requirements. | As endorsed in S2-2505648, the completion of Key Issues, architectural assumptions, and principles is generally targeted for the end of SA2#172 meeting, unless there are dependencies on other WGs. Identify other 5G features that will be supported and/or adapted in 6G. The Study Item Description (SID) should be updated with: Revised Work Task descriptions from the TR annex TU estimates Target completion date for the SID Agree on 2nd Phase planning (including parallel streams). Checkpoint#1 (SA2#172): Stability check on WTs (and, based on those, potential KIs).
SA2#171 | Oct 2025 |  |  | Continue WT/KI and assumptions discussions including dependencies | 
SA2#172 | Nov 2025 |  |  | Complete KIs, SID update with WT scope dependencies and TU. Aim to complete the architecture requirements & assumptions. Last meeting for Key Issue proposals. | 
SA2#173 | Feb 2026 |  |  | Last meeting for Key Issue updates. Start documentation of solutions. Last meeting for additional new Key Issues which are dependent on other TSGs/WGs. | Checkpoint#2: Stability check on KIs. Evaluate whether any exceptions (e.g., for KI updates) are needed for another one meeting (for SA2#174) due to dependencies on other WGs. Re-evaluate the deadline for accepting new solution proposals, i.e., to determine whether SA2#176 remains appropriate or whether to shift to SA2#177, for instance, based on the status of KIs.
SA2#174 | Apr 2026 |  |  | Continue solution discussion, coordination with other WGs. | 
SA2#175 | May 2026 |  |  | Continue solution discussion, coordination with other WGs. | Checkpoint#3: Stability check (per WT) and coordination on dependencies. Cross-TSGs/WGs coordination.

## Slide 7: Rel-20 planning – 6G
Tentative detailed plan (based on input from the rapporteurs)
Meeting | Date | Planned TU’s | Actual TU’s | Action plan | Comment
SA2#176 | Aug 2026 |  |  | Last meeting for new solution proposals, start discussion on solution principles and interim conclusion. | Checkpoint#4: some aspects of Architecture conclusion and notification to other WGs. Cross-TSGs/WGs coordination. Decide whether to allow new solution(s) for SA2#177 meeting.
SA2#177 | Oct 2026 |  |  | Complete conclusions on KIs and overall architecture. | 
SA2#178 | Nov 2026 |  |  | Complete conclusions on KIs and overall architecture. | Checkpoint#5: Architecture conclusion and WID approval
SA2#179 | Feb 2027 |  |  | Complete conclusions on KIs and overall architecture. | If the SI completion is Mar’27, checkpoint#5 can be moved to Q1’27.

## Slide 8: Rel-20 planning – TEI20
12 TU’s are proposed for handling TEI20 items
In the plan below items filling up to 4.5 TU’s will be discussed in August 2025
  3.5 TU’s are already allocated for the SA approved TEI20_NetShare_Ph2-ARC and TEI20_5G_ProSe_Ph4-ARC items
Items filling up to 4 TU’s will be discussed in February 2026
Items noted in August 2025 are not encouraged to be re-submitted in February 2026
Proposed meeting by meeting plan:
2025 | 2025 | 2025 | 2025 | 2026 | 2026 | 2026 | 2026
May #170 Fukuoka | Aug #170 Goteborg | Oct #171 China | Nov #172 Dallas | Feb #173 India | Apr #174 EU | May #175 China | Aug #176 EU
 |  |  |  |  |  | Stage 2 80% | Stage 2 100%
Proposals for information | Proposals for SA2 approval |  | Proposals for information | Proposals for SA2 approval |  |  | 
 |  | Approved items on agenda | Approved items on agenda | Approved items on agenda | Approved items on agenda | Approved items on agenda | Approved items on agenda

## Slide 9: Upcoming meetings in Q4 2025

## Slide 10
SA2#171 (Wuhan) Dates/Agenda
SA2#171 will be a F2F ordinary meeting
Preliminary Agenda (subjected to changes):
  AI 4.1: Incoming LSs on all agenda items
  Maintenance: 5.x, 6.x, 7.x, 8.x, 9.x
    Quota limited: 2 per company per AI
  AI 19.X: Rel-19 maintenance
    Quota limited: 4 per company per AI (excluding AmbientIoT)
  AI 20.X: Approved WIDs and SIDs (including TEI20)
Doc request deadline | Friday 03 October 2025 |  | 2359 UTC
Doc submission deadline | Friday 03 October 2025 |  | 2359 UTC
Registration | Monday 06 October 2025 |  | 0800 UTC
Start of meeting | Monday 13 October 2025 | 0900 Local time | 0100 UTC
Close of meeting | Friday 17 October 2025 | 1630 Local time (or earlier) | 0830 UTC
Upload approved documents | Friday 17 October 2025 | 1730 Local time | 0930 UTC
  Email Approval may be scheduled immediately after the meeting, only if it becomes really necessary. Further details on email approval such as TDoc list, date/timings will be decided during the meeting

## Slide 11
SA2#172 (Dallas) Dates/Agenda
SA2#172 will be a F2F ordinary meeting
Preliminary Agenda (subjected to changes):
  AI 4.1: Incoming LSs on all agenda items
  Maintenance: 5.x, 6.x, 7.x, 8.x, 9.x
    Handling Incoming LS only
  AI 19.X: Rel-19 maintenance
    A subset of items only, to be determined
    Quota limited: 4 per company per AI
  AI 20.X: Approved WIDs and SIDs (including TEI20)
  TEI20 proposals for information
Doc request deadline | Friday 07 November 2025 |  | 2359 UTC
Doc submission deadline | Friday 07 November 2025 |  | 2359 UTC
Registration | Monday 10 November 2025 |  | 0800 UTC
Start of meeting | Monday 17 November 2025 | 0900 Local time | 1500 UTC
Close of meeting | Friday 21 November 2025 | 1630 Local time (or earlier) | 2230 UTC
Upload approved documents | Friday 21 November 2025 | 1730 Local time | 2330 UTC
  Email Approval may be scheduled immediately after the meeting, only if it becomes really necessary. Further details on email approval such as TDoc list, date/timings will be decided during the meeting