## Slide 1: NG_RTC_Ph2 Status Report
Yi Jiang (Rapporteur)
China Mobile

## Slide 2: NG_RTC_ph2 status after SA2#171
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040026 | System architecture for next generation real time communication services phase 2 | NG_RTC_Ph2 | 12/12/2024 | 99% | SP-240985 | 99% | 9 CRs were agreed A reply LS to SA3 was sent
Progress at SA2#171
  22 contributions were submitted and 16 were handled
  Achievements:
    9 CRs on KI#1, 3 and 7were agreed
    Reply LS on Avatar security aspects to SA3 was agreed and sent
  Controversial issues
    None
  RAN impacts and dependencies:
  None
Next steps:
  continue the maintenance and alignment with other WGs

## Slide 3: NG_RTC_ph2 status after SA2#172
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040026 | System architecture for next generation real time communication services phase 2 | NG_RTC_Ph2 | 12/12/2024 | 99% | SP-240985 | 100% | 9 CRs were agreed
Progress at SA2#172
  16 contributions were submitted and were all handled
  Achievements:
    9 CRs were agreed
  Controversial issues
    LS from SA3 and SA3-LI and related CRs were postponed to next meeting for further consideration
  RAN impacts and dependencies:
  None
Next steps:
  continue the maintenance and alignment with other WGs

## Slide 4: NG_RTC_ph2 status at SA#109
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1040026 | System architecture for next generation real time communication services phase 2 | NG_RTC_Ph2 | 12/12/2024 | 99% | SP-240985 | 100% | 18 CRs were agreed A reply LS to SA3 was sent
Progress since SA#108
  In SA2 #171 and #172 meetings in total 38 contributions were submitted and 32 contributions were handled
  Achievements:
    18 CRs were agreed
    A reply LS to SA3 on Avatar security aspects were sent out
  Controversial issues
    LS from SA3 and SA3-LI and related CRs were postponed to next meeting for further consideration
  RAN impacts and dependencies:
  None
Next steps:
  continue the maintenance and alignment with other WGs