## Slide 1
FS_6G_ARC
Status Report
Rapporteurs:
Malla Reddy Sama (NTT DOCOMO)
Stefan Rommer (Ericsson)
S2-2511279 - 3GPP TSG SA WG2#172 Dallas, US, Nov 17 – 21, 2025
© 3GPP 2025

## Slide 2: FS_6G_ARC Status at SA#110
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | 5% | SP-250806 | 20% | 
Progress since SA#109:
  LS from TSG RAN (LS on Early Alignment on Access Stratum security aspects), LS from TSG SA (LS on Guidance on 6G data related work tasks) were postponed.
  Two pCRs on Architectural Assumptions and Architectural requirements were approved.
  The consolidated feedback on 5G Features for 6G System (S2-2511263) was reviewed; the associated pCR was noted, with the understanding that the material may be used for future reference if needed.
  One pCR related to TR structure update was approved.
  A total of 24 Key Issues (KIs) were approved.
  The SID was updated with the approved scopes for each WT and sub-WT.
Impacts and dependencies on other WGs:
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
Controversial Issues
  None.
Next Steps:
  Begin working on solutions for the approved KIs. KI updates will only be allowed at SA2#173 if strictly necessary.

## Slide 3: FS_6G_ARC Status after SA2 #171
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | 10% | SP-250806 | 20% | 
Progress at SA2#172:
  LS from TSG RAN (LS on Early Alignment on Access Stratum security aspects), LS from TSG SA (LS on Guidance on 6G data related work tasks) and was postponed.
  Two pCRs on Architectural Assumptions and Architectural requirements were approved.
  The consolidated feedback on 5G Features for 6G System (S2-2511263) was reviewed; the associated pCR was noted, with the understanding that the material may be used for future reference if needed.
  One pCR related to TR structure update was approved.
  A total of 22 Key Issues (KIs) were approved. (Two KIs were approved already at SA2#171 and not updated at SA2#172)
  The SID was updated with the approved scopes for each WT and sub-WT.
Impacts and dependencies on other WGs:
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
Controversial Issues
  None.
Next Steps:
  Begin working on solutions for the approved KIs. KI updates will only be allowed at SA2#173 if strictly necessary.

## Slide 4: FS_6G_ARC Work Plan
See endorsed work plan S2-2508138 (slide#4)

## Slide 5: Annex

## Slide 6: FS_6G_ARC Status after SA2 #171
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | 5% | SP-250806 | 10% | 
Progress at SA2#171:
  300+ documents were submitted to SA2 #171.
  Three p-CRs for WT#1.2 on “Network Sharing”, “Network slicing” and “FWA” were approved for inclusion in the TR.
  LS from TSG RAN (LS on Early Alignment on Access Stratum security aspects) was noted, while the LS from TSG SA (LS on Guidance on 6G data related work tasks) was postponed.
  Discussion on way forward for 5G features for 6G day-1 continues, following the endorsed process and timeline of S2-2509822.
  Almost all of the tdocs have been postponed, as consensus among the companies has not yet been reached.
Impacts and dependencies on other WGs:
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
Controversial Issues
  Consensus still needed on: defining the WT(s) scope and KI(s) descriptions.
Next Steps:
  Continue work on WT(s) scope and KI(s) descriptions.

## Slide 7: FS_6G_ARC Status at SA#109
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | - | SP-250806 | 5% | 
Progress since SA #108:
  290+ documents were submitted to SA2 #170.
  TR 23.801-01 TR skeleton and TR scope were agreed
  One p-CR for WT#1.2 on “Network Sharing in the 6G system” scope approved for inclusion in the TR annex.
  6G work plan (S2-2508138) endorsed.
  Process for discussing adoption of 5G features for 6G day-1 (S2-2508115) endorsed.
  Almost all of the tdocs have been postponed, as consensus among the companies has not yet been reached.
Impacts and dependencies on other WGs:
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
  As per SA2 SID, for WT#5, the work split with SA3, SA5 and RAN WGs will require TSG coordination
Controversial Issues
  Consensus still needed on: defining the WT(s) scope and KI(s) descriptions.
Next Steps:
  Continue work on WT(s) scope and KI(s) descriptions.

## Slide 8: FS_6G_ARC Status after SA2 #170
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080057 | Study on Architecture for 6G System | FS_6G_ARC | TBD | - | SP-250806 | 5% | 
Progress at SA2#170:
  290+ documents were submitted to SA2 #170.
  TR 23.801-01 TR skeleton and TR scope were agreed
  One p-CR for WT#1.2 on “Network Sharing in the 6G system” scope approved for inclusion in the TR annex.
  6G work plan (S2-2508138) endorsed.
  Process for discussing adoption of 5G features for 6G day-1 (S2-2508115) endorsed.
  Almost all of the tdocs have been postponed, as consensus among the companies has not yet been reached.
Impacts and dependencies on other WGs:
  Most WTs have impacts and dependencies involving both RAN WGs and other SA WGs.
  As per SA2 SID, for WT#5, the work split with SA3, SA5 and RAN WGs will require TSG coordination
Controversial Issues
  Consensus still needed on: defining the WT(s) scope and KI(s) descriptions.
Next Steps:
  Continue work on WT(s) scope and KI(s) descriptions.