## Slide 1: TEI20_5G_ProSe_Ph4-ARC Status Report
Nassima Toumi (KPN N.V.)
Rapporteur

## Slide 2: TEI20_5G_ProSe_Ph4-ARC status at SA#110
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080058 | 5G ProSe Phase 4 | TEI20_5G_ProSe_Ph4-ARC | 09/2025 | 0% | SP-250839 | 100% | 
  Progress since SA#109
  1 CR to TS 23.304 has been approved.
    Support for PC5 groupcast mode for MANET multicast for IP based 5G ProSe Layer-3 Multi-hop UE-to-UE Relay.
  1 LS OUT sent to SA WG3 and RAN WG2 (CT WG1 in CC) on MANET multicast support for Layer-3 IP Type UE-to-UE multi-hop Relay.
  Impacts and dependencies on other WGs
  This WI is subject to coordination with RAN WG2 to determine RAN impact.
  Security aspects will be handled by SA WG3.
Outstanding issues
  None.
Next steps
  None.

## Slide 3: TEI20_5G_ProSe_Ph4-ARC status after SA2#171
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080058 | 5G ProSe Phase 4 | TEI20_5G_ProSe_Ph4-ARC | 09/2025 | 0% | SP-250839 | 0% | 
  Progress at SA2#171
  This TEI20 WI was not on the agenda, work has not started.
  Impacts and dependencies on other WGs
  This WI is subject to coordination with RAN WG2 to determine RAN impact.
  Security aspects will be handled by SA WG3.
Outstanding issues
  None.
Next steps
  Start work in SA2#172 meeting.

## Slide 4: TEI20_5G_ProSe_Ph4-ARC status after SA2#172
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1080058 | 5G ProSe Phase 4 | TEI20_5G_ProSe_Ph4-ARC | 09/2025 | 0% | SP-250839 | 100% | 
  Progress at SA2#172
  1 CR to TS 23.304 has been approved.
    CR added support for PC5 groupcast mode for MANET multicast for IP based 5G ProSe Layer-3 Multi-hop UE-to-UE Relay.
  1 LS OUT sent to SA WG3 and RAN WG2 (CT WG1 in CC) on MANET multicast support for Layer-3 IP Type UE-to-UE multi-hop Relay.
  Impacts and dependencies on other WGs
  This WI is subject to coordination with RAN WG2 to determine RAN impact.
  Security aspects will be handled by SA WG3.
Outstanding issues
  None.
Next steps
  None.

## Slide 5
TEI20_5G_ProSe_Ph4-ARC Work plan
Meeting | Date | Planned TU’s | Actual TU’s | Action plan
SA2#171 | October 2025 | - | - | 
SA2#172 | November 2025 | 1 | 0.5 | Approve CRs and send LSs to RAN WG2 and SA WG3
SA2#173 | February 2026 | 0.5 | - | -
 | Total | 1.5 | 0.5 |