18 SEPTEMBER 2014

CONTRACT FOR THE " GLOBAL ANALYSIS LABORATORY" FUNCTIONs

(EVS CODEC CHARACTERIZATION EXERCISE)

(GLOBAL ANALYSIS LABORATORY)

between

The European Telecommunications Standards Institute (ETSI)

and

Dynastat, Inc.

The European Telecommunications Standards Institute (ETSI)

located at

650, Route des Lucioles

06921 Sophia Antipolis Cedex

France

which, for the purpose of signature of this contract, is represented by Mr. L. J. Romero Saro, Director-General of ETSI

on the one part,

and

Dynastat, Inc.

located at

6850 Austin Center Blvd., Suite 150

Austin, TX 78731

USA

hereinafter referred to as the “CONTRACTOR", which for the purpose of signature of this contract, is represented by Mr. Ira L. Panzer, Executive Vice-President,

on the other part.

Preamble:

Considering that 3GPP TSG-SA WG4 has stated the need to perform the Listening Laboratory functions within the 3GPP Codec for Enhanced Voice Services Characterisation exercise (3GPP EVS codec Characterisation phase), defined hereunder as "the project”,

Considering that the required scope of work and test plans defining basic requirements, methodology, test conditions and time-scale are hereunder referenced,

Considering that the 3 Companies play the role of so-called Listening Laboratories, i.e. DELTA, Dynastat Inc. and Mesaqin s.r.o. (Ltd.), XXX

Considering that Ericsson and ORANGE play the role of so-called Cross-check Lab, XXX

Considering that Dynastat Inc. / Ericsson / ORANGE / Fraunhofer IIS / play the role of Noise Selection Entity by selecting noise material from a set of noise materials provided by the candidate proponents, according to a script provided by EVS SWG volunteering Companies and random generator seeds provided by ETSI (to start the pseudo random function), XXX

Considering that Dynastat Inc. will be collecting raw data, assembling the results, and drafting the 3GPP part of the 3GPP Technical Report related to the EVS Codec Characterisation phase of testing,

Considering that Ericsson and ORANGE play the role of so-called

- Host Lab (HL) - processing the audio materials, XXX and

Considering that Dynastat Inc. play the role of so-called

- Global Analysis Lab (GAL) - global analysis lab of 11 x2=22 listening experiments

ETSI and the CONTRACTOR, hereby working as Listening Laboratory, agree on the following:

1- Scope:

The scope of this contract is the GAL for 22 different experiments conducted in various languages within the EVS Codec Characterization exercise.  During the project, the CONTRACTOR will have the following responsibilities, from [Annex D of ] S4-140xxx):

[Annex D: ]	Obligations and Task for the GLOBAL ANALYSIS LBORATORY

[D.1]	Requirements for the Global Analysis Laboratory

- TBD (provide "spreadsheet" template or data delivery file)

[D.2]	Tasks for the Global Analysis Laboratory

- Receive all raw voting data using the data delivery file provided by the GAL for all tests to be conducted by the LL

- Delivery of a GAL report to the EVS Characterisation Meeting which includes:

  - TBD

This contract defines firm price, time-scales and conditions for carrying out this development.

2- Detailed work description:

The documents S4-140xxx (EVS-7c Processing functions for characterization phase) and S4-140yyy (EVS-8c Test plans for characterisation phase including host lab specification) and further issues when available and agreed by correspondence by TSG- SA WG4 constitute integral part of this contract (they contain a thorough description of the work to be implemented by the CONTRACTOR). The changes to the documents supra will be approved by correspondence by TSG- SA WG4, and it is the responsibility of the CONTRACTOR to monitor such changes. The latest approved version of the documents will be available in the 3GPP ftp site and will be forwarded to the CONTRACTOR upon request.

3- Contract Deliverables and time-scales:

For the execution of this contract, the CONTRACTOR, the HOST LABORATORY and the GLOBAL: ANALYSIS LABORATORY shall perform the following tasks, by the indicated dates (subject to the timely provision of the input described below):

Note: Detailed testing schedule is available in EVS Permanent Document EVS-8b: Test plans for characterization phase.

| Schedule of tasks for the EVS Codec Characterization Phase |
| --- |
| Aug-2014 | SA4#80-BIS (30-31 Aug 2014) | Approval of v.1.0 of Characterization Test and Processing Plans (EVS-8c) (EVS-7c) including tasks for all laboratories GAL tasks |
| Aug-2014 | SA4#80-BIS (30-31 Aug 2014) | Decision: contracting of labs for characterisation |
| Sep-2014 | 3rd Week of Sep 2014 | Testing contracts are signed LLs, GAL submit Invoices for Payment #1 |
| Sep-2014 | 3rd Week of Sep 2014 | CuT executables and reference executables provided to HL |
| Sep-2014 | 4th Week of Sep 2014 | Start of processing and cross checking of test materials cross-check between HL and CL HL starts providing test material to LLs |
| Oct-2014 | TBD | Test results should be delivered by the LLs to the GAL as they become available |
|  | SA4#81 (3-7 Nov 2014) | Submission of characterisation test results and verification results, presentation and analysis, GAL report is available for SA4#81 HL, CL, LLs, and GAL report Payment # 2 approved for LLs and GAL (65% for each Lab) Characterisation / verification of EVS codec Finalization and agreement to send: EVS codec specification for approval to SA |
| Dec-2014 | Week of Dec-8th | LLs, GAL submit Invoices for Payment #2 |
|  | SA#66 (10 - 12 Dec 2014) | Presentation for approval of characterisation test results and analysis (EVS-9c), Specification for approval, and verification report. SA approval of EVS codec specification |

In case the necessary input listed above are not provided in time to the LL, the work plan will be revised in agreement between the CONTRACTOR and ETSI.

4- Costs and Payment:

The CONTRACTOR firm price for carrying out the work detailed in this contract is 11 000 €  (Eleven  thousand) EUR for the Host Lab (processing) and global analysis functions and drafting of the 3GPP Technical Report part related to the EVS Characterization exercise.

Two invoices will be submitted to ETSI after formal approval to proceed with the payment decided respectively: at 3GPP TSG SA#65 Plenary meeting (Edinburgh, U.K., 15-17 September 2014) for the first invoice, after the signature of this contract, and at 3GPP TSG SA#66 Plenary (Maui, USA, 10-12 December 2014) for the final invoice. The first and the final invoices will be in the amount of The first and the final invoices will be in the amount of 3 850 € (three thousand eight-hundred and fifty) EUR, and 7 150 € (Seven thousand and one hundred-fifty) EUR respectively. Electronic copies are acceptable and should be emailed to stflink@etsi.org for payment.

The payment will be made by ETSI to the CONTRACTOR (in EUR) - to the account No. 39032155, ABA No: 113010547, held in the name of Dynastat Inc., with the BBVA Compass Bank, Austin, Texas,

within thirty (30) days of invoice receipt and on condition that the payments have been accepted by 3GPP TSG SA#65 Plenary meeting (Edinburgh, U.K., 15-17 September 2014) for the first invoice, and at 3GPP TSG SA#66 Plenary (Maui, USA, 10-12 December 2014) for the final invoice, respectively.

The final payment will take place after the3GPP TSG SA#66 Plenary (Maui, USA, 10-12 December 2014).

# 5- Intellectual Property Rights:

3GPP will mention the reference to the CONTRACTOR in any publication including the work produced under this Contract.

Regarding other Intellectual Property Rights (hereinafter referred to as “IPR”) than the copyright stipulated in the preceding paragraph, it is agreed that nothing in this contract shall be deemed to, or require the CONTRACTOR to transfer, assign or license any of the CONTRACTOR’s IPR to 3GPP.

# 6- Confidentiality:

The CONTRACTOR undertakes not to make use of and not to divulge to third parties any facts, information, knowledge, documents or other matters communicated to him or brought to his attention during the performance of the contract, or any result arising from the work specified in the contract which is not available publicly or intended to become available publicly.

No oral disclosures shall be considered confidential under this agreement.

The CONTRACTOR and ETSI have signed a multi-party NDA and undertake to respect the terms contained therein.

7- Correspondence Liaison:

Invoices, administrative and financial correspondence shall be addressed to STF Link (stflink@etsi.org).

ETSI is authorised to call upon experts and will nominate a responsible person from inside and outside ETSI in the evaluation of the progress and of the deliverables.

The CONTRACTOR is authorised to call upon experts from outside in the elaboration of deliverables.

The level of detail of technical progress monitoring will be agreed between the CONTRACTOR and the ETSI Mobile Competence Centre in the course of the project. All information necessary to assess the status of work must be provided to ETSI or the responsible person nominated by ETSI within two days written notice to the CONTRACTOR. Disputes regarding definition of information necessary to assess the status of work shall be mutually resolved by the respective experts of ETSI and of the CONTRACTOR.

8- Entry into force:

The present contract shall enter into force at the date of the signature by both the CONTRACTOR and ETSI.

# 9- Liability of the contracting Parties:

Neither the CONTRACTOR nor its officers, directors or employees shall have any liability to ETSI or to ETSI's employees or representatives for any loss, damage or claim of any kind or character arising from or in any way connected with any act or omission on the part of ETSI under this contract.

Neither ETSI nor its officers, directors or employees shall have any liability to the CONTRACTOR or to the CONTRACTOR’s employees or representatives for any loss, damage or claim of any kind or character arising from or in any way connected with any act or omission on the part of the CONTRACTOR or its staff during the performance of the contract.

10- Amendments or additions to the contract:

The provisions of this contract may be amended or supplemented only by means of a supplementary agreement signed by each of the PARTIES or their authorised representatives.

However, the technical annex as described in article 2 is permanently made available on the 3GPP ftp server and any new version of the document is explicitly notified to the CONTRACTOR on the 3GPP_TSG_SA_WG4 mailing list.

11- Termination of the contract:

a) 	Either contracting party may, of its own volition, terminate this contract by giving formal notice ONE (1) month in advance.

b)	In the event of a serious breach of any of the conditions of this contract by the CONTRACTOR, ETSI will inform the CONTRACTOR of the reasons for this breach by registered letter, and if the breach is not cured within thirty (30) days of registered letter receipt, the contract shall be terminated without further formal notice. For the purpose of the paragraph, a serious breach is defined as CONTRACTOR’s wilful failure to perform the duties described herein.

- In the event of termination of this contract, any partial payment shall be at the discretion of the ETSI Director General.

12- Applicable law:

The law applicable to this contract shall be French law.

13- Jurisdiction:

In the event that a mutual agreement proves impossible between the PARTIES, the French Courts shall have exclusive jurisdiction to determine any dispute arising between the contracting PARTIES in the performance of this contract. Venue: Grasse, Alpes Maritimes, France.

14- Administrative provisions:

The following persons are empowered to supervise the performance of this contract:

For ETSI:	Luis Jorge Romero Saro

For the CONTRACTOR:	Alan D. Sharpley

All correspondence concerning the fulfilment of this contract shall be addressed as follows:

For ETSI:	Luis Jorge Romero Saro

Director-General

ETSI

Route des Lucioles

06921 Sophia Antipolis Cedex

France

For the CONTRACTOR:	Ira L. Panzer

Dynastat Inc.

6850 Austin Center Blvd., Suite 150

Austin, TX 78731

USA

Two originals produced in the English language.

For the CONTRACTOR	For ETSI

###### Ira L. Panzer	Luis Jorge Romero Saro

Executive Vice-President	Director-General

Date:	Date: