Source:	Qualcomm Incorporated (Rapporteur)

Title:	Proposed Way forward on FS_5GXR

Agenda Item:	8.7

# 1. Introduction

3GPP SA4 did tremendous efforts on promoting Extended Reality out of 3GPP and in particular SA4 in the context of 5G. TR 26.928 has aggregated quite many different aspects and details on what XR means, what it means for processing and delivery, how it relates to 5G System and radio and what is happening outside 3GPP. The use cases itself are great. We had a workshop that attracted many outside players.

The study is supposed to complete at this meeting. The TR is stabilizing and hopefully can be completed at this meeting with the additions of:

- Updates to baseline technologies

- Refinement to Architectures

- Addition of Conversational architectures

- Focus on some initial good conclusions

Completion before the SA plenary is a massive desire as this makes the 5G XR study a Rel-16 work item. This would not mean that the document can no longer be modified. It is indeed different that a frozen TR would allow to add very dedicated information by change requests. Such a process may and should continue for some time to add new information such as:

- Further updates and refinements to baseline technologies

- Updates to standard activities

- More detailed traffic characteristics

- Refinements and clarifications

# 2. Proposal

The following is proposed:

- Send TR26.928 for approval to SA#87 in March 2020 in order to make this study a Rel-16 work item and declare the study to 80% complete.

- Technically freeze the TR at this SA4 meeting, but schedule 2 more telcos to complete the TR addressing editorial and formal issues before sending it to SA for approval.

- Do not be shy to leave tbd and ffs in the Technical Report

- Don't strive for perfection at this meeting

- Invite for formal CRs in the upcoming meetings to address updates to the TR.

- Continue to monitor ongoing work in 3GPP and other standardization organizations and update the TR as necessary and suitable.

- Continue to support other 3GPP groups in their efforts to integrate XR services and technologies into the system

- Promote the TR26.928 to outside, latest from SA4#109 onward.

- Clearly document an initial set of conclusions that may be refined during SA4#108 and SA4#109 in order to define follow-up work for Rel-17 and possibly beyond at SA#109.

# 3. Appreciation

As rapporteur, I would like to express my appreciation to all contributors. I have learned many many things during this period and it seems we are only at the starting point for an exciting new set of projects in SA4. Let's use the TR as baseline and guidance for this work.