3GPP TSG-SA WG4 Meeting #132															S4-250805

Japan, Fukuoka, 19 – 23 May 2025

Source: 	Huawei, HiSilicon

Title: 	FS_Dynamic_Traffic_MED draft Time plan v. 0.0.1

Document for	Discussion

Agenda item: 	17.1

# Introduction

This document contains the Time Plan related to the proposed new Study Item on Characterization and Identification of Dynamically Changing Traffic Characteristics provided in document S4-250776

Indication of 5GA: FS_Dynamic_Traffic_MED is proposed as a 5GA topic to be developed within release 20.

Expected SA approval date (package 1 or 2): Package 1

Expected SWG(s) to host the proposal (may be joint): The work item is proposed to be developed in the RTC SWG or the MBS SWG or Video SWG. For this draft timeplan RTC working group is assumed, but MBS working group may be more suitable.

Any intent to provide corresponding implementations: test vectors, APIs, reference implementation (internally developed by 3GPP, supported externally e.g., by MRP…):

Test files and scripts to generate the traces can be provided.

# Objectives

The objectives are:

- Identify common media application and service scenarios, that may exhibit dynamically changing traffic characteristics such as:

  - Real-Time Communication for conversational XR and/or gaming applications beyond RTP (e.g. RTMP).

  - Video on demand streaming and progressive download

  - Live Streaming

  - Short form video download

  - Optionally, other potential relevant media services (e.g. AI model delivery for media services, graphics delivery, AI inference media data used for inference).

- Develop test setups and a framework to evaluate these scenarios (based on 3GPP specifications or configuration or industry best practices). The framework and test setups will collect network traffic traces in real network and emulated network conditions with loss/delay impairments possibly corresponding to 3GPP 5QI configurations. Also the framework/test setup will give some quality indications in some of these cases. The test setups and framework will be documented to enable reproducing similar experiments. The tests will be based on real and existing implementations and possible network emulation.

- Characterize and document dynamically changing traffic characteristics observed in these scenarios, and relate them to features in the 3GPP system if available (e.g. see Table 1) when possible.

- Develop call flows for the different scenarios exploiting features available in the 5G System including from Table 1.

- Develop potential normative identification of dynamically changing traffic characteristics:

  - Define the dynamically changing traffic characteristics for the selected media applications and services and potentially link them to features in the 5G system e.g. as defined Table 1.

  - Explore other relevant cases of signaling such characteristics in media related work flows, for example in the 3GPP file format or ISO BMFF file format to assist intended use cases if needed.

  - Document possible QoE and QoS framework improvements for single or multi-modal streams. For example, the matching of QoS to dynamic traffic pattern characteristics may be different from current QoS features supported.

- Inform other working groups as needed both inside and outside of 3GPP

- Identify normative work.

# Time and Work Plan

The following time and work plan for the FS_Dynamic_Traffic_MED work item is proposed. This work item is expected to be completed by SA4 by May 2026. The agreed working mode is to proceed with individual CRs.

| Meeting/Telcos |  |
| --- | --- |
| SA#108/109 (June/September 2025) | - Approve the Study Item Description by SA. |
| SA4#134 meeting (17-21 November 2025) | - Prepare a draft skeleton on the technical report - Start objectives one and two. - Prepare and submit corresponding CRs - Update the time plan. |
| SA4 RTC SWG Telco (date TBD). Submission deadline: TBD | - Continue the above. - Review response to the liaison if received. |
| SA4#135 meeting (9-13 February 2026) | - Continue objective two, start objective 3, 4 and 5. - Prepare and submit corresponding CRs - Update the time plan. |
| SA4 RTC SWG Telco (date TBD). Submission deadline: TBD | - Continue the above. |
| SA#111 (march 2026) | - Presentation to SA. |
| SA4#136 or 137 meeting (April or May 2026) | - Continue objective 3, 4 and 5. - Review response to the liaison if received. - Prepare and submit corresponding CRs - Coordinate work with other 3GPP working groups and external organizations as needed. - Update the time plan. |
| SA4 RTC SWG Telco (date TBD). Submission deadline: TBD | - Continue the above. - Start objective 7 |
| SA4#137 or 138 (May or August 2026) | - Finalize all objectives - Prepare and submit corresponding CRs |
| SA#112/113 (June/September 2026) | - Send for approval to SA |