3GPP TSG-SA WG4 Meeting #130	S4-250353

Geneva, Switzerland, 17 – 21 February 2025	revision of S4-250084

Source:	Rapporteur ATIAS_Ph2

Title:	Time and Work Plan for ATIAS_Ph2 – v0.2

Agenda item:	7.8 / 14.2

Document for:	Agreement

# Overview

The present document contains the time and work plan of the work item ATIAS_Ph2 ("Terminal Audio quality performance and Test methods for Immersive Audio Services, Phase 2") in 3GPP SA4, Audio SWG. Latest approved WID can be found in SP-241314.

This document will be updated as necessary.

# Schedule

The tentative schedule for the work on ATIAS_Ph2 is outlined in the table below.

| Date | Meeting | Activity |
| --- | --- | --- |
| 2024-11 | SA4#130 (Orlando) | Review inputs on: - Test methods for acoustic echo control (S4-241840, S4-242015) - Test methods for headtracking & Rendering (S4-241964) - Subjective testing (S4-241969) Agree on PDoc ATIAS-2 as a basis for further work (S4-242066) |
| 2025-01 | Telco (10 January, 16:00-18:00 CET; Submission deadline: 09 January, 14:00 CET; Host: HEAD acoustics GmbH) | Review inputs on: - Moving Sound Sources (SA4aA250005) - M2S latency (SA4aA250001) - Simultaneous SND-UE-types (SA4aA250003) Progress on PDoc ATIAS-2: - Agreement to add proposed test method for M2S latency |
| 2025-02 | SA4#131 (Geneva) | Review inputs on sound scene reproduction & send capture test: - SBA capture test (S4-250126 S4-250282) - Ambient noise testing (S4-250205) - Send tests for complex sound scenes (S4-250088) Review of/progress on PDoc ATIAS-2: - Integration of M2S test method (S4-250082 S4-250307) LS to ETSI TC STQ: Extending ETSI TS 103 224 for testing immersive UEs (S4-250310) |
| 2025-03 | Telco (31 March, 16:00-18:00 CEST Submission deadline: 28 March, 16:00 CET; Host: HEAD acoustics GmbH; first 1 h on DaCAS) | Review inputs on: - TBD Progress on PDoc ATIAS-2: - TBD |
| 2025-04 | SA4#131-bis-e (Online) | Review inputs on: - TBD |
| 2025-05 | SA4#132 (Fukuoka) | Review inputs on: - TBD |
| 2025-07 | SA4#133-e (Online) | Agreement on sending to SA: - CR to 26.259 (Subjective test methodologies) in [S4-25NNNN] - CR to 26.260 (Objective test methodologies) in [S4-25NNNN] - CR to 26.261 (Performance requirements & objectives) in [S4-25NNNN] |
| 2025-09 | SA#109 (China/TBD) | TSG-SA approval of: - CR to 26.259 (Subjective test methodologies) - CR to 26.260 (Objective test methodologies) - CR to 26.261 (Performance requirements and objectives) |

Jan Reimes, HEAD acoustics GmbH