3GPP TSG-SA WG4 Meeting #132	S4-251166

Fukuoka, Japan, 19 – 23 May 2025	is revision of S4-250813

# Source:	Orange

# Title:	[FS_Energy_ph2_MED] Work Plan v0.1

# Document for:	Agreement

# Agenda Item:	17.1

# Introduction

During SA4#132, Study Item on “Study on Media Energy Consumption Exposure and Evaluation Framework phase 2” was agreed in S4-250XXX and afterwards approved in by SA plenary #108 in SP-250XXX.

As work of other 3GPP groups was not fully completed before the completion of the TR 26.942 v2.0.0, an update of the use cases, key issues, potential solutions and the description of the normative work associated is needed to take this new information in consideration. This update will also be an opportunity to address new key issues identified during phase 1 but not addressed and propose new potential solutions.

The FS_Energy_ph2_MED study aims to:

- Address, in the context of media delivery, the new Release 20 requirements in TS 22.261 on:

a.	Energy-related information as a service criterion as required by clause 6.15a.2, including:

-	The degradation of media delivery performance (e.g. adjustment of QoS, bit rate; deferring Background Data Transfers) in reaction to a change in the energy supply mix of the network, or in order to ration energy use, subject to operator policy, regulatory requirements and user consent.

-	The means to target per-UE energy saving actions based on subscription policies, including blocking media delivery, subject to operator policy, regulatory requirements and user consent.

-	The means to assist a Media Application Provider in identifying UEs to target with the aforementioned performance degradation and energy saving actions.

b.	Energy-related information exposure to UEs and authorised third parties over specific time periods as required by clause 6.15a.5, subject to operator policy, regulatory requirements and user consent, including energy consumption by the serving network – and the equivalent carbon (CO2e) emissions – for the overall use of the media delivery service as well as for individual media application data flows.

2.	Update or develop existing potential solutions and proposed normative work associated with the Key Issue on energy-related information exposure in media consumption context, with new elements added in 3GPP specifications such as TS 23.501, TS 23.502 or TS 23.503 including the Energy Information Function (EIF), efficient energy use and energy saving items.

3.	Propose new potential solutions to Key Issues on energy-related monitoring and measurement during media consumption, and evaluation frameworks for which no normative work has been identified.

4.	Describe new Key Issues identified during phase 1 about:

a.	Energy-related configuration by the media Application Service Provider: How can the Application Service Provider configure energy-related information collection and exposure?

b.	AS energy management: How might the 5GMS AS (and equivalent functions of the RTC System) react to energy-related information shared by the network via the Energy Information AF instantiated in the 5GMS AF and/or the Energy Information Collector?

c.	Client energy management: How might the 5GMS Client (and equivalent functions of the RTC System) react to energy-related information shared by the network?

and propose potential solutions and normative work related to them. There are existing mechanisms in RTC or 5GMS allowing to optimize QoS during media consumption, it seems relevant to study if those mechanisms could also be relevant to optimize energy efficiency during media consumption.

It is proposed to complete this study by March 2026 (SA#111) in order to have at least 2 meetings to complete potential stage 2 and potential stage 3 normative work.

# Time Plan

The following time plan for the execution of the FS_Energy_ph2_MED study item objectives is proposed in the following table.

| Meeting | Study on Media Energy Consumption Exposure and Evaluation Framework phase 2 |
| --- | --- |
| SA4#132 (19 - 23 May 2025, Fukuoka, JP) | - Agree New Study Item FS_Energy_ph2_MED in S4-25XXXX. |
| SA#108 (10 - 13 June 2025, Prague, CZ) | - Approve New Study Item FS_Energy_ph2_MED in SP-25XXXX. |
| SA4#133-e (21 - 25 July 2025, online) | - No actions. |
| 3GPP SA4 MBS SWG AHG Meeting (Sep 3 - 5, 2025, Paris, FR, Host Orange) | - Address, in media context, the new release 20 requirements in TS 22.261 inFinalize work on key issues. - Update or develop potential solutions on existing - or new key issues. - Describe new key issues identified during phase 1 about: - Energy-related configuration by the Application Service Provider - AS Energy management - Client Energy management |
| SA#109 (16 – 19 September 2025, China) | - No actions. |
| SA4#134 (17 – 21 November 2025, Dallas, US) | - Finalize work on key issues. - Update or develop potential solutions on existing key issues. - Initiate work on new potential solutions addressing new key issues. - Communicate with other 3GPP working groups and external organizations, on need basis. |
| SA#110 (09 – 12 December 2025, Baltimore, US) | - No actions. |
| SA4#135 (2 – 13 February 2026, India, IN) | - Finalize work on potential solutions. - Describe or improve potential normative work. - Agree CRs to TR 26.942. - Communicate with other 3GPP working groups and external organizations, on need basis. |
| SA#111 (3 – 13 March 2026, Japan, JP) | - Approve CRs to TR 26.942. |

# Proposal

We propose the above Work Plan for the SA4 team's consideration.