3GPP TSG-SA WG4 Meeting #133-e						S4-251292

Online, 18 – 25 July 2025

Source:	Xiaomi

Title:	Draft Work Plan for FS_QVideo-MED

Agenda item:	17.2

Document for:	Agreement

# 1 Introduction

This contribution contains the Work Plan for FS_QVideo-MED - Study on Evaluation of QUIC-based protocols for on-demand and live video services.

# 2 Objectives

Following are the objectives of FS_QVideo-MED, as per S4-251205r01.

- Define the list of video services and applications to be evaluated in this study, e.g. ultra low latency video streaming, live streaming, on-demand and short-form video platforms.

- Determine the set of existing metrics to be collected, that are reflecting QoE, e.g. playback time from live edge, start-up time, etc. and, if needed, their respective QoS metrics.

- Design a test framework for collecting the selected metrics for evaluating the baseline (DASH over HTTP 1.1) with other technologies, such as QUIC-based protocols based on those identified in TR 26.804, i.e. DASH over HTTP/3, Media-over-QUIC, MPEG-DASH over WebTransport, MPEG-DASH part 6 over QUIC.

- Evaluate the selected technologies, by collecting the QoE metrics of objective #2, using the framework from objective #3, for the use cases identified in objective #1, under 3GPP network conditions, using mobile network traces. Collaborate with other QUIC-related work, such as FS_Q4RTC-MED, for developing the network simulation setup.

- Based on the collected QoE metrics, identify which streaming services and which relevant video coding tools (such as layered video coding, particularly temporal subsequences)  can benefit from a QUIC-based protocol, comparing to DASH over HTTP 1.1 as a baseline.

Note:	Each service and application may have different requirements on those metrics, hence this analysis will be done per service and application.

- Communicate the progress of this study to relevant SDOs such as the IETF Media over QUIC Working Groups, and solicitate collaboration with organizations conducting similar work such as SVTA.

# 3 Work plan

The following work plan is proposed for FS_QVideo-MED.

| Meeting | Study on Evaluation of QUIC-based protocols for on-demand and live video services |
| --- | --- |
| 3GPP SA4#133-e (21st – 25th July, 2025, Online) | - Agree study item description - Agree on work plan |
| SA#109 (16–19 September 2025, China, CN) | - Approve study item |
| SA4#134 (17th-21tst November 2025, Dallas, US) | - Agree specification outline for TR 26.9XX - Start work on objective 1 – i.e. relevant video services and applications - Communicate with FS_Q4RTC-MED on test framework design. |
| SA4#135 (9th-13th Feb 2026, India, IN) | - Complete objective 1. - Start work on objective 2 – identifying metrics. - Start work on objective 3 – design test framework. - Collaborate with FS_Q4RTC-MED on objective 3. - Communicate with other organizations (e.g. SVTA) – objective 6. |
| SA4#135-bis-e (13th – 17th April 2026) | - Complete objective 2. - Continue work on objective 3. |
| SA4#136 (11th – 15th May 2026, Montreal, Canada) | - Complete objective 3. - Start work on objective 4 – start the evaluations. - Collaborate with FS_Q4RTC-MED on objective 4. - Communicate with other organizations (e.g. SVTA) – objective 6. |
| SA4#137 (24th – 28th August 2026, online) | - Continue work on objective 4. |
| SA4#137-e-bis* (12–16 October 2026, online) | - Continue work on objective 4. - Start work on objective 5 – identify benefits on video services and applications. |
| SA4#138 (16th - 20th November, 2026, North America) | - Continue work on objective 4. - Continue work on objective 5. |
| SA#114 (8–11 December 2026, US) | - Presentation of TR 26.XXXX to SA |
| SA4#139 (22nd - 26th February, 2027, TBD) | - Complete work on objective 4. - Complete work on objective 5. - Complete work on objective 5. - Complete work on objective 6. - Identify potential future work. - Finalize TR 26.XXXX |
| SA#115 (March, 2027, TBD) | - Approval of TR 26.XXXX |

# 4 Proposal

We propose agreeing on a work plan on the basis of the proposed in Section 3 work plan.