## Slide 1: 3GPP SA4 planning of Release 20 5G Advanced and 6G
Gilles Teniou
3GPP SA WG4 Chair
Jaeyeon Song and Mary-Luc Champel
3GPP SA WG4 Vice-chairs
3GPP TSG SA4#133-e
Online, 18-25 July 2025
S4-251591
Rev of S4-251578

## Slide 2: Proposed next steps on the Release 20 planning in SA4 in 2025
SA4 future Milestones in 2025
  NOTE: This plan is to be confirmed at each SA4 meeting.
  In May (SA4#132) in Fukuoka
    There will be an agenda item for new work/studies for considering Release 20 work item (5GA) and study item (5GA/6G) proposals.
      Benefiting from the face-to-face opportunity to discuss in detail.
    Power to agree on release 20 topics in May (might be justified by e.g., stage 2 timeline) to be approved at the SA meeting in June.
  In June/July (10th July) SA4 Release20 AhG call
    SA4-level AhG call to further discuss rel20 SID/WID.
    It is anticipated that the agreement of the package 1 topics will be at SA4#133-e.
    Date/time : 10th July 3-6pm CEST
  In July (SA4#133-e) Online
    Priority will be given during the meeting to the Release 19 topics progress and completion.
    There will be an agenda item for new work/studies for considering Release 20 work item (5GA) and study item (5GA/6G) proposals
    Meeting dates: 18-25 July
    Power to agree new topics to be sent to SA plenary in September for approval.
    This will constitute the 1st round of approval of Release 20 topics (so-called 1st package).
  In November (SA4#134) in Dallas
    There will be an agenda item per identified SWG and on plenary level for refining the identified candidates on Rel-20 topics on Package 2 targeting the SA plenary in December.
    Release 20 topics sent to SA plenary in December will constitute the so-called 2nd package.
NOTE: A third package is expected in 2026, details TBD

## Slide 3: Proposal
It is proposed to agree on the following topics constituting the Package 1
  FS_AVFOPS_MED
  FS_3DGS_6G_MED
  FS_DCTC_eQOS_MED
It is proposed to agree that the following topics constituting the Package 2
  FS_AMD_Ph2_MED (needs refinement - MBS)
  FS_Q4RTC_MED (needs refinement - RTC)
  FS_6G_MED (needs refinement – SA4 plen)
  FS_AIF_MED (Video)
  FS_AVATAR_Ph2_MED (needs refinement – RTC/Video)
  FS_Qstream_6G_MED (needs refinement and additional supporting companies - MBS)
It is proposed to note the following topic and invite for further consideration
  HAPMIME-MED

## Slide 4: Proposed way forward on the package 2 definition
It is proposed to agree on the way forward for the definition of Package 2 as defined on slide 4 (dedicated slot during SA4#134 in November).