3GPP TSG-SA WG4 Meeting #134												    S4-251284

Dallas, United States 17 – 21 November 2025          In revision of S4-251760

Source: 	Huawei, HiSilicon

Title: 	FS_DCTC_eQOS_MED draft Time plan v. 0.2.0

Document for	Agreement

Agenda item: 	10.6

# Introduction

This document contains the Time Plan related to Study Item FS_DCTC_eQOS_MED.

# Time and Work Plan

The following time and work plan for the FS_DCTC_eQOS_MED work item is proposed. This work item is expected to be completed by SA WG4 by September 2026. The agreed working mode is to proceed with individual CRs.

| Meeting/Telcos |  |
| --- | --- |
| SA4#134 meeting (17-21 November 2025) | - Prepare a draft skeleton for the technical report - Add the use cases relevant for 3GPP - Start objectives 1 and 2. - Update the time plan. - Review responses related liaisons if received. - Work on the TR |
| SA4 RTC SWG Telco (date TBD). Submission deadline: TBD | - Continue the above aim to complete objective 1 if possible. - Agree on the methodology - Review responses to the liaison if received. |
| SA4#135 meeting (9-13 February 2026) | - Continue objective 2, start objective 3. - Prepare and submit corresponding CRs - Update the time plan. - Review related LS responses in case received - Work on the TR |
| SA4 RTC SWG Telco (date TBD). Submission deadline: TBD | - Continue the above. |
| SA4 RTC SWG Telco 4th of March | - Continue the above |
| SA4 RTC SWG Telco 18th of march | - Continue the above |
| SA4#136 or 137 meeting (April or May 2026) | - Continue the above - Review response to the liaison if received. - Prepare and submit corresponding CRs - Coordinate work with other 3GPP working groups and external organizations as needed. - Work on the TR - Update the time plan. |
| SA#112 (June 2026) Singapore | - Presentation to SA, present TR for information |
| SA4 RTC SWG Telco (date TBD). Submission deadline: TBD | - Continue the above. - Start objective 4 - Work on the TR |
| SA4#137 and 138 (May and August 2026) | - Finalize all objectives - Prepare and submit corresponding CRs - Agree on the work item summary - Work on the TR |
| SA#113 September 2026) | - Present the work item summary - Present the TR for approval |