Source:	Xperi

Title:	Cross Check Lab action summary

## Document for:	Information

## Agenda Item:	10.5.2

- Summary

This contribution presents the general experiences and actions of Xperi in relation to our role as cross check lab as part of the VRStream test. This document is intended to illustrate the challenges we encountered and suggest some consideration to alleviate these issues for potential future situations.

- Activities

As of posting, Xperi has completed all the necessary agreement to both share and receive VRStream test contents with Fraunhofer. The cross checking has begun but due to the time and resource limitations it may not be finalized before the deadlines for the Rome meeting contribution.

Xperi anticipates resolution of process to obtain Dolby test materials very soon. While this is late in relation to the process it is worthwhile completing in expectation that further cross checking may occur this week.

Xperi is unable to obtain access to the Qualcomm test materials at this time.

- Conclusions

In our experience the legal agreement exchange process between proponents and cross check labs became onerous and ultimately added extra delay into an otherwise tight schedule. In many ways this was foreseeable. Legal resource is an extremely precious commodity within companies and even internal processes of agreement generation and review can stretch timelines. It is also impossible to predict non-related stresses and strains that company legal departments can be subjected to.

The desire to protect IP and the mechanisms employed were very similar between the proponents. Given that, time could have been saved if some early discussion to agree a common approach was undertaken. It was noted that 3GPP were extremely responsive in supporting the groups activity and created a content exchange mechanism that worked well.

It is not our desire to propose to implement any new changes on the groups existing activities. It is more to highlight that there were challenges and suggest a different, common approach to similar situations with the various groups in 3GPP in future. It is worth undertaking group discussions to see if a common approach could be implemented when it comes to the protection of member company’s assets and IP.