TSG-SA/WG5 (Telecom Management) meeting #5	TSGS5#5(99)138

San Diego / USA	20 - 22 July 1999

Agenda Item:

Source:	Siemens

Title:	Software Management Process description

Document for:	Input to 3G 32.101 clause 8.7

Software Management

This chapter describes the software management process for third generation networks. Two main scenarios are considered:

- Main SW Management Process : It covers requesting, acceptance, installation, monitoring, documenting, data base updating and feedback to the vendor for managing software. The sub-processes are valid for complete software releases and software patches for fault correction of the network elements and even element managers.

- Software Fault Management: It  emphasis on network monitoring and handling faults which are caused by software malfunctions.

Main Software Management Process

The main focus is the management of new software releases and correction patches.  Importance is placed integrating new software into a network with out causing unnecessary service disruptions and maintaining high levels of quality for the network. The Software Installation process is illustrated in Fig. A.

- Based on inputs form customer care interactions and marketing research, a network operator will establish new feature requirements.  These requirements are sent to the vendor in the form of a feature request.

- The vendor deliveries a new software release/correction with the corresponding documentation and installation procedure to the network operator.  It should be noted that when a network operator utilises equipment form more than one vendor, this process must run as multiple parallel processes.

- A service quality management department of the network operator receives and reviews the software.  Upon approving the software for installation, the software is sent to the network provisioning department.

- Installation Task

- The software is installed in the appropriate network elements and/or element managers by network provisioning.

- Installation information is sent to the network maintenance and restoration department to inform them of pending changes in the network.

- Installation information is sent to the customer care centre to inform them of pending changes in the network.

- Installation Test and Validation

- Once the software has been installed, network provisioning must (should) perform test to check and ensure that the new software is working properly.

- In addition to the checks that are performed by network provisioning, network maintenance and restoration could also detect malfunctions with in and outside the updated network element.

- Should network maintenance and restoration detect a problem with in the updated network element, then the network provisioning is informed to decide on further actions.

6.  Successful Installation Result

- Upon successful installation of the software, the service quality management departments is informed.

- A report is sent to network maintenance and restoration to inform them that the software will remain implemented in the network.  At this point the documentation library and software  data base must be updated.

- The network data management department is informed over the changes in the network.

7.  Negative Installation Result

- If the installation fails, network provisioning must perform a “fallback”, i.e. remove the new software and insure that the network element is running properly on the old software.

- A report containing the negative results and finding will be sent to the service quality management and at the same time to the network maintenance and restoration.

- Once the installation procedure has been ended, the network  maintenance and restoration department must closely monitor the affected network element to ensure proper performance.

- Service quality management will send feedback to the vendor as to the positive or negative results of the installation.

Figure A : Main Software Management Process

Software Fault Management.

- An event or an alarm/fault from the network element is detected by the network maintenance and restoration department.

- The alarm is forwarded to the service problem resolution department for corrective actions and it is determined that the problem is caused by a software defect.

- In parallel the Customer Care Centre is informed, if the malfunction of the network may have impact on customers.

- The service problem resolution department informs problem handling and subsequently the customer care centre over service impairments with in the network.

- Problem handling reports to the service quality management department.  The service disturbance is described with in the report.

- Service quality management checks the current software level of the affected network element with the network inventory management department.

- If major network disturbances still appear the Service Quality management decides to fallback to a stable SW version (maybe some time after a new SW installation) and requests Network Provisioning.

- a +b) :Network Provisioning performs the fallback and informs Network Maintenance and Inventory.

- Service quality management sends a request for a software correction to the vendor.

- The vendor sends a new software release or correction to the network operator.  The rest of the procedure can followed in the main software management process.

Figure B : Software Fault Management