## Slide 1: TSG SA WG5 Status Report to TSG SA#70 Sitges, Spain 9-11 December 2015 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P) Converged Management (CMAN)
Thomas TOVINGER, SA5 Chairman, Ericsson
Mirko CANO SOVERI, SA5 Secretary, MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Jean-Michel Cornily (Orange) VC since 08/2013 Christian Toche (Huawei) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Alcatel-Lucent) Chair since 08/2013 David Shrader (Ericsson) VC since 08/2013 Li Li (Huawei) VC since 08/2014
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Convenor since 10/2015
Converged Management Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 08/2015 Lan Zou (Huawei) VC since 05/2012
This SWG has now completed all its tasks as planned. Closed by SA5#104.
SA5 structure Ongoing discussions on SA5 structure and organization. Proposals expected by end of 2015. It is not considered to have parallel tracks for OAM activities.

## Slide 3: 2015 meeting calendar
Meeting | Date | City | Country | Host | Collocation
SA5#98bis (NFV) | 27-29 Jan 2015 | Beijing | China | China Mobile & Huawei | 
SA5#99 | 2-6 Feb 2015 | Taipei | Taiwan | Chunghwa Telecom | 
SA5#100 | 13-17 Apr 2015 | Dubrovnik | Croatia | EF3 | 
SA5#101 | 25-29 May 2015 | Ljubljana | Slovenia | EF3 | 
SA5#102 | 24-28 Aug 2015 | Beijing | China | Huawei | RAN WGs
SA5#103 | 12-16 Oct 2015 | Vancouver | Canada | NAF | 
SA5#104 | 16-20 Nov 2015 | Anaheim | North America | NAF | Mega Meeting

## Slide 4: Statistics at SA5 level
 | SA5# 97 | SA5# 98 | SA5# 99 | SA5# 100 | SA5# 101 | SA5# 102 | SA5# 103 | SA5# 104
Delegates | 42 | 62 | 48 | 40 | 36 | 61 | 38 | 57
Docs at meeting start | 244 | 224 | 237 | 244 | 207 | 264 | 195 | 181
Docs at meeting end | 397 | 354 | 356 | 373 | 360 | 446 | 378 | 397
Agreed CH CRs | 37 | 24 | 52 | 27 | 26 | 58 | 46 | 27
Agreed OAM&P + CMAN CRs | 23 | 24 | 13 | 5 | 13 | 4 | 1 | 18
LS in | 10 | 9 | 17 | 15 | 10 | 17 | 9 | 7
LS out | 10 | 6 | 7 | 2 | 12 | 4 | 4 | 5

## Slide 5: Tdoc history

## Slide 6
 | SA#63 | SA#64 | SA#65 | SA#66 | SA#67 | SA#68 | SA#69 | SA#70
CRs | 60 | 154 | 141 | 108 | 67 | 70 | 62 | 92
TR/TS for information | 0 | 1 | 6 | 0 | 3 | 1 | 3 | 2
TR/TS for approval | 0 | 3 | 3 | 7 | 0 | 1 | 1 | 9
New or updated WIDs | 4 | 5 | 8 | 4 | 3 | 5 | 8 | 5
SA5 exploder | 363 | 378 | 380 | 385 | 382 | 378 | 372 | 371
Statistics at SA level

## Slide 7: CR history

## Slide 8: WI history

## Slide 9
Rel-13 Charging (1/6)
Work Item | Inter-PLMN PS domain online charging | iPLMN-PS-OCH
 |  | 640059
Rapporteur | Alcatel-Lucent | 
Completion | TR (640159): Phase 2 from 50% to 100% Specification of Inter-PLMN PS domain online charging (640259): 80% to 100% | 
Target | TR Phase 2: SA#70 (12/2015); Normative aspects: SA#70 (12/2015) | 
Status | Draft TR 32.843: - New scenario is introduced - Internet service (e.g. Peer to Peer) – Roaming LBO with TDF used for application detection and enforcement/charging control - Set of similar Key issues for Gy and Gyn concluded with same resolutions (AVP filtering, Topology hiding, Security, RG values across vendors) - Key issue on RG values crossing the PLMNs for Gyn application based charging is finalized: solution with dedicated value, evaluation of different solutions and recommendation. The final conclusion and recommendation are completed for the phase 2, with selection for new dedicated profiles for Gyn (LBO and FBA Convergence). Normative work: - Annex E of TS 32.251 is enhanced to include specific fields for application based charging using Gyn in message content. - Ro interface limitation to intra-PLMN is removed for Gy/Gyn. | 
Documents | Draft TR 32.843 for Approval, Rel-13 CRs 32.251, 32.299 (Agenda 13.53) | 

## Slide 10
Rel-13 Charging (2/6)
Work Item | ULI and release causes for charging enhancement for VoLTE | ULRELC-CH
 |  | 660056
Rapporteur | Alcatel-Lucent | 
Completion | 40% to 100% | 
Target | SA#70 (12/2015) | 
Status | - The IMS triggers for offline and online charging are updated in order to capture last ULI/TZ in SIP 200 OK messages that acknowledge SIP BYE requests, to cover terminating cases. The User Location Info/Time zone changes are introduced in online and offline charging: Any available location(s)/Time zone(s) at IMS Nodes are reported with charging messages triggered by SIP methods. In offline charging they are captured in a “List of Access Network Info Change” reflecting subsequent changes. The capability for partial record generation upon Access Transfer during IMS service continuity, is introduced for AS and ATCF CDRs. Corresponding IMS CDRs ASN.1 description is introduced. | 
Documents | Rel-13 CRs TS 32.260, 32.298, 32.299 (Agenda 13.54) | 

## Slide 11
Rel-13 Charging (3/6)
Work Item | Announcements for IMS Online Charging | ANIMO
 |  | 680037
Rapporteur | Amdocs | 
Completion | 30% to 100% | 
Target | SA#70 (12/2015) | 
Status | New TS 32.28x for announcement service is created with architecture, detailed principles, Announcement Information and binding information to stage 3 Credit-Control Diameter AVPs. A new scenario was introduced to re-authorize quota for ongoing Announcement cancelation. - A new “Privacy Indicator” for announcement to be played only to the party identified by the Play Alternative is introduced. - The interaction between MMTel service/Supplementary services and Announcement service is specified. - The full stage 3 is introduced: Definition of the new Announcement-Information AVP with the sub-AVPs. Announcement-Information is inserted under Multiple-Services-Credit-Control AVP. | 
Documents | WID update, Rel-13 CRs 32.240, 32.260, 32.275, 32.299, Draft TS 32.28x for Information and Approval (Agenda 13.56) | 

## Slide 12
Rel-13 Charging (4/6)
Work Item | Enhanced S2a Mobility Over Trusted WLAN access to EPC - Charging | eSaMOG-CH
 |  | 680038
Rapporteur | Alcatel-Lucent | 
Completion | 30% to 100% | 
Target | SA#70 (12/2015) | 
Status | - New TWAG Node in Charging architecture - TWAG CDR description was introduced - PS information was enhanced for TWAG, and TWAG added as a new EPC Node for the tables. | 
Documents | Rel-13 CRs TS 32.240, 32.251 (Agenda 13.57) | 

## Slide 13
Rel-13 Charging (5/6)
Work Item | Charging Aspects of IP Flow Mobility support for S2a and S2b Interfaces | NBIFOM-CH
 |  | 690043
Rapporteur | ZTE | 
Completion | 0% to 50% | 
Target | SA#70 (12/2015) -> SA#71 (03/2016) | 
Status | - Introduction of multi-access per PDN connection (NBIFOM), with corresponding new triggers when Charging per IPCAN-session. - Use of RAT type to categorize the access. - Specified NBIFOM Support and NBIFOM Mode IEs in PS information for offline and online charging. - Introduced NBIFOM Support and NBIFOM Mode fields in PGW-CDR. - Introduced stage 3 description (ASN.1 and AVPs) corresponding to current stage 2 for PGW CDRs with: NBIFOM Support/Mode RAT Type categorization Access Availability Change. - “PDN connection Charging Identifier” topic was discussed but not concluded. | 
Documents | WI Exception request, Rel-13 CRs TS 32.251, 32.298, 32.299 (Agenda 13.58) | 

## Slide 14
Rel-13 Charging (6/6)
Work Item | Charging aspects of MONTE | MONTE-CH
 |  | 690044
Rapporteur | Huawei | 
Completion | 0% to 50% | 
Target | SA#70 (12/2015) -> SA#71 (03/2016) | 
Status | New TS 32.278: Architecture from SA2 TS 23.682 Offline charging architecture is introduced with MME/SGSN/IWF-SCEF considered as Monitoring Event Charging Nodes (MECN), similar alternatives as EPC offline architecture with CTF/CDF/CGF. - Introduction of Monitoring Event charging principles and Offline charging scenarios. - Two CDRs are introduced: ME-CO-CDR generated for a single Monitoring Event configuration request. ME-RE-CDR generated for a set of Monitoring Event reports. - Introduction of Rf message content for Monitoring Event offline charging | 
Documents | WI Exception request, Draft TS 32.278 for Information (Agenda 13.59) | 

## Slide 15
Charging studies (1/2)
Work Item | Study on Determination of Completeness of Charging Information in IMS | FS_DCCHII
 |  | 670015
Rapporteur | Deutsche Telekom | 
Completion | 15% to 60% | 
Target | SA#70 (12/2015) -> SA#71 (03/2016) | 
Status | Draft TR 32.850: - Several alternative solutions are introduced for Key issue#1 related to how the Billing Domain is aware of which IMS network element is generating offline charging. - Table provided comparison between AS CDR and S-CSCF CDR fields is filled with the analysis related to correlation. - The description for scenarios (MMTel, TelCo Enterprise Service, Small Business Telephony (SBT)) was enhanced with the applicable CDRs fields to analyze the correlation. - Evaluation of the two solutions for Key issue#2 related to how the Billing Domain can determine which applications are invoked when multiple applications are hosted in the same AS | 
Documents | Draft TR 32.850 for Information (Agenda 15.2.28) | 

## Slide 16
Charging studies (2/2)
Work Item | Study on Overload Control for Diameter Charging Applications | FS_DOCME_CH
 |  | 680054
Rapporteur | ZTE | 
Completion | 5% to 5% | 
Target | SA#71 (03/2016) | 
Status | A discussion paper was presented for a solution using a specific charging buffer algorithm, and the output was to use the default algorithm. Some issues were raised on the buffering/unbuffering mechanism in the “Reacting Node”. | 
Documents | None | 

## Slide 17
Charging CRs (1/2)
Number | Title
SP-150694 | Rel-8 CRs on Charging Management (CH8)
SP-150695 | Rel-9 CRs on Charging Management (CH9)
SP-150696 | Rel-11 CRs on Charging Management (CH11)
SP-150697 | Rel-12 CRs on Charging Management (CH12)
SP-150698 | Rel-13 CRs on Charging Management (CH13)
SP-150699 | Rel-12 CRs on Charging per IP - Connectivity Access Network (IP-CAN) Session (Stage 2/3) (CHIPCAN)
SP-150700 | Rel-12 CRs on Charging aspects of Core Network Overload – User Location Information reporting

## Slide 18
Charging CRs (2/2)
Number | Title
SP-150705 | Rel-9 CRs on Support of Real-time Transfer of Tariff Information (RTTI) in IMS charging (IMSTSS-RTTI-CH)
SP-150704 | Rel-11 CRs on Stage 2/3 SA5 part of Transit Inter Operator Identifier for IMS Interconnection Charging in multi operator environment (IOI_IMS_CH)
SP-150707 | Rel-12 CRs on Charging Aspects of Proximity-based Services (Prose-CH)
SP-150701 | Rel-13 CRs on ULI and release causes for charging enhancement for VoLTE (ULRELC-CH)
SP-150702 | Rel-13 CRs on Announcements for IMS Online Charging (ANIMO)
SP-150693 | Rel-13 CRs on Inter-PLMN PS domain online charging (iPLMN-PS-OCH)
SP-150711 | (TEI13) Rel-13 CR 21.905 Correction and addition of definitions for Online and Offline Charging

## Slide 19
Charging TSs & TRs
Number | Title
SP-150681 | TS 32.28x Announcement service (for Information and Approval)
SP-150682 | TR 32.850 Study on Determination of Completeness of Charging Information in IMS (for Information)
SP-150679 | TR 32.843 Study on Inter-PLMN PS domain online charging (for Approval)
SP-150685 | TS 32.278 Monitoring Event charging (for Information)

## Slide 20
Charging WIDs and Exception requests
Number | Title
SP-150675 | Revised WID Announcements for IMS Online Charging
SP-150709 | Work Item Exception for WID MONTE-CH
SP-150710 | Work Item Exception for WID NBIFOM-CH

## Slide 21
GSMA Packet
  Charging Correlation aspects on service continuity and user location availability are considered by GSMA based on reply from SA5.
ETSI TC Interoperability Testing (INT)
  SA5 provided pre-liminary feedback to the “Conformance Test Specifications for the Diameter Protocol over the Rf and the Ro reference points TS 103 374-2” received from ETSI INT.
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
Charging cooperation (1/2)

## Slide 22
Joint SA5/CT4/CT3 session
  Scope of “Study on Impacts of the Diameter Base Protocol Specification Update” was clarified: RFC update impacts analysis to be further used by each group for decision on feasibility to switch to the new RFC for their Diameter Interfaces. Also Diameter Accounting Application of Base protocol is part of the same TR (particular interest of SA5 as the prime user of Accounting)
Charging cooperation (2/2)

## Slide 23
Rel-13 OAM&P (1/3)
Work Item | Enhanced Network Management (NM) Centralized Coverage and Capacity Optimization | SON-NM-CCO
 |  | 560132
Rapporteur | Ericsson | 
Completion | 60% to 100% | 
Target | SA#70 (12/2015) | 
Status | Summary of the work done for this WI: In TS 28.627: A number of business use cases and requirements have been specified. In TS 28.628: An architecture for NM centralized CCO has been specified. Performance measurements have been specified for UTRAN and E-UTRAN. MDT measurements have been specified for UTRAN and E-UTRAN. | 
Documents | None | 

## Slide 24
Rel-13 OAM&P (2/3)
Work Item | OAM&P 12 Wireless Local Area Network (WLAN) Management | WLAN-OAM
 |  | 560036
Rapporteur | Intel | 
Completion | -WLAN Network Resource Model for Type-2 interface (560136): 80% to 100% -WLAN measurements defined in IEEE and IETF WLAN performance measurements for use on Type-2 interface (560236): 60% to 100% | 
Target | SA#70 (12/2015) | 
Status | All planned TSs are completed and ready for first Approval: 28.680 WLAN management; Concepts and requirements 28.681 WLAN NRM IRP Requirements 28.682 WLAN NRM IRP Information Service (IS) 28.683 WLAN NRM IRP Solution Set (SS) definitions 28.403 Performance measurements for WLAN | 
Documents | Draft TS 28.680 (Approval), 28.681 (Information and Approval), 28.682 (Approval), 28.683 (Information and Approval), Draft TS 28.403 (Approval), Rel-13 CR 32.404 (Agenda 13.49) | 

## Slide 25
Rel-13 OAM&P (3/3)
Work Item | Energy Efficiency related Performance Measurements | OAM-PM_EE
 |  | 600044
Rapporteur | Nokia Networks | 
Completion | 50% to 50% | 
Target | SA#70 (12/2015) -> SA#71 (03/2016) | 
Status | Group agreed to ask for exceptions to extend the deadline for 3 months. Work to be completed: 3G and 2G EE counters | 
Documents | WI Exception request (Agenda 13.50) | 

## Slide 26
Rel-14 OAM&P (1/5)
Work Item | Management concept, architecture and requirements for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-MCAR
 |  | 690036
Rapporteur | China Mobile | 
Completion | 20% to 40% | 
Target | SA#71 (03/2016) -> SA#72 (06/2016) | 
Status | - A prel. agreement on a guideline for organizing the different NFV specifications. - Draft CR to 32.101 for introduction of VNF in mobile networks was discussed; needs further discussion on the architecture harmonization with that in 28.500. - Definition of 3GPP terms (NE etc.) and the relation with ETSI defined terms (VNF, NS etc.) were discussed. - Network Service concept in 3GPP is addressed and need LS to SA1 to get confirmation whether there is a definition in 3GPP. - Some requirements and use cases on FM, LCM, CM, PM were discussed and all revised following the new guideline. Latest draft in 28.500. - LS to ETSI NFV being sent about “guidelines for cooperation between 3GPP TSG SA WG5 and ETSI ISG NFV”. | 
Documents | None | 

## Slide 27
Rel-14 OAM&P (2/5)
Work Item | Configuration Management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-CM
 |  | 690039
Rapporteur | ZTE | 
Completion | 0% to 15% | 
Target | SA#74 (12/2016) | 
Status | 8 pCRs have been discussed, revised and agreed, and the discussed topics include: - Business level use cases and requirements - Specification level use cases and requirements - Latest draft 28.510 | 
Documents | None | 

## Slide 28
Rel-14 OAM&P (3/5)
Work Item | Fault Management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-FM
 |  | 690040
Rapporteur | Huawei | 
Completion | 0% to 10% | 
Target | SA#74 (12/2016) | 
Status | - Discussed and agreed some use cases/requirements related to virtualization deployment healing, virtualization-specific failure detection and notification. - Discussed and agreed some requirements related to identifying the specific virtualized container for alarm generating. - Discussed and agreed some requirements related to alarm correlation and detailed virtualized resources alarm information. - Latest draft 28.515 Outstanding issues: Define naming conventions for requirement tags consistent for all (NFV FM/CM/LCM/PM/Concept) new NFV specifications. | 
Documents | None | 

## Slide 29
Rel-14 OAM&P (4/5)
Work Item | Performance management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-PM
 |  | 690041
Rapporteur | Intel | 
Completion | 0% to 10% | 
Target | SA#74 (12/2016) | 
Status | - Discussed and agreed some business level use case and requirements related to VNF PM data collection. - Discussed the specification level use case and requirements related to VR PM data collection. It triggered discussion on how PM job is created to collect VNF and VR PM data. - Latest draft 28.520, 28.521 - Outstanding issues: Define the administration of VR PM jobs Define the scope of end to end procedures | 
Documents | None | 

## Slide 30
Rel-14 OAM&P (5/5)
Work Item | Lifecycle management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-LCM
 |  | 690042
Rapporteur | Nokia Networks | 
Completion | 0% to 10% | 
Target | SA#74 (12/2016) | 
Status | - Discussed the VNF package on-boarding. Discussed and agreed the VNF scaling operations and LCM notifications over the Ve-Vnfm-Em reference point. - Discussed the proposed requirements and UCs focusing on providing NM access to the VNF LCM operations. Agreed that specification level requirements and use cases should not be focused on Os-Ma-Nfvo reference point at current stage. - Discussed the topic of NS scaling. An issue has been identified about NS scaling unclearly defined. Agreed to send an LS to ETSI NFV IFA on Virtual Link LCM and modelling requesting clarification. - The topic of VNF termination has been discussed. The group agreed that it’s necessary to define the graceful and forceful termination terminology to be able to use in the LCM specifications. Latest draft in 28.525. | 
Documents | None | 

## Slide 31
OAM&P studies (1/3)
Work Item | Study on Enhancements of OAM aspects of Distributed Mobility Load Balancing SON function | FS_D_SON_OAM
 |  | 610045
Rapporteur | Cisco | 
Completion | 30% to 45% | 
Target | SA#70 (12/2015) ->SA#72 (06/2016) | 
Status | The following topics were discussed: Configuration for CAC Problem Statement and solution Analysis of assumptions on how the CAC value can be computed Proposal for the conclusion session | 
Documents | None | 

## Slide 32
OAM&P studies (2/3)
Work Item | Study on KQIs for Service Experience | FS_KQISE
 |  | 660037
Rapporteur | Huawei | 
Completion | 50% to 75% | 
Target | SA#70 (12/2015) -> SA#71 (03/2016) | 
Status | Added SMS and MMS in clause 5; Added clause 6 structural difference for KQI in different standards organizations and clause 7 functional difference for KQI in different standards organizations Updated WID - Removed video call and MCPTT from Service Aspects. Latest draft TR 32.862 | 
Documents | Revised WID (Agenda 15.2.27) | 

## Slide 33
OAM&P studies (3/3)
Work Item | Study on OAM support for Licensed Shared Access (LSA) | FS_OAM_LSA
 |  | 670028
Rapporteur | Nokia Networks | 
Completion | 30% to 75% | 
Target | SA#70 (12/2015) -> SA#71 (03/2016) | 
Status | - Agreed the contribution on clarified application of the advantage/disadvantage statements. - Discussed, but could not agree (during the online session) contributions on the functional split pros/cons and solution evaluations. The implications of the LC/OAM functional split on standardizing the interaction between LC and NM require additional offline discussion. - Outstanding issues: Need agreement on functional split alternatives and their implications on normative work in 3GPP SA5 - Latest draft TS 32.855 | 
Documents | None | 

## Slide 34
OAM&P CRs
Number | Title
SP-150691 | Rel-11 CRs on OAM Maintenance and small Enhancements (OAM11)
SP-150692 | Rel-13 CRs on Study on Network Management of Virtualized Networks (FS_OAM_VIRNET)
SP-150690 | Rel-13 CRs on WLAN Management (WLAN-OAM)
SP-150785 | Rel-13 CRs on OAM Maintenance and small Enhancements (OAM13)

## Slide 35
OAM&P TSs & TRs
Number | Title
SP-150680 | TS 28.680 Wireless Local Area Network (WLAN) management; Concepts and requirements (for Approval)
SP-150686 | TS 28.681 Wireless Local Area Network (WLAN) Network Resource Model (NRM) Integration Reference Point (IRP); Requirements (for Information and Approval)
SP-150687 | TS 28.682 Wireless Local Area Network (WLAN) Network Resource Model (NRM) Information Reference Point (IRP); Information Service (IS) (for Approval)
SP-150688 | TS 28.683 Wireless Local Area Network (WLAN) Network Resource Model (NRM) Integration Reference Point (IRP); Solution Set (SS) definitions (for Information and Approval)
SP-150689 | TS 28.403 Performance Management (PM); Performance measurements for Wireless Local Area Network (WLAN) (for Approval)

## Slide 36
OAM&P WIDs and Exception requests
Number | Title
SP-150676 | Revised WID Study KQI for Service Experience
SP-150678 | Revised WID Converged management Performance Management Interface Definitions
SP-150674 | New Study on OAM support for assessment of energy efficiency in mobile access networks
SP-150677 | New Study on OAM aspects of SON for AAS-based deployments
SP-150708 | Work Item Exception for Energy Efficiency related Performance Measurements

## Slide 37: OAM&P cooperation
ETSI ISG NFV IFA
  Face to face workshop held in Helsinki April 20th - 21st.
  Calls held on March 19th, May 28th, July 9th, and Sep. 3rd. Next call Dec 17th.
  SA5 will attend the ETSI workshop on NFV Information Modeling Jan 13-14 2016 in Louisville. Preparation is ongoing.
  LS being sent to
    ETSI ISG NFV on guidelines for co-operation
    ETSI ISG NFV on VL LCM and modelling
    SA1 on definition of Network Service
BBF - HNB/HeNB
  SA5 is the 3GPP focal point to BBF for HNB and HeNB data models.
  BBF maintains the HNB/HeNB data models based on SA5 requirements.
  ITU-T SG2 - Management Interface Methodology
  Interface specification methodology and templates on Requirements and Analysis/Information Service level kept 100% aligned.
  Regular conference calls with ITU-T SG2 to maintain this alignment.

## Slide 38: NFV roadmap in SA5
Next slides describe the NFV roadmap in SA5 and the proposed cooperation principles with ETSI ISG NFV.

## Slide 39: SA5 NFV roadmap (1/3)
SA#69 (Sep 2015)
SA#70
SA#71
SA#72
SA#64
SA#73
SA5 NFV Study
Concept, Architecture, Requirements
SA#68
Configuration Management
Fault Management
Rel-14
LSs to ETSI ISG NFV by December 2015
Lifecycle Management
Performance Management
Rel-13
SA#74
(Dec 2016)

## Slide 40: SA5 NFV roadmap (2/3)
Architecture, Concept, Requirements: work under the architecture WID
TS 28.500: Business level use cases and requirements.
Management Concept, architecture and requirements
CM
FM
PM
LCM
Domain specific deliverables: work under the domain specific work items
The following deliverables apply to all the WIDs:
new TS1: Requirements for XXX Functions includes:
  New Requirements for Os-Ma-nfvo/Ve-Vnfm-em/Ve-Vnfm-vnf interfaces
  Reference to the Itf-N requirements in existing 32/28 series specifications
new TS2: procedure flow for XXX Function
new TS3: new stage 2 for Os-Ma-nfvo/Ve-Vnfm-em/Ve-Vnfm-vnf interfaces.
new TS4: new stage 3 for Os-Ma-nfvo/Ve-Vnfm-em/Ve-Vnfm-vnf interfaces.
Itf-N: update of existing 32/28 series specifications (stage 1/2/3)

## Slide 41: SA5 NFV roadmap (3/3)
Interfaces in scope of SA5

## Slide 42: Cooperation principles on NFV
The cooperation with ETSI NFV focuses on the interfaces Os-Ma-nfvo, Ve-Vnfm-em, and Ve-Vnfm-vnf.
When the entities defined by 3GPP SA5 act as the service consumer, ETSI ISG NFV may consider 3GPP SA5 input on requirements. For the stage 2 and stage 3, 3GPP SA5 will refer to the implementation of other organizations (e.g. ETSI ISG NFV etc.) where appropriate.
When the entities defined by 3GPP SA5 act as the service producer, 3GPP SA5 needs to provide stage 1/2/3 specifications for the mobile network specific functions. Whenever it is applicable, SA5 should reference the specification provided by ETSI ISG NFV.
A document on cooperation guidelines is currently being discussed with ETSI ISG NFV.

## Slide 43: Action point from SA#69
Morpho Cards commented that there were some issues with the references in TR 32.842 Study on network management of Virtualized Networks. SA WG5 were asked to clean this up with a CR.
Resulting CR ready in SP-150692 (S5-156219)

## Slide 44
Rel-13 Converged mgmt (CMAN) (1/2)
Work Item | Compliance of 3GPP SA5 specifications to the NGMN Top OPE Recommendations | OAM-NGMN_OPE
 |  | 560034
Rapporteur | Huawei | 
Completion | TR part (560134): 90% to 100% TS part (560234): 50% to 100% | 
Target | SA#70 (12/2015) | 
Status | Discussed and agreed several pCRs closing open items on interactions between Home and Macro BTS, ANR, SON, Load Balancing, OSS tool support for optimization and operation, progress status and conclusion for TR 32.838. Draft TR 32.838 agreed to be sent for Approval | 
Documents | Draft TR 32.838 for Approval (Agenda 13.45) | 

## Slide 45
Rel-13 CMAN (2/2)
Work Item | Converged Management PM Interface Definitions | OAM-PMID
 |  | 560235
Rapporteur | Huawei | 
Completion | 80% to 100% | 
Target | SA#70 (12/2015) | 
Status | - This work has progressed in parallel of the Multi-SDO “Converged Management PM Interface definitions” Joint Working Group (JWG), producing the draft TR 32.863 . - It was agreed to send the draft TR 32.863 for Information and Approval to SA#70. | 
Documents | Updated WID, Draft TR 32.863 for Information and Approval (Agenda 13.45, 13.48) | 

## Slide 46
CMAN studies (1/1)
Work Item | Study on compliance of 3GPP SA5 specifications to the NGMN NGCOR Requirements | OAM-NGMN_NGCOR
 |  | 560435
Rapporteur | Huawei | 
Completion | 60% to 60% | 
Target | SA#70 (12/2015) | 
Status | The progress status of draft TR 32.837 in S5-156128 was discussed. It was agreed that the work cannot be completed in Rel-13. Due to the very low level of contribution, it was therefore agreed to propose to stop this SI. | 
Documents | None - proposed to stop this SI. | 

## Slide 47
CMAN TRs
Number | Title
SP-150683 | TR 32.838 Gap analysis between 3GPP SA5 specifications and NGMN Top Operational Efficiency (OPE) Recommendations (for Approval)
SP-150684 | TR 32.863 Fixed Mobile Convergence (FMC) metadefinitions for measurements and KPIs (for Information and Approval)

## Slide 48: Converged Management cooperation
Multi-SDO
  The outputs of the Multi-SDO Model Alignment Phase 2 JWG have been taken into account in SA5 specifications. No further activities are planned for the moment for the Multi-SDO Model Alignment Phase 2 JWG.
  Ongoing LS exchange with TM Forum on maintaining alignment on Fixed Mobile Convergence (FMC) Model Repertoire. All changes agreed between TM Forum and SA5 are expected to be incorporated in the latest version of 3GPP TS 32.156 (Fixed Mobile Convergence (FMC) Model Repertoire) and the corresponding TM Forum document(s).
  Regular conference calls for the Multi-SDO Converged Performance Management JWG. The JWG has finalized the document on Metadefinitions for Measurements and KPIs.
  When needed, the follow-up of Multi-SDO activities will be done in the OAM&P SWG after closure of the Converged Management SWG.

## Slide 49: 2016 meeting calendar
Meeting | Date | City | Country | Host | Collocation
SA5#105 | 25-29 Jan 2016 | Bratislava | Slovakia | EF3 | SA2, SA4, CT WGs
SA5#106 | 11-15 Apr 2016 | Kanazawa | Japan | JF3 | CT WGs, RAN WGs, SA2, SA6
SA5#107 | 23-27 May 2016 | Tenerife | Spain | EF3 | CT WGs, RAN WGs, GERAN
SA5#108 | 11-15 Jul 2016 | TBD | China | Huawei | SA2
SA5#109 | 29 Aug – 2 Sep 2016 | TBD | North America | NAF | 
SA5#110 | 14-18 Nov 2016 | TBD | North America | NAF | Mega Meeting

## Slide 50: Thank you for your attention!