## Slide 1
ETSI NFV ISG IM/DM Modelling progress Report
-CROSS-organizationAL Feedback -
March 29, 2016
Source: ETSI NFV ISG
Contact: Michael Brenner, ClearPath Networks, ETSI NFV ISG Vice-Chair
Klaus MartiNy, Deutsche Telekom, ETSI NFV Noc vice-chair

## Slide 2: ETSI NFV ISG Plenary decisions
Regarding issues collected at NFV Info Modelling WS, Louisville, CO, Jan 2016 – initially just issues raised by ETSI NFV delegates were processed:
  Issue 18 (touchpoints harmonization) was confirmed as a valid issue impacting ETSI NFV ISG, after being slightly amended to reflect focus on touchpoints between ETSI NFV ISG and other organizations. The formal process of handling this issue is yet to be discussed/agreed in ETSI NFV ISG, most likely in collaboration with specific other SDOs
    Informal work in progress to identify touchpoints with other organizations has started
  Issue 19 (terminology alignment) was confirmed as a valid issue impacting ETSI NFV ISG. The formal process of handling this issue is yet to be discussed/agreed in ETSI NFV ISG.
  Issue 20 (lack of translation from (IM to DM) has NOT YET been confirmed as a valid issue impacting ETSI NFV ISG. More discussion is needed:
    It is related to stage 3 type of work item, it may have to be decided on a case-by-case basis); ETSI NFV IM would need to augment with needed model details to be able to use automated tools to generate DM from the IM
  Issue 21 (scope of commonality possible between IMs) has NOT YET been confirmed as a valid issue impacting ETSI NFV ISG. More discussion is needed:
    Use cases to illustrate/justify the business imperatives dictating commonality
  ETSI NFV ISG recommends to all other organizations to confirm the validity of the issues raised by their delegates during Louisville IM WS, and to indicate which other organizations may be impacted; this would help each organization to focus on the right issues.

## Slide 3: Status
NFV-IFA015 v0.3.0 issued on March 8th
  Aligned to use of full OpenModel Profile v0.2.2
  Some misc alignment in the resource model
  Some misc alignment in the VNFD model
Papyrus Guidelines issued as separate document: NFV-IFA016 v0.0.4
UML Modeling Guidelines issued as separate document: NFV-IFA0017 v0.0.4
Further work needed on the Information Model
  Add VNF-related interface model from IFA007/8
  Add NS-related interface model from IFA013
  Alignment with changes in VNFD from IFA011
  Alignment with changes in NSD from IFA014
  Final alignment on resource model with IFA005/6

## Slide 4: Liaison Statement
2 LS OUT prepared in IFA
First LS OUT informs of the stable draft and start of review period in April for IFA007, IFA008, IFA011, IFA013 and IFA014
Second LS OUT informs OASIS of the stable draft dates for IFA011 and IFA014 and of the fact that ETSI NFV ISG has approved a new work item for TOSCA-based NFV descriptors specification
NFVIFA(16)000337 | LS-OUT to multiple SDOs and OSPs on IFA progress
NFVIFA(16)000332 | LS-OUT to OASIS on NFV descriptors

## Slide 5: Backup

## Slide 6: ETSI issue topics Issue (IDs: 18, 19, 20, 21)
Orga | ID | Issues | Proposals | Within approved WI scope | Comments | Confirmed by source SDO as valid issue | Requested to be fixed within NFV ISG
ETSI NFV | 18 | Lack of clarity on the touch points between ETSI NFV IM and the different organizations' information models. | Proposal: Identify interaction points between ETSI NFV ISG IM and other organizations' models, allowing all organizations to extend their model based on the interaction points as they see needed. | IFA015 | - Updated Issue Description - Informal discussion has started with ONF, 3GPP SA5, MEF | Yes | N/A
ETSI NFV | 19 | Lack of terminology alignment: | Proposal: alignment on the used terminology. | IFA015 | - may be relevance to WI NFV003 - related to issue ID#18. - ISG need to decide the formallity of terminlaogy aligment between different SDOs, SDO to SDO and /or SDO to many SDOs. - NFV ISG can share our terminology | Yes | N/A
ETSI NFV | 20 | Lack of translation from IM to DM | Proposal: automation via tooling, strive to use the same/similar methodology. | NONE | - It is related to stage 3 type of work item. It should be decide within each of starge 3 WI, based on WI scope. - ETSI NFV model would need to augment with needed model details to be able to use automated tools to generate DM from the IM. - Requiring NFV ISG discussion and decision to whether or not ISG would be interest in expanding IM to support automation tool. A new work item is required. | TBD | N/A
ETSI NFV | 21 | Scope of commonalities that is possible: | Proposal: assess interest and use case applicability. | NONE | Require contribution to use case and justification which illustrates the level at which commonalities may be is important. | TBD | N/A