# 3GPP TSG SA WG5 (Telecom Management) Meeting #106	S5-162024

# 11-15 April 2016, Kanazawa (Japan)	revision of S5-16xabc

Source:		Weihong Zhu, ZTE

Title:		UID_690039 Configuration Management for mobile networks that include virtualized network functions Rapporteur Report

Document for:		Approval

Agenda Item:		6.4.1.2

3GPP Work Plan status

Percentage of completion: 25% (previously 20%)

Estimated completion date: SA#74 – Dec. 2016 (if change: previous SA#mm - date)

Other information (WID update, Rapporteur change, etc):

Technical Progress status

Summary of progress:

10 contributions have been addressed during the sessions, and the discussed topics include:

- Use cases and requirements on VNF instance information modification and retrieving

- Update to the CM use cases

- Procedure flows of MOI creating, deleting and updating.

- Discussion paper of UCs (on VNF/VNFC realization) requiring NRM support, one action item is agreed

Outstanding issues:

Minutes

The RG session was held on 13, Apr: Q2.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-162095 | pCR Change 28 510 UC regarding CM after VNF is scaled NN: The intention of this pCr is to reduce the scope, but actually it extends the scope. DCM: in BEGIN When, you delete “from NFVO and EM”, why? Revised to S5-162269 | Ericsson Inc. |
| S5-162107 | pCR TS 28.511 add CM procedures for the VNF instantiation E: 1) don’t want to see multi solutions to satisfy one requirement 2) IOC is still open HW: support to discuss the procedure. Agree to decouple, and the use case is only one of the possibilities ZTE: step4 is too detail NN: what is the purpose of step 9 Revised to S5-162270 | Intel Corporation (UK) Ltd |
| S5-162108 | pCR TS 28.511 add CM procedures for the VNF termination NN: Termination is a more dangerous and complex procedure, VNF may be shared, how EM can know the VNF is really can be deleted. E: decouple issue HW: it is better to focus on the creating procedure. Cisco: several questions. 1) which moi’s deletion trigger the deletion 2) the example Revised to S5-162271 | Intel Corporation (UK) Ltd |
| S5-162111 | pCR draft TS 28.511 Add procedure of creating MOI(s) after a VNF is instantiated NN: step 4 of p1 is not clear, need to update to configure the VNF E: decoupling issue NN: we don’t think we can decouple all the cases Revised to S5-162272 | ZTE Corporation |
| S5-162112 | pCR draft TS 28.511 Add procedure of deleting MOI(s) corresponding to a VNF instance Approved | ZTE Corporation |
| S5-162113 | pCR draft TS 28.511 Add procedure of updating MOI(s) after a VNF is scaled NN: P1, EM already know how to update and NM doesn’t know, so the decision should be made by EM E: 1) not sure these steps are really needed 2) step 2 may have relationship with neighbouring HW: it seems stage 2, add detailed parameters -> add note Revised to S5-162274 | ZTE Corporation |
| S5-162121 | pCR TS 28.511 Adding MO creation procedure flow NN: what is the indicator to trigger the instantiation from EM. How does the EM know The mapping between MOI and VNf is not 1 to 1 NN: It is not real decoupling, it is new couple Revised to S5-162273 | Huawei Technologies |
| S5-162140 | pCR TS 28.510 Adding UC and reqs on modification of VNF instance attributes through NFVO HW: attribute? Application level? Cisco: why need to update the attributes NN: configure should go through itf-n Revised to S5-162275 | NTT DOCOMO |
| S5-162141 | pCR TS 28.510 Adding UC and reqs on retrieving information about a VNF instance through NFVO NN: only works when VNf is part of NS Cisco: where NS is mentioned? Where is the information NFVO get from? E: the capability , we need to discuss carefully Revised to S5-162276 | NTT DOCOMO |
| S5-162195 | UCs (on VNF/VNFC realization) requiring NRM support Action: Start email discussion to collect use cases(on VNF/VNFC realization) requiring NRM support | Ericsson |

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |
| 1 | Start email discussion to collect use cases(on VNF/VNFC realization) requiring NRM support | Rel-14 | Edwin, the group | New | SA5#107 |