# 3GPP TSG SA WG5 (Telecom Management) Meeting #108	S5-164023

# 11-15 July 2016, Harbin (China)	revision of S5-16xabc

Source:		Weihong Zhu, ZTE

Title:		UID_690039 Configuration Management for mobile networks that include virtualized network functions Rapporteur Report

Document for:		Approval

Agenda Item:		6.4.1.2

3GPP Work Plan status

Percentage of completion: 40%? (previously 30%)

Estimated completion date: SA#74 – Dec. 2016 (if change: previous SA#mm - date)

Other information (WID update, Rapporteur change, etc):

Technical Progress status

Summary of progress:

11 contributions have been addressed during the sessions, and the discussed topics include:

- Correlation of MO creation and VNF instantiation

- Use cases and requirements on VNF instance information modification and retrieving

- Procedure flows of MOI creating, deleting and VNF instantiation

- UCs (on VNF/VNFC realization) requiring NRM support

Outstanding issues: the group needs to consider about initiating a draft CR to basicCM IRP IS to collect MOI deletion procedure.

Minutes

The RG session was held Q4 on 11, July and Q2 on 12, July.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-164037 | TS 28.510 Add UC NM retrieves VNFs info maintained by mgmt sys N: do not use VNFs Step 1: the ref should be IFA008, not 013 Step 2: NFV-> VNF N: step 1, second sentence, add “ NM(playing as EM) DCM: remove the second paragraph of step 1 Intel: support DCM. Or if, it should be another UC Cisco: NM plays a role of EM, is it ok? What is the contribution of the second paragraph to the req? Conclusion: revised to 164176 | Ericsson Inc. |
| S5-164069 | Draft TS 28.512 skeleton N: need to add editor’s notes to introduce the potential content of the clauses. E: need to consider the template Conclusion: revised to 164177 | ZTE Corporation |
| S5-164070 | pCR TS 28.512 Add introduction and scope Conclusion: Approved | ZTE Corporation |
| S5-164071 | pCR TS 28.512 Add description of Itf-N operation E: should be based on the NRM discussion It should follow the template. N: suggest to postpone until the NRM issue is stable Conclusion: noted | ZTE Corporation |
| S5-164089 | Correlation of MO creation and VNF instantiation N: What are the relationships between the assumptions and options? Are they mutually exclusive. E: Assumption 2 is not necessary. N: option 1-2 should be based on LCM. E: There should be another option: option 1-4 Conclusion: revised to 164178->164202 | Huawei Tech.(UK) Co., Ltd |
| S5-164138 | Relation between create MO and instantiate VNF operations N: question to the first bullet: EM is not involved in the instantiation of VNF? Conclusion: merged to 164202 | Ericsson Inc. |
| S5-164072 | pCR draft TS 28.511 Add procedure of creating MOI(s) after a VNF is instantiated N: proc 1, step 1: what kind of notification? Proc 2 step 1: the subject VNF instance is not correct Step 2: how does EM know what kind of MOI to instantiate? N: step 3 may be not necessary Conclusion: noted | ZTE Corporation |
| S5-164073 | pCR draft TS 28.511 Add procedure of deleting MOI(s) corresponding to a VNF instance N: without the word VNF, it is the same procedure as the one for the legacy system. E: it has relationship with VNF termination. – remove “corresponding to the subject VNF instance .. N: this procedure can be modified to be a general procedure. Conclusion: noted | ZTE Corporation |
| S5-164090 | pCR TS 28.511 Adding procedure flow for VNF instantiation triggered by MO creation DCM: Do we have a related use case? E: we need a such use case. N: In step 1, it needs to combine the configurable parameters and LCM parameters, this is too complicated. Conclusion: noted | Huawei Tech.(UK) Co., Ltd |
| S5-164093 | pCR TS 28.510 Adding specification UC and reqs on modification of VNF instance non-applicatoin configuration through NFVO as part of NS update N: Should be there any return to NM? E: question to non-application information Conclusion: revised to 164203 | NTT DOCOMO |
| S5-164139 | UCs (on VNF/VNFC realization) requiring NRM support Conclusion: revised to 164204 | Ericsson Inc. |

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |