## Slide 1: SA5 OAM&P SWG Exec Report - Final SA5#115, 16-20 Oct. 2017 Busan, South Korea
Jean-Michel CORNILY, SA5 Vice-Chair, ORANGE
Christian TOCHE, SA5 Vice-Chair, Huawei

## Slide 2: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-175040 | LS from NGMN cc SA5 on requirement of lifecycle management for 3GPP service based architecture | NGMN | Noted | 
S5-175048 | LS from RAN3 to SA5 on support of Trace and MDT in NG-RAN in rel-15 | R3-173422 | Postponed | 
S5-175049 | Reply Ls from SA2 to SA5 on progress of Network Slicing related work | S2-176505 | Noted | 
S5-175052 | Resubmitted LS from SA2 to SA5 on EUTRAN sharing enhancement | S2-173701 | Replied to | S5-175461
S5-175054 | Resubmitted LS from RAN3 to SA5 on Collection Period correction for MDT M3 measurement in eUTRAN | R3-171382 | Postponed | 
S5-175057 | LSOut reply to 3GPP SA5 on progress of measurement definitions | ETSI ISG NFV | Noted | 

## Slide 3: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-175058 | LS Out reply to 3GPP SA5 on Managing EM IP address provided to VNF | ETSI ISG NFV | Noted | 
S5-175291 | LS from SA4 to SA5 on adding new service type in QMC reporting | S4-170952 | Noted | 
S5-175292 | LS onfrom RAN2 to SA5 on RAN2 progress of QoE Measurement Collection in LTE | R2-1712035 | Noted | 
S5-175293 | Reply LS from RAN2 cc SA5 to RAN3 on MDT | R2-1712041 | Noted | 
S5-175324 | LSOut reply from ETSI NFV cc SA5 on lifecycle management for 3GPP service based architecture | ETSI ISG NFV | Postponed | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-175461 | Reply to: Resubmitted LS from SA2 to SA5 on EUTRAN sharing enhancement | SA2 | RAN, RAN2, RAN3, SA | S5-175052

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source
S5-175331 | Study on integration of ONAP DCAE and 3GPP management architecture | AT&T, ORANGE
S5-175463 | Management of 5G networks that include virtualized network functions | Intel
S5-175464 | Network Resource Model (NRM) Integration Reference Point (IRP) for 5G network functions management | Nokia
S5-175466 | Fault Supervision for 5G network and network slicing | ZTE
S5-175487 | Assurance data and Performance Management for 5G networks and network slicing | China Mobile, Intel
S5-175435 | Revised WID on Management of Network Slicing in Mobile Networks, Concepts, Use cases and Requirements | Ericsson
NOTE: S5-175459 (5G specification structure) is endorsed

## Slide 6
OAM&P Maintenance and Rel-15 small Enhancements
CRs for approval by SA5 closing plenary (1/2)
TDoc | Title | Source
S5-175141 | Rel-14 CR 28622 Missing note in table of Attribute Properties | MCC
S5-175209 | R14 CR 32.130-14.0.0 Correcting requirement tags | Ericsson
S5-175251 | Rel-14 CR 32.153 Update erroneous references | Ericsson
S5-175252 | Rel-14 CR 32.155 Update erroneous references | Ericsson
S5-175338 | Rel-15 CR 28.801 Implement Edithelp and MCC comments | Ericsson
S5-175339 | Rel-14 CR 28632 Remove unused reference | Ericsson

## Slide 7
OAM&P Maintenance and Rel-15 small Enhancements
CRs for approval by SA5 closing plenary (2/2)
Tdoc | Title | Source
S5-175340 | Rel-14 CR 32150 Update erroneous references | Ericsson
S5-175341 | Rel-12 CR 28732 Update erroneous references | Ericsson
S5-175342 | Rel-13 CR 28732 Update erroneous references | Ericsson
S5-175343 | Rel-14 CR 28732 Update erroneous references | Ericsson
S5-175352 | Rel-14 CR 32103 Update erroneous references | Ericsson

## Slide 8
Rel-15 OAM&P WIs (1/5)
Work Item | Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) |  | PEE_CMON
 |  |  | 760055
Rapporteur | ORANGE | Percentage of completion | 20% -> 40%
Target | SA#79 – March 2018 | Main TSs | TS 28.304, 28.305, 28.306
Summary of progress | • One pCR on TS 28.304 was discussed, bringing explanations on the 3 possible scenarios and use case description and requirements for Solution 1 • On information service for solution 1: O one pCR to 28.305 was discussed, to explain that this solution 1 is based on existing IRPs, incl. Generic NRM IRP; O one draft CR to TS 28.622 was discussed to introduce a new attribute to IOC ManagedFunction at IS level; O one draft CR to TS 28.623 was discussed to introduce a new attribute to IOC ManagedFunction at SS level (Corba IDL + XML); O one draft CR to TS 32.425 was discussed to introduce new measurements related to power, energy and environmental parameters, attached to ENBFunction IOC, • On information service for solution 2: O an information model was discussed, incl. class diagram, class definitions and interface definitions; O it was clearly stated that this is not an NRM, to be used by CM IRPs. Instead, it is an object model aiming at representing information managed by the PEECMON IRP AI (Orange): For next meeting, update Draft CR 32.425 Add PEE measurements for E-UTRAN, with some Use Case description in Annex A of 32.425. |  | 
Outstanding issues | None |  | 
Documents | pCRs, DraftCRs |  | 

## Slide 9
Rel-15 OAM&P WIs (2/5)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 5% -> 10%
Target | SA#80 – June 2018 | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | TS 28.307, 28.308, 28.405 and TS 28.406: Skeletons were proposed and agreed. TS 28.307: Introduction and Scope as well as some specification level requirements and use cases were introduced. TS 28.308: Introduction and Scope, System Overview as well as parts of Information Object Classes and Interface Definition were agreed. Two types of QoE jobs are specified. One for QoE collection in an area and one for QoE collection from a single UE. TS 28.404: Two pCRs were addressing updates to this specification. The first one on Use case 5.4.1 clarification was noted without presentation. The second one was to add the use case and requirements for Collecting QoE information under certain performance conditions. The latter contribution was discussed and it was pointed out that this use case addresses new functionality/feature and that interaction with RAN and SA is required before proceeding. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 10
Rel-15 OAM&P WIs (3/5)
Work Item | Management of Network Slicing in Mobile Networks, Concepts, Use cases and Requirements |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 5% -> 25%
Target | SA#80 – June 2018 (Previously SA#79 – March 2018) WID update | Main TS | TS 28.530
Summary of progress | As input to the meeting there were 52 contributions of which 2 were discussion papers. 16 contributions were not presented due to lack of time. 18 contributions were withdrawn after presentation of discussion paper point 4 below. The group discussed background, concepts, use cases and requirements The TR 28.801 is used as source for many contributions Discussion paper on “5G network slicing management architecture framework principles” provided opportunity for good discussion relation of network slicing domain and management domain Discussion paper on “Overview of use cases and requirements for management of network slicing” provided opportunity for discussion on documenting use case. |  | 
Outstanding issues | None. |  | 
Documents | pCRs S5-175488 (pCR TS 28.530 Network Slicing management framework principles ) -> For email approval S5-175415 (Discussion Paper on 5G network slicing management architecture framework principles) is endorsed |  | 

## Slide 11
Rel-15 OAM&P WIs (4/5)
Work Item | Provisioning of network slicing for 5G networks and services |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 0% -> 5%
Target | SA#80 – June 2018 | Main TS | TS 28.531
Summary of progress | The group discussed and agreed the initial skeleton of draft TS 28.531. The group discussed several use cases related to creation of NSI and NSSI. Several contributions were not treated due to lack of meeting time. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 12
Rel-15 OAM&P WIs (5/5)
Work Item | Self-Organizing Networks (SON) for Active Antenna System (AAS) deployment management |  | OAM_SON_AAS
 |  |  | 770034
Rapporteur | Nokia | Percentage of completion | 0% -> 50%
Target | SA#80 (June 2018) | Main TSs | TS 28.627, TS 28.628, TS 28.629, TS 28.658, TS 28.659
Summary of progress | During this meeting, 3 input CRs have been discussed, all of them need revision for further approval. The 3 CRs intended to update SON for AAS management support into existing SA5 TSs for SON NRM IRP requirements and information service (TS 28.627, TS 28.628), as well as E-UTRAN NRM IRP information service (TS 28.658). The discussion on these 3 CRs achieved following progress: The group agree to update the SON NRM IRP to adopt new requirement and information service definitions to support SON for AAS management. The group agree to update the E-UTRAN NRM IRP to adopt new attribute on IOC of EUtranGenericCell. |  | 
Outstanding issues | None |  | 
Documents | Approved Rel-15 CRs: S5-175192, S5-175193, S5-175199, S5-175428, S5-175429, S5-175430, S5-175440. |  | 

## Slide 13
OAM&P SIs (1/10)
Study Item | Study on Implementation for the Partitioning of Itf-N |  | FS_IMP-ITFN
 |  |  | 710007
Rapporteur | China Mobile | Percentage of completion | 80% -> 100%
Target | SA#79 – March 2018 | Main TR | TR 32.880
Summary of progress | The conclusion of draft TR 32.880 has been discussed. Some editorial improvements were made. A question regarding a potential further study / work item has been raised. The answer was that there is no plan to initiate a study / work item. |  | 
Outstanding issues | None |  | 
Documents | pCR TR 32.880 to be sent for Approval to SA#78. |  | 

## Slide 14
OAM&P SIs (2/10)
Study Item | Study on Management and Orchestration Architecture of Next Generation Network and Service |  | FS_NGNS_MOA
 |  |  | 720047
Rapporteur | Huawei | Percentage of completion | 30% -> 40%
Target | SA#78 – Dec. 2017 | Main TR | TR 28.800
Summary of progress | The group agreed to go for service based management architecture for 5G management architecture. Step 1. List the individual management functions and derive atomic building blocks (decomposition effort) and the related interfaces discussed in the group. Indicate the new management functions (and building blocks) introduced for 5G network. Step 2. Identify generic management layers and agree on the layers. Step 3. Position the functions listed in bullet 1 to the right layer in bullet 2 (certain “building block” atomic functions may be present at multiple layers). |  | 
Outstanding issues | The architecture discussion needs to speed up. |  | 
Documents | pCRs |  | 

## Slide 15
OAM&P SIs (3/10)
Study Item | Study on management aspects of next generation network architecture and features |  | FS_MAN_NGNAF
 |  |  | 720046
Rapporteur | Nokia Networks | Percentage of completion | 70% -> 80%
Target | SA#78 – Dec. 2017 | Main TR | TR 28.802
Summary of progress | During this meeting, there have 15 input pCRs, while 13 pCRs have been discussed (12 need revision for further discussion and 1 pCR is noted) and 2 pCRs were withdrawn. The discussed pCRs focus on area of NR management, ng-eNB management, 5GC management and trace with following progress: 1) The group has discussed whether existing CM, PM and FM interface IRPs can apply to 5G NF management solutions. Considering its dependence on the 5G NF management architecture (TR 28.800), which will be studied further via decomposing of legacy MNS (Arch. approach option 1), so it is proposed to add one note to address this issue in the TR instead of giving clear conclusion now. 2) The group has reached a common understanding that new NRM IRPs and measurements definitions for 5G NFs management are needed in the normative phase. 3) The group discussed trace requirement, and it is proposed to start corresponding solution discussion after other WGs make clear conclusion to support it in 5GC and NG-RAN. |  | 
Outstanding issues | None. |  | 
Documents | TR 28.802 has been sent for Information to SA#77 |  | 

## Slide 16
OAM&P SIs (4/10)
Study Item | Study on Management aspects of selected IoT-related features |  | FS_OAM_IOT
 |  |  | 730055
Rapporteur | Cisco | Percentage of completion | 30% -> 38%
Target | SA#79 – March 2018 | Main TR | TR 32.857
Summary of progress | 4 pCRs were presented and discussed. The pCRs proposed a set of 4 potential requirements and a corresponding set of measurements as listed below: TB related measurements, S1-connection related measurements, CQI and TA Distribution, Measurements related to Measurement Report. Following some discussions by the group, all 4 pCRs were approved. |  | 
Outstanding issues | AIs (to Rapporteur of TR 32.857): confirm the number of required measurement sets and include a clarification statement into the TR clarify and confirm on whether NB-IoT devices are included under the “Non-eMTC” category of devices |  | 
Documents | pCRs |  | 

## Slide 17
OAM&P SIs (5/10)
Study Item | Study on a RESTful HTTP-based Solution Set |  | FS_OAM_RESTFUL
 |  |  | 730057
Rapporteur | Nokia Networks | Percentage of completion | 80% -> 95%
Target | SA#78 – Dec. 2017 | Main TR | TR 32.866
Summary of progress | The study was almost completed. It was agreed to start normative work in Rel-15. A WID should be submitted to SA5#116. The scope of the WID should include the update of the IRP methodology with the required best practices and guidelines. It was also agreed that a REST SS should be produced for the most important IRPs. It was discussed about the way the REST SSs of IRPs should be specified and if dedicated tools like Swagger should be adopted. |  | 
Outstanding issues | TR 32.866 has been sent for Information to SA#77 TR 32.866 to be sent for Approval to SA#78 |  | 
Documents | pCRs |  | 

## Slide 18
OAM&P SIs (6/10)
Study Item | Study on management aspects of virtualized network functions that are part of the NR |  | FS_MA_RNVNF
 |  |  | 730056
Rapporteur | Intel | Percentage of completion | 70% -> 90%
Target | SA#78 - Dec. 2017 | Main TR | TR 32.864
Summary of progress | The group discussed the following topics at the session: editor notes clean-up Use cases providing location information of non-virtualized part of gNB connecting gNB-CU to 5GC nodes scaling the virtualized part of gNB for adapting to the network capacity Gap in ETSI NFV IFA-013 to support the addition of VNFFG Solutions: providing location of non-virtualized part of gNB to NFVO alternative solution for transport network requirements update adding VNFFGD and VNFFGs to connected virtualized and non-virtualized parts of gNB Conclusion revision. It is proposed to send TR 32.864 to Edithelp. It is proposed to conclude the study. |  | 
Outstanding issues | TR 32.864 has been sent to SA#77 for Information |  | 
Documents | pCRs |  | 

## Slide 19
OAM&P SIs (7/10)
Study Item | Study on Management Enhancement of CUPS of EPC Nodes |  | FS_MECUPS
 |  |  | 740016
Rapporteur | Huawei | Percentage of completion | 50% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 32.867
Summary of progress | The potential solutions for PGW and SGW related measurement and conclusions were proposed. The group discussed the following 5 pCRs at the session: S5-175202: Rel-15 pCR 32.867 Add use cases and requirements for PFCP and GTP-U related measurements on Sxa & Sxb interface S5-175203: Rel-15 pCR 32.867 Add use cases and requirements for configuration management for S/P-GW with CUPS S5-174132: Editor’s notes cleanup S5-174133: Add conclusions S5-174134: Add recommendations The group agreed that TR 32.867 is ready to report to SA plenary if revision of are approved. |  | 
Outstanding issues | TR 32.867 to be sent for Approval to SA#78 |  | 
Documents | pCRs |  | 

## Slide 20
OAM&P SIs (8/10)
Study Item | Study on OAM aspects of LTE and WLAN integration |  | FS_OAM_LWI
 |  |  | 760056
Rapporteur | Intel | Percentage of completion | 10% -> 30%
Target | SA#79 – March 2018 | Main TR | TR 32.868
Summary of progress | The new UC on configuration of mobility set for LWA was discussed and revised The new UC on PM for non-collocated LWA was agreed The new UC on FM for non-collocated LWA was agreed The new UC on UC on CM for LWIP was agreed. The draft TR will not be ready for information in Dec 2017. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 21
OAM&P SIs (9/10)
Study Item | Study on network policy management for mobile networks based on NFV scenarios |  | FS_NETPOL
 |  |  | 760059
Rapporteur | China Mobile | Percentage of completion | 20% -> 25%
Target | SA#80 – June 2018 | Main TR | TR 32.871
Summary of progress | Two contributions were addressed, which proposed to update the relevant NFV policy terms in TR 32.871 to keep the concept consistency with ETSI ISG NFV. One contribution has been approved before the OAM closing Session. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 22
OAM&P SIs (10/10)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 5% -> 20%
Target | SA#80 – June 2018 | Main TR | TR 32.972
Summary of progress | 6 pCRs have been discussed: Introduction and Scope Re-structuring clause 5.2 Adding existing EE KPI definitions for RAN and for VNF Addition text on existing measurement methods pCR on potential solutions to improve energy efficiency – for email approval. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 23: TRs / TSs to be sent to SA#78
Tdoc | Title | Source | Sent for
TR 28.800 | Study on management and orchestration architecture of next generation network and service | Huawei | Approval – TBC since TR 28.800 is only 40% completed at end of SA5#115
TR 28.802 | Study on management aspects of next generation network architecture and features | Nokia | Approval – TBC since TR 28.802 is 80% completed at end of SA5#115
TR 32.864 | Study on management aspects of virtualized network functions that are part of the NR | Intel | Approval( 90% completed at end of SA5#115)
TR 32.866 | Study on a RESTful HTTP-based solution Set (SS) | Nokia | Information and Approval (95% completed at end of SA5#115)
TR 32.867 | Study on Management Enhancement of CUPS of EPC Nodes | Huawei | Information and Approval (100% completed at end of SA5#115)

## Slide 24: TRs / TSs to be sent to Edithelp
Tdoc | Title | Source
TR 28.800 | Study on management and orchestration architecture of next generation network and service | Huawei
TR 28.802 | Study on management aspects of next generation network architecture and features | Nokia
TR 32.864 | Study on management aspects of virtualized network functions that are part of the NR | Intel
TR 32.866 | Study on a RESTful HTTP-based solution Set (SS) | Nokia
TR 32.867 | Study on Management Enhancement of CUPS of EPC Nodes | Huawei
TR 32.880 | Study on implementation for the partitioning of Itf-N | China Mobile

## Slide 25: Thank you!