3GPP TSG-SA5 Meeting #131e 	S5-203357

# e-meeting, 25 May – 3 June 2020

Source:	Ericsson

Title:	Rel-16 Work Item Exception for Management of QoE measurement collection

Document for:	Approval

Agenda Item:	6.4.1

3GPP™ Work Item Exception

# Title: 		Management of QoE measurement collection

## Acronym: 		QOED

## Unique Identifier:	760058

Release 16 Submission form

| Feature / Item: | Management of QoE measurement collection |
| --- | --- |
| Affects: | UICC apps: | ME: | AN: Yes | CN: Yes | Others (specify): |
| Expected Completion Date: | TSG SA#89 (Sep 2020) |
| Service(s) impacted: | None |
| Specification(s) affected: | 28.308 and 28.309. |
| Task(s) within work which are not complete: | Stage 3 solution for the Quality of Experience measurement collection is missing (TS 28.309). The UML diagram for operations and notifications in 28.308 is missing. |
| Consequences if not included in Release 16: | There would be no O&M support for the QoE measurement collection specified in 25.331, 26.114, 26.247, 27.007 and 36.331. |

Abstract of document:

Exception sheet for Rel-16 Work Item Management of QoE measurement collection.

Contentious Issues:

None