## Slide 1: SA5 OAM&P Exec Report SA5#132e, 17 August – 28 August,2020 e-meeting
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2: Incoming LSs - 1
Tdoc | Title | Source | Decision | Reply In
S5-204010 | LS from 5G ACIA cc SA5 on 5G capabilities exposure for factories of the future | 5G ACIA | noted | 
S5-204011 | Ls from GSMA cc SA5 on Response to SA2 on Clarification of NG.116 | GSMA | noted | 
S5-204012 | Ls from GSMA to SA5 on NG.116 support of different access types | GSMA | replied to | S5-204476
S5-204013 | LS ccSA5 on Clarification NG.116 GST Throughput Attributes and Non-3GPP Access Support | S2-1912772 | noted | 
S5-204014 | LS ccSA5 on Reply on support of eCall over NR | C1-203221 | noted | 
S5-204015 | LS Reply to SA5 on SNSSAI support in N4 Session Establishment | C4-203215 | noted | 
S5-204016 | Liaison to 3GPP SA2/SA5 on mapping between ENI architecture and NWDAF/MDAF | ETSI ISG ENI | replied to | S5-204440
S5-204017 | Resubmitted LS Out to SA2 and SA5 on making PSCELL ID available at the SGW of EPC | ETSI TC LI | postponed | 
S5-204018 | LS to SA5 on End-to-End Network Slicing Gap analysis | GSMA | noted | 
S5-204019 | LSreply to 3GPP SA5 on the update of touchpoints in TS28.622 (ref. S5-197650) | ETSI ISG NFV | noted | 
S5-204020 | LS to SA5 on QoE Measurement Collection | R2-2005778 | postponed | 
S5-204021 | LS Reply to SA5 on QoE Measurement Collection | S4-200962 | postponed | 
S5-204022 | LS ccSA5 on Reply LS on MDT and SON decisions related to RAN3 LSs | R2-2005911 | noted | 
S5-204023 | Ls to SA5 on Reply LS on the status update of the SON support for NR works | R2-2006372 | replied to | S5-204542
S5-204024 | Reply LS to SA5 on User Data Congestion Analytics | R3-194749 | noted | 
S5-204025 | Reply LS to SA5 on User Data Congestion Analytics | S2-1910210 | noted | 
S5-204026 | Ls to SA5 on Support for Streaming Based MDT and Trace report | R3-204110 | replied to | S5-204669
S5-204027 | Ls to SA5 on limitation of Propagation of immediate MDT configuration in case of Xn inter-RAT HO | R3-204115 | replied to | S5-204474

## Slide 3: Incoming LSs - 2
Tdoc | Title | Source | Decision | Reply In
S5-204028 | LS ccSA5 on propagation of user consent related information during Xn inter-PLMN handover | R3-204378 | noted | 
S5-204029 | Ls to SA5 on the translation of GSMA GST/NEST | S2-1912467 | noted | 
S5-204030 | Ls to SA5 on NPN network sharing | S2-2001398 | noted | 
S5-204031 | Ls to SA5 on CAG definition | S2-2001401 | noted | 
S5-204032 | Resubmitted LS ccSA5 on QoS Monitoring for URLLC | S2-2003468 | replied to | S5-204537
S5-204033 | Reply LS ccSA5 on Application Architecture for enabling Edge Applications | S2-2004386 | noted | 
S5-204034 | LS to SA5 on Application Registration in relation to management aspects | S6-200949 | replied to | S5-204117
S5-204035 | Ls to SA5 on methodology harmonization and REST-based network management framework (reply to 3GPP TSG SA5-S5-197541) | ITU-T SG2 | replied to | S5-204647
S5-204036 | Ls cc SA5 on LS on M.resm-AI “Requirements for energy saving management of 5G RAN system with AI” | ITU-T SG2 | replied to | S5-204070
S5-204037 | Resubmitted Ls to SA5 on 3GPP Cooperation on Management Services | O-RAN | postponed | 
S5-204038 | Liaison from ISG ZSM to IETF ccSA5 for TN coordination | ETSI ISG ZSM | noted | 
S5-204039 | Ls to SA5 on Publication of major ZSM specifications | ETSI ISG ZSM | replied to | S5-204514
S5-204432 | LS to SA5 on Completion of WT-456 and WT-470 | BBF | noted | 
S5-204438 | LS to SA5 on introduction of TM FORUM Autonomous Network Project and Coordination Proposal | TMF | replied to | S5-204550

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-204476 | Reply LS from SA5 to GSMA on NG.116 support of different access types | GSMA 5GJA | 3GPP SA2 | S5-204012
S5-204117 | LS reply to SA6 on application registration in relation to mgmt aspects | 3GPP SA6 | 3GPP SA2 | S5-204034
S5-204440 | Reply LS to ETSI ISG ENI on mapping between ENI architecture and NWDAF/MDAF | ETSI ISG ENI | 3GPP SA2 | S5-204016
S5-204443 | LS to SA2 on dynamic 5Qis | 3GPP SA2 |  | new
S5-204319 | Reply LS on support for stream based MDT/Trace reporting | 3GPP RAN3 |  | R3-204110
S5-204474 | Reply LS on limitation of Propagation of immediate MDT configuration in case of Xn inter-RAT HO | 3GPP RAN3, 3GPP RAN2, 3GPP CT4 |  | S5-204027
S5-204516 | LS reply to LS on M.resm-AI Requirements for energy saving management of 5G RAN system with AI | ITU-T Q5/2 | 3GPP SA, 3GPP RAN3, ITU-R WP 5D | S5-204036
S5-204647 | Reply Ls to SA5 on methodology harmonization and REST-based network management framework (reply to 3GPP TSG SA5-S5-197541) | ITU-T Study Group 2, Question 7/2 |  | S5-204035
S5-204514 | Reply LS to ETSI ISG ZSM on Publication of major ZSM specifications | ETSI ISG ZSM |  | S5-204039
S5-204407 | LS to SA3 for new WID for access control of management service | 3GPP SA3 |  | new
S5-204537 | LS reply to SA2 and RAN3 on QoS monitoring | 3GPP RAN3, 3GPP SA2 | 3GPP RAN2 | S2-2003468
S5-204542 | LS reply to RAN2 on user consent for trace reporting | 3GPP RAN2, 3GPP RAN3, SA3 |  | S5-204023
S5-204550 | LS reply to TM Forum on introduction of TM Forum Autonomous Network project and Coordination Proposal | TM Forum | ETSI (AN initiative, ZSM, ENI, F5G, TC INT AFI), GSMA, NGMN, CCSA TC7 | S5-204438

## Slide 5
New or Revised Work Items / Study Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5-204517 | New WID | Rel-17 | New WID for access control of management service | Nokia, Nokia Shanghai Bell | SA3
S5-204519 | New WID | Rel-17 | New SID on YANG PUSH notifications | Ericsson | ONAP, O-RAN
S5-204546 | Revised SID | Rel-17 | Revised SID on network slice management enhancement to include security aspect | Nokia, Nokia Shanghai Bell | SA WG2 Feasibility Study on Enhancement of Network Slicing Phase 2 SA WG3 Study on security aspects of network slicing enhancement

## Slide 6
Documents endorsed by OA&M
TDoc | Title | Source | Potential related topics and related groups
S5-204434 | On RACH optimization granularity for NR | Ericsson France S.A.S | RAN2
S5-204518 | Discussion on the relation between Rel-17 autonomous related work | Huawei Technologies (Korea) | 
S5-204551 | 3GPP SA5 introduction on Autonomous Network | SA5 Vice chair(Huawei) | TMF, GSMA, NGMN, ETSI, CCSA
S5-204449 | 3GPP Forge process | Nokia, Nokia Shanghai Bell, Huawei, Ericsson | 
S5-204480 | 3GPP SA5 Forge repository structure | SA5 Vice chair, Nokia | 

## Slide 7: Overview of SA5 OAM ongoing WIs/SIs
 | Rel-16 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | Management of QoE measurement collection | QOED | 760058
2 | Discovery of management services in 5G | 5GDMS | 820035
3 | NRM enhancements | eNRM | 820032
4 | Self-Organizing Networks (SON) for 5G networks | SON_5G | 850030
 | Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | Additional NRM features | adNRM | 870026
2 | Enhancements of 5G performance measurements and KPIs | ePM_KPI_5G | 880025
3 | Management of MDT enhancement in 5G | e_5GMDT | 870025
4 | Enhancement of QoE Measurement Collection | eQoE | 870027
5 | Management data collection control and discovery | MADCOL | 880028
6 | Autonomous network levels | ANL | 880027
7 | Intent driven management service for mobile networks | IDMS_MN | 810027
8 | Network policy management for 5G mobile networks | NPM | 860024
9 | Enhanced Closed loop SLS Assurance | eCOSLA | 870030
10 | Enhancements of Self-Organizing Networks (SON) for 5G networks | eSON_5G | 870028
11 | Enhancement of Handover Optimization | E_HOO | 880029
12 | Enhancements on EE for 5G networks | EE5GPLUS | 870022
13 | Management of non-public networks | OAM_NPN | 870023
14 | Enhancement on Management Aspects of 5G Service-Level Agreement | EMA5SLA | 870024
15 | Management of the enhanced tenant concept | eMEMTANE | 880026
 | Rel-17 OAM&P Studies |  | 
1 | Study on management and orchestration aspects with integrated satellite components in a 5G network | FS_5GSAT_MO | 830025
2 | Study on autonomous network levels | FS_ANL | 850032
3 | Study on enhancement of Management Data Analytics Service | FS_eMDAS | 850028
4 | Study on new aspects of EE for 5G networks | FS_EE5G | 870021
5 | Study on network slice management enhancements | FS_NSMEN | 860022
6 | Study on management aspects of edge computing | FS_eEDGE_Mgt | 870029
Rel-16: (4)
3 WIs (QOED,eNRM, SON_5G) are completed.
1 WI (5GDMS) will be moved to Rel-17.
Rel-17:(15 WI, 6 SI )
15 ongoing WIs
6 SIs ( FS_ANL SI is completed, 5 ongoing SIs)

## Slide 8
Rel-16 WI QOED/5GDMS/eNRM/SON_5G
QOED: The following topics are discussed and agreed in the meeting.
Solution sets for managing QoE measurement collection
The group agreed to send the remaining TS 28.309 for approval and declare this WI 100% complete.
SON_5G:The following topics are discussed and agreed in the meeting.
measurements related to RACH optimization
SON Management service correction
add references for MRO measurements
Corrections of D-SON procedure
The group agreed to send TS 28.313 for approval and declare this WI 100% complete
5GDMS: Proposal to move this WI to Rel-17 with a revised WID with reduced scope and more specific.
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
QOED | Management of QoE measurement collection | 80%->95%->100% | TS 28.404/28.405/28.406/28.307/28.308/28.309 | SP-181069 | SA#88 (Jun.2020) | Ericsson | SA4, CT1, RAN2, RAN3,CT4 | QoE
5GDMS | Discovery of management services in 5G | 90% -> 90% ->postpone to Rel-17 | TS 28.533/28.532/531 | SP-181072 | SA#88 (Jun.2020) ->SA#93 (Sep-2021) | Huawei |  | Service based discovery
eNRM | NRM enhancements | 95%->98%->100% | TS 28.541 | SP-190140 | SA#88 (Jun.2020) | Nokia | SA2, RAN3, ORAN (potentially) | NR, 5GC modelling
SON_5G | Self-Organizing Networks (SON) for 5G networks | 70%->75%->100% | TS 28.313/28.544 | SP-190785 | SA#88 (Jun.2020) | Intel | RAN3, RAN2, SA2 | Tbd
eNRM: The following topics are discussed and agreed related CRs in the meeting.
Correction of NRM YANG errors
YANG SS for Trace Control
Correction on NR NRM
Update openAPI definition for localAddress to align with stage2 definition
Add IOC for predefined PCC rule
Enable PCF to support configurable 5QIs
Add IOC for dynamic 5QIs
add TCE mapping info in GNBCUCPFunction
Update NRM attribute definitions
Cleanup stage 2 editorial issue and stage 3 yaml error
Addition of attribute for network slice supporting maximum of data volumn
The group agreed to declare this WI 100% complete.

## Slide 9
Rel-17 WI adNRM/ePM_KPI_5G/e_5GMDT/eQoE/MADCOL
ePM_KPI_5G: The following topics are discussed and agreed in the meeting.
measurements on network slice selection, NSSAI availability service
EPS fallback handover, handover time, redirection measurements
MU-MIMO related measurements
RSRQ and SINR related measurements
PLMN granularity for UE throughput measurements
RRC establishment failure measurements
incoming and outgoing GTP data packet loss TEI
Add UDM subscriber profile measurements
Additional KPI Definition for Max Subscriber and PDU Session
eQoE: No tdocs submitted for this meeting.
MADCOL: contribution on TD Issues in data collection and discovery is suggested for offline
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
adNRM | Additional NRM features | 0%->0% | TS28.540/28.541/28.622/ 28.623 | SP-200192 | SA#92 (Jun. 2021) | Nokia | SA2/RAN3 | 
ePM_KPI_5G | Enhancements of 5G performance measurements and KPIs | 0%->10% | TS28.552/32.425/28.554/32.426/32.450/32.451/32.455 | SP-200462 | SA#93 (Sep. 2021) | Intel | SA2/RAN2/RAN3 | 
e_5GMDT | Management of MDT enhancement in 5G | 0%->20% | TS32.421/32.422/32.423/28.622/28.623/28.523 | SP-200191 | SA#90 (Dec. 2020) | Ericsson | SA2/RAN2/RAN3 | 
eQoE | Enhancement of QoE Measurement Collection | 0%->0% | TS28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | SP-200193 | SA#93 (Sep. 2021) | Ericsson | RAN2/RAN3 | 
MADCOL | Management data collection control and discovery | 0%->0% | TS28.533/28.532/28.622/ 28.623 | SP-200465 | SA#93 (Sep. 2021) | Nokia | SA2/RAN2/RAN3 | 
adNRM: The following topics are discussed and agreed
Add requirements for NR NRM to support RAN sharing scenario
The following topics are discussed and need more discussion
Update NR NRM to support RAN sharing scenario
e_5GMDT: The following topics are discussed and agreed
Exchange LS with RAN3 on stream based MDT/Trace reporting
Exchange LS with RAN3/CT4 on limitation of Propagation of immediate MDT configuration in case of Xn inter-RAT HO
Add handling of Xn handover for inter-RAT and information for mapping between URI of TCE and TCE ID

## Slide 10
NPM: The following topics are discussed and agreed in the meeting.
Scope, concept, business level requirements and specification level use case and requirements
eCOSLA: The following topics are discussed but need further discussion.
Add use case and requirements for close loop execution supervision
Add use case and requirements for enabling pause of a control loop
Add use case for disabling actions of an assurance loop
Enhance CL model to support pause points
Update overview of management control loops
Management different type of control loops
Coordination between control loops
Update text and figure in clause 4.1.1 overview
Discussion regarding documenting closed loop interactions
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ANL | Autonomous network levels | 0%->5% | TS 28.100 | SP-200464 | SA#90 (Dec. 2020) ->SA#92 (Jun. 2021) | CMCC | SA2/RAN3/ZSM | Autonomous network
IDMS_MN | Intent driven management service for mobile networks | 0%->55% | TR28.812/TS 28.312 | SP-180899 | SA#91 (Mar. 2021) ->SA#93 (Sep. 2021) | Huawei | SA2/RAN3/ZSM | Intent
NPM | Network policy management for 5G mobile networks based on NFV scenarios | 0%->55% | TS 28.555/28.556 | SP-191211 | SA#90 (Dec. 2020) ->SA#92 (Jun. 2021) | CMCC | SA2/RAN2/RAN3 | Policy
eCOSLA | Enhanced Closed loop SLS Assurance | 0%->5% | TS28.535/28.536/28.533/28.541/28.546/28.552/28.553 | SP-200196 | SA#90 (Dec. 2020) | Ericsson | ZSM/SA2/RAN3 | Close loop interaction
ANL: The following topics for normative phase are discussed and agreed in the meeting.
Add scope and skeleton of TS 28.100
Add AN definitions and abbreviations
IDMS_MN: The following topics for normative work are discussed and agreed in the meeting.
Add scope and skeleton of TS 28.312
Add concept and background
The group decided to send the study TR 28.812 to SA for approval and start the normative work.
Rel-17 WI ANL/IDMS_MN/NPM/eCOSLA

## Slide 11
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
eSON_5G | Self-Organizing Networks (SON) for 5G networks | 0%->2% | TS28.313/28.552/28.541/28.545 | SP-200194 | SA#92 (Jun. 2021) | Intel | RAN3 | SON
E_HOO | Enhancement of Handover Optimization | 0%->0% | TS28.552/28.313/28.541 | SP-200466 | SA#92 (Jun. 2021) | Ericsson | RAN3 | SON
EE5GPLUS | Enhancements on EE for 5G networks | 0%->0% | TS28.310/28.552/28.554/28.541 | SP-200188 | SA#92 (Jun. 2021) -> SA#93 (Sep. 2021) | Orange | SA2/RAN2/RAN3/EE/ITU-T | Energy saving
eSON_5G: The following topics are discussed and agreed
Add the MLB support indicator in NRcellrelation
E_HOO: No tdocs submitted for this meeting
EE5GPLUS: No tdocs submitted for this meeting
Rel-17 WI eSON_5G/E_HOO/EE5GPLUS

## Slide 12
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
OAM_NPN | Management of non-public networks | 0%->5% | TS28.557/28.541/28.531/28.533/28.552/28.554 | SP-200189 | SA#92 (Jun. 2021) | Huawei | SA2/RAN3 | NPN
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 0%->5% | TS28.552/28.313/28.541 | SP-200466 | SA#91 (Mar. 2021) | Ericsson | SA2/RAN3 | SLA
eMEMTANE | Management of the enhanced tenant concept | 0%->0% | TS28.310/28.552/28.554/28.541 | SP-200188 | SA#93 (Dec. 2021) | Huawei | SA2 | Tenant
OAM_NPN: The following topics are discussed and agreed
Roles related to NPN management
concept of NPN
Structuring content on concepts and overview of NPN management
NPN terminologies and abbreviations
Add introduction, scope of TS
Management of stand-alone non-public networks
eMEMTANE: No tdocs submitted for this meeting
Rel-17 WI OAM_NPN/EMA5SLA/eMEMTANE
EMA5SLA: The following topics are discussed and agreed, the living document is updated.
Update control loop deployed in different layers with SLA decomposition
Update maxNumberofConns
Add NB-IoT support in ServiceProfile
Delete reliability and supportAccessTech to align with GST
The following topics needs further discussion:
NRM modelling of SliceProfile
updating slice profile according to different network slice subnets
GST Translation and Configuration
ServiceProfle to SliceProfile Translation
Configurable Parameters Configuration

## Slide 13
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 65%->70% | TR 28.808 | SP-190138 | 2020/6/12->SA#90 (Dec.2020) | THALES -> TNO | SA2/RAN3 | NPN
FS_NSMEN | Study on network slice management enhancements | 0%->5% | TR 28.811 | SP-191192 | SA#92 (Jun. 2021) | Huawei | SA2/RAN3 | SLA
FS_eEDGE_Mgt | Study on management aspects of edge computing | 0%->15% | TR 28.814 | SP-200195 | SA#90 (Dec. 2020) | Intel | SA6 | edge
FS_5GSAT_MO: The following topics are discussed and agreed
Solution to monitor delay on the DL-Air Interface with MEO or GEO satellite components
Editorial update
FS_NSMEN:The following topics are discussed and agreed
Skeleton, scope and concept
Rel-17 SI FS_5GSAT_MO/FS_NSMEN/FS_eEDGE_Mgt
FS_eEDGE_Mgt: The following topics are discussed and agreed.
skeleton and scope
edge computing management concept
use cases and requirements for EAS deployment
use cases and requirements for EES/EDN deployment
use cases and requirements for ECS deployment

## Slide 14
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_ANL | Study on autonomous network levels | 85%->100% | TR 28.810 | SP-200189 | SA#88 (Jun. 2020)->SA#89 (Sep. 2020) | CMCC,Huawei | SA2/RAN3/ZSM | Autonomous Network
FS_eMDAS | Study on enhancement of Management Data Analytics Service | 50%->70% | TR 28.809 | SP-190930 | SA#89 (Sep. 2020) ->SA#91 (Mar.2021) | Intel | SA2/RAN3 | Data analytics
FS_EE5G | Study on new aspects of EE for 5G networks | 10%->25% | TR 28.813 | SP-200188 | SA#92 (Jun. 2021)->SA#93 (Sep. 2021) | Orange | SA2/EE | Energy saving
FS_ANL: The following topics are discussed and agreed in this meeting:
Update Clause 6.2.2 Potential relation with autonomous network related standardized features and interfaces
Add Conclusion and Recommendation
Update workflow
Remove unnecessary Editor's Note
Add potential requirements for coverage optimization use case
Editorial improvements
The group agreed to send this study TR 28.810 to SA for approval
FS_EE5G: The following topics are discussed and agreed in this meeting:
Key Issue: 5GC EE KPI – Potential solution #1 enhancement
Key Issue: Network data analysis assisted ES - Possible OA&M centric solution
Key Issue: EE KPI for network slice types
Key Issue: VNF energy consumption estimation
Key Issue – Service-oriented energy saving
Key Issue - Area based energy saving
Discussion paper on 5GC EE KPI
Add potential solutions for the MDA assisted energy saving analysis
discussion on EE KPI in case of NG-RAN sharing
Rel-17 SI FS_ANL/FS_eMDAS/FS_EE5G
FS_eMDAS: The following topics are discussed and agreed.
Add solution on MDA assisted SON coordination
Add load balancing optimization use case, mobility performance analysis use case
Update of inter-gNB beam handover use case solution
Update of Handover use case solution in subclause
Update of Handover use case and solution considering user-trajectory info, resource utilization analysis
Further clarifications relating to network resource allocation
Add CN related KPI anomaly analysis
Update of KPI anomaly analysis use case and solution
Add description for analytics report
Add Subscription/Request to Management Data Analytics Reports
Use case and potential solutions of fault prediction analysis
updating fault analysis use case
updating E2E latency analysis use case
updating network slice throughput analysis use case
Update use case and potential requirements of network slice load analysis
Solution for Paging Optimization
solution for RAN Node software upgrade
MDAS Analysis confidence levels
Add overview of MDA functionality
Add possible solution for NAS congestion control
Add the potential requirements and solutions for service experience related analysis
Security riak assessment analytics use case
MDAS assisted network slice traffic projections

## Slide 15: TRs / TSs to be sent to SA#89e
Tdoc | Title | Source | Sent for
S5‑204658 | TS 28.555 Management and orchestration; Network policy management for 5G mobile networks | China Mobile | information and approval
S5‑204656 | TS 28.313 Self-Organizing Networks (SON) for 5G networks | Intel | information and approval
S5-201499 | TR 28.812 Telecommunication management; Study on scenarios for Intent driven management services for mobile networks | Huawei | information and approval
S5‑204506 | TR 28.809 Study on enhancement of management data analytics | Intel | information
S5-204670 | TS 28.309 Management of Quality of Experience (QoE) measurement collection Integration Reference Point (IRP); Solution Set (SS) definitions | Ericsson | approval
S5‑204507 | TR 28.810 Study on concept, requirements and solutions for levels of autonomous network | China Mobile/Huawei | approval

## Slide 16: Exception to be sent to SA#89e
Tdoc | Title | Source

## Slide 17: TRs / TSs to be sent to Edithelp
Title | Source
TS 28.555 Management and orchestration; Network policy management for 5G mobile networks | China Mobile
TS 28.313 Self-Organizing Networks (SON) for 5G networks | Intel
TR 28.812 Telecommunication management; Study on scenarios for Intent driven management services for mobile networks | Huawei
TR 28.809 Study on enhancement of management data analytics | Intel
TS 28.309 Management of Quality of Experience (QoE) measurement collection Integration Reference Point (IRP); Solution Set (SS) definitions | Ericsson
TR 28.810 Study on concept, requirements and solutions for levels of autonomous network | China Mobile/Huawei

## Slide 18: New action items from this meeting
Item | Description | Rel. | Owner | Status | Target
132e.1 | Clean up functionality in Rel-16 for which there is no support in network traffic function. Provide reply to (S5-204020) later. | Rel-16 | Robert | Open | SA5#133e
132e.2 | Clean up in Rel-16 for which there is no support. Provide reply to (S5-204021) later. | Rel-16 | Robert | Open | SA5#133e
132e.3 | 3GPP SA5 to inform ETSI NFV of any further updates to the 3GPP NRM (28.622) if they impact the touchpoints with ETSI. (S5-204019), e.g. before the end of every release | Rel-17 | All | Open | Standing
132e.4 | Considering an new Liaison to Inform the SA2 and RAN3 about user data congestion working progress in SA5.( S5-204024/ S5-204025) | Rel-17 | YiZhi | Open | SA5#133e
132e.5 | Consider whether XML Solution set to be deprecated | Rel-17 | All | Open | SA5#133e

## Slide 19: Thank you!

## Slide 20: SA5 Leaders recommendation for Release plan (OAM) (1)
SA5 OAM Rel-16 plan
  Stage2/stage 3 freeze: Jun.2020
SA5 OAM Rel-17 plan (for discussion)
  Closure of WI/SI proposal: no new Rel-17 WI/SI is recommended after SA5 #130->SA5#132.
  Stage 1 freeze: Sep.2020 -> Dec.2020
  Stage 2 freeze: Mar.2021 -> Jun.2021
  Stage 3(CT related): Mar.2021-> Jun.2021
  Stage 3(others): Jun.2021->Sep.2021
SA5 Rel-18 plan (TBD)
SA Rel-17 plan:
  Stage 1: Dec 2019 (no change)
  Stage 2 freeze:
  Sep.2020-> Dec.2020
  Stage 3 freeze:
  Jun.2021-> Sep.2021
  Code freeze:
  Sep.2021->Dec.2021
RAN Rel-17 plan:
  Stage 3 freeze:
  Jun.2021->Sep.2021
  ASN.1 freeze:
  Sep.2021
CT Rel-17 plan:
  Stage 3 freeze: Jun.2021-> Sep.2021

## Slide 21: SA5 Leaders recommendation for Release plan (OAM) (2)
#127
#128
#129
#131
SA5 OAM time plan
SA5 Rel-16 timeplan:
Jun 2020 (SA5#131e) SA5 stage 2+3 freeze
SA5 Rel-17 OAM timeplan:
Oct 2019 (SA5#127) : start the discussion of R17 WIs/Sis
Closure of WI/SI proposal: no new Rel-17 WI/SI is recommended after SA5 #132
stage1 freeze: Dec 2020 (SA5#134)
  Stage 2 freeze: Jun.2021 (SA5#137)
  Stage 3(CT related) freeze: Mar.2021(SA5#137)
  Stage 3(other): Jun.2021 (SA5#138)
#132
#130
#133
#134
R16
stage 1 freeze
Rel-16
Schedule
Rel-17
Planning
R17
stage 1 freeze
Rel-17
Schedule
(preliminary)
R17
Initial input
#138
R17
stage 2 freeze
#137
R17
stage 3 freeze （CT related）
R16
stage 2+3 freeze
R17
stage 3 freeze