## Slide 1: Exec Report SA5#133e Charging Management (CH)
Maryse Gardella SA5 Vice Chair, Nokia

## Slide 2: Administrative aspects
Discussion on the process evolution for OpenAPIs Charging: some principles were endorsed for starting this transition: new “Charging APIs” under umbrella “SA5 – Management & Orchestration and Charging” 3GPP Forge repository, transition period to be organized in sync with CT….
Regular rapporteur calls between e-meetings to be organized, starting Week 44 (date tbc)

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-205012 | LS ccSA5 on support of stateless NFs | C3-204386 | Noted | 
S5-205014 | Resubmitted LS Out to SA2 and SA5 on making PSCELL ID available at the SGW of EPC | ETSI TC LI | Noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-205436 | LS on Network Slice PA Charging per maximum utilized bandwidth | SA2 |  | 

## Slide 5: Charging (CH) WIs/SIs

## Slide 6: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 30%->35% | SA#91 (03/2021)
5G_URLLC | Charging enhancement for URLLC | 0%-> 10% | SA#92 (06/2021)
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 0%-> 0% | SA#93 (09/2021)
FS_EDGE_CH | Study on charging aspects of Edge Computing | 0%-> 15% | SA#91 (03/2021)
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 0%-> 5% | SA#93 (09/2021)
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 0%-> 0% | SA#91 (03/2021)

## Slide 7
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-205468 | Revised SID on charging aspects of Proximity-based Services in 5GC | CATT

## Slide 8
Charging Exception requests
Number | Title

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 30%-> 35% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#91 (03/2021) | Ericsson | - | -
5GSIMSCH
CRs were agreed to TS 32.260 :
  Introduction of IMS converged charging architecture applicable to MRFC, IMS-GWF and SIP AS
  Introduction of CHF CDRs generation for IMS charging
Working Progress

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_URLLC | Charging enhancement for URLLC | 0%-> 10% | TS 32.255, TS 32.291, TS 32.298 | SP-200769 | SA#92 (06/2021) | Huawei | - | -
5G_URLLC
CRs were agreed to TS 32.255 :
  Introduction of URLLC Charging Requirement
  Introduction of some principles for URLLC charging for the 3 scenarios:
    - Dual Connectivity based end to end Redundant User Plane Paths;
    - Redundant transmission on N3/N9 interfaces;
    - Redundant transmission at transport layer.
Working Progress

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 0%-> 0% | TS 32.240,, TS 32.251, TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-200854 | SA#93 (09/2021) | China Mobile | - | -
TEI17_NIESGU
(Not input)
Working Progress

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 0%-> 15% | TR 28.815 | SP-200467 | SA#91 (03/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCRs agreed to TS 28.815 for
  Business roles description (ASP, ECSP, MNO)
  SA6 and SA2 architectures references
  introduction of initial scenarios and potential charging requirements: subscribers charging for using the 5G capabilities supporting edge computing, ASP and/or ECSP charging for 5GS capabilities provided for edge computing
Proposals to cover the area of Billing domain did not reach consensus (not part of our ToR)
Draft TR 28.815 (email approval S5-205464)
Working Progress

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 0%-> 5% | TR 28.816 | SP-200771 | SA#93 (09/2021) | Huawei | - | -
FS_5G_CIoT_CH
pCRs agreed to TS 28.816 for Scope and general background
Draft TR 28.816 (email approval S5-205467)
Working Progress

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 0%-> 0% | TR 32.846 | SP-200767 | SA#91 (03/2021) | CATT | - | -
FS_5G_Prose_CH
Working Progress
pCRs agreed to TS 28.846 for skeleton and Scope
Draft TR 28.846 (email approval S5-205471)

## Slide 15
Charging TSs & TRs to be sent to SA#90
Number | Title | For

## Slide 16: Charging CRs
5GSIMSCH CRs
5G_URLLC CRs
Maintenance and Rel-16 small Enhancements

## Slide 17: Thank you!