## Slide 1: Exec Report SA5#135e Charging Management (CH)
Maryse Gardella SA5 Vice Chair, Nokia

## Slide 2: Administrative aspects
Considering the SA5 Closing Plenary will be on Tuesday at Next SA5#136e meeting:
  Start of CH on Monday (first week)
  End of CH on Monday (second week)
No planned CH rapporteur call before SA5#136e (too close, and Chinese New Year in the middle)

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-211015 | Reply LS ccSA5 on support of stateless NFs | C4-205487 | Noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-211423 | LS reply on LS on 5G ProSe charging updates | SA2 |  | 

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source

## Slide 7: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 40%->50% | SA#91 (03/2021)
5G_URLLC | Charging enhancement for URLLC | 20%-> 30% | SA#92 (06/2021)
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 5%-> 5% | SA#93 (09/2021)
FS_EDGE_CH | Study on charging aspects of Edge Computing | 30%-> 50% | SA#91 (03/2021)
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 15%-> 25% | SA#93 (09/2021)
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 15%-> 25% | SA#91 (03/2021)
FS_5GLAN_CH | Study on Charging Aspect of 5G LAN-type Services | 0% -> 5% | SA#92 (06/2021)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 0% -> 10% | SA#93 (09/2021)

## Slide 8
Charging Exception requests
Number | Title

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 40%-> 50% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#91 (03/2021) | Ericsson | - | -
5GSIMSCH
CRs were agreed to TS 32.260 for introduction of :
  Converged Charging Trigger tables for IMS Nodes (SIP INVITE, SIP NOTIFY…) and corresponding scenarios (SCUR, PEC..)
  Offline Only description
  IMS information for Nchf
CRs were agreed to TS 32.275 (MMTel):
  Introduction of Post-Event Charging (PEC) scenario for few MMTEL supplementary services
CR agreed to TS 32.281 (Announcement) reusing Ro Multiple Unit Information structure for applicability to Nchf
DraftCRs approved to stage 3 TS 32.291 & TS 32.298 IMS Information in Converged charging
Working Progress

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_URLLC | Charging enhancement for URLLC | 20%-> 30% | TS 32.255, TS 32.291, TS 32.298 | SP-200769 | SA#92 (06/2021) | Huawei | - | -
5G_URLLC
CRs were agreed to TS 32.255 for introduction of:
  Flows for PDU session Modification and Release with URLLC specificities
  Charging information: Redundant Transmission Type and Redundant Transmission Indication
  Principles for URLLC Charging :
    For dual connectivity based end to end Redundant User Plane Paths: separate PDU sessions
    Redundant transmission on N3/N9 interfaces and Redundant transmission at transport layer: Redundant Transmission Indication (still FFS)
Working Progress

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 5%-> 5% | TS 32.240, TS 32.251, TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-200854 | SA#93 (09/2021) | China Mobile | - | -
TEI17_NIESGU
One CR was agreed to TS 32.290 adding missing reference to TS 32.255
Working Progress

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 30%-> 50% | TR 28.815 | SP-200467 | SA#91 (03/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCRs agreed to TR 28.815 for introduction of:
  possible solutions for charging for edge enabling infrastructure resources and services
    Converged Charging architectures: EES (CTF), MnS Producer (CTF), MnS Producer - CEF
    Charging based on collected performance data (resource supporting the EAS)
    Charging for EAS related procedures
  Additional capabilities exposed to EASs considered in potential requirements
  Re-organisation of "5GS capability usage based charging for edge computing" for end-user charging and inter-provider charging, and inter-provider charging solutions based on aggregation of SMF reported usage
Draft TR 28.815 (email approval S5-211426)
Working Progress

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 15%-> 25% | TR 28.816 | SP-200771 | SA#93 (09/2021) | Huawei | - | -
FS_5G_CIoT_CH
pCRs agreed to TR 28.816 for introduction of new use cases with associated potential charging requirements:
  5GS CIoT for interworking to EPS procedures, and Support of Serving PLMN Rate Control (5G data connectivity charging)
  Small Data Rate Control (control plane data transfer charging)
  use of NIDD API (north bound API charging)
Draft TR 28.816 (email approval S5-211424)
Working Progress

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 15%-> 25% | TR 32.846 | SP-200767 | SA#91 (03/2021) | CATT | - | -
FS_5G_Prose_CH
Working Progress
pCRs agreed to TR 32.846 for introduction of :
  Use cases with associated potential charging requirements for ProSe Direct Discovery : ProSe Discovery Code management and the discovery message over PC5
  Potential solutions:
    Solution #1.1: ProSe Direct Discovery charging for Announce Request in event based charging, in charging architectures: 5G DDNMF (CTF) or with CEF
    Solution #1.2: ProSe Direct Discovery charging for Public Safety in charging architectures CTF split UE (AMC) - 5G DDNMF (ADF)
  New 5GS charging for ProSe Direct Communication scenario description
Draft TR 32.846 (email approval S5-211383)

## Slide 15
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GLAN_CH | SID on Charging Aspects of 5G LAN-type Services | 0%-> 5% | TR 28.822 | SP-201081 | SA#92 (06/2021) | Huawei | - | -
FS_5GLAN_CH
Working Progress
pCRs agreed to TR 28.822 for introduction of :
  Scope, references and definitions
  Background based on TS 23.501
    5GLAN-type services with architecture references (using N6 tunnel, Local-switch based user plane, N19-based user plane)
    5G Virtual Network Group Management
    5G Virtual Network Group Communication
  First topic "Converged charging for 5G VN group management" : use case, potential requirements and Key issues
Draft TR 28.822 (email approval S5-211428)

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 0%-> 10% | TR 32.847 | SP-201082 | SA#93 (09/2021) | Matrixx | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCRs agreed to TR 32.847 for introduction of :
  Scope and references
  Background:
    from GSMA: NG.116: Charging model based on used roles, concept of NEST (GST filled with values)
    from 3GPP network architecture, with architectural requirements per SA2 TR 23.700-40
    Network Slice Management Charging
  Key issues: Converged Charging for max. number of UEs per network slice and max. number of PDU sessions per network slice
  potential requirements: converged charging per S-NSSAI (based on "number of UEs,"number of PDU sessions"), per tenant based on assigned group of S-NSSAI(s)...
Two inputs for potential solutions were objected by one company
Draft TR 32.847 (email approval S5-211427)

## Slide 17
Charging TSs & TRs to be sent to SA#90e
Number | Title | For

## Slide 18: Charging CRs
5GSIMSCH CRs
5G_URLLC CRs
TEI17_NIESGU CRs
Maintenance and Rel-16 small Enhancements

## Slide 19: Thank you!