## Slide 1: Exec Report SA5#136e Charging Management (CH)
Maryse Gardella SA5 Vice Chair, Nokia

## Slide 2: Administrative aspects
Next SA5#137e CH meeting schedule:
  Start of CH on Tuesday (first week)
  End of CH on Tuesday (second week)
2 or 3 CH rapporteur calls will be scheduled before SA5#137e

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-212305 | LS from WSOLU to 3GPP SA5 - 5G charging architecture for wholesale scenarios | GSMA | Postponed | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source

## Slide 7: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 50%-> 60% | SA#91 (03/2021)
5G_URLLC | Charging enhancement for URLLC | 30%-> 30% | SA#92 (06/2021)
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 5%-> 10% | SA#93 (09/2021)
FS_EDGE_CH | Study on charging aspects of Edge Computing | 50%-> 60% | SA#91 (03/2021)
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 25%-> 30% | SA#93 (09/2021)
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 25%-> 40% | SA#91 (03/2021)
FS_5GLAN_CH | Study on Charging Aspect of 5G LAN-type Services | 5% -> 10% | SA#92 (06/2021)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 10% -> 15% | SA#93 (09/2021)

## Slide 8
Charging Exception requests
Number | Title

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 50%-> 60% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#91 (03/2021) | Ericsson | - | -
5GSIMSCH
CRs were agreed to TS 32.260 for introduction of :
  Use of "IMS Node" instead of explicit MRFC, IMS-GWF…for Charging Data Request/Response
  Converged charging to general principles, charging method (online, offline or converged) selection.
CR agreed to TS 32.281 (Announcement) introducing converged charging in the scope and removing reference to CS CAMEL not applicable the specification
Working Progress

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_URLLC | Charging enhancement for URLLC | 30%-> 30% | TS 32.255, TS 32.291, TS 32.298 | SP-200769 | SA#92 (06/2021) | Huawei | - | -
5G_URLLC
No input
Working Progress

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
TEI17_NIESGU | N40 Interface Enhancements to Support GERAN and UTRAN | 5%-> 10% | TS 32.240, TS 32.251, TS 32.255, TS 32.290, TS 32.291, TS 32.298 | SP-200854 | SA#93 (09/2021) | China Mobile | - | -
TEI17_NIESGU
One TS 32.255 CR adding a dedicated chapter for GERAN/UTRAN to existing interworking Annex was discussed: it was concluded on a new Annex for the next meeting.
Working Progress

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 50%-> 60% | TR 28.815 | SP-200467 | SA#91 (03/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCRs agreed to TR 28.815 on re-organized chapters for:
  New use cases: MNO charging for 5GS based on monitored QoS: subscriber and ECSP/ASP.
  Charging for edge application server deployment (e.g.. EAS instantiation, upgrade..) with existing descriptions
  Edge enabling infrastructure resource (supporting EAS) charging:
    Resource usage: solutions based on the mapping of VR usage measurements received from ETSI NFV MANO specified by TS 28.522.
    Resource performance: solutions based on collected performance data using file data or streaming data reporting methods
  Charging for edge enabling services usage: EAS discovery/registration existing descriptions, EAS application context transfer solution enhanced with different PEC, IEC and ECUR scenarios.
Draft TR 28.815 (email approval S5-212465)
Working Progress

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 25%-> 30% | TR 28.816 | SP-200771 | SA#93 (09/2021) | Huawei | - | -
FS_5G_CIoT_CH
pCRs agreed to TR 28.816 for introduction of new use cases with associated potential charging requirements:
  Support for monitoring events charging
  Access of 5GS CIoT device
  Support in home-routed roaming scenario
  Support of rate control of user data
Draft TR 28.816 (email approval S5-212468)
Working Progress

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 25%-> 40% | TR 32.846 | SP-200767 | SA#91 (03/2021) | CATT | - | -
FS_5G_Prose_CH
Working Progress
pCRs agreed to TR 32.846 for introduction of :
  New "5GS charging for ProSe Direct Communication based on QoS flow" topic with potential requirement, key issue covering charging information per PC5 Qos Flow
  solutions for ProSe Unicast mode Direct Communication:
    Solution #2.1: event-based charging (in both architectures: ProSe Service (CTF-ADF) and CEF subscribing to ProSe Service)
    Solution #2.2: session-based charging (with ProSe Service (CTF-ADF) )
  Extension of ProSe Direct Discovery charging solution for Public Safety to also support commercial services
Draft TR 32.846 (email approval S5-212474)

## Slide 15
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GLAN_CH | SID on Charging Aspects of 5G LAN-type Services | 5%-> 10% | TR 28.822 | SP-201081 | SA#92 (06/2021) | Huawei | - | -
FS_5GLAN_CH
Working Progress
pCRs agreed to TR 28.822 for introduction of :
  For 5G VN group management via AF: NEF converged charging based solution
  Second topic "Converged charging for traffic forwarding of 5G VN group communication": "Traffic Forwarding of 5G VN Group Communication" use case, potential requirements and Key issue
Draft TR 28.822 (email approval S5-212473)

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 10%-> 15% | TR 32.847 | SP-201082 | SA#93 (09/2021) | Matrixx | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCRs agreed to TR 32.847 for introduction of :
  Service Category of NEST attributes in background from GSMA
  potential requirements and key issues on volume and duration per Network Slice
  Key issues:
    number of simultaneous UEs per network slice
    number of unique UEs per network slice
    number of concurrent PDU sessions per network slice
4 solutions submitted: 3 were rejected and 1 was Noted
Draft TR 32.847 (email approval S5-212479)

## Slide 17
Charging TSs & TRs to be sent to SA#91e
Number | Title | For

## Slide 18: Charging CRs
5GSIMSCH CRs
Maintenance and Rel-16 small Enhancements

## Slide 19: Thank you!