## Slide 1: SA5 OAM&P Exec Report SA5#139e, 11 – 20 October, 2021 e-meeting
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2: Incoming LSs(1/2)
Tdoc | Title | Source | Decision | Reply In
S5-215013 | LS cc SA5 on Prioritized Vehicle to Cloud Technical Solutions | Automotive Edge Computing Consortium (AECC) | postponed | 
S5-215014 | LS on Guidelines on Port Allocation for New 3GPP Interfaces | C4-214848 | postponed | 
S5-215015 | Resubmitted Ls on New Whitepaper: “E2E Network Slicing Architecture" | GSMA | replied to | S5-215083
S5-215016 | Resubmitted Reply 3GPP LS S5-213522 to TM Forum on Intent Management | TMF | replied to | S5-215486
S5-215017 | Resubmitted LS on slicing management aspects in relation to SEAL | S6-210709 | postponed | 
S5-215018 | Resubmitted LS/r on methodology harmonization and REST-based network management framework (reply to 3GPP TSG SA5-S5-213454) | ITU-T | noted | 
S5-215019 | Resubmitted LS on the mapping between service types and slice at application | R3-212904 | postponed | 
S5-215020 | Liaison Multi-SDO Autonomous Networks (AN) SDO: Legal Representative IPR Discussion Meeting Notes:Minutes and Actions 13th Sept 2021 MeetingRef AN-SDO2021-010 | TMF | noted | 
S5-215021 | Liaison Multi-SDO Autonomous Networks (AN) Formal Liaison:Proposal for Legal representative IPR discussion 13th Sept 2021 14:00 CET Liaison AN-SDO2021-09 | TMF | noted | 
S5-215022 | Reply LS on Inclusive language for ANR | R2-2108869 | postponed | 
S5-215023 | Reply LS on Inclusive Language for ANR | R3-214289 | postponed | 
S5-215024 | Reply LS on using SA5 Performance Measurements and Trace for centralised PCI management | R2-2108967 | noted | 
S5-215025 | LS on QoE Reference and maximum number of QoE configurations in RRC | R2-2109200 | replied to | S5-215213
S5-215026 | LS Reply on the details of logging forms reported by the gNB-CU-CP, gNB-CU-UP and gNB-DU under measurement pollution conditions | R3-214429 | replied to | S5-215493
S5-215027 | Reply LS on QoE configuration and reporting related issues | R3-214471 | postponed | 
S5-215028 | LS on RAN3 agreements for NR QoE | R3-214477 | postponed | 
S5-215029 | LS to SA5 on model deployment and update from OAM to NG-RAN | R3-214481 | noted | -
S5-215030 | LS on the Beam measurement reports for the MDT measurements | R3-214519 | postponed | 

## Slide 3: Incoming LSs(2/2)
Tdoc | Title | Source | Decision | Reply In
S5-215031 | LS on Network slice information from OAM | S2-2106634 | postponed | 
S5-215032 | LS on TS 28.404/TS 28.405 Clarification | S4-211234 | postponed | 
S5-215033 | LS ccSA5 Reply on requirement for configuration changes of ongoing QMC sessions | S4-211248 | noted | 
S5-215034 | LS Reply on QoE report handling at QoE pause | S4-211290 | postponed | 
S5-215035 | Reply LS ccSA5 on QoE configuration and reporting related issues | S4-211291 | noted | 
S5-215036 | Reply LS ccSA5 to 5G-ACIA on 5G capabilities exposure for factories of the future | SP-211134 | noted | 
S5-215037 | Reply LS on Inclusive language review | SP-211140 | postponed | 
S5-215442 | Reply LS cc SA5 on the mapping between service types and slice at application | S2-2106537 | noted | 
S5-215443 | Reply LS ccSA5 on UPF support for multiple network slices | S2-2106550 | noted | 
S5-215444 | LS ccSA5 on 5G capabilities exposure for factories of the future | S2-2106683 | noted | 
S5-215480 | Liaison Multi-SDO Autonomous Networks (AN) Formal Liaison: Minutes Legal representative IPR Meeting the 13th of September 2021 and IPR proposal Liaison AN-SDO2021-10[Document Title] | TMF | replied to | S5-215483

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-215083 | Reply LS to GSMA on new whitepaper E2E Network Slicing Architecture | GSMA NG | SA, SA2, RAN | S5-215015
S5-215213 | Reply LS on QoE Reference and maximum number of QoE configurations in RRC | RAN2,RAN3 | SA4 | S5-215025
S5-215481 | LS on methodology harmonization update | ITU-T SG2 | - | 
S5-215483 | Reply LS on Liaison Multi-SDO Autonomous Networks (AN) | TMF | ETSI, GSMA, ONAP, NGNM, CCSA, IEEE, IETF, ITU-T | S5-215480
S5-215484 | LS to 3GPP OPs on Multi-SDO Autonomous Networks (AN) formal cooperation proposal from TM Forum | PCG (SENT ALREADY) | SA | 
S5-215486 | Reply to TM Forum on Intent Management | TMF | SA | S5-215016
S5-215493 | Reply to: LS Reply on the details of logging forms reported by the gNB-CU-CP, gNB-CU-UP and gNB-DU under measurement pollution conditions | RAN3 | RAN2 | S5-215026
S5-215530 | LS to TMF, MEF and GSMA on overall architecture for network slice ordering, provisioning and assurance | TM Forum, MEF, GSMA | SA | 
S5-215539 | LS to ITU-T SG2 on autonomous network levels | ITU-T SG2 | SA | -

## Slide 5
Agreed new or Revised Work Items / Study Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5‑215494 | New WID | Rel-18 | New WID on Self-Configuration of RAN NEs | China Mobile, HUAWEI | RAN3
S5‑215647 | New SID | Rel-18 | New SID on enhancement on management of NPN | Huawei | SA2
S5‑215495 | New SID | Rel-18 | New SID on Fault Supervision Evolution | Huawei | 
S5‑215496 | New SID | Rel-18 | New SID on Key Quality Indicators(KQIs)for 5G service experience | Huawei, China Mobile, China Telecom, AsiaInfo, CATT, China Unicom | 
S5‑215497 | New WID | Rel-17 | New WID on Network Slice Provisioning Enhancement | Samsung Research America | 
S5‑215499 | New SID | Rel-18 | Study on Enhancement of the management aspects related to NWDAF | China Telecom | SA2
S5‑215402 | WID revised | Rel-17 | Updated WID NSA_SBMA | Ericsson Inc. | 

## Slide 6
Documents endorsed by OA&M
TDoc | Title | Source | Potential related topics and related groups
S5‑215196 | Discussion on measurement of scheduled layer number | China Unicom, CATT, ZTE, HUAWEI, ERICSSON | RAN2
S5‑215338 | Discussion on Introduction of average value of scheduled MIMO layers per PRB | CMCC, ZTE, Huawei, Ericsson | RAN2
S5‑215264 | Rel-17 Discussion Isolation level | Huawei | 
S5‑215549 | DP on assurance report for closed control loop | Huawei | 
S5‑215551 | DP on coordination between closed control loop | Huawei | 
S5‑215373 | Discussion paper on MDA assisted energy saving to provide necessary information in output | China Telecom, AsiaInfo | 
S5‑215149 | DP on modelling of EDN | Samsung Research America | 
S5‑215573 | TD enhance management service to support authentication | Nokia, Nokia Shanghai Bell | 
S5‑215412 | 28.824 discussion on scope | Lenovo, Motorola Mobility | 

## Slide 7
OAM General Topics
Working Progress
The following general topics are recommended by leaders in the meeting:
S5-215406 Recommendation on improving OAM discussion efficiency

## Slide 8: Overview of Rel-17 SA5 OAM ongoing WIs/SIs
 | Rel-17 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | Additional NRM features | adNRM | 870026
2 | Enhancements of 5G performance measurements and KPIs | ePM_KPI_5G | 880025
3 | Management of MDT enhancement in 5G | e_5GMDT | 870025
4 | Enhancement of QoE Measurement Collection | eQoE | 870027
5 | Management Aspects of 5G Network Sharing | MANS | 900021
6 | File Management | FIMA | 910030
7 | Access control on management service | MSAC | 930010
8 | Enhancement of service-based management architecture | NSA_SBMA | 930009
9 | Autonomous network levels | ANL | 880027
10 | Intent driven management service for mobile networks | IDMS_MN | 810027
11 | Enhanced Closed loop SLS Assurance | eCOSLA | 870030
12 | Network policy management for 5G mobile networks | NPM | 860024
13 | Enhancements of Management Data Analytics Service | eMDAS | 850028
14 | Enhancements of Self-Organizing Networks (SON) for 5G networks | eSON_5G | 870028
15 | Generic Plug and connect | PACMAN | 910029
16 | Enhancement of Handover Optimization | E_HOO | 880029
17 | Enhancements on EE for 5G networks | EE5GPLUS | 870022
18 | Discovery of management services in 5G | 5GDMS | 820035
19 | Management data collection control and discovery | MADCOL | 880028
20 | Management of non-public networks | OAM_NPN | 870023
21 | Enhancement on Management Aspects of 5G Service-Level Agreement | EMA5SLA | 870024
22 | Management of the enhanced tenant concept | eMEMTANE | 880026
23 | Edge Computing Management | ECM | 920019
24 | network slice provisioning enhancement | eNETSLICE_PRO | Wait for SA approval
 | Rel-17 OAM&P Studies |  | 
1 | Study on new aspects of EE for 5G networks | FS_EE5G | 870021
2 | Study on YANG PUSH | FS_YANG | 890017
3 | Study on continuous integration continuous delivery support for 3GPP NFs | FS_CICDNS | 910028
4 | Study on network slice management enhancements | FS_NSMEN | 860022
5 | Study on enhancement of service based management architecture | FS_eSBMA | 910031
6 | Study on management aspects of network slice management capability exposure | FS_NSCE | 910026
7 | Study on Management Aspects of 5G Network Sharing | FS_MANS | 920018
8 | (finished) Study on autonomous network levels | FS_ANL | 850032
9 | (finished) Study on management and orchestration aspects with integrated satellite components in a 5G network | FS_5GSAT_MO | 830025
10 | (finished) Study on enhancement of Management Data Analytics Service (finished) | FS_eMDAS | 850028
11 | (finished) Study on enhancements of edge computing management | FS_eEDGE_Mgt | 870029
12 | (finished) Study on access control for management service | FS_MNSAC | 890016
31 ongoing WIs/SIs, 5 finished SI
23 ongoing Wis, 1 WI wait for SA approval
7 ongoing SIs, 5 finished SIs

## Slide 9: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
 | Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  | 
1 | New WID on Self-Configuration of RAN Nes | RANSC | Wait for SA approval
 | Rel-18 OAM&P Studies |  | 
1 | New SID on Fault Supervision Evolution | FS_FSEV | Wait for SA approval
2 | New SID on Key Quality Indicators(KQIs)for 5G service experience | KQI_5G | Wait for SA approval
3 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | Wait for SA approval
4 | New SID on enhancement on management of NPN | FS_OAM_eNPN | Wait for SA approval
5 Rel-18 WIs/Sis waiting for SA approval
Rel-18 WIs/Sis which needs more discussion
S5-215086 New Rel-18 WID on Enhanced intent driven management services for mobile network
S5-215099 New WID on PaaS for Virtualized Network Functions
S5-215103 New SID on Deterministic Service Assurance Management
S5-215165 New WID on enhancement of autonomous network levels
S5-215180 New SID on Digital twin for network management
S5-215181 New SID on Federated learning for mobile network management
S5-215254 New SID on Intent driven management related to core network
S5-215419 New Rel-18 SID on network slice provisioning enhancement
S5-215376 New SID Study on AI/ML management
S5-215397 New SID Study on measurement data collection to support RAN intelligence
S5-215420 New Rel-18 WID on network slice sharing policy

## Slide 10
TS 28.541:
[SA5#139e], 6.3-MAINT, GROUP#9(S5-215042/S5-215043)Align different (abbreviated) names for support qualifier to “S”
[SA5#139e], 6.3-MAINT, GROUP#10(S5-215044/S5-215045)Correct Class diagram of AMF Region/AMF Set and stage 3 implementation
[SA5#139e], 6.3-MAINT, GROUP#11(S5-215046/S5-215047) Clarify the usage of pLMNId in first entry in pLMNInfoList
[SA5#139e], 6.3-MAINT, GROUP#12(S5-215258/S5-215259) cNSIID description clarification
[SA5#139e], 6.3-MAINT, GROUP#13(S5-215260/S5-215261) Correct NRM for AMFRegion and AMFSet
[SA5#139e], 6.3-MAINT, GROUP#14(S5-215339/S5-215340) DMRO correction
[SA5#139e], 6.3-MAINT, GROUP#15(S5-215341/S5-215342) Correct maximumDeviationHoTrigger
[SA5#139e], 6.3-MAINT, GROUP#16(S5-215432/S5-215433) Correct PLMNInfoList support qualifier
TS 28.552:
[SA5#139e], 6.3-MAINT, GROUP#19(S5-215343/S5-215344) Correct handover execution failure measurement
[SA5#139e], 6.3-MAINT, GROUP#20(S5-215345/S5-215346) Update handover measurements
TS 32.158:
[SA5#139e], 6.3-MAINT, S5-215350 Rel-16 CR 32.158 Add more examples on how to use provisioning operations
TS 32.160:
[SA5#139e], 6.3-MAINT, S5-215356 Rel-17 CR 28.160 Amend stage 2 NRM specification template
TS 28.533:
[SA5#139e], 6.3-MAINT, GROUP#21(S5-215391/S5-215392/S5-215393) Correcting the Scope
TS 28.535:
[SA5#139e], 6.3-MAINT, GROUP#22(S5-215434/S5-215435) Clarify business requirements
Rel-16/Rel-17 CRs
Working Progress
The following topics are discussed in the meeting.
TS 28.530:
[SA5#139e], 6.3-MAINT, GROUP#1(S5-215427/S5-215428) Remove not used terms from abbreviations list
TS 28.531:
[SA5#139e], 6.3-MAINT, GROUP#4(S5-215256/S5-215257) Technical errors in use case descriptions
[SA5#139e], 6.3-MAINT, GROUP#5(S5-215423/S5-215429/S5-215430) Clarify and align service profile modification use case
[SA5#139e], 6.3-MAINT, GROUP#6(S5-215424/S5-215425/S5-215426) Correct the allocate output parameters
TS 28.532:
[SA5#139e], 6.3-MAINT, S5-215117 Rel-16 CR TS 28.532 Align the description for generic provisioning MnS
[SA5#139e], 6.3-MAINT, GROUP#7(S5-215118/S5-215119)Fix the incorrect reference to TS 32.158
[SA5#139e], 6.3-MAINT, S5-215120 Rel-16 CR TS 28.532 Rel-16 CR TS 28.532 Fix the URI description for streaming data report MnS
[SA5#139e], 6.3-MAINT, GROUP#8(S5-215352/S5-215353) Extend object creation method with id selection by the MnS producer
TS 28.623:
[SA5#139e], 6.3-MAINT, S5-215368 Correction of YANG Solution set
TS 28.817:
[SA5#139e], 6.3-MAINT, S5-215219 28.817 fix editorial issues
TS 28.422:
[SA5#139e], 6.3-MAINT, GROUP#18 (S5-215248/S5-215249) Introduce missing references
TS 28.622:
[SA5#139e], 6.3-MAINT, S5-215250 Rel-16 CR 28.622 Introduce missing references
[SA5#139e], 6.3-MAINT, S5-215351 Rel-16 CR 28.622 Add missing definitions of common data types

## Slide 11
Rel-17 WI MADCOL/ePM_KPI_5G/e_5GMDT/eQoE
ePM_KPI_5G: Group agreed the following CRs
Time-domain average Maximum Scheduled Layer Number for MIMO scenario;
Average value of scheduled MIMO layers per PRB；
Measurements related to AM policy authorization for PCF;
Measurements related to SM policy authorization for PCF;
Measurements related to event exposure for PCF.
Some editorial corrections
e_5GMDT: the following CRs are approved for e_5GMDT.
Add MDT polluted measurement indication for trace record in NR
Add new administrative messages in GPB trace record format
Add new requirements for throttled trace recording session
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
MADCOL | Management data collection control and discovery | 30%->35%->40% | TS28.533/28.532/28.622/ 28.623 | SP-200465 | SA#95 (Mar. 2022) | Nokia | SA2/RAN2/RAN3 | 
ePM_KPI_5G | Enhancements of 5G performance measurements and KPIs | 50%->60%->70% | TS28.552/32.425/28.554/32.426/32.450/32.451/32.455 | SP-200462 | SA#95 (Mar. 2022) | Intel | SA2/RAN2/RAN3 | 
e_5GMDT | Management of MDT enhancement in 5G | 75%->85%->88% | TS32.421/32.422/32.423/28.622/28.623/28.523 | SP-200191 | SA#94 (Dec. 2021) | Ericsson | SA2/RAN2/RAN3 | 
eQoE | Enhancement of QoE Measurement Collection | 15%->20%->40% | TS28.307/28.308/28.309/28.404/28.405/28.406/28.622/28.623/28.533 | SP-200193 | SA#95 (Mar. 2022) | Ericsson | RAN2/RAN3/SA4 | 
MADCOL: The following topic is agreed. The understanding on managing external data, context data, requesting data and discovering data was progressed. Requirements for the discovery of data producers were approved, Furthermore, the concept of implicit notification subscription for “notifyFileReady” was added to “PerfMetricJob”.
Add implicit subscriptions for notifyFileReady to PerfMetricJob
Define solution for data discovery
eQoE: No progress for eQoE this meeting. As the CRs was not agreed/approved.

## Slide 12
Rel-17 WI adNRM/MANS/FIMA/ECM/NSA_SBMA
adNRM: several CRs for NR NRM, 5GC and slicing NRM enhancement were agreed. CRs related to NRBeamCellRelation, multiple SSBs in a carrier were discussed but most of them were noted or Not pursued.
FIMA: A proposals for amending the file retrieval NRM fragment and a new proposal for a file download NRM fragment were discussed.
MANS: CR for TS 28.541 RAN Sharing NRM support for MOCN(has been made for WA by leader).
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
adNRM | Additional NRM features | 30%->50%->75% | TS28.540/28.541/28.622/ 28.623 | SP-200192 | SA#94 (Dec. 2021) | Nokia | SA2/RAN3 | 
MANS | Management Aspects of 5G Network Sharing | 25%->30%->40% | TS 28.541/28.552/32.130 | SP-201080 | SA#95 (Mar. 2022) | China Unicom | RAN2/RAN3 | 
FIMA | New WID on File Management | 25%->60%->65% | TS 28.537/28.622/28.623/28.532 | SP-210135 | SA#94 (Dec 2021) | Nokia |  | 
ECM | Edge Computing Management | 0%->10%->25% | TS 28.538 | SP-210388 | SA#95 (Mar 2022) | Samsung | SA2/SA6/NFV | 
NSA_SBMA | Improved support for NSA in the service-based management architecture | 0%->10% | TS 28.622/28.623/28.659/28.663 | SP-210858 | SA#95 (Mar. 2022) | Huawei/Ericsson |  | 
ECM:
17 pCR submitted, 13 agreed.
EASFunction definition and LCM flow were approved. ECSFunction and EESFunction definition was postponed.
Proposal to support asynchronous mode of operation for provisioning MnS was discussed and postponed.
NSA_SBMA: Align the attribute table with the latest template and Add new common types for YANG are agreed. There is a general comment on moving an old IRP TS to SBMA needs further discussion.

## Slide 13
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ANL | Autonomous network levels | 70%->71%->85% | TS 28.100 | SP-200464 | SA#94 (Dec. 2021) | CMCC | TMF/SA2/RAN3/ZSM | Autonomous network
IDMS_MN | Intent driven management service for mobile networks | 70%->70%->75% | TR28.812/TS 28.312 | SP-180899 | SA#94 (Dec. 2021) | Huawei | SA2/RAN3/ZSM | Intent
NPM | Network policy management for 5G mobile networks based on NFV scenarios | 65%->78%->85% | TS 28.555/28.556 | SP-191211 | SA#95 (Mar. 2022) | CMCC | SA2/RAN2/RAN3 | Policy
eCOSLA | Enhanced Closed loop SLS Assurance | 50%->60%->70% | TS28.535/28.536/28.533/28.541/28.546/28.552/28.553 | SP-200196 | SA#95 (Mar. 2022) | Ericsson | ZSM/SA2/RAN3 | Closed loop interaction
eMDAS | Enhancements of Management Data Analytics Service | 0%->10%->25% | TS 28.104 | SP-210132 | SA#94 (Dec. 2021) | Intel,NEC | SA2/RAN3 | Data analytics
Rel-17 WI ANL/IDMS_MN/NPM/eCOSLA/eMDAS
IDMS_MN:.
The group discussed a package of intent modelling contributions submitted by several interested companies and reach an agreement on a basic intent model framework (inlc. Intent, IntentExpectation and IntentReport) for further discussion.
The discussion on using CRUD+IOC approach for intent driven management proposed by several companies is still debate in this meeting without agreement. One company prefer to adopt the intent operation/model defined by TM Forum.
NPM: the following topic is discussed and agreed.
28.556 add Policy Information Model
eCOSLA: The group has been working on use cases, requirements and solutions . Main topics under discussion are use cases for co-ordination, pause-point, location and reporting in TS 28.535 and the solutions in TS 28.536. During the meeting good progress was made for the solutions for location and reporting.
ANL: Several pCRs focus on generic MnS requirements and solutions for ANL, generic functional requirements update and rapporteur clean up are approved
28.100 Update generic MnS requirements and solutions for network optimization, RAN NE deployment and fault management (S5-215535, S5-215536, S5-215538)
28.100 Update the description for generic functional requirements (S5-215537)
28.100 Rapporteur clean up (S5-215168)
eMDAS: The following pCRs are agreed.
pCR Add structure for TS 28.104:
Add UC on fault prediction analysis:
Add UC on service experience analysis;
Add UC on network slice throughput analysis;
Traffic Projection use case and requirements;
Mobility performance analysis use case and requirements;
MDA role in cross-domain service assurance;
Add example of MDA producers and consumers;
Add ML support for MDA.

## Slide 14
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
eSON_5G | Enhancements of Self-Organizing Networks (SON) for 5G networks | 35%->70%->85% | TS 28.313/28.552/28.541/28.545 | SP-200194 | SA#94 (Dec. 2021) | Intel | RAN3 | SON
PACMAN | Generic Plug and connect | 10%->20%->60% | TS 28.313/28.314/28.315/28.316 | SP-210260 | SA#96 (June 2022) | Ericsson |  | 
E_HOO | Enhancement of Handover Optimization | 10%->30%->40% | TS28.552/28.313/28.541 | SP-200466 | SA#95 (Mar. 2022) | Ericsson | RAN3 | SON
EE5GPLUS | Enhancements on EE for 5G networks | 55%->70%->90% | TS28.310/28.552/28.554/28.541 | SP-200188 | SA#94 (Dec. 2021) | Orange | SA2/RAN2/RAN3/ETSI EE/ITU-T/GSMA | Energy saving
5GDMS | Discovery of management services in 5G | 80%->90%->95% | TS 28.533/28.532/531 | SP-181072 | SA#95 (Mar. 2022) | Huawei |  | Service based discovery
eSON_5G: The group agreed CRs to add D-LBO procedure, and notification for PCI configuration SON function to TS 28.313. However, it needs further discussion on how SON functions with no parameter changes can notify consumers that SON actions have been taken.
EE5GPLUS: the following CRs have been agreed
Rel-17 CR 28.554 Add Energy Consumption KPI for NG-RAN
Rel-17 CR TS 28.554 Add definition of ECns
Rel-17 CR 28.310 Update clause 6.2 for energy saving
Rel-17 WI eSON_5G/PACMAN/E_HOO/EE5GPLUS/5GDMS
PACMAN: the following contributions were approved and merged to TS 28.314 and TS 28.315.
S5-215562 pCR 28.314 PnC Concepts and Requirements - SpecificationRequirements
S5-215038 pCR 28.314 PnC Concepts and Requirements - BusinessRequirements
S5-215563 pCR 28.315 PnC Procedure flows - full spec
E_HOO: No activity for E_HOO this meeting.
5GDMS: The following topics are agreed.
Agreed changes to structure and attributes of MnSRegistry IOC in 28.622 and 28.623.
Agreed improvement to use case description in 28.537.
Draft CRs are converted to formal CRs.

## Slide 15
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
OAM_NPN | Management of non-public networks | 50%->70%->80% | TS28.557/28.541/28.531/28.533/28.552/28.554 | SP-200189 | SA#94 (Dec. 2021) | Huawei | SA2/RAN3 | NPN
EMA5SLA | Enhancement on Management Aspects of 5G Service-Level Agreement | 65%->70%->75% | TS28.531/28.541 | SP-200190 | SA#92 (Jun. 2021) ->SA#94 (Dec. 2021) | China Mobile | SA2/RAN3 | SLA
eMEMTANE | Management of the enhanced tenant concept | 15%->20%->40% | TS28.531/28.532/28.533/28.541 | SP-200463 | SA#94 (Dec. 2021) | Huawei | SA2 | Tenant
MSAC | Access control for management service | 0%->10% | TS28.533/28.622/28.623/28.532 | SP-210859 | SA#94 (Dec. 2021) | Nokia | SA3 | 
OAM_NPN: Agreed solutions for NPN provisioning by a network slice of a PLMN
eMEMTANE: following CRs to clarify the relationship NSC and S-NSSAI are agreed. Discussion paper on tenant isolation level is endorsed.
Rel-16 CR 28.530 Correct tenant phrasing
Rel-17 CR 28.530 Correct tenant phrasing
Rel-16 CR 28.541 Clarify tenant relationship with serviceProfileId
Rel-17 CR 28.541 Clarify tenant relationship with serviceProfileId
Rel-17 WI OAM_NPN/EMA5SLA/eMEMTANE
EMA5SLA: several CRs has been agreed
Align attribute names for CNSliceSubnetProfile
Update relationship between GST and Network Slice NRM fragment
Introduce missing GST references
MSAC: Several CRs and a discussion paper were discussed in the meeting. Although all CRs were noted but agreement was made on discussion paper regarding general access control services and workflow, which should be applicable for both OpenAPI and Netconf solutions

## Slide 16
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EE5G | Study on new aspects of EE for 5G networks | 70%->75%->80%->90% | TR 28.813 | SP-200188 | SA#94 (Dec. 2021) | Orange | SA2/EE | Energy saving
FS_YANG | Study on YANG PUSH | 5%->10%->10% | TR 28.818 | SP-200765 | SA#94 (Dec. 2021) | Ericsson | ONAP | YANG
FS_CICDNS | continuous integration continuous delivery support for 3GPP NFs | 0%->15%->30%->50% | TR 28.819 | SP-210133 | SA#94 (Dec. 2021) | Lenovo, China Mobile | ETSI NFV | 
FS_eEDGE_Mgt | Study on management aspects of edge computing | 75%->90%->100% | TR 28.814 | SP-200195 | SA#93 (Sep. 2021) | Intel | SA6 | edge
FS_MANS | Study on Management Aspects of 5G Network Sharing | 0%->5%->90% | TR 28.825 | SP-210387 | SA#94(Dec2021) | China Unicom | RAN3 | 
Rel-17 SI FS_EE5G/FS_YANG/FS_CICDNS/FS_eEDGE_Mgt/FS_MANS
FS_CICDNS:
Some new user scenarios and initial set of solutions were agreed at this meeting. Finalization of the remaining solutions is expected in the coming meeting.
FS_MANS: four pCRs for TR 28.825 Add scenarios, requirements and potential solutions for NRM enhancement to support 5G MOCN network sharing.
FS_EE5G: the following pCRs have been approved:
Several key issues have been concluded
A potential solution for area based energy efficiency improvement has been introduced
Edithelp comments have been addressed
FS_YANG: No progress for FS_YANG this meeting.

## Slide 17
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NSMEN | Study on network slice management enhancements | 80%->90%->95% | TR 28.811 | SP-191192 | SA#94 (Dec. 2021) | Huawei, Nokia | SA2/RAN3 | SLA
FS_eSBMA | Enhancement of service based management architecture | 10%->15%->35% | TR 28.925 | SP-210136 | SA#94 (Dec. 2021) | Huawei, Ericsson | ETSI ZSM | architecture
FS_MNSAC | Study on access control for management service | 35%->80%->100% | TR 28.817 | SP-200853 | SA#93 (Sep. 2021) | Nokia | SA3 | security
FS_NSCE | Study on network slice management capability exposure | 5%->25%->40% | TR 28.824 | SP-210131 | SA#94 (Dec. 2021) | Alibaba | SA3, SA, RAN | exposure
FS_NSMEN: The following topics are discussed and agreed
Agreed new possible solutions for RAN sharing.
Agreed analysis and recommendations for RAN sharing.
Editorial improvement of requirement tags.
FS_eSBMA: The following topics are discussed and agreed.
key issue on software management feature in SBMA for 5G and key issue on inventory management in SBMA are added.
WID NSA_SBMA is updated with adding inventory management into study scope.
FS_MNSAC:
Several CRs and a discussion paper were discussed in the meeting. Although all CRs were noted but agreement was made on discussion paper regarding general access control services and workflow, which should be applicable for both OpenAPI and Netconf solutions.
Rel-17 SI FS_NSMEN/FS_eSBMA/FS_MNSAC/FS_NSCE
FS_NSCE: The following contributions are approved and endorsed:
28.824 Possible solution to support eMnS discovery service
28.824 Solution for external discovery
28.824 Add use case for the exposure of network slice as a product
28.824 Types of interfaces for the exposure of network slice
LS to TMF, MEF and GSMA on overall architecture for network slice ordering, provisioning and assurance
28.824 Service management scenarios invoked by product order
28.824 DP on the mission of FS_NSCE in SA5
28.824 discussion on scope

## Slide 18: List of latest DraftCRs
Tdoc# | Title | Source Company | Rapporteur | Agenda
S5-213674-> S5-215622 | DraftCR for eCOSLA - TS 28.535 | Ericsson | Jan Groenendijk | 6.4.12
S5-215550 | DraftCR for eCOSLA - TS 28.536 | Ericsson | Jan Groenendijk | 6.4.12
S5-211487 ->S5-215651 | DraftCR for eSON_5G – TS 28.313 | Intel | Joey | 6.4.13
S5-214653 | DraftCR for E-HOO - TS 28.313 | Ericsson | Per Elmdahl | 6.4.14
S5-214654->S5-215055->NA | DraftCR for 5GDMS - TS 28.533 updated to version 17.0.0 | Huawei | Brendan | 6.4.16
NA | DraftCR for 5GDMS - TS 28.537 | Huawei | Brendan | 6.4.16
S5-214655->S5-215056->NA | DraftCR for 5GDMS - TS 28.622 updated to version 16.9.0 | Huawei | Brendan | 6.4.16
S5-214656->S5-215057->NA | DraftCR for 5GDMS - TS 28.623 updated to version 16.9.0 | Huawei | Brendan | 6.4.16
S5-214759 | DraftCR for eQoE - TS 28.405 | Ericsson | Robert Petersen | 6.4.5
S5-215364 | DraftCR for MADCOL TS 28.622 | Nokia | Olaf Pollakowski | 6.4.8
S5-215492 | DraftCR for MADCOL TS 28.537 | Nokia | Olaf Pollakowski | 6.4.8
S5-214592 | DraftCR for FIMA TS 28.537 | Nokia | Olaf Pollakowski | 6.4.20
S5-214758 | DraftCR for FIMA TS 28.622 | Nokia | Olaf Pollakowski | 6.4.20

## Slide 19: Rapporteur calls (draft plan after SA5#137e)
Rapporteur calls | Date Time | Potential Topics
#139e.1 | Nov. 4th 2021 14:00 CET~17:00 CET | https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23139e/

## Slide 20: TRs / TSs to be sent to SA#94-e
Tdoc | Title | Source | Sent for

## Slide 21: Exception to be sent to SA#94-e
Tdoc | Title | Source

## Slide 22: TRs / TSs to be sent to Edithelp
Title | Source

## Slide 23: New action items from this meeting
Item | Description | Rel. | Owner | Status | Target
139e.1 | Propose an Async mode design (NRM IOC modeling with what/how many IOC, then design procedure based on the IOC modeling) related to S5-215087/S5-215088 | Rel-17 | Sean Sun (Nokia) | Open | SA5#140e

## Slide 24: Thank you!