## Slide 1: Exec Report SA5#139e Charging Management (CH)
Gerald Görmer SA5 Vice Chair, Matrixx

## Slide 2: Administrative aspects
Next SA5#140e CH meeting schedule:
  Start of CH on Tuesday (first week)
  End of CH on Tuesday(second week)
Planned CH rapporteur call on 3th Nov (15:00 -17:00 CEST) before the next SA5#140e meeting

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
none

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
none

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-215459 | New WID on Charging Aspects of 5G LAN VN Group | Huawei
S5-215458 | New WID on charging aspects of Proximity-based Services in 5GS | CATT
S5-215455 | Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | China Mobile Com. Corporation

## Slide 7: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
5GSIMSCH | IMS Charging in 5G System Architecture | 80% -> 90% | SA#94 (12/2021)
EDGE_CH | Charging aspects of Edge Computing | 0% -> 5% | SA#95 (03/2022)
FS_EDGE_CH | Study on charging aspects of Edge Computing | 90% -> 95% | SA#94 (12/2021)
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 70% -> 95% | SA#94 (12/2021)
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 80% -> 95% | SA#94 (12/2021)
FS_5GLAN_CH | Study on Charging Aspect of 5G LAN-type Services | 60% -> 90% | SA#94 (12/2021)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 50% -> 60% | SA#94 (12/2021)
FS_NCHF_Ph2 | Study on Nchf charging services phase 2 | 0% -> 10% | SA#95 (03/2022)
FS_CHROAM | Study on 5G roaming charging architecture for wholesale and retail scenarios | 10% -> 20% | SA#95 (03/2022)

## Slide 8
Charging Exception requests
Number | Title
none

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GSIMSCH | IMS Charging in 5G System Architecture | 80%-> 90% | TS 32.240, TS 32.260, TS 32.275, TS 32.281, TS 32.290, TS 32.291, TS 32.298, TS 32.297 | SP-190367 | SA#94 (12/2021) | Ericsson | - | -
5GSIMSCH
CRs were agreed to TS 32.291 to complete the addition of IMS charging information with descriptions, including some generic data types
Working Progress

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EDGE_CH | Charging aspects of Edge Computing | 0%-> 5% | TS 32.240, TS 32.297, TS 32.291, TS 32.298 | SP-210861 | SA#95 (03/2022) | Intel Corporation (UK) Ltd | - | -
5G_EDGE
Working Progress
As the official “kick-off” of the normative work for Edge Computing charging
Initial skeleton of TS 32.257
pCRs agreed to TS 32.257 on :
  the structure and the content for the scope
Draft TS 32.257 (email approval S5-215446)

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_EDGE_CH | Study on charging aspects of Edge Computing | 90%-> 95% | TR 28.815 | SP-200467 | SA#94 (12/2021) | Intel Corporation (UK) Ltd | - | -
FS_EDGE_CH
pCRs agreed to TR 28.815 on :
  solution for 5GS usage charging based on monitored QoS
  solution for ECS charging information aggregation
  The evaluation of possible solutions for:
    aggregated charging by CEF for the charging information received from the EES
    eCHF based inter-provider charging
Draft TR 28.815 (email approval S5-215447)
Working Progress

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_CIoT_CH | Study on charging aspects of 5GS CIoT | 70%-> 95% | TR 28.816 | SP-200771 | SA#94 (12/2021) | Huawei | - | -
FS_5G_CIoT_CH
pCRs agreed to TR 28.816 for introduction of :
  New solutions for 5G data connectivity domain charging: charging support to access service of 5GS CIoT devices.
  Evaluation of enhancements to 5G data connectivity domain charging
  Evaluation of enhancements to control plane data transfer domain charging
  Evaluation of enhancements to monitoring event domain charging
  conclusion and recommendations
Draft TR 28.816 (email approval S5-215448)
Working Progress

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5G_Prose_CH | Study on charging aspects of Proximity-based Services in 5GC | 80%-> 95% | TR 32.846 | SP-200767 | SA#94 (12/2021) | CATT | - | -
FS_5G_Prose_CH
Working Progress
pCRs agreed to TR 32.846 on :
  Rapporteur's clean-up
  Refinements on architectures for 5G ProSe
  Evaluation of solutions & Conclusion for:
    5G ProSe Direct Discovery charging：solutions for Discovery charging with 5G DDNMF and over PC5 reference point.
    5G ProSe Direct Communication charging: solutions for Direct Communication via Unicast mode, Broadcast mode, Groupcast mode, and ProSe UE-to-Network Relay.
    5G ProSe Direct Communication charging based on QoS flow: collecting and reporting QoS information over PC5.
  Overall conclusions and recommendations
Draft TR 32.846 (email approval S5-215449)

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_5GLAN_CH | SID on Charging Aspects of 5G LAN-type Services | 60% -> 90% | TR 28.822 | SP-201081 | SA#94 (12/2021) | Huawei | - | -
FS_5GLAN_CH
Working Progress
pCRs agreed to TR 28.822 for introduction of :
  New solution for usage of 5G VN group communication
  5G VN group management Correction
  Evaluation of solutions & Conclusion for:
    5G VN group management: NEF based and CEF based solution
    5G VN group traffic forwarding: Reporting the charging information including the traffic forwarding methods indication
    5G VN group communication: Reporting the usage of 5G VN group communication per PDU session
    Usage of 5G VN group communication: CHF aggregation
  Overall partial conclusions and recommendations
Draft TR 28.822 (email approval S5-215450)

## Slide 15
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 50%-> 60% | TR 32.847 | SP-201082 | SA#94 (12/2021) | Matrixx | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCRs agreed to TR 32.847 for introduction of :
  Update if Communication Service Provider (CSP) and Network Slice Provider (NSP) are the same for
    Solution#3.1 Volume aggregation by NS Tenant CCS
    Solution#6.1 NS Tenant CCS separated from UE CCS
    Solution#7.1 Duration determination by NS Tenant CCS
  Update Evaluation of Key issue #3
  Addition of background about NSPA Charging
Draft TR 32.847 (email approval S5-215451)

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NCHF_Ph2 | SID on Nchf charging services phase 2 | 0%-> 10% | TR 28.826 | SP-210390 | SA#95 (03/2022) | Ericsson | - | -
FS_NCHF_Ph2
Working Progress
pCRs agreed to TR 28.826 for introduction of :
  Structure and introduction of the study
  Two new topics on enhancement of rating input and non-blocking mode
pCR for the topic of charging information optimization was left for e-mail approval.
Draft TR 28.826 (email approval S5-215452)

## Slide 17
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_CHROAM | SID on 5G roaming charging architecture for wholesale and retail scenarios | 10%-> 20% | TR 28.827 | SP-210391 | SA#95 (03/2022) | Ericsson | - | -
FS_CHROAM
Working Progress
pCRs agreed to TR 28.827 for introduction of :
  Some clarification of business roles, use cases and key issues.
  Three new use cases were added, two for retail and one for wholesale.
  New solutions for conveying charging from visited MNO to home MNO and charging in visited MNO for wholesale charging towards home MNO.
  Draft TR 28.827 (email approval S5-215453)

## Slide 18
Charging TSs & TRs to be sent to SA#94e
Number | Title | For
none

## Slide 19: Charging CRs
5GSIMSCH CRs
Maintenance and Rel-16 small Enhancements
E-mail approval on set of CR with Rel-17 mirror:
  S5-215315 Rel-16 CR 32.291 Alignment of the charging data request and response (Huawei)
  S5-215316 Rel-17 CR 32.291 Alignment of the charging data request and response (Huawei)

## Slide 20: Thank you!