## Slide 1: Exec Report SA5#142e Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
Next SA5#143e CH meeting schedule:
  Start of CH meeting on Monday (first week)
  End of CH meeting on Tuesday (second week)
Short SA5#144e CH meeting schedule 27th June – 1st July:
  Lead: SA5 CH Vice Chair, Chen Shan, Huawei
  Reduced agenda on Rel-18 Study work items
  Start of CH meeting on Monday (27th)
  End of CH meeting on Thursday (30th)

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-222138 | LS ccSA5 on Traffic usage reporting on 5MBS service | C4-221443 | Noted | S5-222812
S5-222139 | Reply LS on Enhancement on Charging Identifier Uniqueness Mechanism | C4-221440 | Noted | -

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-222812 | Reply to LS on Traffic usage reporting on 5MBS service | CT4 | SA2 | S5-222138 (C4-221443)

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-222789 | New WID MMS Charging in 5G System Architecture | Ericsson LM

## Slide 7: Summary of ongoing CH WIs/SIs
WI code | WI Title | Completion rate | Target date
EDGE_CH | Charging aspects of Edge Computing | 70% -> 90% | SA#96 (06/2022)
ARCH _NR_REDCAP | Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | 35% -> 100% | SA#96 (06/2022)
5G_ProSe_CH | Charging aspects of Proximity-based Services in 5GS | 40% -> 80% | SA#96 (06/2022)
5GLAN_CH | Charging Aspects of 5G LAN VN Group | 35% -> 100% | SA#96 (06/2022)
5G_CIoT_CH | Charging Enhancements for 5G CIoT | 60% -> 100% | SA#96 (06/2022)
CHROAM | 5G Charging for Local breakout roaming of data connectivity | 5% -> 70% | SA#96 (06/2022)
FS_NETSLICE_CH_Ph2 | Study on charging aspects for enhancements of Network Slicing Phase 2 | 70% -> 70% | SA#99 (03/2023)
FS_NCHF_Ph2 | Study on Nchf charging services phase 2 | 40% -> 50% | SA#99 (03/2023)
FS_CHROAM | Study on 5G roaming charging architecture for wholesale and retail scenarios | 50% -> 60% | SA#99 (03/2023)
FS_eNPN_CH | Study on Charging Aspects for Enhanced support of Non-Public Networks | 0 % -> 5 % | SA#99 (03/2023)

## Slide 8
Charging Exception requests
Number | Title

## Slide 9
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EDGE_CH | Charging aspects of Edge Computing | 70% -> 90% | TS 32.240, TS 32.255, TS 32.297, TS 32.291, TS 32.298 | SP-210861 | SA#96 (06/2022) | Intel Corporation (UK) Ltd | - | -
5G_EDGE
Working Progress
pCRs agreed to TS 32.257 on :
  Add charging information definition for edge enabling services charging
  Correction on the charging information description
  Clarification on the EAS Deployment Charging
  Clarification on the Edge Enabling Infrastructure Resource
CR was agreed to TS 32.240 to enhance charging architecture for Edge Computing
Draft TS 32.257 (email approval S5-222761)

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ARCH _NR_REDCAP | Charging aspects of Architecture Enhancement for NR Reduced Capability Devices | 35% -> 100% | TS 32.255, TS 32.256, TS 32.274, TS 32.291, TS 32.298 | SP-211428 | SA#96 (06/2022) | China Mobile Com. Corporation | - | -
ARCH _NR_REDCAP
Working Progress
CRs were agreed to TS 32.256 and TS 32.274 for introduction of:
  Adding charging requirement for AMF and SMSF to support NR RedCap
CR was agreed to TS 32.298 adding NR RedCap as a RAT Type in CHF-CDR
Work item is completed

## Slide 11
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_ProSe_CH | Charging aspects of Proximity-based Services in 5GS | 40% -> 80% | TS 32.240, TS 32.277, TS 32.290, TS 32.291, TS 32.298 | SP-211429 | SA#96 (06/2022) | CATT | - | -
5G_ProSe_CH
Working Progress
CRs were agreed to TS 32.277 for introduction of
  Update requirement
  Message flows for 5G ProSe Direct Communication converged charging
  CDR generation and handling for 5G ProSe converged charging
  Message content for 5G ProSe charging
  Charging information, detailed message format, formal description and bindings for 5G ProSe converged charging

## Slide 12
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5GLAN_CH | Charging Aspects of 5G LAN VN Group | 35% -> 100% | TS 32.240, TS 32.254, TS 32.255, TS 32.291, TS 32.298 | SP-211430 | SA#96 (06/2022) | Huawei | - | -
5GLAN_CH
Working Progress
CR was agreed to TS 32.240 for introduction of :
  High-level description for the 5G VN group communication and management charging architecture and reference.
CRs agreed to TS 32.254 (Exposure function Northbound API Charging) for introduction of:
  New Annex about CEF based charging for 5G VN group management, including the converged charging architecture, charging principle, triggers, message flow and the charging information
CR was agreed to TS 32.298 (ASN.1) for introduction of:
  Parameters for 5G VN group communication charging from SMF.
Work item is completed

## Slide 13
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
5G_CIoT_CH | Charging enhancements for 5G CIoT | 60% -> 100% | TS 32.255, TS 32.291, TS 32.298 | SP-211448 | SA#96 (06/2022) | Huawei | - | -
5G CIoT
Working Progress
CR agreed to TS 32.298 (ASN.1) for introduction of:
  charging information of 5GS CIoT
Work item is completed

## Slide 14
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
CHROAM | 5G Charging for Local breakout roaming of data connectivity | 5% -> 70% | TS 32.240, TS 32.255, TS 32.291, TS 32.298 | SP-220156 | SA#96 (06/2022) | Ericsson | - | -
CHROAM
Working Progress
CR was agreed to TS 32.240 with correction on the new N47 reference point
CRs to TS 32.255 for introduction of :
  Requirements, architecture and flows for roaming using local breakout with V-SMF interacting to both H-CHF and V-CHF
  Selection of CHF and use of roaming charging profile

## Slide 15
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NETSLICE_CH_Ph2 | Study on Charging Aspects for Network Slicing Phase 2 | 70% -> 70 % | TR 32.847 | SP-201082 | SA#98 (12/2022) | MATRIXX Software | - | -
FS_NETSLICE_CH_Ph2
Working Progress
pCR agreed to TR 32.847 for introduction of :
  Add evaluation for Key issue #7
Draft TR 32.847 (email approval S5-222762)

## Slide 16
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_NCHF_Ph2 | SID on Nchf charging services phase 2 | 40% -> 50% | TR 28.826 | SP-210390 | SA#98 (12/2022) | Ericsson | - | -
FS_NCHF_Ph2
Working Progress
pCRs agreed to TR 28.826 for introduction of :
  New solutions for handling of non-blocking mode
  Background for documentation improvements was added
Draft TR 28.826 (email approval S5-222763)

## Slide 17
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_CHROAM | SID on 5G roaming charging architecture for wholesale and retail scenarios | 50%-> 60% | TR 28.827 | SP-210391 | SA#98 (12/2022) | Ericsson | - | -
FS_CHROAM
Working Progress
pCRs agreed to TR 28.827 for introduction of :
  New use cases, requirements and solutions for SMS charging
  Clarification added to the billing and charging evolution description
  Solution for roaming charging profile update
  Draft TR 28.827 (email approval S5-222764)

## Slide 18
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_eNPN_CH | SID on Charging Aspects for Enhanced support of Non-Public Networks | 0% -> 5% | TR 28.828 | SP-201081 | SA#99 (03/2023) | China Mobile Com. Corporation | - | -
FS_eNPN_CH
Working Progress
Initial skeleton for TR 28.828 presented
pCRs agreed to TR 28.828 for introduction of :
  Skeleton update
  Add scope
  Add reference
Draft TR 28.828 (email approval S5-222765)

## Slide 19
Charging TSs & TRs to be sent to SA#96
Number | Title | For

## Slide 20: Charging CRs
EDGE_CH CRs
ARCH_NR_REDCAP CRs
5G_ProSe_CH CRs
5GLAN_CH CRs
5G_CIoT_CH CR
CHROAM CRs
Maintenance and Rel-17 small Enhancements

## Slide 21: Thank you!