## Slide 1: Exec Report SA5#145e Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
Next meetings
  SA5#146 CH meeting schedule (14th – 18th November) will be held as a regular f2f meeting tbd by EF3
  SA5#146-bis ad-hoc (16th-19th January) as online meeting
  Rapporteur call plan for September/October:
  Schedule 1st Rapporteur Call (27th September)
  Schedule 2nd Rapporteur Call (18th October)
  3GPP Forge：
  Further discussion on work procedures about 3GPP Forge process for SA5 Charging Open API and ASN.1 with start scheduled at SA5#146-bis ad-hoc

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-225016 | Resubmitted Reply LS on Enhancement on Charging Identifier Uniqueness Mechanism | C3-223669 | Replied | S5-225445

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-225445 | Reply on the LS in about Charging Identifier Uniqueness | CT3, CT4 | - | S5-225016 (C3-223669)
S5-225775 | LS on Reference point allocation to support charging services | SA2 | - | -

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
 | Rel-18 Work | ------ | ------ | ----- | ----- | ------ |  | 
960023 | MMS Charging in 5G System Architecture | MMS_CH_SBI | Rel-18 | S5 | Dec-2022 | 0% | 25% | 
 | Rel-18 Studies | ------ | ------ | ----- | ----- | ------ |  | 
900023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | Rel-18 | S5 | Mar-2023 | 75% | 85% | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | Rel-18 | S5 | Mar-2023 | 70% | 70% | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | Rel-18 | S5 | Mar-2023 | 80% | 85% | 
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | Rel-18 | S5 | Mar-2023 | 40% | 60% | 
9700xx | Study on Time Sensitive Networking charging (prel. work before SA approval) | FS_TSNCH | Rel-18 | S5 | Jun-2023 | ------ | 5% | New SID
 | Rel-19 Studies | ------ | ------ | ----- | ----- | ------ |  | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Work (MMS_CH_SBI)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960023 | MMS Charging in 5G System Architecture | MMS_CH_SBI | Rel-18 | S5 | Dec-2022 | 0 % | 25% | 
Progress since SA#96:
  The architecture for MMS charging was added (TS 32.240)
  Charging architecture, scenarios and information was added (TS 32.270)
  Addition of MMS node as consumer of the Converged charging service (TS 32.290)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more stage 3 specification details

## Slide 10: Rel-18 Study (FS_NETSLICE_CH_Ph2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920023 | Study on charging aspects for enhancements of Network Slicing Phase 2dy on Nchf charging services phase 2 | FS_NETSLICE_CH_Ph2 | Rel-18 | S5 | Mar-2023 | 75% | 85 % | 
Progress since SA#96:
  12 pCRs for TR 32.847 were approved covering
    Clarify Potential requirements in Key issues#1 and #2
    New NSACF (CTF) - NS quota management solution for Key issue#2
    Solve Editors Notes on solutions#1.1, solutions#1.3 and solutions#6.2, clause 4.1 and Key Issue #5
    Evaluation and conclusion for Key issue#1 and #2
    Remove Key issue#4
    Convert the Key issue#9 into background
    Draft TR 32.847 (email approval S5‑225715)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more evaluation and conclusion of the study

## Slide 11: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | Rel-18 | S5 | Mar-2023 | 70% | 70% | 
Progress since SA#96:
  10 pCRs (2 pCRs at SA5#145e) for TR 28.826 were approved covering
    New issue for non-blocking mode
    New solutions for enhancement of reservations, non-blocking mode, and handling of failed events
    Solution for non-blocking mode and locating cancel failed events
  Draft TR 28.826 (email approval S5‑225716)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and evaluations of the study

## Slide 12: Rel-18 Study (FS_CHROAM)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | Rel-18 | S5 | Mar-2023 | 80% | 85% | 
Progress since SA#96:
  24 pCRs (9 pCRs at SA5#145e) for TR 28.827 were approved covering
    Corrections of message flows
    Mapping of requirements and solutions
    New issues for QoS flow level trigger settings and negotiation of triggers for FBC and QBC
    New solutions for roaming charging profile use in home routed and local break out scenarios, visited MNO doing wholesale charging of home MNO, and CHF to CHF communication.
    Mapping of requirements and correction of terms used for NFs
    New use case where the additional actor is a wholesaler
    Update of business roles
    Solutions of V-SMF using single or double connect to V-CHF
    Solutions where either V-SMF or V-CHF controls the reporting to the H-CHF
  Draft TR 28.827 (email approval S5‑225717)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more evaluation and conclusion of the study

## Slide 13: Rel-18 Study (FS_eNPN_CH)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | Rel-18 | S5 | Mar-2023 | 40% | 60% | 
Progress since SA#96:
  14 pCRs (10 pCRs at SA5#145e) for TR 28.828 were approved for introduction of:
    New topic about access to PLMN services via SNPN
    Solution for end user charging for PNI-NPN network access and usage
    Charging scenarios and key issues for PNI-NPN in topic 1
    Solution for converged charging for number of UEs
    End user charging solution to SNPN network access and usage
    Use case and solution on number of PDU sessions for PNI-NPN and for SNPN
    Converged charging using separate CCS
    Solution for SNPN access the PLMN services
    Correction on use case description in topic 1 and topic 3
  Draft TR 28.828 (email approval S5‑225718)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and start with evaluations of the study

## Slide 14: Rel-18 Study (FS_TSNCH) (prel. work before SA approval)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940043 | Study on Time Sensitive Networking charging (preliminary work before SA approval) | FS_TSNCH | Rel-18 | S5 | Jun-2023 | ----- | 5% | New SID in xxx
Progress since SA#96:
  3 pCRs for TR 28.xxx were approved for introduction of:
    Scope and reference
    Skeleton of TR
  Draft TR 28.xxx (email approval S5‑225719)
RAN impacts and dependencies:
  None identified
Next steps:
  Add use cases and solutions of the study

## Slide 15
Charging TSs & TRs to be sent to SA#97e
Number | Title | For
S5-225733 {e-mail approval) | Study on Nchf charging services phase 2 improvements and optimizations | Information
S5-225758 {e-mail approval) | Study on charging aspects for enhanced support of non-public networks | Information

## Slide 16: Charging CRs
MMS_CH_SBI CRs
Maintenance and Rel-18 small Enhancements

## Slide 17: Thank you!