## Slide 1: Exec Report SA5#146Bis-e Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
Requirements on SA5#147
  Contributers are invited to socialize inputs with others before submission
  Use of late session(s) could assit to resolve controversal topics on demand
  3GPP Forge：
  Further offline discussions between SA5 Forge experts expected before SA5#147 to define the next steps
  Practicalities
  Planned CH rapporteur call on 7th Feb (13:00 -15:00 UTC) before the next SA5#147 meeting to progress Rel-18 Study work i.e. FS_CHROAM

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-231253 | LS on controlling number of UEs and PDU sessions for NPN | SA2 | - | -

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-18 Work | ------ | ----- | ------ | ---- | ---- | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 15/09/2023 | 0% | SP-221159 | 0% | 
 | Rel-18 Studies | ------ | ----- | ------ | ----- | ---- | 
900023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | 24/03/2023 | 95% | SP-201082 | 98% | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 | 75% | SP-210390 | 85% | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 | 90% | SP-210391 | 90% | 
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | 24/03/2023 | 75% | SP-211447 | 90% | 
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 | 10% | SP-220979 | 20% | 
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 0% | SP-221160 | 0% | 
980027 | Study on Study on Structure of Charging for Verticals | UID_, FS_SCV | 16/06/2023 | 0% | SP-221161 | 0% | 
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/12/2023 | 0% | SP-221162 | 0% | 
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Study (FS_NETSLICE_CH_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | 24/03/2023 | 95% | SP-201082 | 98 % | Completion expected at SA5#147
Progress since SA#98e:
  8 pCRs for TR 32.847 were approved covering
    Update solution#6.3 and add new solution #6.x
    Solve Editor's Note in solution #7.2
    New Key issue on SBI between UE CHF and Tenant CHF with
      solutions (reuse Nchf_ConvergedCharging, new service API)
      evaluation and conclusion
    Conclusions and recommendations for other Key issues added and refined
  Draft TR 32.847 (email approval S5‑231245)
RAN impacts and dependencies:
  None identified
Next steps:
  Final conclusions and send TR 32.847 for approval

## Slide 10: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 | 75% | SP-210390 | 85% | 
Progress since SA#98e:
  11 pCRs for TR 28.826 were approved covering
    Solutions for size of charging data and for rating group handling
    Solution for documentation of information elements
    Initial evaluations for threshold handling, rating input enhancement, charging cancellation, and non-blocking mode
    Clarifications and corrections
  Draft TR 28.826 (email approval S5‑231246)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and evaluations of the study

## Slide 11: Rel-18 Study (FS_CHROAM)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 | 90% | SP-210391 | 90% | Completion will be delayed
Progress since SA#98e:
  4 pCRs for TR 28.827 were approved covering
    Clarifications and corrections on several solutions
  Draft TR 28.827 (email approval S5‑231247)
RAN impacts and dependencies:
  None identified
Next steps:
  Progress on more solutions and further evaluation and conclusion of the study

## Slide 12: Rel-18 Study (FS_eNPN_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | 24/03/2023 | 75% | SP-211447 | 90% | 
Progress since SA#98e:
  6 pCRs for TR 28.828 were approved for introduction of:
    Correction on the SNPN Topic 1 and SNPN Topic 3
    Evaluation and Conclusion for SNPN Topic 1, SNPN Topic 2
    Evaluation and conclusion for Update PNI-NPN Topic 1 for consistency
    Overall conclusions and recommendations
  Draft TR 28.828 (email approval S5‑231248)
RAN impacts and dependencies:
  None identified
Next steps:
  Study completion based on final evaluations and conclusions

## Slide 13: Rel-18 Study (FS_TSNCH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940043 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 | 10 % | SP-220979 | 20% | 
Progress since SA#98e:
  1 pCRs for TR 28.839 was approved for introduction of:
    Use Case, Potential Charging requirement and Key issues for Exposure of Time Synchronization
  Draft TR 28.839 (email approval S5‑231249)
RAN impacts and dependencies:
  None identified
Next steps:
  Add new use cases and solutions of the study

## Slide 14
Charging TSs & TRs to be sent to SA#99
Number | Title | For

## Slide 15: Charging CRs
none

## Slide 16: Thank you!