## Slide 1: SA5 OAM&P Exec Report SA5#148e, 17 April – 25 April, 2023
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2: Incoming LSs (SA5 level)
Tdoc | Title | Source | Decision | Reply In
S5-233197 | LS on the new work item Y.Arch_NGNe_ncp ""Architectural evolution of NGN control plane by applying SDN technology"" | ITU-T SG13 | noted | 
S5-233201 | Reply LS ccSA5 on 5G capabilities exposure for factories of the future – identified gaps (5G-ACIA-LS-2022-005 / S2-2302175) | S2-2303304 | noted | 
S5-233202 | LS reply to TSG SA ccSA5 on LS 5G-ACIA-LS-2022-005 on 5G capabilities exposure for factories of the future – identified gaps from 5G ACIA | S3-231387 | noted | 
S5-233213 | LS reply to TSG SA ccSA5 on LS 5G-ACIA-LS-2022-005 on 5G capabilities exposure for factories of the future – identified gaps from 5G ACIA | S6-231068 | noted | 
S5-233209 | An Invitation to the SA4 Gender Diversity Committee Meetings | S4-230431 | noted | 
S5-233210 | Reply-LS ccSA5 on Research highlighting potential negated OAuth policy | C4-230487 | noted | 
S5-233211 | Reply LS ccSA5 on Tracking IANA assignment requests | R3-230802 | noted | 
S5-233328 | LS on publication of GSMA OPG and OPAG documents | GSMA | replied to | S5-233543

## Slide 3: Outgoing LSs (SA5 level)
Tdoc | Title | To | Cc | ReplyTo
S5-233543 | Reply to: LS on publication of GSMA OPG and OPAG documents | GSMA | - | S5-233328

## Slide 4: Incoming LSs (OAM SWG level)
Tdoc | Title | Source | Decision | ReplyIn
S5-233194 | TM Forum Liaison: Update on TM Forum Intent Management API and Ontologies – Connector model and 3GPP connector mode | TM Forum | replied to | S5-233549
S5-233195 | Resubmitted LS out Rel17 Reply LS on Enhancement on Charging Identifier Uniqueness Mechanism | C4-225411 | postponed | 
S5-233196 | Resubmitted LS on Performance measurement for AI/ML | S2-2211428 | replied to | S5-233550
S5-233198 | LS on the consent of draft new Recommendation ITU-T Y.3183 (ex. ITU-T Y.ML-IMT2020-VNS): ""Framework for network slicing management assisted by machine learning leveraging QoE feedback from verticals"" | ITU-T SG13 | postponed | 
S5-233199 | Resubmitted LS on secured and trusted access to the serving PLMN OAM server by a MBSR | S2-2301465 | replied to | S5-233546
S5-233200 | Resubmitted LS on O-RAN - Applicability of TS 32.404 in NR | O-RAN | replied to | S5-233613
S5-233203 | Reply LS ccSA5 on the user consent for trace reporting | S3-231398 | noted | 
S5-233204 | Reply LS ccSA5 on user consent of Non-public Network | S3-231399 | noted | 
S5-233205 | Reply LS ccSA5 on ID of MBS session in MBS QoE configuration | S4-230347 | noted | 
S5-233206 | Reply LS ccSA5 on QoE measurements in RRC IDLE/INACTIVE states | S4-230369 | noted | 
S5-233207 | LS on charging aspects for Ranging/Sidelink Positioning | S2-2303231 | replied to | S5-233655
S5-233208 | Reply LS on secured and trusted access to the serving PLMN OAM server by a MBSR | S3-231400 | postponed | 
S5-233212 | Reply LS on handover failures related to MRO for inter-system mobility | R3-230805 | noted | 
S5-233214 | LS on requirement for network slice management service exposure interface and exposure entities | S6-230793 | replied to | S5-233624
S5-233215 | Resubmitted LS on NCR Solutions | R3-225253 | postponed | 
S5-233216 | Resubmitted Reply LS to SA5 on TS 28.404/TS 28.405 Clarification | S4-221121 | noted | 
S5-233217 | Resubmitted LS on RAN3 agreements for NR QoE | R3-222890 | noted | 
S5-233218 | Resubmitted LS on O-RAN – Transport Network Slicing Enhancement IM/DM TS28.541 | O-RAN | postponed | 
S5-233243 | LS on work progress of M.fidtom, “Framework of intent driven telecom operation and management” (reply to 3GPP TSG SA5-S5-225599). | ITU-T | replied to | S5-233545
S5-233244 | LS on Consent of revised Recommendation ITU-T M.3020, “Management Interface Specification Methodology” (reply to 3GPP TSG SA5-S5-225615) | ITU-T | noted | 
S5-233245 | LS on the Consent of draft Recommendations ITU-T M.3384 (ex. M.il-AITOM) and M.3385 (ex. M.ilef-AITOM) | ITU-T | replied to | S5-233547
S5-233246 | LS on initiation of a new work item M.eiil-AITOM, “Effectiveness indicators of intelligence level for AI enhanced telecom operation and management” | ITU-T | replied to | S5-233548
S5-233540 | LS on new Recommendation ITU-T Y.3160 (ex.Y.SLOA-arch) “Architectural framework of end-to-end service level objective guarantee for future networks including IMT-2020”. | ITU-T | postponed | 
S5-233541 | LS to SA5 on E2E Network Slicing Requirements | GSMA | postponed | 
S5-233542 | LS on Slice based (wholesale) differentiation and charging in roaming | GSMA | postponed | 

## Slide 5: Outgoing LSs (OAM SWG level)
Tdoc | Title | To | Cc | ReplyTo
S5-233276 | LS on progress of 3GPP SA5 R18 work on intent driven management | TM Forum, ETSI ZSM, ETSI NFV IFA, ITU-T SG2, ITU FG-AN, GSMA OPG, 3GPP SA2,3GPP RAN3 | 3GPP SA | 
S5-233277 | LS on 3GPP SA5 work on intent interface collaboration | TM Forum, ETSI ZSM, GSMA OPG | 3GPP SA | 
S5-233385 | LS to 5G-ACIA on Management of non-public networks | 5G ACIA | - | 
S5-233543 | Reply to: LS on publication of GSMA OPG and OPAG documents | GSMA | - | S5-233328
S5-233545 | Reply to: LS on work progress of M.fidtom, “Framework of intent driven telecom operation and management” (reply to 3GPP TSG SA5-S5-225599). | ITU-T SG2 | SA | S5-233243
S5-233546 | Reply to: Resubmitted LS on secured and trusted access to the serving PLMN OAM server by a MBSR | SA2 | - | S5-233199
S5-233550 | Reply to: Resubmitted LS on Performance measurement for AI/ML | SA2 | RAN3 | S5-233196
S5-233613 | Reply to: Resubmitted LS on O-RAN - Applicability of TS 32.404 in NR | O-RAN | SA | S5-233200
S5-233655 | Reply to: LS on charging aspects for Ranging/Sidelink Positioning | SA2 | - | S5-233207
S5-233711 | Reply to: LS on the Consent of draft Recommendations ITU-T M.3384 (ex. M.il-AITOM) and M.3385 (ex. M.ilef-AITOM) | ITU-T | SA | S5-233245
S5-233712 | Reply to: LS on initiation of a new work item M.eiil-AITOM, “Effectiveness indicators of intelligence level for AI enhanced telecom operation and management” | ITU-T | SA | S5-233246

## Slide 6
New Rel-18 Work Items
Tdoc | Type | Release | Title | Source | Potential related groups
Intelligence and Automation |  |  |  |  | 
Management Architecture and Mechanisms |  |  |  |  | 
S5-233557 | WID new | Rel-18 | New WID on Management of cloud-native Virtualized Network Functions | China Mobile,Huawei,AsiaInfo | ETSI NFV-EVE, ETSI NFV-IFA
Support of New Services |  |  |  |  | 

## Slide 7
Revised Rel-18 Study / Work Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5-233497 | SID revised | Rel-18 | Updade Release 18 SID on Management Aspects of URLLC | China Unicom | 

## Slide 8
Documents endorsed by OA&M
TDoc | Title | Source | Potential related topics and related groups
S5-233320 | Service Management | Ericsson | 
S5-233555 | Rel-18&Rel-19 time plan proposal for OAM | SA5 Vice chair (Huawei),SA5 Chair | 
S5-233556 | S5-23xxxx DP for Rel-19 topic | Samsung Electronics France SA | 
S5-233582 | Discussion paper on summarization of TR 28.864 and work plan for MANWDAF | China Telecommunication | 
S5-233583 | DP on FM restructuring TS 28-545 | Ericsson Hungary Ltd | 
S5-233606 | Discussion on URLLC performance management related to reliability | China Unicom | 
S5-233366 | Discussion on Requirements in TR 28.829 | Nokia | 

## Slide 9
OAM General Topics information
Working procedure:
S5-233187 SA5 working procedures (WG Chair)
S5-233552 SA5 Working Procedures (Nokia, Nokia Shanghai Bell)
Rel-18&Rel-19 time plan
S5‑232555 Rel-18&Rel-19 time plan proposal for OAM
Latest WoP:
S5-233188 Collection of Rel-18 3GPP SA5 OAM WoP

## Slide 10: Overview of Rel-18 SA5 OAM ongoing WIs/SIs
Altogether 46 WIs/Sis, including 17 ongoing Sis and 17 ongoing Wis, 1 WI is waiting for SA approval, 9 studies are finished, 2 work item is finished.
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
2 | Management Data Analytics phase 2 | Intel, NEC | eMDAS_Ph2 | SP-220981
3 | AI/ML management | Intel, NEC | AIML_MGMT | SP-230335
4 | Intent driven Management Service for Mobile Network phase 2 | Huawei, Ericsson | IDMS_MN_ph2 | SP-230180
Management Architecture and Mechanisms |  |  |  | 
5 | Service based management architecture | Huawei, Ericsson, Nokia | eSBMA | SP-230174
6 | Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
7 | Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
8 | Management of Trace/MDT phase 2 | Nokia | 5GMDT_Ph2 | SP-221163
9 | 5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
10 | (finished) Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
11 | Additional NRM features phase 2 | Nokia | AdNRM_ph2 | SP-220351
12 | Management Aspects related to NWDAF | China telecom | MANWDAF | SP-230181
13 | Enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
14 | Management Aspect of 5GLAN | China Mobile Com. Corporation | 5GLAN_Mgt | SP-230175
15 | Management Aspects of NTN | China Unicom,CATT | OAM_NTN | SP-230183
16 | (finished) methodology for deprecation | Ericsson | OAM_MetDep | SP-220843
New | Management of cloud-native Virtualized Network Functions | China Mobile,Huawei,AsiaInfo | MCVNF | S5-233557
Support of New Services |  |  |  | 
17 | Access control for management service | Nokia | MSAC | SP-210859
18 | Enhancements of EE for 5G Phase 2 | Huawei | EE5GPLUS_Ph2 | SP-211441
19 | Management of non-public networks phase 2 | Huawei | OAM_NPN_Ph2 | SP-230184
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | (finished) Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | (finished) Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | (finished) Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | (finished)Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | (finished) Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | (finished) Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
19 | Study on Data management phase 2 | Nokia | FS_MADCOL_ph2 | SP-220842
Support of New Services |  |  |  | 
20 | (finished)Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
21 | Study on new aspects of EE for 5G networks Phase 2 | Huawei | FS_EE5G_Ph2 | SP-211440
22 | Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
23 | Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
24 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
25 | Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
26 | Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147//S5-231198

## Slide 11: Summary - SA5 Rel-18 WI progress
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
990119 | AI/ML management | AIML_MGT | 2023/12/12 | 0% | SP-230335 |  |  |  | Not started | 28.105; 28.552; 32.425; 28.554; 28.541 | Yao, Yizhi, Intel Hassan Al-kanani, NEC
940045 | Network slicing provisioning rules | NSRULE | 2023/6/9 | 60% | SP-211449 |  |  |  | 0->15->35->45->55->60% | 28.531; 28.541 | Robert Petersen, Ericsson
990030 | Intent driven Management Service for Mobile Network phase 2 | IDMS_MN_ph2 | 2023/12/12 | 0% | SP-230180 |  |  | SA2,RAN3,RAN2 | Not started | 28.312 | Xu Ruiyue, Huawei Mark Scott, Ericsson
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 2023/12/12 | 15% | SP-220981 |  |  |  | 0->5->15% | 28.104; 28.552; 32.425; 28.554; 28.541; 28.622; 28.623; 28.533 | Yao, Yizhi, Intel Hassan, NEC
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 2023/3/3 | 65% | SP-220351 |  |  |  | 0->5->7->10 -> 30->55->65% |  | Sean Sun, Nokia
940030 | Self-Configuration of RAN NEs | RANSC | 2023/12/12 | 50% | SP-211431 |  |  |  | 0->5->5->5->45->50% | 28.313; ; 28.317 | Hu, Yaxi, China Mobile Xu Ruiyue, Huawei
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 2023/12/12 | 0% | SP-221163 |  |  | SA2,RAN2,RAN3 | Not started | 28.621; 28.622; 28.623; 32.421; 32.422; 32.423 | Swaminathan, Sivaramakrishnan, Nokia
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | 2023/12/12 | 30% | SP-211441 |  |  | SA2,RAN2,RAN3 | 0->0->0->10->25->30% | 28.310; 28.552; 28.554; 28.541 | Cornily Jean-Michel, Orange
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 2023/12/12 | 60% | SP-220690 |  |  | RAN2/RAN3/SA4/CT1/CT4 | 0 -> 5->15->50->60% | 28.552; 32.425; 28.554; 28.550 | Chen, Xiumin, China Telecom Yao, Yizhi, Intel
870027 | Enhancement of QoE Measurement Collection | eQoE | 2023/12/12 | 100% | SP-200193 |  |  |  | 95->95->70->95 ->100% | 28.307; 28.308; 28.309; 28.404; 28.405; 28.406; 28.622; 28.623; 28.533 | Bagher Zadeh, Ericsson
950036 | Enhanced Edge Computing Management | eECM | 2023/12/12 | 50% | SP-220154 |  |  |  | 0->5->10->20-> 35->50% | 28.541; 28.538; 28.552; 28.554; 28.531; 28.532 | Deepanshu Gautam , Samsung
930010 | Access control for management service | MSAC | 2023/12/12 | 69% | SP-210859 |  |  | SA3 | 67->67->67%->68->69% | 28.533; 28.540; 28.622; 28.623; 28.532; | Jing Ping, Nokia
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | 2023/12/12 | 90% | SP-211434 |  |  |  | 85->85 ->85%->90% | 28.531; 28.541 | Deepanshu Gautam , Samsung
990026 | Service based management architecture | eSBMA | 2023/12/12 | 0% | SP-230174 |  |  |  | Not started | 32.404; 28.622; 28.623; 32.300; 28.532; 28.545; 28.532; 28.532; 28.532; 28.158; 28.532 ; 28.111 | Lan Zou, Huawei Robert Peterson, Ericsson Pollakowski,Nokia
990031 | Management Aspects related to NWDAF | MANWDAF | 2023/12/12 | 0% | SP-230181 |  |  |  | Not started | 28.541; 28.552; 28.554 | Niu, Yuxia, China Telecom
990027 | Management Aspect of 5GLAN | 5GLAN_Mgt | 2023/12/12 | 0% | SP-230175 |  |  |  | Not started | 28.541; 28.552; 28.554 | Yushuang Hu, CMCC
970030 | Methodology for deprecation | OAM_MetDep | 2023/3/10 | 100% | SP-220843 |  |  |  | 95->100% | 32.156; 32.160 | Lengyel, Balázs, Ericsson
990033 | Management Aspects of NTN | OAM_NTN | 2023/12/12 | 0% | SP-230183 |  |  |  | Not started | 28.541; 28.552; 28.554; 28.658 | Sun Mingrui, China Unicom
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 2023/12/12 | 0% | SP-230184 |  |  |  | Not started | 28.557; 28.541; 28.531; 28.533; 28.552 | ZHANG, Kai, Huawei
There is no update for all the WIs as WIs are not in agenda of SA5#148e

## Slide 12: Rel-18 WI - Intelligence and Automation
RANSC:
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  The MnS definition and procedure for RANSC management;
  The concept,use case and requirement for configuration data handling
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
940030 | Self-Configuration of RAN Network Entities | RANSC | 2023/12/12 | 50% | SP-211431 |  |  |  | 0->5->5->5->45->50% |  | Sean Sun, Nokia
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 2023/12/12 | 15% | SP-220981 |  |  |  | 0->5->15% | 28.104; 28.552; 32.425; 28.554; 28.541; 28.622; 28.623; 28.533 | Yao, Yizhi, Intel Hassan, NEC
990119 | AI/ML management | AIML_MGT | 2023/12/12 | 0% | SP-230335 |  |  |  | Not started | 28.105; 28.552; 32.425; 28.554; 28.541 | Yao, Yizhi, Intel Hassan, NEC
990030 | Intent driven Management Service for Mobile Network phase 2 | IDMS_MN_ph2 | 2023/12/12 | 0% | SP-230180 |  |  | SA2,RAN3,RAN2 | Not started | 28.312 | Xu Ruiyue, Huawei Mark Scott, Ericsson
eMDAS_Ph2：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
  SA2
Next steps:
  Continue progressing the work according to the WID.
AI/ML management：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps:
IDMS_MN_ph2：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps:
There is no update for all the WIs as WIs are not in agenda of SA5#148e

## Slide 13: Rel-18 WI - Management Architecture and Mechanisms (1/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
990026 | Service based management architecture | eSBMA | 2023/12/12 | 0% | SP-230174 |  |  |  | Not started | 32.404; 28.622; 28.623; 32.300; 28.532; 28.545; 28.532; 28.532; 28.532; 28.158; 28.532 ; 28.111 | Lan Zou, Huawei Robert Peterson, Ericsson Pollakowski,Nokia
940045 | Network slicing provisioning rules | NSRULE | 2023/6/9 | 60% | SP-211449 |  |  |  | 0->15->35->45->55->60% | 28.531; 28.541 | Robert Petersen, Ericsson
940033 | Network slice provisioning enhancement | eNETSLICE_PRO | 2023/12/12 | 90% | SP-211434 |  |  |  | 85->85 ->85%->90% | 28.531; 28.541 | Deepanshu Gautam , Samsung
NSRULE：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps:
eNETSLICE_PRO:
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps
OAM_MetDep：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps:
There is no update for all the WIs as WIs are not in agenda of SA5#148e

## Slide 14: Rel-18 WI - Management Architecture and Mechanisms (2/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 2023/12/12 | 0% | SP-221163 |  |  | SA2,RAN2,RAN3 | Not started | 28.621; 28.622; 28.623; 32.421; 32.422; 32.423 | Swaminathan, Sivaramakrishnan, Nokia
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 2023/12/12 | 60% | SP-220690 |  |  | RAN2/RAN3/SA4/CT1/CT4 | 0 -> 5->15->50->60% | 28.552; 32.425; 28.554; 28.550 | Chen, Xiumin, China Telecom
870027 | Enhancement of QoE Measurement Collection | eQoE | 2023/12/12 | 95% | SP-200193 |  |  |  | 95->95->70->95 ->100% | 28.307; 28.308; 28.309; 28.404; 28.405; 28.406; 28.622; 28.623; 28.533 | Bagher Zadeh, Ericsson
eQoE：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps:
PM_KPI_5G_Ph3：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps:
  Continue the work per the WoPs
5GMDT_Ph2：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps:
There is no update for all the WIs as WIs are not in agenda of SA5#148e

## Slide 15: Rel-18 WI - Management Architecture and Mechanisms (3/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 2023/3/3 | 65% | SP-220351 |  |  |  | 0->5->7->10 -> 30->55->65% |  | Sean Sun, Nokia
990031 | Management Aspects related to NWDAF | MANWDAF | 2023/12/12 | 0% | SP-230181 |  |  |  | Not started | 28.541; 28.552; 28.554 | Niu, Yuxia, China Telecom
950036 | Enhanced Edge Computing Management | eECM | 2023/12/12 | 50% | SP-220154 |  |  |  | 0->5->10->20-> 35->50% | 28.541; 28.538; 28.552; 28.554; 28.531; 28.532 | Deepanshu Gautam , Samsung
990027 | Management Aspect of 5GLAN | 5GLAN_Mgt | 2023/12/12 | 0% | SP-230175 |  |  |  | Not started | 28.541; 28.552; 28.554 | Yushuang Hu, CMCC
990033 | Management Aspects of NTN | OAM_NTN | 2023/12/12 | 0% | SP-230183 |  |  |  | Not started | 28.541; 28.552; 28.554; 28.658 | Sun Mingrui, China Unicom
970030 | Methodology for deprecation | OAM_MetDep | 2023/3/10 | 100% | SP-220843 |  |  |  | 95->100% | 32.156; 32.160 | Lengyel, Balázs, Ericsson
eECM：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps
AdNRM_ph2：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
  Impacts and dependencies on other WGs:
Next steps:
  Remaining Core NF NRM enhancement and other NRM enhancement
MANWDAF：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps:
5GLAN_Mgt：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps:
OAM_NTN：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps:
There is no update for all the WIs as WIs are not in agenda of SA5#148e

## Slide 16: Rel-18 WI - Support of New Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TS | Rapporteur
930010 | Access control for management service | MSAC | 2023/12/12 | 69% | SP-210859 |  |  | SA3 | 67->67->67%->68->69% | 28.533; 28.540; 28.622; 28.623; 28.532; | Jing Ping, Nokia
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 2023/12/12 | 0% | SP-230184 |  |  |  | Not started | 28.557; 28.541; 28.531; 28.533; 28.552 | ZHANG, Kai, Huawei
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | 2023/12/12 | 30% | SP-211441 |  |  | SA2,RAN2,RAN3 | 0->0->0->10->25->30% | 28.310; 28.552; 28.554; 28.541 | Cornily Jean-Michel, Orange
EE5GPLUS_Ph2:
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
  SA2, RAN WGs
Next steps
OAM_NPN_Ph2:
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
Next steps
MSAC：
Progress since SA5#147:
  WI is not in the agenda of SA5#148e.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Management Service Access control stage 2 and stage 3
  Add use cases and requirements for management service access control if required
There is no update for all the WIs as WIs are not in agenda of SA5#148e

## Slide 17: Summary - Rel-18 SI - Intelligence and Automation
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#99 (Mar 2023)-> SA#100 (Jun.2023) | 70% with WA | SP-211446 | 75% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30->30%->70% with WA->75% | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#99(Mar 2023)-> SA#102 (Dec.2023) | 60% with WA | SP-211445 | 60% with WA | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10->10%->60% with WA | 28.909 | China Mobile, Huawei
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#99(Mar 2023)-> SA#100(Jun 2023) | 98% | SP-211450 | 100% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80->90->98% | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#100 (Jun 2023) | 60% | SP-220278 | 70% |  |  | 0->10->20->35-> 40->50->60% | 28.836 | Huawei, Ericsson
940039 | Study on AI/ML management | FS_AIML_MGMT | SA#99 (Mar 2023 ) -> SA#100 (Jun 2023) | 95% | SP-211443 | 100% |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85%->95% | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#99 (Mar 2023) ->SA#100 (Jun 2023) | 95% | SP-211435 | 100% |  | SA2 | 0->5->30->60-> 65->75->95->100% | 28.864 | China Telecom
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#99(Mar 2023)-> SA#100 (Jun 2023) | 30% | SP-220153 | 30% |  |  | 0->10->10->15 ->20%->20->30->30% | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98(Dec. 2022) | 100% | SP-220488 |  |  | RAN2,RAN3 | 0->10->10->100 % | 28.838 | Intel, China Mobile

## Slide 18: Rel-18 SI - Intelligence and Automation (1/4)
FS_eANL：
Progress since SA5#147:
  Some Editor's Notes are cleaned up and some editorial issues are fixed.
  Key issues including management of ANL, attribution to individual MnS and some use cases e.g. 5GC NF deployment, RAN UE throughput optimization, RAN energy saving are discussed but no agreement is achieved.
Impacts and dependencies on other WGs:
  None identified
Next steps:
  add potential solution for KI #6-1 and #6.2, discuss management of ANL, make conclusion and recommendation.
FS_ANLEVA：
Progress since SA5#145:
  Not in agenda of SA5#148e.
  Impacts and dependencies on other WGs:
  None identified
Next steps:
  add potential modeling of evaluation object, add KEI for other use cases that defined in Rel-17.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940042 | Study on enhancement of autonomous network levels | FS_eANL | SA#99 (Mar 2023)-> SA#100 (Jun.2023) | 70% with WA | SP-211446 | 75% |  | SA2, RAN3 and ETSI ZSM | 0->10->25->25->30->30%->70% with WA->75% | 28.910 | China Mobile, Huawei
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | SA#99(Mar 2023)-> SA#102 (Dec.2023) | 60% with WA | SP-211445 | 60% with WA | update TR title to align with SA5 official title | SA2, RAN3 and ETSI ZSM | 0->10->10->10->10->10%->60% with WA | 28.909 | China Mobile, Huawei

## Slide 19: Rel-18 SI - Intelligence and Automation (2/4)
FS_eIDMS_MN：
Progress since SA5#147:
  Add solution and conclusion for the remaining Issue for Intent-driven Closed Loop control and Service Supppry Expectation;
  Several clean up on the whole TR (including content related to intent report , intent conflict, collaboration with other SDOs, etc.).
  The group agree to close this SID and send TR 28.912 for SA approval.
  Impacts and dependencies on other WGs:
  not identified
Next steps:
  This study is completed in SA5#148e.
FS_NETSLICE_IDMS：
Progress since SA5#147:
  The group enhanced the understanding about network slicing requirements and how they can be provided through intent expectation, some potential use cases and solutions have been documented.
Impacts and dependencies on other WGs:
  not identified
Next steps:
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940046 | Study on enhanced intent driven management services for mobile networks | FS_eIDMS_MN | SA#99(Mar 2023)-> SA#100(Jun 2023) | 98% | SP-211450 | 100% |  | SA2, RAN3, ETSI ZSM, TM Forum | 0->15->40->65 ->80->90->98% | 28.912 | Huawei, Ericsson
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | SA#100 (Jun 2023) | 60% | SP-220278 | 70% |  |  | 0->10->20->35-> 40->50->60% | 28.836 | Huawei, Ericsson

## Slide 20: Rel-18 SI - Intelligence and Automation (3/4)
FS_AIML_MGMT：
Progress since SA5#147:
  A range of contributions covering various aspects of AI/ML management were discussed and approved in SA5#148, which led to the successful completion of the study.
  With this, the study is closed and the TR is agreed to be sent to SA plenary for approval.
  The contributions approved in SA5#148 are related to the following topics:
  - Rapporteur clean-up & clarifications;
  - Add description for ML entity update;
  - Update the solution of AI/ML update control;
  - Replacing mandatory language from requirements;
  - Add description for ML entity re-training;
  - Clarifications to ML entity re-training use case;
  - Add description for ML entity joint training;
  - Clarifications to Training data effectiveness reporting and analytics use case;
  - Add use case and requirement on Model evaluation for ML testing;
  - Add potential solution on Model evaluation for ML testing;
  - Add solution for AIML inference emulation;
  - Add solution for configuration of AIML inference;
  - Enhancement to solutions on AIML trustworthiness;
  - Evaluation for AI/ML trustworthiness;
  - Further clarifications and corrections to deployment scenarios.
Impacts and dependencies on other WGs:
  SA2, RAN3
Next steps: Start the normative work.
FS_MANWDAF：
Progress since SA5#147:
  1 pCRs is approved.(S5-233581 Update Evaluation and Conclusion for KI#3)
  1 Discussion Paper is endorsed (S5-233582 Discussion paper on summarization of TR 28.864 and work plan for MANWDAF)
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  minor update of text, if necessary
  minor editorial updates, if necessary
  prepare the presentation cover page for approval in SA#100
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940039 | Study on AI/ML management | FS_AIML_MGMT | SA#99 (Mar 2023 ) -> SA#100 (Jun 2023) | 95% | SP-211443 | 100% |  | SA1, SA2, RAN3,RAN2 | 0->5->10->30 ->55%->85%->95% | 28.908 | Intel, NEC
940034 | Study on Enhancement of the management aspects related to NWDAF | FS_MANWDAF | SA#99 (Mar 2023) ->SA#100 (Jun 2023) | 95% | SP-211435 | 100% |  | SA2 | 0->5->30->60-> 65->75->95->100% | 28.864 | China Telecom

## Slide 21: Rel-18 SI - Intelligence and Automation (4/4)
FS_FSEV：
Progress since SA5#147:
  S5-233583 DP on FM restructuring TS 28.545 was endorsed.
  The concept of stateless alert and the description of performance degradation analysis were discussed and noted.
  There was some consensus on the failure or error prediction type enhancement, the contribution was noted and the issue will be further discussed.
Impacts and dependencies on other WGs:
  None
Next steps:
  pCR for TR 28.830 based on the endorsed S5-233583 may be submitted.
  Use cases and new requirements of fault related analysis and prediction may be submitted.
FS_MEDACO_RAN：
  Study finished in SA5#146.
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950035 | Study on Fault Supervision Evolution | FS_FSEV | SA#99(Mar 2023)-> SA#100 (Jun 2023) | 30% | SP-220153 | 30% |  |  | 0->10->10->15 ->20%->20->30->30% | 28.830 | China Mobile, Huawei
960024 | Study on measurement data collection to support RAN intelligence | FS_MEDACO_RAN | SA#98(Dec. 2022) | 10% | SP-220488 | 100% |  | RAN2,RAN3 | 0->10->10->100 % | 28.838 | Intel, China Mobile

## Slide 22: Summary Rel-18 SI - Management Architecture and Mechanisms
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#99 (Mar. 2023) ->SA#100(Jun 2023) | 85% | SP-211451 | 85% |  |  | 45->50->60->65->75%->80%->85->85% | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#98(Dec 2022)->SA#100 (Jun 2023) | 70% | SP-220145 | 85% |  |  | 0->5->10->15->25->35 ->70->85% | 28.831 | Nokia
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#99(Mar 2023) ->SA#100(Jun 2023) | 62% | SP-220146 | 80% |  |  | 0->10->15->15->40->60->62->80% | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 98% | SP-220324 | 100% |  | SA2 | 0->10->25->45 ->65%->98%->100% | 28.833 | China Mobile
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#99(Mar 2023) ->SA#100(Jun 2023) | 95% | SP-220150 | 100% |  |  | 0->0->5->15-> 30->70%->95% | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#99(Mar. 2023) ->SA#100(Jun 2023) | 94% | SP-220151 | 94% |  |  | 0->10->30->40-> 75->90->94->94% | 28.835 | China Unicom
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#99 (Mar 2023) ->SA#100 (Jun 2023) | 60% | SP-220152 | 70% |  |  | 0->10->15->20->25->35->60->70% | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#99 (Mar. 2023) -> SA#100 (Jun 2023) | 95% | SP-220490 | 99% |  |  | 0->20->30->75->95% | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) | 10% | SP-220842 | 15% |  |  | 0->5->10->15% |  | Nokia
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 23: Rel-18 SI - Management Architecture and Mechanisms (1/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
910031 | Study on Enhancement of service-based management architecture | FS_eSBMA | SA#99 (Mar. 2023) ->SA#100(Jun 2023) | 85% | SP-211451 | 85% |  |  | 45->50->60->65->75%->80%->85->85% | 28.925 | Huawei, Ericsson
950027 | Study on Basic SBMA enabler enhancements | FS_eSBMAe | SA#98(Dec 2022)->SA#100 (Jun 2023) | 70% | SP-220145 | 85% |  |  | 0->5->10->15->25->35 ->70->85% | 28.831 | Nokia
FS_eSBMA：
Progress since SA5#147: the following topics are discussed but no agreement has reached.
  Add conclusion and recommendation for issue#9 and issue#12
  Issues and proposal in 28.621/622/623
  management function deployment scenario overview for management service features
  pCR TR 28.925 Add conclusion and recommendation for issue#6 software management feature in SBMA for 5G
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  Finalize the TR and provide conclusions for the listed issues.
FS_eSBMAe：
Progress since SA5#147:
  New key issues for advertising NRM properties, node selection and OAS definition versioning were added. The description of the HTTP error response format was significantly improved. A CR proposal for targeted notification subscription was added.
Impacts and dependencies on other WGs:
Next steps:

## Slide 24: Rel-18 SI - Management Architecture and Mechanisms (2/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950028 | Study on Management Aspects of URLLC | FS_URLLC_Mgt | SA#99(Mar 2023) ->SA#100(Jun 2023) | 62% | SP-220146 | 80% |  |  | 0->10->15->15->40->60->62->80% | 28.832 | China Unicom
950030 | Study on Management Aspect of 5GLAN | FS_5GLAN_Mgt | SA#99 (Mar. 2023) | 98% | SP-220324 | 100% |  | SA2 | 0->10->25->45 ->65%->98%->100% | 28.833 | China Mobile
FS_URLLC_Mgt：
Progress since SA5#147:
  Two new solutions of performance and configurations are added and conclusion of key issue #4 is approved. One clean-up is approved.
  Impacts and dependencies on other WGs:
  None
Next steps:
  Continue to work on left solutions and add conclusions of left key issues.
FS_5GLAN_Mgt：
The study is completed in SA5#146.

## Slide 25: Rel-18 SI - Management Architecture and Mechanisms (3/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950032 | Study on Management of Cloud Native Virtualized Network Functions | FS_MCVNF | SA#99(Mar 2023) ->SA#100(Jun 2023) | 95% | SP-220150 | 100% |  |  | 0->0->5->15-> 30->70%->95% | 28.834 | China Mobile
950033 | Study on Management Aspects of 5G MOCN Network Sharing Phase2 | FS_MANS_ph2 | SA#99(Mar. 2023) ->SA#100(Jun 2023) | 94% | SP-220151 | 94% |  |  | 0->10->30->40-> 75->90->94->94% | 28.835 | China Unicom
FS_MCVNF：
Progress since SA5#147:
  • three pCR about adding editorial changes are approved(Include a merged contribution)
  • one pCR about updating recommendation for VNF package management is approved.
  Impacts and dependencies on other WGs:
  None identified
Next steps:
  This study is completed in SA5#148e.
FS_MANS_ph2：
Progress since SA5#147:
  pCRs adding conclusions of issue#1-5 are objected for the reason that more discussion is needed after the concrete problems are clarified..
Impacts and dependencies on other WGs:
  None
Next steps:
  pCRs could be reworded to avoid misunderstanding: 1)Clarify the detailed objectives for issue#1/2/3; 2)Clarify relationships with MSAC and reconstruct MOCN SBMA architecture diagram.
  More discussions to proceed to finish the study and approve corresponding WID proposal are needed, and a rapportuer call is expected to reserve for better understanding.

## Slide 26: Rel-18 SI - Management Architecture and Mechanisms (4/4)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
950034 | Study on Management of Trace/MDT phase 2 | FS_5GMDT_Ph2 | SA#99 (Mar 2023) ->SA#100 (Jun 2023) | 60% | SP-220152 | 70% |  |  | 0->10->15->20->25->35->60->70% | 28.837 | Nokia
960026 | Study on Management Aspects of IoT NTN Enhancements | FS_IoT_NTN | SA#99 (Mar. 2023) -> SA#100 (Jun 2023) | 95% | SP-220490 | 99% |  |  | 0->20->30->75->95% | 28.841 | China Unicom
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | SA#100 (Jun 2023) | 10% | SP-220842 | 15% |  |  | 0->5->10->15% |  | Nokia
FS_5GMDT_Ph2：
Progress since SA5#147:
  Problem Statement and solution on Management of MDT of MRO for inter-system handover for voice fallback
  Update on conclusions and recommendations
Impacts and dependencies on other WGs:
  RAN3
  Next steps:
FS_IoT_NTN：
Progress since SA5#147:
  make some clean up.
Impacts and dependencies on other WGs:
  None
Next steps
  for information and approval
FS_MADCOL_ph2：
Progress since SA5#147:
  Key issues for enhancing the description of management data and for reporting of consolidated management data were added.
Impacts and dependencies on other WGs:
Next steps:

## Slide 27: Summary - Rel-18 SI - Support of New Services
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#99(Mar 2023) | 90% | SP-220152 | 100% | ready for SA Information approval |  | 0->10->40->60->80->90->100% | 28.907 | Huawei
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100(June 2023) | 50% | SP-211440 | 90% |  | RAN WGs | 0->10->10->15->25->50->50->90% | 28.913 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#99(Mar 2023)-> SA#100(Jun 2023) | 79% | SP-211622 | 95% |  |  | 0->10->15->35->45->55->79% | 28.829 | Samsung
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#99(Mar 2023)->SA#100(June 2023) | 35% | SP-211433 | 55% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20->20->35->55% | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#99(Mar 2023) ->SA#100(June 2023) | 45% | SP-211442 | 45% |  | SA2, SA6, RAN2, SA4 | 0->5->30->32 ->32->32->45->45% | 28.865 | Huawei
910026 | Study on network slice management capability exposure | FS_NSCE | SA#99(Mar 2023)-> SA#100(June 2023) | 92% | SP-220350 | 98% |  | SA3, SA, RAN | 70->75->80->82->83%->90%->92%->98% | 28.824 | Alibaba
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#99(Mar 2023)->SA#100(June 2023) | 70% | SP-220147 | 90% |  | SA6, ETSI MEC | 0->5->15->40 ->50->50->70->90% | 28.903 | Huawei

## Slide 28: Rel-18 SI - Support of New Services (1/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940035 | Study on enhancement of management of non-public networks | FS_OAM_eNPN | SA#99(Mar 2023) | 90% | SP-220152 | 100% | ready for SA Information approval |  | 0->10->40->60->80->90->100% | 28.907 | Huawei
940040 | Study on Network and Service Operations for Energy Utilities | FS_NSOEU | SA#99(Mar 2023)-> SA#100(Jun 2023) | 79% | SP-211622 | 95% |  |  | 0->10->15->35->45->55->79% | 28.829 | Samsung
910026 | Study on network slice management capability exposure | FS_NSCE | SA#99(Mar 2023)-> SA#100(June 2023) | 92% | SP-220350 | 98% |  | SA3, SA, RAN | 70->75->80->82->83%->90%->92%->98% | 28.824 | Alibaba
FS_OAM_eNPN：
Study finished in SA5#146.
FS_NSCE：
Progress since SA5#147:
  7 pCR approved:
  S5-233354 Improve discovery solution
  S5-233355 Improve description of exposure governance
  S5-233626 clean-up
  S5-233627 Add conclusion and recommendation for network slice management capability exposure via CAPIF
  S5-233628 Add conclusion and recommendation for filtering
  S5-233629 Correction of terminologies
  S5-233630 Remove the EN about exposed management services
Impacts and dependencies on other WGs:
  None
Next steps:
  Complete the Conclusion and Recommendation
  Start work item for NSCE
FS_NSOEU：
Progress since SA5#147:
  Completion of the TR. The only known open issue is approval the TR cover sheet for sending for approval.
Impacts and dependencies on other WGs:
  None
Next steps:
  Bring the TR for approval and the WID for agreement.

## Slide 29: Rel-18 SI - Support of New Services (2/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940036 | Study on new aspects of EE for 5G networks Phase 2 | FS_EE5G_Ph2 | SA#100(June 2023) | 50% | SP-211440 | 90% |  | RAN WGs | 0->10->10->15->25->50->50->90% | 28.913 | Huawei
950029 | Study on alignment with ETSI MEC for Edge computing management | FS_MEC_ECM | SA#99(Mar 2023)->SA#100(June 2023) | 70% | SP-220147 | 90% |  | SA6, ETSI MEC | 0->5->15->40 ->50->50->70->90% | 28.903 | Huawei
FS_EE5G_Ph2：
Progress since SA5#147:
  several key issue conclusions have been discussed and agreed
  Impacts and dependencies on other WGs:
  RAN WGs
  Next steps
  close the study during the SA5#149 meeting in May
FS_MEC_ECM：
Progress since SA5#147:
  Conclusion and Recommendation are provided for issues related to alignment with ETSI MEC and GSMA OPG NBI
  Solution related to GSMA OPG Federation Management is discussed and approved
Impacts and dependencies on other WGs:
  None
Next steps:
  Working on solutions related to EDN sharing and Federated EAS resource reservation management
  Provide conclusion and Recommendation for all issues.

## Slide 30: Rel-18 SI - Support of New Services (3/3)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment | Related groups | SA5 Progress | TR | Rapporteur
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | SA#99(Mar 2023)->SA#100(June 2023) | 35% | SP-211433 | 55% |  | SA4,RAN2,RAN3 | 0->5->10->10 ->20->20->35->55% | 28.863 | Huawei
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | SA#99(Mar 2023) ->SA#100(June 2023) | 45% | SP-211442 | 45% |  | SA2, SA6, RAN2, SA4 | 0->5->30->32 ->32->32->45->45% | 28.865 | Huawei
FS_KQI_5G：
Progress since SA5#147:
  The definition of KQI is approved.
Impacts and dependencies on other WGs:
  Not identified
Next steps:
  The KQI for video uploading; The description of scenario and KQI for remote control.
FS_DCSA：
Progress since SA5#147:
  2 contributions on the reliability capability report and reliability analysis were discussed and noted.
Impacts and dependencies on other WGs:
  No impacts and dependencies on SA/RAN/CT
Next steps:
  Solutions regarding network function provisioning and performance assurance related to deterministic communication service will be discussed.

## Slide 31: List of latest DraftCRs
Tdoc# | Title | Source Company | Rapporteur | Agenda | Latest approved DraftCR from previous meeting(s) | Approved Input(s) to DraftCR at this meeting
S5-233137 | DraftCR 28.533 on Access control for management service | Nokia, Deutsche Telekom | Nokia | 6.5.5.4 |  | 
S5-233174 | 3. Draft CR eMDAS_Ph2 – TS28.104; Further enhancements into the Management Data Analytics (Phase 2). | NEC | Intel, NEC | 6.4.2.1 |  | 
There is no update for all the WIs as WIs are not in agenda of SA5#148e

## Slide 32: New action items from this meeting
Item | Description | Rel. | Owner | Status | Target

## Slide 33: TRs / TSs to be sent to SA#100
Tdoc | Title | Source | Sent for
S5-233345 | Presentation sheet of TR 28.912 for SA Approval | Huawei | approvaL
S5-233344 | Presentation of TR 28.908 for approval | Intel, NEC | approval
S5-233608 | Presentation sheet of TR 28.834 for SA Approval | China Mobile Com. Corporation | approval

## Slide 34: TRs / TSs to be sent to Edithelp
Tdoc | Title | Source
TR 28.912 | Study on enhanced intent driven management services for mobile networks | Huawei
TR 28.908 | Study on Artificial Intelligence/Machine Learning (AI/ ML) management | Intel, NEC
TR 28.834 | Study on management of cloud-native Virtualized Network Functions (VNF) | China Mobile Com. Corporation
TR 28.913 | Study on new aspects of Energy Efficiency (EE) for 5G Phase 2 | Huawei

## Slide 35: Rapporteur calls (draft plan after SA5#148e)
Rapporteur calls | Date | Potential Topics
#148e.1 | 4 May 13:00 ~15:00 UTC | Rel-19 time plan Rel-19 potential topics for SA workshop preparation
#148e.2 | 11 May 13:00 ~15:00 UTC | 
Latest update on the rapporteur call agenda in : https://www.3gpp.org/ftp/Email_Discussions/SA5/OAM%20rapporteur%20calls/Rapporteur%20call%20%23147

## Slide 36: Thank you!

## Slide 37
TSG#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN Content def.
RAN Completion (RAN2/3/4core)
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review
Release 18 timeline– figure with SA5 OAM
Studies (SA5 OAM)
Stage 1 (SA5 OAM)
Stage 2 Functional and stage 3 work (OAM/CN related),
provide inputs to CT
Stage 2 Functional and stage 3 work (RAN related)
SA5 OAM Rel-18 Timeline
Ref: S5-233555

## Slide 38
Release 18 Freezes and other milestones, sorted by dates :
  Sept 2021 (TSG#93): Stage 1: 80% normative work; SA Workshop; joint SA/RAN/CT meeting
  Dec 2021 (TSG#94):
    Stage 1: 100% normative work
    RAN/SA/CT joint meeting on Rel-18 content; SA2 Work Items prioritization; RAN Content Definition
  Mar 2022 (TSG#95): RAN4-lead WIDs specified
  June 2022 (#96) till March 2023 (#99): no specific deadline
  June 2023 (TSG#100): Stage 2 Functional work (SA2 and SA6) Freeze
  Sep 2023 (TSG#101):
    RAN1 freeze before maintenance
    Freeze for SA3
  Dec 2023 (TSG#102):
    RAN1 freeze after maintenance
    RAN2, RAN3, RAN4Core freeze before maintenance
  Mar 2024 (TSG#103):
    RAN2, RAN3, RAN4Core freeze maintenance
    Stage 3 (all CT WGs; SA WGs involved with Stage 3) freeze
    (also first review of ASN.1)
  June 2024 (TSG#104):
    RAN4Perf freeze
    “coding freeze”. Freeze of:ASN-1; Open APIs
Now
Release 18 timelines – with SA5 OAM text
SA5 OAM Release 18 Freezes and other milestones, sorted by dates :
  Mar 2022 (TSG#95): SA5 SIDs/WIDs specified
  Mar 2023 (TSG#99) and Jun 2023(TSG#100): SA5 SID concluded and Rel-18 WID started if needed
  Sep 2023 (TSG#101): Stage 1 work freeze
  Dec 2023 (TSG#102): Stage 2 Functional work Freeze and stage 3(OAM/CN related), provide inputs to CT
  Mar 2024 (TSG#103): Stage 2 Functional work Freeze and stage 3 (RAN related)
Updated at SA5#146bis-e
Support of SA2, provide inputs to CT
Support of RAN
Now
Ref: S5-233555

## Slide 39
TSG#101
Note: All starting dates are indicative
TSG#102
TSG#103
TSG#104
TSG#105
TSG#106
TSG#107
TSG#108
TSG#109
TSG#110
TSG#111
TSG#112
TSG#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2026
RAN Rel-19 workshop
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
SA Rel-19
Workshop
TSG#100
June
2023
Now
NEW at TSG#99 - Working assumption for SA, endorsed for RAN
100%
SA1 Stage 1 80%
Release 19 timeline– figure with SA5 OAM (considering of sync with SA1/SA2/SA6/RAN/CT)
Studies (SA5 OAM)
Stage 1 (Standalone OAM –part 2/SA5 RAN related OAM)
Stage 2 Functional and stage 3 work (standalone OAM part 2/RAN related OAM)
SA5 OAM Rel-19 Timeline
SA5#151~152:New SIDs
SA5#155~156:New WIDs
package3
Studies (SA5 OAM)
SA5#154~155: New WIDs package 2
Stage 1 (SA2/SA6 related OAM)
Stage 2 Functional work (SA2/6 related OAM) and CT related stage3 work
Categorization of SA5 work:
Standalone OAM (part 1 and part 2)
SA1 related OAM
SA2/6 related OAM
RAN/CT related OAM
Key milestone and potential sync consideration:
① Jun (SA5#150) ~Dec.2023 (SA5#152/ TSG#102) follow SA1 discussion with DP
② Oct (SA5#151) ~Dec.2023 (SA5#152/TSG#102): Rel-19 SIs discussion time window. All SIs are to be ready in TSG#102.
③ Oct (SA5#151) ~Dec.2023 (SA5#152/TSG#102): Rel-19 WI package 1(Standalone OAM part1 ) discussion time window. Package1 WIs are to be ready in TSG#102.
④ Apr (SA5#154) ~Jun. 2024 (SA5#155/TSG#104): WI package 2(SA2/SA6 related OAM) discussion time window. SA2/SA6 related Wis should be ready in TSG#104, to be able to sync with SA2/SA6 discussion.
⑤ Jun (SA5#155)~Sep. 2024 (SA5#156/TSG#105): WI package 3 (standalone OAM part 2 and RAN/CT related OAM) discussion time window. Standalone OAM and RAN related SIs are to be ready in TSG#105, to be able to sync with RAN/CT.
⑥ Jun (SA5#150) ~Dec.2023 (SA5#152/ TSG#102) potential sync time window with SA1.
⑦ Jun(SA5#156)~Dec,2024 (SA5#158): potential sync time window with SA2/SA6.
⑧ Oct,2024(SA5#157)~Sep,2025 (TSG#109): potential sync time window with RAN/CT.
②
③
⑦ 6 months SA2/6 sync
⑧ 12 months RAN/CT sync
Work item 15 months
Studies 6 months
SA5#150~152:Follow SA1 discussion with DP
①
④
⑥ 6 months SA1 sync
Stage 1 (Standalone OAM-part 1)
Stage 2 Functional and stage 3 work (standalone OAM-p1)
SA5#151~152:New WIDs package1
⑤
Studies (SA5 OAM)
Ref: S5-233555

## Slide 40
OAM General Topics (Rel-18 prioritization and Work Package)
Info about WoP:
  We need to start the Rel-18 work at SA5#142e – all SA-approved Rel-18 WI/SIs should be on the agenda.
  Definition of the complete set of WoPs for each Rel-18 WID/SID should be proposed by the work item rapporteurs as input contributions to SA5#142e and agreed there, which means that the WoPs can and should then be used as basis for selection of subsets of the WoPs on the agenda for SA5#143e.
  Therefore we need some other less formal way of reducing the agenda for SA5#142e, if we want that – like a leaders recommendation of what to focus on, e.g. initial skeleton proposals and/or DPs. Maybe this will come natural anyway for a first Rel-18 meeting, so we did not decide on any such leaders recommendation yet (but I still ask everyone to consider that, to avoid a huge overload of Rel-18 contributions at the same time as we need to finish the Rel-17 work items with approved exceptions as well as the earlier Rel-17 studies that continue into Rel-18).
  The WoPs shall in no way modify the content or meaning of the objectives in the approved WID/SIDs – they are only allowed to identify clearly defined subsets of the objectives, typically one WoP per “main bullet” in the WID/SID Objectives, or in some cases subsets of a bullet if it’s clearly separable.
  The SA5#142e-agreed complete set of WoPs for each Rel-18 WID/SID should be documented as an “SA5-local WID/SID update with WoPs” (no need to send them to SA for approval).
  Then we ask the rapporteurs to propose a subset of all agreed WoPs to be recommended to the leaders to be put on the agenda for next meeting, which means that contributions to the next meeting (143e) are only allowed to address the selected WoPs. We don’t spend time on this selection during the meeting, as the agreed WoPs are not known until the end of the meeting but also to save time for the tdoc discussions and conclusions in the meeting.
  We will add the selection of subsets of WoPs to the real meeting agenda as “level 4 (or 5)” agenda item (e.g. 6.3.4.1 for WoP no. 1 in agenda 6.4.3) so that this has to be used for tdoc agenda allocation in 3GU. This is possible in 3GU according to Mirko. The next meeting’s draft agenda shall be sent out for email review asap after the meeting, and then it will be decided by the leaders after any comments have been considered. Thus the WoP selection for SA5#143e should be known soon after SA5#142e finished, for everyone to be able to plan and prepare contributions for SA5#143e as early as possible.
  This also means that the leaders have “full control” to decide about the WoP selection in the agenda for next meeting (like we always have for the agenda), and it is not possible to contribute to any other WoPs than the selected ones.
  This also has the big advantage that we can follow the “statistics of number of tdocs for every WoP” at every meeting to see an indication of the progress for each WoP and at the end of the release check if all objectives (WoPs) have been addressed with some contributions (and how many were agreed).
Latest version of WoP is captured in S5‑232012 Collection of Rel-18 3GPP SA5 OAM WoPs
  We ask every rapporteur to provide proposal to update the WoP if needed, the latest version will be updated in S5-226xyz.