## Slide 1: Exec Report SA5#148e Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
Social event at SA5#149 (22. – 26.Mai in Berlin)
  MATRIXX Software invites SA5 delegates for a guided tour at East Side Gallery and has organized a self-funded dinner 3-courses menu with a drink for 35 EUR
Election at SA5#150 (28.Aug – 1.Sep in Gothenburg)
  The current SA5 VC/SWG Charging Chair announced his candidature for a second term for both roles to the charging group

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-233207 | LS on charging aspects for Ranging/Sidelink Positioning | S2-2303231 | replied | S5-233655
S5-233195 | Resubmitted LS out Rel17 Reply LS on Enhancement on Charging Identifier Uniqueness Mechanism | C4-225411 | postponed | -
S5-233542 | LS on Slice based (wholesale) differentiation and charging in roaming | GSMA NG ENSWI | postponed | -

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-233655 | ReplyLS on charging aspects for Ranging/Sidelink Positioning | SA2 | - | S5-233207 (S2-2303231)

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-233661 | New WID on Charging Aspects of IMS Data Channel | China Mobile
S5-233671 | New WID on Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | China Mobile M2M Company Ltd.
S5-233662 | New SID on Charging Aspects of Ranging and Sidelink Positioning | China Telecommunications

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-18 Work | ------ | ----- | ------ | ---- | ---- | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 5% | SP-230176 | 30 % | 
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 16/06/2024 | 0% | SP-230182 | 5 % | 
990028 | Charging aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 03/03/2024 | 0% | SP-230177 | 0 % | 
980029 | CHF Distributed Availability | DIST_CH | 09/09/2023 | 0% | SP-230179 | 5 % | 
 | Rel-18 Studies | ------ | ----- | ------ | ----- | ---- | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 | 88% | SP-210390 | 90 % | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 | 95% | SP-210391 | 97 % | 
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 | 25% | SP-220979 | 60 % | 
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 5% | SP-221160 | 10 % | 
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 16/06/2023 | 8% | SP-221161 | 35 % | 
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/12/2023 | 5% | SP-221162 | 20 % | 
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging aspects for enhancements of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 16/06/2024 | 5% | SP-230176 | 30 % | 
Progress since SA#99:
  5 pCRs for TS 28.203 were approved covering
    introduction of architecture
    Introduction of charging and charging scenarios principles
    Introduce triggers and message flows
  Draft TS 28.203 (email approval S5‑233644)
RAN impacts and dependencies:
  None identified
Next steps:
  complement on charging message flows and stage 2 parameter definitions

## Slide 10: Rel-18 Charging aspects for Charging Aspects for NSSAA
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 16/06/2024 | 0% | SP-230182 | 5 % | 
Progress since SA#99:
  5 pCRs for TS 28.204 were approved covering
    Initial skeleton of the TS
    Introduction of Scope, reference, terms and abbreviations
  Draft TS 28.204 (email approval S5‑233645)
RAN impacts and dependencies:
  None identified
Next steps:
  introduce charging principles and charging architecture

## Slide 11: Rel-18 Charging Aspects for Enhanced support of Non-Public Networks
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
940043 | Charging Aspects for Enhanced support of Non-Public Networks | eNPN_CH | 03/03/2024 | 0 % | SP-230177 | 0 % | 
Progress since SA#99:
  No contribution at this meeting
RAN impacts and dependencies:
  None identified
Next steps:
  Start the WID

## Slide 12: Rel-18 CHF Distributed Availability
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990029 | CHF Distributed Availability | DIST_CH | 09/09/2023 | 0 % | SP-230179 | 5 % | 
Progress since SA#99:
  Discussion Paper on CHF Distributed Deployment Availability
  deployment options presented were not pursued, because those were not covered by the WID Scope
RAN impacts and dependencies:
  None identified
Next steps:
  Discussion Paper on CHF Deployment Scenarios

## Slide 13: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 24/03/2023 | 88 % | SP-210390 | 90 % | 
Progress since SA#99 :
  8 pCRs for TR 28.826 were approved covering
    New solutions for documenting binding, CDR handling, and undefined CDR
    Updating and correcting solution for cancelling using charging session identifier
    Correcting use cases and key issues for documentation improvements
    Update the evaluation for the cancelling, charging accuracy and documentation improvements
  Draft TR 28.826 (email approval S5‑233646)
RAN impacts and dependencies:
  None identified
Next steps:
  Further evaluation and conclusion of the study and send TR for approval

## Slide 14: Rel-18 Study (FS_CHROAM)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | 24/03/2023 | 95% | SP-210391 | 97 % | 
Progress since SA#99 :
  9 pCRs for TR 28.827 were approved covering
    New solutions for roaming charging profile update CHF-to-CHF, and trigger of CHF-to-CHF interaction
    Clarifying solutions for charging session between V-CHF and H-CHF per UE, and charging message exchange between V-CHF and H-CHF per charging data request
    New conclusions for charging in visited MNO for wholesale charging towards home MNO, and conveying charging information from an MNO to an additional actor
    Updating evaluation and conclusion for conveying charging information from visited MNO to home MNO
    Correcting key issue for solution on roaming charging profile update
    Update of the study conclusions
  Draft TR 28.827 (email approval S5‑233647)
RAN impacts and dependencies:
  None identified
Next steps:
  Further evaluation and conclusion of the study and send TR for approval

## Slide 15: Rel-18 Study (FS_TSNCH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | 16/06/2023 | 25 % | SP-220979 | 60 % | 
Progress since SA#99:
  6 pCRs for TR 28.839 were approved for introduction of:
    Addition of the new possible solutions about
      5GS bridge management and configuration via SMF
      5GS bridge management and configuration via TSN AF
      Time Sensitive Communication from TSN station to TSN station
      Time Sensitive Communication from TSN station to TSN system
    Clarification on the solution for the Network Exposure Charging
  Draft TR 28.839 (email approval S5‑233648)
RAN impacts and dependencies:
  None identified
Next steps:
  Add new possible solutions and evaluation of the study and send TR for Information

## Slide 16: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 5% | SP-221160 | 10 % | 
Progress since SA#99:
  2 pCRs for TR 28.840 were approved covering
    TR Document Structure
    Abbreviations Chapter Update
  Draft TR 28.840 (email approval S5‑233534)
RAN impacts and dependencies:
  None identified
Next steps:
  Drafting of Introduction and requirements for the study

## Slide 17: Rel-18 Study (FS_SCV)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980027 | Study on Study on Structure of Charging for Verticals | FS_SCV | 16/06/2023 | 8% | SP-221161 | 35 % | 
Progress since SA#99:
  4 pCRs for TR 28.843 were approved covering
    Update the corresponding Terms
    Addition of the Key issues about architecture mapping
    Addition of the Key issues about charging principles clarification
  Draft TR 28.843 (email approval S5‑233649)
RAN impacts and dependencies:
  None identified
Next steps:
  Add new possible solutions and evaluation of the study

## Slide 18: Rel-18 Study (FS_5GSAT_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 15/12/2023 | 5% | SP-221162 | 20 % | 
Progress since SA#99:
  5 pCRs for TR 28.844 were approved covering
    Introduction of charging modes with business roles
    Introduction of general background and satellite access architecture and functionality
    Introduction of satellite backhaul architecture and functionality
    Add charging scenarios and key issues for converged charging for access connectivity in satellite access
    Add charging scenarios and key issues for converged charging for Satellite backhaul
  Draft TR 28.844 (email approval S5‑233650)
RAN impacts and dependencies:
  None identified
Next steps:
  Drafting of requirements, key issues and solutions for the study

## Slide 19
Charging TSs & TRs to be sent to SA#100
Number | Title | For

## Slide 20: Charging CRs
EDGE_CH
Maintenance and Rel-18 small Enhancements

## Slide 21: Thank you!