## Slide 1: Exec Report SA5#152 Charging Management (CH)
Gerald Görmer SA5 Charging Chair, MATRIXX Software

## Slide 2: Administrative aspects
Arrangement on rapporteur calls
  No call is announced before SA5#153 (Jan 2024)
  Call allocation is expected after SA5#153 (Feb – May 2024)

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-237322 | LS on String based Charging Identifier over SBI | C4-234657 | postponed | -

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-237988 | New WID on NEF Charging enhancement to support AI/ML in 5GS (for approval and completion based on the approval of the 1 CR under AIMLsysNEF_CH and 3 CRs under TEI18) | OPPO
S5-237992 | New WID on charging aspects of Satellite Backhaul in 5GS (for approval and with the approval of the 1 CR under AIMLsysNEF_CH and 8 CRs under TEI18) | CATT
S5-237985 | Revised WID on Charging Aspects of Network Slicing Phase 2 | MATRIXX Software

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-18 Work | ------ | ----- | ------ | ---- | ---- | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 03/03/2024 | 70% | SP-230176 | 75 % | 
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 03/03/2024 | 60% | SP-230182 | 80 % | TS for Information and approval
990028 | Charging aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 03/03/2024 | 55% | SP-230177 | 65 % | 
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 20% | SP-230179 | 40 % | 
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 60% | SP-230623 | 65 % | TS for Information
1010014 | Charging Aspects of TSN | TSN_CH | 03/03/2024 | 30% | SP-231151 | 60 % | TS for Information and approval
1010015 | Charging Aspects of B2B | B2B_CH | 03/03/2024 | 70% | SP-231155 | 80 % | 
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_ Ph2 | 03/03/2024 | 0% | SP-231154 | 40 % | 
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF | 03/03/2024 | 20% | SP-231153 | 40 % | 
1010018 | Charging aspects of Satellite Access in 5GS | 5GSAT_ Ph2_CH | 03/03/2024 | 20% | SP-231152 | 35 % | 
 | Rel-18 Studies | ------ | ----- | ------ | ----- | ---- | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 12/12/2023 | 96 % | SP-210390 | 100 % | TR for Approval
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 35 % | SP-221160 | 55% | Normative work expected in Rel-19
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 12/12/2023 | 80% | SP-221162 | 100 % | TR Updated for Approval
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 15/12/2023 | 40% | SP-230622 | 70% | Normative work expected in Rel-19
 | Rel-19 Studies | ------ | ----- | ------ | ----- | ----- | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging aspects for enhancements of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 03/03/2024 | 70% | SP-230176 | 75 % | 
Progress since SA#101:
  2 CRs for TS 32.255 were approved covering
    Addition of CHF-CHF architecture to support Network Slice Charging
    Addition of 5G Data Connectivity Converged Charging per network slice
  6 pCRs for TS 28.203 were approved covering
    Clarification on IEC and ECUR scenarios
    Addition of ECUR trigger
    Clarification on Quota management description
    Clarification on the reporting in charging data message
  Draft TS 28.203 (email approval S5‑237977)
RAN impacts and dependencies:
  None identified
Next steps:
  complement the stage 3 parameter definitions

## Slide 10: Rel-18 Charging aspects for Charging Aspects for NSSAA
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH | 03/03/2024 | 60% | SP-230182 | 80 % | TS for Information and approval
Progress since SA#101:
  6 pCRs for TS 28.204 were approved covering
    Introduction of CHF selection
    Introduction of CDR description
    Refinement on charging information
    Detailed message format and Binding
  Draft TS 28.204 (email approval S5‑237978)
  TS 28.204 for Information and Approval (S5‑238004)
RAN impacts and dependencies:
  None identified
Next steps:
  complement the stage 3 parameter definitions

## Slide 11: Rel-18 Charging Aspects for Enhanced support of Non-Public Networks
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990028 | Charging Aspects for Enhanced support of Non-Public Networks | eNPN_CH | 03/03/2024 | 55 % | SP-230177 | 65 % | 
Progress since SA#101:
  4 CRs were approved covering
    Addition of end user charging for PNI-NPN network usage of access
    Addition of end user charging for SNPN network usage of access
    Addition of the charging principle for SNPN charging
    Addition of the architecture considerations for NPN charging
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 12: Rel-18 Charging Aspects of IMS Data Channel
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 40 % | SP-230621 | 40 % | 
Progress since SA#101:
  4 CRs were approved covering
    IMS data channel duration-based charging termination process
    Addition of media information for IMS data channel
    Support of caller and callee information in stage 3
    Update CHF CDRs
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 13: Rel-18 Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 60 % | SP-230623 | 65 % | TS for Information
Progress since SA#101:
  8 pCRs were approved covering
    Add references, scope and definitions
    Add 5MBS charging principles and general information
    Add 5MBS session charging informations
    Add Ga and Bmbs interface reference
  2 CRs were approved covering
    Remove MBS session charging information in TS 32.255
    Support of MBS charging in 5G data connectivity domain charging in TS 32.291
  Draft TS 32.27x (email approval S5‑237034)
  TS 32.27x for Information (S5‑238029)
RAN impacts and dependencies:
  None identified
Next steps:
  Complement on stage 3 definitions.

## Slide 14: Rel-18 Charging Aspects of TSN
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010014 | Charging Aspects of TSN | TSN_CH | 03/03/2024 | 30 % | SP-231151 | 60 % | TS for Information and approval
Progress since SA#101:
  1 CR were approved covering
    Add charging support for TSN service in TS 32.254
  12 pCRs were approved covering
    Add message flows for TSN charging
    Define Charging Data Request and Response messages for TSN charging
    Define the TSN charging CHF CDR data, message format and binding
    Define the structure of TSN charging information
  Draft TS 32.282 (email approval S5‑237980)
  TS 32.282 for Information and Approval (S5‑238015)
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions and define stage 3

## Slide 15: Rel-18 Charging Aspects of B2B
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010015 | Charging Aspects of B2B | B2B_CH | 03/03/2024 | 70 % | SP-231155 | 80 % | 
Progress since SA#101:
  1 CR were approved covering
    Update the B2B charging with B-CHF via C-CHF in TS 32.240
  2 discussion papers were noted covering
    The selection of reference point between B-CHF and C-CHF
    The stage 2 architecture and principle for B-CHF and C-CHF interconnection
RAN impacts and dependencies:
  None identified
Next steps:
  Introduce more solutions

## Slide 16: Rel-18 Charging Aspects of 5WWC phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_ Ph2 | 03/03/2024 | 0 % | SP-231154 | 40 % | 
Progress since SA#101:
  1 CR were approved covering
    Add clarification text for use of UE behind the RGs in TS 32.255
RAN impacts and dependencies:
  None identified
Next steps:
  More adjustments on stage 2 and parameter definition

## Slide 17: Rel-18 Charging for roaming and additional actor using CHF to CHF interface
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF | 03/03/2024 | 20 % | SP-231153 | 35 % | 
Progress since SA#101:
  11 CRs were agreed impacting for TS 32.255, TS 32.256 and TS 32.290
    Clarify the selection of two LBO roaming architectures
    Add CHF to CHF interaction principle for LBO roaming
    Addition of CHF to CHF roaming charging profile and interaction failure handling
    Addition of CHF selection by H-CHF, CHF to CHF flow and CHF information
    Quota mangement for CHF to CHF communication
RAN impacts and dependencies:
  None identified
Next steps:
  Addition of more stage 2 information and parameter

## Slide 18: Rel-18 Charging aspects of Satellite Access in 5GS
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010018 | Charging aspects of Satellite Access in 5GS | 5GSAT_ Ph2_CH | 03/03/2024 | 20 % | SP-231152 | 35 % | 
Progress since SA#101:
  2 CRs for TS 32.255 and TS 32.291 were approved covering
    Add charging requirements for satellite access charging
    Add satellite feature for satellite access charging
RAN impacts and dependencies:
  None identified
Next steps:
  Continue to update the stage 3

## Slide 19: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 12/12/2023 | 98 % | SP-210390 | 100 % | TS for Approval
Progress since SA#101:
  3 pCRs for TR 28.826 were approved covering
    Removal of editor's note solution 1.21
    Introduce one Solution for common IEs with clause 6 evaluation and conclusion
    Study conclusion and recommendations
  Draft TR 28.826 (email approval S5‑237981)
  TR 28.826 for Approval (S5‑238041)
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 20: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 15/09/2023 | 35% | SP-221160 | 55 % | Normative work expected in Rel-19
Progress since SA#101:
  7 pCRs for TR 28.840 were approved covering
    11 CHF Selection Scenarios (CHF Selection: NF Consumers Information, SUPI or Group ID, NF Type and inter CHF, NF Type and SCP and NF Type to HTTP redirect, Charging Domain)
    Editorial Changes
    New key issue (CHF Selection per Tenant)
    Solutions Evaluations
  Draft TR 28.840 (email approval S5‑237982)
RAN impacts and dependencies:
  None identified
Next steps:
  Finalize CHF Selection Evaluations and provide Conclusions

## Slide 21: Rel-18 Study (FS_5GSAT_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 12/12/2023 | 80 % | SP-221162 | 100 % | Completed
Progress since SA#101:
  1 pCR for TR 28.844 were approved covering
    Rapporteur and Edith Help cleanup
  Draft TR 28.844 (email approval S5‑237983)
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 22: Rel-18 Study (FS_Ranging_SL_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 15/12/2023 | 40 % | SP-230622 | 70 % | Normative work expected in Rel-19
Progress since SA#101 :
  7 pCRs for TR 28.845 were approved covering
    Update Solution for 5GS charging of
      Ranging Sidelink Positioning UE Discovery
      UE positioning assisted by Sidelink Positioning and involving 5GC
      UE only Sidelink Positioning for Target UE using Located UE
      Ranging SL Positioning service exposure
    Add Evaluation and Conclusion for
      5GS charging of Ranging Sidelink Positioning UE Discovery
      UE positioning assisted by Sidelink Positioning and involving 5GC
      UE only Sidelink Positioning for Target UE using Located UE
  Draft TR 28.845 (email approval S5‑237984)
  TR 28.845 for Information (S5‑238069)
RAN impacts and dependencies:
  None identified
Next steps:
  Solutions Update, Evaluation and Conclusion

## Slide 23
Charging TSs & TRs to be sent to SA#102
Number | Title | For
S5-238004 | Presentation of TS 28.204 for Information and approval | Information and Approval
S5-238015 | Presentation of TS 32.282 for Information | Information and Approval
S5-238029 | Presentation of TS 32.27x for Information | Information
S5-238041 | Presentation of TR 28.826 for approval | Approval
S5-238069 | Presentation of TR 28.845 for Information | Information

## Slide 24: Charging CRs
New WID: AIMLsysNEF_CH
New WID: 5GSATB_Ph2_CH
NETSLICE_CH_Ph2
eNPN_CH
5MBS_CH
Maintenance and Rel-18 small Enhancements
TSN_CH
B2B_CH
5WWC_Ph2
CHRACHF
5GSAT_ Ph2_CH

## Slide 25: Thank you!