ALU provides a new doc for worksplit

hw/nsn/e to propose a wi on type2

hw has proposed a wi on type1

Ericsson: this is for type1 for r8

ALU: yes

ALU: datamodel has been proposed this week in BBF.

vf has check with SA, it is possible to propsoe a new WI with exception sheet.

Ericsson: does "send tr32821 to sa42 for approval" mean we has no more comments to tr32821? or only proposal for work plan?

Chair: only workplan for how to move forward

QC: for type1 WI, what added value of SA5 to CM which has already being worked on by ran3/ff/bbf?

ALU: home move beyond march 09

nsn: CM in SA5 means more that what ran3 have done

QC: so tought time frame, how to avoid ruber stamping.

Ericsson: Security management is not here. why?

ALU: isn't it sa3 problem?

ip.access: tr069 already has solution.

Ericsson: it is part of our job. the req should be done here.

ALU:just list what have to be done, but not everything to be done.

Ericsson: the scope of stage1 should be clear.

VDF: can add other areas that can be identified later

ALU: just add security, no vague wording.

conclusion for stage1: add security aspects of OAM

QC: what SA5 added value in term of cm? can SA5 bring table BBF can't do

ALU: tr069 is just transportlayer.

QC: we don't know tr069. can we in 2 meeting learn tr069 without ruber stamping.

NSN: maping xml only engineering task.

VDF: suggest should just focus on the objective,the WI, and begin the work, no so much details. 52:28

QC: we need to figerout, can we do all of it in 2 meeting. I don't think we can make it. if we can, just do it.

Ericsson: is it stage2 IS level thing? Does Note mean input just derived from listed doc, don't need more from sa5 member. sugesst include 3gpp member contribution.

ALU adds "SA5 contributions and Specs" to "Note",

Ericsson: stage2 in sa5 do schema, protocle independent, stage3 do transfer. it is the traditional for sa5 ALU changes stage2 fileformat to file format definition.

?: For stage3 32.xx4, saparate xml file for cm, fm, pm?

nsn:don't have to

e: where's the non-alarm loging file? stage2 or stage3 ALU puts it "stage 2 for contants difinition for cm,fm,pm,& Logging"

For stage3 specified in ts32.xx4,

Avaya?: not xml format for cm

VDF: just delete this line, agree the target.

Ericsson: should be the home of ref points,

QC: we don't not what type1 stage3 means.

that point deleted

ALU adds "file format for cm/fm/pm(specified or referenced if required by stage2)"

nsn: what referenced means?

alu: here tr069

QC: who to do stage3

ALU: ts32 implys SA5

Ericsson: will bbf update their datamodel based only on SA5 specs?

ALU: yes for HNB

VDF: we can't decide for other SDO.

Avaya: the last bullet has nothing to do with the other part of the contribution, suggest just delete it.

the last sentance changed to " Initially BBF specifies and publishes the HNB datamodel. There after BBF will update its specification based on revisions of 3GPP specc releases and publish the HNB datamodel."

decision to be made later