3GPP TR 30.819 V1.0.0 (2010-09)

Technical Report

3rd Generation Partnership Project;

Technical Specification Group Services and System Aspects;

Telecommunication management;

Project scheduling and open issues for SA5

(Release 9)

The present document has been developed within the 3rd Generation Partnership Project (3GPP TM) and may be further elaborated for the purposes of 3GPP.
The present document has not been subject to any approval process by the 3GPP Organizational Partners and shall not be implemented.
This Specification is provided for future development work within 3GPP only. The Organizational Partners accept no liability for any use of this Specification.
Specifications and reports for implementation of the 3GPP TM system should be obtained via the 3GPP Organizational Partners' Publications Offices.

Keywords

Telecom management, OAM&P, Charging

3GPP

Postal address

3GPP support office address

650 Route des Lucioles - Sophia Antipolis

Valbonne - FRANCE

Tel.: +33 4 92 94 42 00 Fax: +33 4 93 65 47 16

Internet

http://www.3gpp.org

Copyright Notification

No part may be reproduced except as authorized by written permission.
The copyright and the foregoing restriction extend to reproduction in all media.

© 2010, 3GPP Organizational Partners (ARIB, ATIS, CCSA, ETSI, TTA, TTC).

All rights reserved.

UMTS™ is a Trade Mark of ETSI registered for the benefit of its members

3GPP™ is a Trade Mark of ETSI registered for the benefit of its Members and of the 3GPP Organizational Partners
LTE™ is a Trade Mark of ETSI currently being registered for the benefit of its Members and of the 3GPP Organizational Partners

GSM® and the GSM logo are registered and owned by the GSM Association

Contents

1	Scope	4

2	References	4

3	Feature: Enhanced Home NodeB / eNodeB  UID_400035	5

3.1	BB: 3G Home NodeB Gateway OAM&P  (HNB-OAM_GW)  UID_420035	5

3G HNB GW and LTE HeNB GW OAM&P HNB-OAM_GW  UID_420036	5

3G Home NodeB and LTE Home eNodeB OAM&P Type 1 Definition UID_430012	12

3G Home NodeB and LTE Home eNodeB OAM&P Type 2 Interface (HNB_eHNB-OAM_Type2)  UID_440066	19

4	Multi-Media Telephony Service enhancements  UID_400032	25

Multimedia Telephony (MMTel) Service and Supplementary Services - Online Charging and completion for Offline Charging (all supplementary services)  UID_430031	25

Support of RTTI in IMS charging  UID_430042	30

5	User Data Convergence	35

User Data Convergence - Modelling and Management (UDC-MMAN)  UID_440060	35

User Data Convergence (UDC) - Common Baseline Information Model (UDC-CBIM)  UID_440061	40

User Data Convergence (UDC) – Framework for Model Handling and Management (UDC-MFRM)  UID_440062	45

6	MBMS support in EPS  UID_400039	51

MBMS Charging in EPS  UID_430033	51

7	Feature: OAM&P 9  UID_420029	56

BB: Network Infrastructure Management  UID_420030	56

Management of software entities residing in Network Elements  UID_420031	56

Service Oriented Architecture (SOA) for IRP  UID_440064	58

IRP SOAP Solution Sets continuation from Rel-8 (OAM9)  UID_440065	64

BB: Performance Management  UID_420032	70

Enhancement of performance measurements for E-UTRAN (EPME)  UID_430041	70

Enhancement of performance measurements for EPC (OAM9-PM) UID_430042	75

Enhancement of UTRAN performance measurements (OAM9-PM)  UID_440059	80

BB: Trace  UID_420033	84

BB: Subscription Management (SuM) evolution (SuM)  UID_440058	85

BB: Self-Organizing Networks (SON) UID_430043	90

SON Self-Optimization & Self-Healing handling UID_390007 - Moved from Rel-8	90

Automatic Radio Network Configuration Data Preparation - OAM9 – UID_440067	96

8	Charging Management and Small Enhancements (CH9)  UID_440068	101

IWLAN mobility charging (eIWLAN_Mob)  UID_440063 Moved to Rel-10	101

9	Feasibility Studies	102

Study of System Maintenance over Itf-N  UID_360006 - Moved from Rel-8	102

Study of Self-Organising Networks (SON) related OAM interfaces for Home NodeB UID_360007 - Moved from Rel-8	105

Study on Self-healing of SON   UID_390017 - Moved from Rel-8	107

Study on SOA for IRP  UID_400029	109

Study on Rc Reference Point Functionalities and Message Flows  UID_410044 -Moved to Rel-10	111

Telecommunication Management; Energy Savings Management (ESM) UID_430044-Moved to Rel-10	112

Study on EPC Charging enhancement (FS_EPCcharg)  UID_440050-Moved to Rel-10	113

Study on Integration of device management information with Itf-N (FS_UEM)  UID_440069-Moved to Rel-10	114

Annex A:	Status list of Work items	115

Annex B:	Change history	116

# 1	Scope

The present document contains the up-to-date SA5 Work Item Descriptions (WIDs) and captures the status of all SA5 work items in the current Release.

This TR is used as a mean to provide input to the 3GPP work plan handled by MCC.

# 2	References

The following documents contain provisions which, through reference in this text, constitute provisions of the present document.

- References are either specific (identified by date of publication, edition number, version number, etc.) or non-specific.

- For a specific reference, subsequent revisions do not apply.

- For a non-specific reference, the latest version applies.  In the case of a reference to a 3GPP document (including a GSM document), a non-specific reference implicitly refers to the latest version of that document in the same Release as the present document.

[1]	http://www.3gpp.org/ftp/Information/WORK_PLAN/

[2]	http://www.3gpp.org/ftp/Information/WI_Sheet/

# 3	Feature: Enhanced Home NodeB / eNodeB  UID_400035

## 3.1	BB: 3G Home NodeB Gateway OAM&P  (HNB-OAM_GW)  UID_420035

Technical Specification Group Services and System Aspects	TSGS#42(08)0794

Meeting #42, 8 - 11 December 2008,

Athens, Greece

Technical Specification Group Services and System Aspects	TSGS#47(10)0087

Meeting #47; Vienna, Austria; 22-25 March 2010

3GPP TSG-SA5 (Telecom Management)	S5-100889

Meeting SA5#70, 1-5 Mar 2010, Xiamen, P.R. China	revision of S5-100786

# Source:	China Mobile

# Title:	Update HNB-OAM_GW WID in R9

# Document for:	Approval

Agenda Item:	6.2

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

# 3G HNB GW and LTE HeNB GW OAM&P HNB-OAM_GW  UID_420036

1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |
| 400035 | Enhanced Home NodeB / eNodeB |  |

This work item is … *

| X | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2 *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |

3	Justification *

3GPP SA5 has agreed to study a SON related OAM interface for the Home NodeB (HNB). 3GPP RAN has agreed on the architecture of UMTS HNB, in which the HNB Gateway (HNB-GW), located in UTRAN, is connected to the legacy CN via the Iu reference point, to the HNB at the Iu-H interface and implements the new functionalities requested for the deployment of HNBs (see TR R3.020 and TS 25.467). The detailed architecture is shown in Figure 1.

Figure 1 UTRAN HNB logical Architecture

Furthermore, the LTE HeNB architecture has already been specified in TS 36.300, in which HeNB GW functionalities have been determined. The detailed architecture is shown in Figure 2.

According to the TS 36.300, the deployment of HeNB GW can allow the S1 interface between the HeNB and the EPC to scale to support a large number of HeNBs. The HeNB GW serves as a concentrator for the C-Plane, specifically the S1-MME interface.

Therefore, the HNB-GW or HeNB-GW is logical entity implementing specific functionalities requested for the deployment of HNBs or HeNB in UTRAN or E-UTRAN. The corresponding OAM interface has not yet been standardized. The Itf-North bound interface of HNB-GW or HeNB-GW management system needs to be extended to satisfy the requirement of managing HNB-GW or HeNB-GW.

Figure 2 E-UTRAN HeNB logical Architecture

4	Objective *

The following objectives should be addressed:

1. Configuration management

Define configuration data over Itf-N for HNB-GW and HeNB-GW

2 Fault management

Identify the fault detection mode for the HNB-GW and HeNB-GW

Define alarm information & alarm report over Itf-N from the HNB-GW and HeNB-GW

Standardization work on HeNB-GW management over Itf-N shall re-use the results of the standardization work on the HNB GW management to the maximum extent possible.

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

None

8	Security Aspects

None

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| TS 32.771 | Telecommunication management; Home Node B (HNB) Subsystem (HNS) Network Resource Model (NRM) Integration Reference Point (IRP); Requirements | SA5 |  | SA#45 Sep 2009 | SA#46 Dec 2009 |  |
| TS 32.772 | Telecommunication management; Home Node B (HNB) Subsystem (HNS) Network Resource Model (NRM) Integration Reference Point (IRP); Information Service | SA5 |  | SA#45 Sep 2009 | SA#46 Dec 2009 |  |
| TS 32.773 | Telecommunication management; Home Node B (HNB) Subsystem (HNS) Network Resource Model (NRM) Integration Reference Point (IRP); Common Object Request Broker Architecture (CORBA) Solution Set (SS) | SA5 |  | SA#45 Sep 2009 | SA#46 Dec 2009 |  |
| TS 32.775 | Telecommunication management; Home Node B (HNB) Subsystem (HNS) Network Resource Model (NRM) Integration Reference Point (IRP); Bulk CM eXtensible Markup Language (XML) file format definition | SA5 |  | SA#45 Sep 2009 | SA#46 Dec 2009 |  |
| TS 32.781 | Telecommunication management; Home enhanced Node B (HeNB) Subsystem (HeNS) Network Resource Model (NRM) Integration Reference Point (IRP); Requirements | SA5 |  | SA#45 Sep 2009 | SA#46 Dec 2009 |  |
| TS 32.782 | Telecommunication management; Home enhanced Node B (HeNB) Subsystem (HeNS) Network Resource Model (NRM) Integration Reference Point (IRP); Information Service | SA5 |  | SA#45 Sep 2009 | SA#46 Dec 2009 |  |
| TS 32.783 | Telecommunication management; Home enhanced Node B (HeNB) Subsystem (HeNS) Network Resource Model (NRM) Integration Reference Point (IRP); Common Object Request Broker Architecture (CORBA) Solution Set (SS) | SA5 |  | SA#45 Sep 2009 | SA#46 Dec 2009 |  |
| TS 32.785 | Telecommunication management; Home enhanced Node B (HeNB) Subsystem (HeNS) Network Resource Model (NRM) Integration Reference Point (IRP); Bulk CM eXtensible Markup Language (XML) file format definition | SA5 |  | SA#45 Sep 2009 | SA#46 Dec 2009 |  |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| TS 32.632 |  | Core Network Resources Integration Reference Point (IRP): Network Resource Model (NRM) | SA#46 Dec 2009 |  |
| TS 32.633 |  | Core network resources Integration Reference Point (IRP): Common Object Request Broker Architecture (CORBA) Solution Set (SS) | SA#46 Dec 2009 |  |
| TS 32.635 |  | Core network resources Integration Reference Point (IRP): Bulk CM eXtensible Markup Language (XML) file format definition | SA#46 Dec 2009 |  |

11		Work item rapporteur(s) *

GangChen (chengang@chinamobile.com)

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

China Mobile

Vodafone

SAMSUNG

HUAWEI

TELECOM ITALIA

QUALCOMM

ZTE

Alcatel-Lucent

MOTOROLA

T-Mobile

Telefonica

Ericsson

Nokia Siemens Networks

Technical Specification Group Services and System Aspects	TSGS#43(09)0208

Meeting #43, 9 - 12 March 2009, Biarritz, France

3GPP TSG-SA5 (Telecom Management)	S5-091464

Meeting SA5#63, 16-20 February 2009, Prague, Czech Republic

# Source:	Huawei Technologies, Qualcomm

# Title:	WT-level WID on Home NodeB OAM&P and LTE Home eNodeB Interface Type 1 Definition

# Document for:	Approval

Agenda Item:	6.4.4

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### 3G Home NodeB and LTE Home eNodeB OAM&P Type 1 Definition UID_430012

Acronym * : HNB_eHNB-OAM_Type1

1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |
| 400035 | Enhanced Home NodeB / eNodeB |  |

3	Justification *

In order to complement the work done in RAN, it’s SA5 responsibility to provide corresponding OAM solution for 3G Home NodeB and LTE Home eNodeB. SA5 will need to standardize management services that are specific to Home NodeB/eNodeB because of the following Home NodeB/eNodeB characteristics:

The quantity of Home NodeBs and Home eNodeBs is likely to be large

There may be many Home NodeB and Home eNodeB vendors

Home NodeB and Home eNodeB may be purchased easily by end users in market

The location of Home NodeB and Home eNodeB could be in a private residence which may not be accessible for frequent on-site maintenance

SA5 has studied Home NodeB/eNodeB OAM and SON aspects for some time. The management differences between Home NodeB/eNodeB and macro NodeB are listed in TR32.821. The requirements for managing Home NodeB/eNodeB have been provided in the TR32.821 and the consequences on the management interface for Home NodeB/eNodeB are also described.

Based on the study in SA5, it was agreed the interface type 1 and type 2 shown in the following diagram are to be standardized for Home NodeB/eNodeB OAM&P.

4	Objective *

This work Item is to define corresponding OAM solution for 3G Home NodeB and LTE Home eNodeB on interface type 1 management. The work item will include (but not necessarily limited to):

4.1  Management on Standard Interfaces type 1 for 3G and LTE Home NodeB/eNodeB:

Investigate what management standardization work are needed for management of 3G and LTE Home NodeB/eNodeB over interface type 1.

Define the standardization work mentioned above for 3G and LTE Home NodeB/eNodeB management over interface type 1.

Standardisation work on LTE Home eNodeB management over interface type 1 shall re-use the results of the standardisation work on the 3G Home NodeB management to the maximum extent possible.

4.2 This WI shall include specification work for 3G and LTE Home NodeB/eNodeB:

Stage 1 Concepts and Requirements

Configuration and Auto-configuration Management

Fault Management

Performance Management

Security aspects of OAM

Stage 2 Architecture and Information Model

Architecture for HNB and HeNB Management for CM, FM and PM

Object Classes for

Configuration and Auto-configuration Management  for

HNB and HeNB Access Network

Core Network (related to HNB and HeNB)

Transport Network (related to HNB and HeNB)

Fault Management

Performance Management

Stage 2 for contents definition for CM, FM, PM & Logging

The HNB and HeNB to Management system procedure flow

OAM Procedural flows for HNB and HeNB Discovery, registration, configuration updates

OAM Procedural flows for FM

OAM Procedural flows for PM

Stage 3 Data Model and XML Data Format

Data Model and XML Data Format for CM, FM & PM

4.3 The standardization work for management on interface type 2 will not be covered by this work item.

5	Service Aspects

N/A

6	MMI-Aspects

N/A

7	Charging Aspects

N/A

8	Security Aspects

N/A

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| 32.591 | Concepts and requirements for Type 1 interface H(e)NB to H(e)NB Management System (H(e)MS) | SA5 |  | SA#44 Jun 2009 | SA#47 Mar 2010 |  |
| 32.592 | Information model for Type 1 interface H(e)NB to H(e)NB Management System (H(e)MS) | SA5 |  | SA#47 Mar 2010 | SA#47 Mar 2010 |  |
| 32.593 | Procedure flows for Type 1 interface H(e)NB to H(e)NB Management System (H(e)MS) | SA5 |  | SA#45 Jun 2009 | SA#46 Dec 2009 |  |
| 32.594 | Data definitions for Type 1 interface H(e)NB to H(e)NB Management System (H(e)MS) | SA5 |  | SA#47 Mar 2010 | SA#47 Mar 2010 |  |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.581 |  | Concepts and requirements for Type 1 interface HNB to HNB Management System (HMS) | SA#47 Mar 2010 |  |
| 32.582 |  | Information model for Type 1 interface HNB to HNB Management System (HMS) | SA#46 Dec 2009 |  |
| 32.583 |  | Procedure flows for Type 1 interface HNB to HNB Management System (HMS) | SA#46 Dec 2009 |  |
| 32.584 |  | XML definitions for Type 1 interface HNB to HNB Management System (HMS) | SA#46 Dec 2009 |  |

11		Work item rapporteur(s) *

Huawei Technologies (zlan@huawei.com)

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

Huawei Technologies.

Nokia Siemens Networks

Ericsson

Vodafone

T-Mobile

Telefonica

Alcatel-Lucent

IPAccess

China Mobile

Telecom Italia

Airvana

Motorola

ZTE

Qualcomm

Orange

AT&T

Thomson

Verizon

Samsung

TSG SA Meeting #44	SP-090315

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092063

Meeting #64 March 30 ~ April 3, 2009, Hangzhou, China

# Source:	Huawei Technologies, Nokia Siemens Network, Ericsson

# Title:	Type 2 Interface for Home NB ad Home eNB OAM&P

# Document for:	Approval

Agenda Item:	6.2

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### 3G Home NodeB and LTE Home eNodeB OAM&P Type 2 Interface (HNB_eHNB-OAM_Type2)  UID_440066

1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a… *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |
| 400035 | Enhanced Home NodeB / eNodeB | 22.220, 22.011 |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |

3	Justification *

In order to complement the work done in RAN, it’s SA5 responsibility to provide corresponding OAM solution for Home NB and Home eNB.  SA5 will need to standardize management services that are specific to Home NB and Home eNB because of the following Home NB and Home eNB characteristics:

The quantity of Home NB and Home eNB is likely to be large

There are multiple Home NB and Home eNB vendors

Home NB and Home eNB are consumers’ product and are designed to support direct sales to end customers

The location of Home NB and Home eNB could be in a private (end customer’s) residence which may not be accessible for frequent on-site maintenance by network operator’s staff

SA5 has studied Home NB OAM and SON aspects for some time. The management differences between Home NB and macro NodeB are listed in draft TR 32.821 (submitted for SA#44 approval).  The requirements for managing Home NB have been provided in the draft TR 32.821 and the consequences on the management interface for Home NB are also described.

Based on draft TR 32.821, it was agreed the interface type 1 and type 2 currently identified in Figure 1: Management reference model of TS 32.101 (shown below for ease of reference) are to be standardized for HomeNB OAM&P.

In Release 8, SA5 and BBF have collaborated on the specification of the interface Type 1 for Home NB.  
The architecture, supporting interface Type 1 for Home NB, can be found in TS 32.583.  
SA5 plans to work on interface Type 1 for Home eNB for Release 9.

4	Objective *

This work Item is to define the OAM solution for Home NB and Home eNB for Type 2 Interface.

This work shall take into consideration the work done in TS 32.583 in that the architecture to support this Type-2 Interface would not violate the architecture (published in TS 32.583) supporting the Type-1 Interface.

This WI would include the following:

Enhanced Management on Standard Interfaces Type 2 for Home NB and Home eNB:

Investigate what enhancements (to current set of IRP specifications) are needed for management of Home NB and Home eNB.

Specify the enhancements mentioned above.

Functionalities aspects shall be considered for Home NB and Home eNB management on interface Type 2 (but not necessarily limited to):

Configuration management

Fault management

Performance management

Security management

Specification of a function that, by using device management services offered via the Type 1 Interface for management of H(e)NB, can offer the network management services offered via the Type 2 Interface for H(e)NBs.

The standardization work for management on interface Type 1 will not be covered in this WI.

5	Service Aspects

`        N/A

6	MMI-Aspects

N/A

7	Charging Aspects

N/A

8	Security Aspects

N/A

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X |  |  |
| No | X | X |  | X | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| 32.571 | Home NB and Home eNB OAM&P concepts and requirements (for interface Type 2) | SA5 |  | SA#46 Sep 2009 | SA#47 Mar 2010 |  |
| 32.572 | Home NB and Home eNB OAM&P models and mapping functions (for interface Type 2) | SA5 |  | SA#47 Mar 2010 | SA#47 Mar 2010 |  |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |

11		Work item rapporteur(s) *

Edwin Tse (Ericsson)

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

China Mobile

Ericsson

Qualcomm

Huawei Technologies

Nokia Siemens Networks

ZTE

# 4	Multi-Media Telephony Service enhancements  UID_400032

Technical Specification Group Services and System Aspects	TSGS#43(09)0051

Meeting #43, 9 - 12 March 2009, Biarritz, France

3GPP TSG-SA5 (Telecom Management)	S5-091540

Meeting SA5#63, 16-20 February 2009, Prague, CZ 	revision of S5-091174

# Source:	SA5 (Telecom Management)

# Title:	New WID on Multimedia Telephony Service and Supplementary Services : (MMTel) Online Charging and completion for Offline Charging (all supplementary services)

# Document for:	Approval

Agenda Item:	7.02

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

## Multimedia Telephony (MMTel) Service and Supplementary Services - Online Charging and completion for Offline Charging (all supplementary services)  UID_430031

1	3GPP Work Area *

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |
| 370059 | IMS Multimedia Telephony and Supplementary Services (Acronym: IMSTSS) |  |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |
| 370062 | IMS Multimedia Telephony Service (Acronym: IMS-MMTel) |  |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |

3	Justification *

The Current MMTel charging specification covers a subset of defined TS 22.173 Supplementary Services for Offline charging. The Online charging is also not fully specified. This work proposes to specify Online charging, and also to complete the Offline charging for “MMTel service and Supplementary services”.

4	Objective *

This work item proposes to complete the MMTel service and supplementary services offline charging work for covering the whole set of TS 22.173 defined supplementary services. It will enhance existing SA5 TS 32.275, TS 32.299 and TS 32.298 by adding description, associated AVPs and corresponding charging fields in the charging data records.

This work item also proposes to fully cover online charging in 3GPP TS 32.275, and enhance TS 32.299 for the defined credit-control application for MMTel service and supplementary services.

5	Service Aspects

None.

6	MMI-Aspects

None

7	Charging Aspects

This is a charging Work Item

8	Security Aspects

None

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| 32.275 | MultiMedia Telephony (MMTel) charging : online charging and missing supplementary services for offline charging |  |  |  | SA#47 Mar 2010 |  |
| 32.299 | MMTel offline charging: complete AVPs for missing supplementary services. |  |  |  | SA#47 Mar 2010 |  |
| 32.298 | AVPs descriptions for online charging |  |  |  | SA#47 Mar 2010 |  |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |

11		Work item rapporteur(s) *

Maryse Gardella (Alcatel-Lucent)

Email: Maryse.Gardella@alcatel-lucent.fr

12		Work item leadership *

SA WG5

13		Supporting Individual Members *

Supporting IM name

Alcatel-Lucent

ZTE

Deutsche Telekom

Orange

Verizon

Ericsson

Nokia Siemens Networks

Technical Specification Group Services and System Aspects	TSGS#43(09)0055

Meeting #43, 9 - 12 March 2009, Biarritz, France

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### Support of RTTI in IMS charging  UID_430042

Acronym * : IMSTSS-RTTI-CH

1	3GPP Work Area *

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |
| 400032 | Multi-Media Telephony Service enhancements | 22.173, 22.115 |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |
| 400032 | Multi-Media Telephony Service enhancements | 22.173, 22.115 |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |

3	Justification *

The specification 3GPP TS 29.658 describes the SIP transfer of tariff information for both charging and advice of charge purposes. This specification is also known as the specification describing the Real-time Transfer of Tariff Information (RTTI).

In the current work item "AoC support in IMS Charging", the support of this specification is needed. In order to cover AoC for Charging (AoCC) when tariff information is received according to RTTI, it was pointed out that not only the AoC aspects but also the charging aspects of this specification were required (S5-091027).

Moreover, some operators require also the charging aspects of the 3GPP TS 29.658 in order to support online and offline charging with external tariff/add-on charge information. This requirement relies on several points. On one side, due to the multiplication of interconnection scenarii and the multiplication of the service providers (e.g. third party service providers), the handling of RTTI for charging purposes is needed to clear up the charging of prepaid and postpaid customers. On another side, the operators have to cope with new legislative constraints (e.g. loi Chatel in France) regarding consumers protection.

The IMS charging specifications currently do not consider the possibility to handle tariff/add-on charge information received according to 3GPP TS 29.658 (RTTI). The charging functions must be capable of arbitrating incoming RTTI in order to decide whether it shall be considered or rejected, for offline or online charging. This gap should be covered as soon as possible.

4	Objective *

The work item proposes to create a framework to handle RTTI information for offline and online charging purposes in 3GPP IMS charging. It is proposed to create a new Technical Specification and to enhance existing 3GPP TS 32.240, TS 32.298 and TS 32.299 by adding functionalities, descriptions, AVPs and may add charging fields in the charging data records. The work item proposes also to update the AoC service specification 3GPP TS 32.280 according to the enhancements that would be introduced in the other specifications. Additionnally, in order to grant a secure and reliable transfer of RTTI, the work must be coordinated with SA3 and probably with CT3 which handles the TS 29.658.

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

This is a charging work item

8	Security Aspects

In order to use it for charging, the transfer of SIP messages carrying Tariff information (RTTI) must be both reliable and secure. SA3 shall handle the security issues they could identify in the SIP transfer of tariff information

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| 32.27x | TBD | SA5 |  | SA#46 | SA#46 |  |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.240 |  | Charging architecture and principles | SA#46 Dec2009 |  |
| 32.260 |  | IMS Charging | SA#47 Mar 2010 |  |
| 32.280 |  | Advice of Charge (AoC) service | SA#47 Mar 2010 |  |
| 32.298 |  | Charging Data Record (CDR) parameter description | SA#47 Mar 2010 |  |
| 32.299 |  | Diameter charging applications | SA#47 Mar 2010 |  |

11		Work item rapporteur(s) *

Jean-Luc Garcia (Orange)

Email: jl.garcia <at> orange-ftgroup.com

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

Orange

Deutsche Telekom

Alcatel-Lucent

Ericsson

Huawei

AT&T

# 5	User Data Convergence

TSG SA Meeting #44	SP-090309

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092483

Meeting SA5#65, 11-15 May 2009, Tallinn, Estonia	revision of S5-092426

# Source: 	China Mobile, T-Mobile, Ericsson

# Title: 	New Umbrella BB-level WID for the SA5 work on User Data Convergence  - Modelling and Management

# Document for:	Approval

Agenda Item:     	6.02

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### User Data Convergence - Modelling and Management (UDC-MMAN)  UID_440060

1	3GPP Work Area *

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |
| 400034 | User Data Convergence | 22.101, 22.985 |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
| X | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |
| 400034 | User Data Convergence | 22.102, 22.985 |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |

3	Justification *

The User Data Convergence (UDC) concept is described in TS 22.101:

"The User Data Convergence concept supports a layered architecture, separating the data from the application logic in the 3GPP system, so that user data is stored in a logically unique repository allowing access from core and service layer entities, named application front-ends. Network elements and functionalities should be designed to access profile data remotely and without storing them permanently locally, i.e. the front-ends shall work in a user dataless configuration."

The UDC will simplify the overall network topology and interfaces, avoid data duplication and inconsistency and simplify creation of new services by providing easy access to the user data.

TR 22.985 and TS 22.101 provide the requirements for User data convergence enabling user data be moved from local storage to a facility called User Data Repository (UDR) where it can be accessed, stored and managed in a common way.

Convergence of user data will unify the user data access interface and its protocol. In addition, the logical centralization of user data implies the support of user data provisioning, that is, user data manipulation like creation, deletion, reading, modification and other operations.

In order to accommodate multiple applications and services, existing and new ones, a framework for model handling and management of the UDC has to be developed including:

-	UDC information models

-	UDC information model handling

-	Application management

-	Consolidated data model management

4	Objective *

The objective of this work item is to develop the overall management of the User Data Convergence by specifications developed in a number of dependent work tasks.

In order to accommodate multiple applications and services, existing and new ones, a framework for model handling and management of the UDC shall be developed as identified by TS 22.101. This framework includes the following items:

-	UDC information models:

-	UDC information model infrastructure containing the common baseline information model, application information models, and the specialised information model.

-	the specification of the common baseline information model

-	UDC information model handling:

-	provide a template and guidelines explaining the design of application information models to be used together with the common baseline information model to create the specialized information model.

-	describe the process to combine the common baseline information model with application information models in order to produce an operator-specific specialised information model

-	Application management data:

-	access control data for an application to UDC: identification and authentication

-	assignment to an application data model, including linkage to the consolidated data model

-	subscription rights for specific events on specific data of specific users

-	Consolidated data model management

- 	lifecycle management of the consolidated data model in the UDR and in the provisioning entity.

- 	activation/deactivation of application adaptation

Existing SA5 solutions for modelling and management will be used when adequate.

Due to UDC management aspects existing specifications, such as 3GPP TS 32.172 might be affected.

The work should take into account existing work on the area, such as the Common Profile Storage and the Subscription Management.

The work may require synchronization with other SDOs, such as OMA ServUserProf enabler.

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

None

8	Security Aspects

None

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |

11		Work item rapporteur(s) *

Istvan Aba <istvan.aba <at> t-mobile.at>

Lan Si Zhong <lansizhong <at> chinamobile.com>

Miguel Garcia, <Miguel.A.Garcia <at> ericsson.com>

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

T-Mobile

China Mobile

Huawei

ZTE

Alcatel-Lucent

Verizon

Vodafone

HP

Nokia Siemens Networks

Ericsson

TSG SA Meeting #44	SP-090310

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092484

Meeting SA5#65, 11-15 May 2009, Tallinn, Estonia	revision of S5-092427

# Source: 	China Mobile, T-Mobile, Ericsson

# Title: 	New WID User Data Convergence - Common Baseline Information Model

# Document for:	Approval

Agenda Item:     	6.02

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### User Data Convergence (UDC) - Common Baseline Information Model (UDC-CBIM)  UID_440061

1	3GPP Work Area *

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |
|  | User Data Convergence - Modelling and Management |  |

3	Justification *

The User Data Convergence (UDC) concept is described in TS 22.101:

"The User Data Convergence concept supports a layered architecture, separating the data from the application logic in the 3GPP system, so that user data is stored in a logically unique repository allowing access from core and service layer entities, named application front-ends. Network elements and functionalities should be designed to access profile data remotely and without storing them permanently locally, i.e. the front-ends shall work in a user dataless configuration."

TR 22.985 and TS 22.101 provide the requirements for User data convergence so that user data can be moved from where it originated, to a facility called User Data Repository (UDR) where it can be accessed, stored and managed in a common way.

Convergence of user data will unify the user data access interface and its protocol. In addition, the logical centralization of user data implies the support of user data provisioning, that is, user data manipulation like creation, deletion, reading, modification and other operations.

In order to accommodate multiple applications and services, existing and new ones, a common baseline information model shall be developed as identified by TS 22.101. This is the goal of this work item.

An Information Model denotes an abstract, formal representation of entity types, including their properties and relationships, the operations that can be performed on them, and related rules and constraints.

4	Objective *

The objective of this work item is to develop a common baseline information model that is to be used as the starting structure to create the specialized information model for the User Data Convergence to be used in an operator's network. Existing SA5 solutions for modelling will be used when adequate.. Specialized information models or data models, though, are not standardized within this work item.

The Common Baseline Information Model will cover a number of concepts as entity types required by 3GPP TS 22.101:

-	Subscriber with relation to several users (e.g. a company and its employees),

-	A user attached to different subscriptions (e.g. for a private and a professional  service usage)

-	A user using multiple devices (e.g. mobiles or fixed)

-	Grouping of users to certain categories

-	A particular user as member of a certain group

-	Service providers’ services provided by network operators

-	Enterprise services provided by network operators

The work should take into account existing work in the area, such as the Common Profile Storage (CPS) and Subscription Management (SuM).

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

None

8	Security Aspects

None

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| 32.182 | User Data Convergence; Common Baseline Information Model | SA5 |  | SA#46 Dec 2009 | SA#47 Mar 2010 |  |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.172 |  |  | SA#46 Dec 2009 | Might be affected due to new classes or attributes in the UDC information model |

11		Work item rapporteur(s) *

Miguel Garcia, <Miguel.A.Garcia <at> ericsson.com>, Lan Si Zhong <lansizhong <at> chinamobile.com>

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

Ericsson

China Mobile

Huawei

HP

ZTE

Alcatel-Lucent

Verizon

Vodafone

Nokia Siemens Networks

T-Mobile

TSG SA Meeting #44	SP-090311

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092486

Meeting SA5#65, 11-15 May 2009, Tallinn, Estonia	revision of S5-092426

# Source: 	China Mobile, T-Mobile, Ericsson

# Title: 	WID User Data Convergence - Framework for Model Handling and Management

# Document for:	Approval

Agenda Item:     	6.02

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### User Data Convergence (UDC) – Framework for Model Handling and Management (UDC-MFRM)  UID_440062

1	3GPP Work Area *

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |
|  | User Data Convergence - Modelling and Management |  |

3	Justification *

The User Data Convergence (UDC) concept is described in TS 22.101:

"The User Data Convergence concept supports a layered architecture, separating the data from the application logic in the 3GPP system, so that user data is stored in a logically unique repository allowing access from core and service layer entities, named application front-ends. Network elements and functionalities should be designed to access profile data remotely and without storing them permanently locally, i.e. the front-ends shall work in a user dataless configuration."

TR 22.985 and TS 22.101 provide the requirements for User data convergence so that user data can be moved from where it originated, to a facility called User Data Repository (UDR) where it can be accessed, stored and managed in a common way.

Convergence of user data will unify the user data access interface and its protocol. In addition, the logical centralization of user data implies the support of user data provisioning, that is, user data manipulation like creation, deletion, reading, modification and other operations.

In order to accommodate multiple applications and services, existing and new ones, a framework for model handling and management of the UDC has to be developed including:

-	UDC information model infrastructure

-	UDC information model handling

-	Application management

-	Consolidated data model management.

The above are the goal of this work item.

4	Objective *

The objective of this work item is to develop the framework for overall management of the User Data Convergence.

In order to accommodate multiple applications and services, existing and new ones, a framework for model handling and management of the UDC will be developed as identified by TS 22.101. This framework includes the following items:

-	UDC information models:

-	UDC information model infrastructure containing the common baseline information model (CBIM), application information models (AIM), and the specialised information model (SIM). The CBIM is standardised in separate work item.

-	UDC information model handling:

-		provide a template and guidelines explaining the design of application information models to be used together with the common baseline information model to create the specialized information model

-		describe the process to combine the common baseline information model with application information models in order to produce an operator-specific specialised information model

-	Application management data:

-	access control data for an application to UDC: identification and authentication

-	assignment to an application data model, including linkage to the consolidated data model

-	subscription rights for specific events on specific data of specific users

-	Consolidated data model management

- 	lifecycle management of the consolidated data model in the UDR and in the provisioning entity.

- 	activation/deactivation of application adaptation

Existing SA5 solutions for modelling and management will be used when adequate.

The work should take into account existing work in the area, such as the Common Profile Storage (CPS) and Subscription Management (SuM).

The work may require synchronization with other SDOs, such as OMA ServUserProf enabler.

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

None

8	Security Aspects

None

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| 32.181 | User Data Convergence; Framework for Model Handling and Management | SA5 |  | SA#47 Mar 2010 | SA#48 Jun 2010 |  |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.172 |  |  | SA#47 Mar 2010 | Might be affected due to new classes or attributes in the UDC information model |

11		Work item rapporteur(s) *

Istvan Aba <istvan.aba <at> t-mobile.at>

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

T-Mobile

Ericsson

China Mobile

ZTE

Nokia Siemens Networks

Vodafone

HP

# 6	MBMS support in EPS  UID_400039

Technical Specification Group Services and System Aspects	TSGS#43(09)0052

Meeting #43, 9 - 12 March 2009, Biarritz, France

3GPP TSG-SA5 (Telecom Management)	S5-091541

Meeting SA5#63, 16-20 February 2009, Prague, CZ 	revision of S5-091309

# Source:	SA5 (Telecom Management)

# Title:	New WID on MBMS support in EPS:

# MBMS Charging in EPS

# Document for:	Discussion and Approval

Agenda Item:

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### MBMS Charging in EPS  UID_430033

1	3GPP Work Area *

|  | Radio Access |
| --- | --- |
| X | Core Network |
| X | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |
| 400039 | MBMS support in EPS (Acronym: MBMS_EPS) |  |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |

3	Justification *

The Current MBMS charging specification does not cover MBMS support in EPS. This work item proposes to specify MBMS charging in EPS.

SA2 has studied MBMS support in EPS in TS 23.246 and their expected finish time is in June, 2009. SA5 should do the alignment work from the charging perspective.

4	Objective *

This work item proposes to work on charging for MBMS in EPS in align with the work on MBMS in EPS in SA2. It will enhance the existing SA5 TS 32.273, TS 32.251, TS 32.298 and TS 32.299 by adding description, associated AVPs and corresponding charging fields in the charging data records.

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

This is a Charging Work Item

8	Security Aspects

None

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No | X | X | X |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.273 |  | MBMS in EPS (MBMS_EPS) charging: update charging for MBMS in EPS | SA#46 Dec 2009 |  |
| 32.251 |  | MBMS in EPS (MBMS_EPS) charging: update charging for MBMS in EPS | SA#46 Dec 2009 |  |
| 32.299 |  | MBMS in EPS (MBMS_EPS) charging: update AVPs description | SA#46 Dec 2009 |  |
| 32.298 |  | MBMS in EPS (MBMS_EPS) charging: update offline charging fields for MBMS charging in EPS | SA#46 Dec 2009 |  |

11		Work item rapporteur(s) *

GUO Wenjie (ZTE) Email: guo.wenjie1@zte.com.cn

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

ZTE

China Mobile

Huawei

Orange

Ericsson

T-Mobile

# 7	Feature: OAM&P 9  UID_420029

## BB: Network Infrastructure Management  UID_420030

Technical Specification Group Services and System Aspects	TSGS#42(08)0756

Meeting #42, 8 - 11 December 2008, Athens, Greece

3GPP TSG-SA5 (Telecom Management)	S5-081836

Meeting SA5#61, 13~17 October 2008, Dalian, China                                  (revision of S5-081557)

# Source:	Huawei Technologies, Nokia Siemens Network

# Title:	New WT-level WID on Software Management

# Document for:	Approval

Agenda Item:	6.2

3GPP™ Work Item Description

Title:

### Management of software entities residing in Network Elements  UID_420031

Acronym:  OAM9-NE_SWM

1	3GPP Work Area

| X | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |
| 420029 | OAM&P 9 | OAM9 |
| 420030 | Network Infrastructure Management 9 | OAM9-NIM |

3	Justification

The Software Management functionality includes management of software entities residing in network elements.  Although these software entities are vendor specific, the management operations performed on these software entities are generic enough and hence can be standardized. As service providers expand their networks we are increasingly looking at networks that are built not by a single vendor but to de-risk the entire activity, service providers typically purchase equipments from multiple vendors. However, service providers in turn expect that each vendor should seamlessly integrate with existing network topology. For example, the behaviour of software entities when executed or activated is vendor specific but the interfaces exposed to execute these operations from a management interface can be generic and vendor independent. Importance is placed integrating new software into a network without causing unnecessary service disruptions and maintaining high level of quality for the network [1].

Software Management function is useful especially when we need to manage a large number of managed elements widely distributed geographically. The main focus is the management of new software releases and correction patches [1]. A standardized interface for software management will therefore allow service providers to rollout new services quickly and efficiently in a multivendor environment.

[1]	3GPP TS32.101 V8.2.0 Telecommunication management; Principles and high level requirements

4	Objective

The objective of this technical work is to provide non-automated software management features. These features may be invoked independently and can be considered complimentary to automated software management features specified in release 8. This in turn will provide flexibility to service providers. These new features will be specified based on IRP methodology principles:

Define appropriate IRP requirement specifications for Software Management

Define Information Service (IS) specifications related to Software Management

Define Solution Set (SS) specifications for Software Management over CORBA and SOAP

For example, the following functionalities may be considered in this work item (but not necessarily limited to):

Downloading software

Installation of software

Activation of software

Backup and Restore of software

Fallback of software

Validation and Terminate Validation operations on software

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

None

8	Security Aspects

None

9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |
| --- |
| Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| Affected existing specifications [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |  |
| TS 32.531 Telecommunication management; Software management concepts and Integration Reference Point (IRP) requirements | SA5 |  | SA#43 (Mar 2009) |  | The TS will be extended to describe the non-automated concepts for Software Management and IRP requirements |
| TS 32.532 Telecommunication management; Software management IRP Information Service (IS) (stage 2) | SA5 |  | SA#44 (Jun 2009) |  | This TS shall define the functionalities, procedures, interfaces needed to support the requirements defined in 32.531 |
| TS 32.533 Telecommunication management; Software management Integration Reference Point (IRP); Common Object Request Broker Architecture (CORBA) Solution Set (SS) (stage 3) | SA5 |  | SA#46 (Aug 2009) |  | This TS shall describe and define the interfaces over CORBA |
| TS 32.535 Telecommunication management; Software management Integration Reference Point (IRP); eXtensible Markup Language (XML) definitions | SA5 |  | SA#47 (Mar 2010) |  |  |
| TS 32.537 Telecommunication management; Software management Integration Reference Point (IRP); SOAP Solution Set (SS) (stage 3) | SA5 |  | SA#47 (Mar 2010) |  | This TS shall describe and define the interfaces over SOAP |

11		Work item Rapporteur(s)

Bidipta Das (bidipta@huawei.com), Clemens Suerbaum (clemens.suerbaum@nsn.com)

TSG SA Meeting #44	SP-090313

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092003

Meeting #64 March 30 ~ April 3, 2009, Hangzhou, China

# Source:	Ericsson

# Title:	New WT-level WID on Service Oriented Architecture (SOA) for IRP

# Document for:	Approval

Agenda Item:	6.x

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### Service Oriented Architecture (SOA) for IRP  UID_440064

1	3GPP Work Area *

| x | Radio Access |
| --- | --- |
| x | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| x | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |
| 420030 | Network Infrastructure Management | OAM9-NIM |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |

3	Justification *

Service Oriented Architecture (SOA) is gaining acceptance in the IS/IT industry.  It promises to manage change [1], automate and simplify IT processes [1], optimize implementation [2], maximize (implementation) flexibility and scalability [3], facilitate integration beyond the enterprise (between companies, between partners and customers)  [4], simplify development [5] and maintenance; etc.

We have noted that the principles of SOA are currently being applied to the field of network management [8,9].

IRP (Interface Reference Point) is the predominant standard for wireless network management since 2000.  3GPP developed it with 3GPP2 close collaboration.  IRP architecture follows closely with that defined by ITU-T TMN work [6].  Besides publishing the IRP specifications, 3GPP also publishes its IRP methodology (e.g., the guidelines, templates on how to develop, maintain and publish IRP specifications).  Today, the IRP specification methodology is being shared and jointly evolved and maintained by consortium of SDOs, such as ITU-T.

Based on the above, SA5 have submitted for SA#44 Information + Approval TR 32.824 (Study Ion SOA IRP [7].  
The purpose of that SI was to analyse the IRP architecture and to provide a “gap analysis” on what enhancement would be needed for the current set of IRP specifications such that it could claim to have the full set of characteristics of SOA.

References:

[1] SOA Management and Security

[2] IBM CICS Service Flow Feature enables composition of CICS applications to create CICS business services

[3] SOA/Web services-based applications

[4] Extending the Benefits of SOA beyond the Enterprise, TIBCO

[5] BEA Announces WebLogic 9.2; Award-Winning Family Raises the Bar on SOA Enablement

[6] ITU-T TMN

[7] Draft TR 32.824: Study on SOA compliant need and additional capabilities for existing/currently planned Interface IRPs

[8] TS 188 001 NGN Management OSS Architecture, ETSI

[9] M.3060 Principles for the Management of Next Generation Networks, ITU-T

[10] 3GPP TS 32.101 Telecommunication management; Principles and high level requirements.

[11] 3GPP TS 32.102 Telecommunication management; Architecture

[22] 3GPP TS 32.150 Telecommunication management; Integration Reference Point (IRP) Concept and definitions

4	Objective *

SOA provides methods for systems development and integration where systems group functionality around business processes and packages these as interoperable services.  An SOA infrastructure allows different applications to exchange data with one another as they participate in business processes. 

The IRP’s approach is well suited for operating within an SOA environment (see Section 6 of [7]).  In operator’s environment, the FCAPS types of service, supported by the various IRPs such as AlarmIRP, PMIRP, are one of many key inputs to the aforementioned business processes.  

The various IRPs will be evolved further, modified in such that they can fit even better into an SOA infrastructure. Specifically, this paper calls for a new Work Item for Release 9 entitled “SOA and IRP”.  This Work Item would:

Enhance 32.101 [10] to include the support of SOA infrastructure as part of its Principles and high level requirements.

Enhance 32.102 [11] and 32.150 [12] to include descriptions of a) the SOA infrastructure and b) the relationship between the SOA infrastructure and the IRP Architecture.

Enhance the relevant Interface IRPs (for example Entry Point IRP if needed) in areas that require amendments for its implementations to improve participation in an SOA infrastructure environment.

5	Service Aspects

N/A

6	MMI-Aspects

N/A

7	Charging Aspects

N/A

8	Security Aspects

N/A

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.101 |  | High level SOA principles and high level SOA requirements shall be listed in this document. | SA#47 (Mar 2010) | Telecommunication management; Principles and high level requirements |
| 32.102 |  | The overall SOA infrastructure shall be listed in this document. Its relation to the Telecommunication management architecture shall also be described in this document | SA#47 (Mar 2010) | Telecommunication management; Architecture |
| 32.150 |  | The overall concepts of SOA service providers and service consumers shall be described in this document. The relation of SOA service providers to the IRP defined IRPAgent and XyzIRP will be described in this document. The relation of SOA service consumers to the IRP defined IRPAgent and managed nodes will be described in this document. | SA#47 (Mar 2010) | Telecommunication management; Integration Reference Point (IRP) Concept and definitions |

11		Work item rapporteur(s) *

Edwin Tse, Ericsson

Joerg Schmidt, Nokia Siemens Networks

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

Ericsson

Nokia Siemens Networks

Huawei Technologies

Orange

Vodafone

TeliaSonera

Alcatel Lucent

Motorola

T-Mobile

TSG SA Meeting #44	SP-090314

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092006

Meeting #64 March 30 - April 3, 2009, Hangzhou, CHINA

# Source:	Ericsson

# Title:	New WT-level WID on IRP SOAP Solution Sets continuation from Rel-8

# Document for:	Approval

Agenda Item:	6.x

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### IRP SOAP Solution Sets continuation from Rel-8 (OAM9)  UID_440065

1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |
| 420029 | OAM&P 9 |  |

3	Justification *

Work task UID_400030 in Rel-8 initiated the introduction of SOAP Solution Sets in 3GPP SA5.  
The initially planned work was not completed in Rel-8.  
This work task proposes to complete the work started in Rel-8.

SP-080697 / S5-082470 is the Rel-8 Work Item Exception sheet, which also lists outstanding SOAP Solution Sets to be produced in Rel-9.

Without this work, SA5 will have an incomplete portfolio of SOAP Solution Sets to the IRPs.

Both SA5 TR 32.809 (Feasibility Study of XML-based (SOAP/HTTP) IRP Solution Sets) and TR 32.818 (Study on 3GPP SA5 / MTOSI XML harmonization) recommended the use of SOAP/XML-based SSs to support all IRPs.

4	Objective *

To provide SOAP SS for Interface IRPs that do not already have SOAP SSs defined.

Advanced Alarm Management IRP

Test Management IRP

Notification Log IRP

Communication Surveillance IRP

Partial Suspension of Itf-N IRP

Delta Synchronization IRP

Trace Management IRP

To update the other specifications in these IRPs to include references to the SOAP SS.

5	Service Aspects

None.

6	MMI-Aspects

None.

7	Charging Aspects

None.

8	Security Aspects

None.

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| 32.127 | Advanced Alarm Management IRP SOAP Solution Set | SA5 |  | SA#45 Sep 2009 | SA#47 Mar 2010 | Ok. Needs 32.125 |
| 32.327 | Test Management IRP SOAP Solution Set | SA5 |  | SA#46 Dec 2009 | SA#47 Mar 2010 |  |
| 32.337 | Notification Log IRP SOAP Solution Set | SA5 |  | SA#46 Dec 2009 | SA#47 Mar 2010 |  |
| 32.357 | Communication Surveillance IRP SOAP Solution Set | SA5 |  | SA#46 Dec 2009 | SA#47 Mar 2010 | Needs 32.355 |
| 32.387 | Partial Suspension of Itf-N IRP SOAP Solution Set | SA5 |  | SA#46 Dec 2009 | SA#47 Mar 2010 |  |
| 32.397 | Delta Synchronization IRP SOAP Solution Set | SA5 |  | SA#46 Dec 2009 | SA#47 Mar 2010 |  |
| 32.447 | Trace Management IRP SOAP Solution Set | SA5 |  | SA#45 Sep 2009 | SA#47 Mar 2010 | Ok |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.121 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.122 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.123 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.321 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.322 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.323 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.325 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.331 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.332 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.333 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.335 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.351 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.352 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.353 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.381 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.382 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.383 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.385 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.391 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.392 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.393 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.395 |  | Include reference to SOAP Solution Set specification | SA#47 Mar 2010 |  |
| 32.441 |  | Include reference to SOAP Solution Set specification | SA#46 Dec 2009 |  |
| 32.442 |  | Include reference to SOAP Solution Set specification | SA#46 Dec 2009 |  |
| 32.443 |  | Include reference to SOAP Solution Set specification | SA#46 Dec 2009 |  |
| 32.445 |  | Include reference to SOAP Solution Set specification | SA#46 Dec 2009 |  |

11		Work item rapporteur(s) *

John POWER (Ericsson)

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

Ericsson

Motorola

ip access

Huawei

## BB: Performance Management  UID_420032

Technical Specification Group Services and System Aspects	TSGS#43(09)0053

Meeting #43, 9 - 12 March 2009, Biarritz, France

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### Enhancement of performance measurements for E-UTRAN (EPME)  UID_430041

1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
| X | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |
| ???? |  |  |

3	Justification *

The performance measurements for E-UTRAN were defined in Rel-8 3GPP TS 32.425, and the corresponding work task was finished.

However, there are still some performance measurements need to be defined in the new releases, for example, the performance measurements for the manual network optimization purpose (e.g., interference control and optimization, coverage and capacity optimization) and SON (in particular the self-optimization part) purpose.

Like the performance measurements defined in 3GPP TS 32.425, any enhancement of the E-UTRAN performance measurements shall be motivated by the use case or requirement for performance management or SON purpose. For the manual network optimization , the discussion on the use case or requirement for each proposed performance measurement is in the scope of this work item; For SON, the discussion on the use case or requirement is out of the scope of this work item, this work item is just to define the related E-UTRAN performance measurements which are clearly stated as mandatory over Itf-N in the SON use cases, requirements, or solutions, in case of these SON use cases, requirements, or solutions are agreed by relevant work items covering SON functionalities in 3GPP SA5.

It shall be ensured in this work task that PM IRP can be reused for E-UTRAN performance management, so the enhanced performance measurement definition for E-UTRAN should be managed via PM IRP, e.g., the performance measurement definition should have a consistent format which can be collected and monitored via PM IRP

4	Objective *

To enhance the performance measurements needed to be transferred over Itf-N for E-UTRAN in 3GPP TS 32.425 to support the performance management or SON purpose, and the same rules listed below for Rel-8 E-UTRAN performance measurements work task shall be followed in this work item:

The performance measurements that are not necessary to be transferred over Itf-N are not in the scope of this work item, but it is also allowed to enlarge the scope of this work item to define the E-UTRAN performance measurements for other management interfaces (e.g., Itf-P2P) if necessary.

This work item covers the performance measurements for both macro eNodeB and home eNodeB, and it should be clearly stated in the definition if the performance measurement is only applicable for one but not both of macro eNodeB and home eNodeB.

The E-UTRAN performance measurements shall be defined by top-down approach, each measurement definition should get at least one supporting use case or requirement agreed before being inserted into the specification. For supporting performance management purpose of E-UTRAN, the related use case or requirement should be discussed and agreed in this work item.

This WI will not discuss the use cases and requirements for SON related measurements agreed in other places, but only to specify the measurement definitions.

The enhancement of performance measurements should have identical characteristics as those defined in Rel-8 3GPP TS 32.425.

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

None

8	Security Aspects

None

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X |  |  |
| No | X | X |  | X |  |
| Don't know |  |  |  |  | X |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.425 |  |  | SA#48 June, 2010 |  |

11		Work item rapporteur(s) *

Yizhi Yao (yzyao@motorola.com)

Lan Zou (zlan@huawei.com)

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

Motorola

Huawei

Vodafone

T-Mobile

Telefonica

ZTE

Qualcomm

Technical Specification Group Services and System Aspects	TSGS#43(09)0049

Meeting #43, 9 - 12 March 2009, Biarritz, France

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### Enhancement of performance measurements for EPC (OAM9-PM) UID_430042

1	3GPP Work Area *

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
| X | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |
| ???? |  |  |

3	Justification *

Performance Management is one of basic management function for EPC, and performance measurements are the base for performance management. Some EPC measurements have been defined in 32.426 for Release 8, but the measurement definition is not complete and still some measurements needs to be defined, e.g. measurements related to S4, S5, S12 interface. Then it will impact performance management implementation.  It is, therefore, necessary to define new performance measurements for EPC Release 9.

Performance measurement definitions reuse the template defined in 32.404.

4	Objective *

Define performance measurements for EPC with the same template as defined in 32.404.

S4, S5, S12 interface related measurements and more MME related measurements should be defined. And performance measurements enhanced in Rel-9 should have identical characteristics as those defined in Rel-8 3GPP TS 32.426.

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

None

8	Security Aspects

None

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  |  | X |  |
| No |  |  |  |  |  |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.426 |  |  | SA#46 Dec 2009 |  |

11		Work item rapporteur(s) *

Li Jian (lijian@chinamobile.com), Liang Shuangchun (liangshuangchun@cmdi.chinamobile.com)

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

China Mobile

Motorola

ZTE

Huawei

Nokia Siemens Networks

T-Mobile

Vodafone

TSG SA Meeting #44	SP-090308

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092429

Meeting SA5#65, 11-15 May 2009, Tallinn, Estonia	revision of S5-092345

# Source:	China Mobile, Qualcomm, Huawei, ZTE

# Title:	New WT-level WID on Enhancement of UTRAN measurement (OAM9-PM)

# Document for:	Approval

Agenda Item:	6.02	New OAM Work Item proposals

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### Enhancement of UTRAN performance measurements (OAM9-PM)  UID_440059

1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |

3	Justification *

In order to optimize network more accurately and trouble shooting quickly, measurements related air interface from UE and RNC should be collected and analyzed. It is better than drive test to learn whole network coverage to some extent, because the number of UE is larger and distribution of UEs is more widely. It also can help trouble shooting based on cell level, such as according to UE measurements: P-CCPCH RSCP of own and neighbour cell and SIR to analyze handover failure reasons.

Many measurements have been defined in TS25.215 and TS25.225. Measurement results are transferred by measurement reporting procedure from the UE to UTRAN, the MEASUREMENT REPORT message can be transferred periodic according to the IE "Periodical Reporting Criteria" or an event in stored IE "Measurement reporting criteria" was triggered.

It is proposed to analyze the MEASUREMENT REPORT message to define performance measurements in 32.405.

4	Objective *

Define performance measurements in 32.405 based on measurements defined in TS25.215 and TS25.225 that are reported to RNC using RRC protocol specified in 25.331. For this purpose, a new collection method will be defined: PDF(Probability Distribution Function). For example, the performance measurement result of measurement P-CCPCH RSCP should be the number of each reported value (P-CCPCH RSCP_LEV _00.. P-CCPCH RSCP_LEV _91), namely how many UEs with RSCP_LEV _00, how many UEs with RSCP_LEV _01 etc, not the reported value itself.

5	Service Aspects

None.

6	MMI-Aspects

None.

7	Charging Aspects

None.

8	Security Aspects

None.

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X |  |  |
| No | X | X |  | X | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.405 |  | Define performance measurements based on the RRC MEASUREMENT REPORT message | SA#46 | Performance Management (PM); Performance measurements UTRAN |

11		Work item rapporteur(s) *

Liang Shuangchun (liangshuangchun@cmdi.chinamobile.com )

Li Jian (lijian@chinamobile.com )

Bao Haitao(baohaitao@hl.chinamobile.com)

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

China Mobile

Qualcomm

Huawei

ZTE

## BB: Trace  UID_420033

Void.

TSG SA Meeting #44	SP-090307

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092428

Meeting SA5#65, 11-15 May 2009, Tallinn, Estonia	revision of S5-09xyzw

# Source:	Ericsson, Verizon Wireless, Alcatel-Lucent, Nokia Siemens Networks

# Title:	New WID on Subscription Management (SuM) evolution

# Document for:	Approval

Agenda Item:	6.02	New OAM Work Item proposals

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

## BB: Subscription Management (SuM) evolution (SuM)  UID_440058

1	3GPP Work Area

| X | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification

This work item is a

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |
| 420029 | OAM&P 9 (Acronym: OAM9) |  |

This work item is … *

| X | Stage 1 (go to 2.3.1) |
| --- | --- |
| X | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |
| TS 32.140 SuM requirements |  | This stage 1 document is to be updated as part of the work item. |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |
| TS 32.172 SuM NRM IRP IS |  | This stage 2 document is to be updated as part of the work item. |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |

3	Justification *

There is a need expressed from service providers and operators to provide a holistic and coherent view of customer/user/subscriber related information in the network, from the viewpoints of service and resource management layers as specified by the TeleManagement Forum's eTOM processes. The current version of the 3GPP SuM specifications covers the service management layer only to a very limited extent; instead, the focus has been on the resource layer and its management. There is a need to couple information models of the service layer with the information models of resource layer within the information domain related to customer/user/subscriber. Furthermore, to obtain flexible product offerings, it is required that this be a "loose" coupling in order to support configuration changes in the service layer while avoiding unnecessary changes in the resource layer. The current version of the information model found in SuM NRM (3GPP TS 32.172) does not offer such coupling.

The current model is also inconsistent in its modelling of user identifiers. In general, a more coherent approach for modelling user's service data profiles is of interest.

SuM should offer a framework to enable rapid development of provisioning support for new services in a way conforming to a standard model.

Besides 3GPP's own interest in addressing the abovementioned concerns to support the 3GPP/LTE networks and services delivered on top of these networks, ETSI TISPAN has requested 3GPP to address these concerns so that they may re-use the evolved 3GPP SuM specifications as the basis for extensions to support the TISPAN NGN network.

4	Objective *

The Work Item objective is to provide an evolved SuM information model that offers loose coupling to service layer data and logic, as well as offering a generic framework for modelling of user's service data profiles. It has to consider backward compatibility with the existing SuM information model. Other improvements to the information model are to be determined.

Consistency with information entities to be defined in the User Data Convergence baseline common information model shall be ensured.

A use case analysis followed by requirement re-assessment are part of the objectives to be driving updates of the Information Service and Solution Set.

5	Service Aspects

The WI aims to provide enhances management support for services.

6	MMI-Aspects

None.

7	Charging Aspects

None.

8	Security Aspects

No additional security aspects compared to existing SuM specifications.

9	Impacts *

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  |  |
| Don't know |  |  |  |  | X |

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.140 |  | Revised requirements | SA#46 | Subscription Management (SuM) requirements |
| 32.141 |  | Revised architecture | SA#46 | Subscription Management (SuM) architecture |
| 32.172 |  | Revised information model | SA#48 | Subscription Management (SuM) Network Resource Model (NRM) Integration Reference Point (IRP): Information Service (IS) |
| 32.175 |  | Revised XML definitions | SA#48 | Subscription Management (SuM) Network Resource Model (NRM) Integration Reference Point (IRP): eXtensible Markup Language (XML) definition |
| 32.152 |  | UML repertoire updates | SA#46 | Integration Reference Point (IRP) Information Service (IS) Unified Modelling Language (UML) repertoire |
| 32.607 |  |  | SA#47 |  |

11	Work item rapporteur(s) *

Frode Nergard (frode.nergard@ericsson.com)

12	Work item leadership *

SA5

13	Supporting Individual Members *

Supporting IM name

Ericsson

Verizon Wireless

Alcatel-Lucent

T-Mobile

Nokia Siemens Networks

## BB: Self-Organizing Networks (SON) UID_430043

Technical Specification Group Services and System Aspects	TSGS#39(08)0067

Meeting #39, 10 - 13 March 2008, Puerto Vallarta, Mexico

# Source:	SA5 (Telecom Management)

# Title:	New WT-level WID on SON Self-Optimization & Self-Healing handling

# Document for:	Approval

Agenda Item:	10.34	(SAES) - 3GPP System Architecture Evolution Specification - Evolved Packet System (non RAN aspects)

Work Item Description

Title

## SON Self-Optimization & Self-Healing handling UID_390007 - Moved from Rel-8

Acronym:		LTE_SON-OAM

Technical Specification Group Services and System Aspects	TSGS#47(10)0091

Meeting #47; Vienna, Austria; 22-25 March 2010

3GPP TSG-SA5 (Telecom Management)	S5-101077

Meeting SA5#70, 1 Mar- 5 Mar 2010, Xiamen, China	revision of S5-100956

TSG SA Meeting #46	SP-090762

07 - 10 December 2009,

Sanya, China

3GPP TSG-SA5 (Telecom Management)	S5-094355

Meeting SA5#68 09-13 Nov 2009, Shanghai, China

Source:		Huawei Technologies

Title:		Revised WID on SON self-optimization management

Document for:		Approval

Agenda Item:		6.5.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

Title * : SON Self-Optimization & Self-Healing handling

Acronym * : LTE-SON-OAM

Unique identifier * 390007

1	3GPP Work Area *

| X | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification *

This work item is a … *

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) * |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |

This work item is … *

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
|  | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) * |
| --- |
| Organization | Document | Remarks |

Go to §3.

2.3.2		Stage 2  *

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify: *

Go to §3.

2.3.3		Stage 3 *

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |

If no identified source of stage 2 information, justify: *

Go to §3.

2.3.4		Test spec *

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other *

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task *

| Parent Building Block |
| --- |
| Unique ID | Title | TS |
| 430043 | Self-Organizing Networks (SON) - OAM aspects (OAM9-SON) |  |

3	Justification *

The target of SON is to maintain network quality and performance with a minimum of manual intervention from the operator.

Self-optimization functionality will monitor and analyse performance management data, and will automatically trigger optimization action on the affected network node(s) when necessary. This will significantly reduce manual interventions and replace them with automatically triggered re-optimizations, re-configurations, or software reloads/upgrades thereby helping to reduce operating expense.

The ongoing work in TSG RAN on SON for RRM also requires OAM support. 
As a consequence the scope of SON self optimization also includes:

Load balancing

Handover Parameter optimization

Interference control

Capacity and coverage optimization

RACH optimization

4	Objective *

Collect and document Self-Optimization OAM requirements for SON.

Define in cooperation with RAN WGs inputs to and outputs from the Self-Optimization Entity, its location in the management architecture, and the degree of standardisation of the associated algorithms.

Identify and document required Self-Optimization related additions to the affected specifications.

Ensure that the OAM specifications support load balancing, HandOver (HO) parameter optimization, interference control, capacity and coverage optimization and RACH optimization.

Based on the above, a set of new TSs should capture the "SON Self-Optimization OAM Requirements". Some existing specifications (i.e., NRM, PM, etc.) may need some modification according to the output of the work task.

10	Expected Output and Time scale *

| New specifications * [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| 32.521 | Self-Organizing Networks (SON) Policy Network Resource Model (NRM) Integration Reference Point (IRP): Requirements | SA5 |  | SA#44 Jun 2009 | SA#47 Mar 2010 |  |
| 32.522 | Self-Organizing Networks (SON) Policy Network Resource Model (NRM) Integration Reference Point (IRP): Information Service (IS) | SA5 |  | SA#47 Mar 2010 | SA#47 Mar 2010 |  |
| 32.523 | Self-Organizing Networks (SON) Policy Network Resource Model (NRM) Integration Reference Point (IRP): Common Object Request Broker Architecture (CORBA) Solution Set (SS) | SA5 |  | SA#47 Jun 2010 | SA#47 Jun 2010 |  |
| 32.525 | Self-Organizing Networks (SON) Policy Network Resource Model (NRM) Integration Reference Point (IRP): Bulk CM eXtensible Markup Language (XML) file format definition | SA5 |  | SA#48 Jun 2010 | SA#48 Jun 2010 |  |
| Affected existing specifications * [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.425 |  | Addition of measurements for SON | SA#48 Jun 2010 |  |

11		Work item rapporteur(s) *

Huawei Technologies (zlan@huawei.com)

12		Work item leadership *

SA5

13		Supporting Individual Members *

Supporting IM name

Huawei Technologies.

China Mobile

Motorola

Nokia Siemens Networks

Nortel

Orange

Telecom Italia

Telefonica

TeliaSonera

T-Mobile

Vodafone

ZTE

3GPP TSG-SA5 (Telecom Management)	S5-100311

Meeting SA5#69, 18 – 22 January 2010, Valencia, SPAIN

TSG SA Meeting #46	SP-090869

07 - 10 December 2009,

Sanya, China

TSG SA Meeting #44	SP-090317

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092066

Meeting #64 March 30 - April 3, 2009, Hangzhou, CHINA

# Source:	Nokia Siemens Networks, Orange, Telefonica

# Title:	New WT-level WID on Automatic Radio Network Configuration Data Preparation (AURANCODAP)

# Document for:	Approval

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

## Automatic Radio Network Configuration Data Preparation - OAM9 – UID_440067

1	3GPP Work Area

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2	Classification of WI and linked work items

2.0	Primary classification

This work item is a Feature

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
|  | Building Block (go to 2.3) |
| X | Work Task (go to 2.4) |

2.1	Study Item

| Related Work Item(s) (if any] |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.2	Feature

| Related Study Item or Feature (if any) |
| --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

2.3	Building Block

| Parent Feature (or Study Item) |
| --- |
| Unique ID | Title | TS |

This work item is …

| X | Stage 1 (go to 2.3.1) |
| --- | --- |
| X | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

2.3.1		Stage 1

| Source of external requirements (if any) |
| --- |
| Organization | Document | Remarks |
| none |  |  |

Go to §3.

2.3.2		Stage 2

| Corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |
| [this WI] | [this WI] |  |

| Other source of stage 1 information |
| --- |
| TS or CR(s) | Clause | Remarks |
| None |  |  |

If no identified source of stage 1 information, justify:

Go to §3.

2.3.3		Stage 3

| Corresponding stage 2 work item (if any) |
| --- |
| Unique ID | Title | TS |
| [this WI] | [this WI] |  |

| Else, corresponding stage 1 work item |
| --- |
| Unique ID | Title | TS |
| None |  |  |

| Other justification |
| --- |
| TS or CR(s) Or external document | Clause | Remarks |
| None |  |  |

If no identified source of stage 2 information, justify:

Go to §3.

2.3.4		Test spec

| Related Work Item(s) |
| --- |
| Unique ID | Title | TS |

Go to §3.

2.3.5		Other

| Related Work Item(s) |
| --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

2.4		Work task

| Parent Building Block |
| --- |
| Unique ID | Title | TS |

3	Justification

Self-Configuration, 3GPP TS 32.501 has a chapter 6.5.2.6 titled “Radio Configuration Data”, but its only content is “FFS”. Consequently 32.502 and 32.503 contain nothing to fulfil some of the requirements listed in clause 5.1.5.1 of TR 32.816.

When radio Network Elements (e.g. cells and/or eNBs) are inserted into an operational radio network, some network configuration parameters cannot be configured before-hand because they have interdependencies with the configuration of operational Network Elements. ”Dynamic Radio Network Configuration Data Preparation” comprises the generation and distribution of such interdependent parameters to the newly inserted network element and optionally already operational Network Elements.

This functionality is urgently needed to allow a fully automatic establishment of an eNB into a network. Otherwise a network operator would have to administer these configurations manually. Without this functionality self-configuration cannot be considered not fully as “self”.

4	Objective

It is proposed to work on technical solutions for Automatic Radio Network Configuration Data Preparation, i.e.:

Analyse which configuration parameter cannot be determined before-hand by the IRPAgent or by the self-configuration process and what input might be needed to generate them.

Define new functionality to trigger distribution of such parameters. This functionality should fit to the existing self-configuration functionalities and re-use existing IRPs, if possible.

The required activities to achieve these objectives may include:

Refine/define the requirements

Define the Resource model

Define operation and notifications (information service)

Define solution set/s

5	Service Aspects

None

6	MMI-Aspects

None

7	Charging Aspects

None

8	Security Aspects

None

9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X |  |  |
| No | X | X |  | X |  |
| Don't know |  |  |  |  | X |

10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| 32.507 | Self Configuration of Network Elements Integration Reference Point (IRP): SOAP Solution Set (SS) (Release 9) |  |  | SA#47 Mar 2010 | SA#47 Mar 2010 |  |
| Affected existing specifications [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |
| 32.501 |  |  | SA#47 Mar 2010 | Self-Configuration of Network Elements; Concepts and IRP Requirements |
| 32.502 |  |  | SA#48 Jun 2010 | Self-Configuration of Network Elements IRP; Information Service |
| 32.503 |  |  | SA#48 Jun 2010 | Self-Configuration of Network Elements IRP; CORBA Solution Set |
| 32.505 |  |  | SA#48 Jun 2010 | Self-Configuration of Network Elements IRP: XML file format definition |

11		Work item rapporteur(s)

Clemens Suerbaum, Nokia Siemens Networks, clemens.suerbaum@nsn.com

12		Work item leadership

SA5

13		Supporting Individual Members

Supporting IM name

Nokia Siemens Networks

Orange

Telefonica

Ericsson

Huawei

Alcatel-Lucent

T-Mobile

Vodafone

# 8	Charging Management and Small Enhancements (CH9)  UID_440068

Technical Specification Group Services and System Aspects	TSGS#47(10)0090

Meeting #47; Vienna, Austria; 22-25 March 2010

3GPP TSG-SA5 (Telecom Management)	S5-101075

Meeting SA5#70, 1-5 Mar 2010, Xiamen, P.R. China	revision of S5-100975

TSG SA Meeting #44	SP-090312

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092656

Meeting SA5#65, 11-15 May 2009, Tallinn, Estonia	revision of S5-092540

# Source:	Orange

# Title:	New WID on IWLAN mobility charging

# Document for:	Approval

Agenda Item:	7.02

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### IWLAN mobility charging (eIWLAN_Mob)  UID_440063 Moved to Rel-10

# 9	Feasibility Studies

Technical Specification Group Services and System Aspects	TSGS#36(07)0306

Meeting #36, 4 – 7 June 2007, Busan, KOREA

# Source:	SA5 (Telecom Management)

# Title:	WID Study of System Maintenance by Itf-N

# Document for:	Approval

Agenda Item:	11.28	(OAM-Study) - OAM&P Studies

3GPP TSG-SA5 (Telecom Management)	S5-071006

Meeting SA5#53, 07 - 11 May 2007, Sophia Antipolis, FRANCE

Work Item Description

Title:

## Study of System Maintenance over Itf-N  UID_360006 - Moved from Rel-8

Acronym:	FS_OAM-Maint-Itf-N

Is this Work Item a "Study Item"? (Yes / No):	Yes

1		3GPP Work Area

| X | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2		Linked work items

OAM&P 8 (Operations, Administration, Maintenance & Provisioning) Feature: OAM8, ID 340063

3		Justification

The EMS (Element Management System) plays an important role in network management architecture.

In general, the EMS is provided by Vendors of the nodes and 
Operators, using IRPManager, can manage the nodes through the EMS.

Therefore, when EMS is unavailable or down, the Operator, using IRPManager, would not be able to manage the nodes. Vendors of EMS supply proprietary interface via which the EMS itself can be managed and maintained.

Currently, the management of EMS is not standardized.

Issues to be part of this study:

- If new 3GPP specification is required (e.g. use potentially existing industry or de facto commercial standards)

- EMS configuration data backup and restoration

- Time Synchronization between IRP Manager and IRP Agent

- Resources monitoring on IRP Agent

- Software version management of EMS

- Should Communication Surveillance IRP, e.g. enhancement, to be included in this study

The currently existing 3GPP SA5 IRPs are mainly focused on the management of nodes such as UMTS network nodes (e.g. CM IRPs, Common IRPs, FM IRPs, PM IRP, Trace IRP).

As shown in figure1, currently there are no IRPs to support the management of EMS.

4		Objective

The EMS (e.g. IRPAgent and its associated YyyIRPs) is vital for network management in that network management activities would cease if EMS is unavailable or down.  Because of its vital role, it is important that the EMS should be properly managed and maintained.

No doubt, vendors have been providing proprietary means to manage their EMS.

This study is to evaluate if some key or core EMS management functions can be standardized to support a better (most cost/effective) management paradigm in a multi-vendor network environment.

This study will focus on managing the EMS, including as examples:

1) what kind of maintenance operations can be standardized,

2) what kind of information in IRPAgent and YyyIRP shall be modelled.

3) what standard/de facto standards currently exist; comparison; benefits of having a 3GPP specified solution.

The study result can be the baseline of the maintenance of IRPAgent system and may lead to define a new interface IRP in a subsequent implementation work item.

5		Service Aspects

None

6		MMI-Aspects

None

7		Charging Aspects

None

8		Security Aspects

Not known

9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No |  |  |  |  |  |
| Don't know | X | X |  |  | X |

10	Expected Output and Time scale (to be updated at each plenary)

| New specifications [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| TR 32.822 | Study on System Maintenance over Itf-N | SA5 |  | SA#45 Sep 2009 | SA#45 Dec 2009 |  |
| Affected existing specifications [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |

11		Work item rapporteur(s)

Huang Shuqiang, ZTE (huangsq@zte.com.cn)

12		Work item leadership

SA5

13		Supporting Companies

ZTE, China Mobile, Vodafone, Huawei, Nortel

14		Classification of the WI (if known)

| X | Study Item (no further information required) |
| --- | --- |
|  | Feature (go to 14a) |
|  | Building Block (go to 14b) |
|  | Work Task (go to 14c) |

Technical Specification Group Services and System Aspects	TSGS#41(08)0461

Meeting #41, 15 - 18 September 2008,

Kobe, Japan

# Source:	SA WG5

# Title:	Extend the study scope of TR32.821

# Document for:	Approval

Agenda Item:	10.31

3GPP TSG-SA5 (Telecom Management)	S5-0801234

# Meeting SA5#60, 7 - 11 July 2008, Sophia Antipolis, France	revision of S5-081192

# Source:	Huawei

# Title:	Extend the study scope of TR32.821

# Document for:	Discussion & approval

Agenda Item:	6.10.1

3GPP TSG-SA5 (Telecom Management)	S5-071061

Meeting SA5#52, 02 - 06 Apr 2007, Xi’an, China

Work Item Description

Title

## Study of Self-Organising Networks (SON) related OAM interfaces for Home NodeB UID_360007 - Moved from Rel-8

Acronym:	FS_OAM-SON-HNB

Is this Work Item a "Study Item"? (Yes / No): YES

1		3GPP Work Area

| X | Radio Access |
| --- | --- |
|  | Core Network |
|  | Services |

2		Linked work items

- SA5 WT Study of Management for E-UTRAN and SAE UID_340036

3		Justification

3GPP SA5 has agreed to accept Self-Organising Networks (SON) in studying E-UTRAN&SAE OAM architecture, and 3GPP RAN has agreed to study UTRAN home NodeB (see RP-070257) and E-UTRAN home NodeB (see RP-070262).

For SON, it is expected that UE, NodeB, OAM system (both Element Management System (EMS) and Network Management System (NMS) in E-UTRAN/UTRAN system are involved in supporting SON as listed below:

- Interface between NMS and EMS

- Interface between 2 EMSs

- Interface between EMS and NodeB

- Interface between 2 NodeBs

- Interface between UE and NodeB.

For both E-UTRAN and UTRAN home NodeB, SON is expected to be necessary because:

- Number of home NodeB can be very big.

- Subscriber may switch on and off home NodeB frequently.

- Operator may not be able to access home NodeB physically as it is located in subscriber’s place.

Since 3GPP SA5 plays a leading role in defining GSM, 3G OAM specifications, it is expected that 3GPP SA5 can also play a leading role in the study of SON from OAM aspect and OAM related interfaces, especially for E-UTRAN and UTRAN home NodeB.

4		Objective

By studying SON related interfaces from OAM aspect, 3GPP SA5 should:

- Define SON and OAM solution for both E-UTRAN and UTRAN home NodeB.

- Identify differences between SON and OAM solution architecture for E-UTRAN Macro eNodeB and that for E-UTRAN and UTRAN home NodeB; Propose aligned SON OAM solution architecture.

- Identify what can be standardized for SON and OAM for E-UTRAN and UTRAN NodeB in 3GPP SA5.

- Prepare the work for a later implementation work item.

5		Service Aspects

None

6		MMI-Aspects

None

7		Charging Aspects

None

8		Security Aspects

It is necessary to take Security aspect into account when studying Itf-S.

9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X |  |  |
| No | X | X |  | X | X |
| Don't know |  |  |  |  |  |

10	Expected Output and Time scale (to be updated at each plenary)

| New specifications [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| TR 32.821 | Study of OAM and SON for Home NodeB | SA5 |  | SA#42 | SA#46 Dec 2009 |  |
| Affected existing specifications [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |

11		Work item rapporteur(s)

Zou Lan (zlan@huawei.com)

12		Work item leadership

SA5

13		Supporting Companies

Huawei, Nortel, Nokia Siemens Networks, T-Mobile, Vodafone, ZTE

14		Classification of the WI (if known)

| X | Study Item (no further information required) |
| --- | --- |
|  | Feature (go to 14a) |
|  | Building Block (go to 14b) |
|  | Work Task (go to 14c) |

Technical Specification Group Services and System Aspects	TSGS#39(08)0076

Meeting #39, 10 - 13 March 2008, Puerto Vallarta, Mexico

# Source:	SA5 (Telecom Management)

# Title:	New WID on Study of Self-healing of SON (OAM8-Studies)

# Document for:	Approval

Agenda Item:	12.14	(OAM8-Studies) - OAM&P Studies

Work Item Description

Title

### Study on Self-healing of SON   UID_390017 - Moved from Rel-8

Is this Work Item a "Study Item"? (Yes / No):	Yes

1		3GPP Work Area

| X | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2		Linked work items

UID_340063 	OAM&P 8 (Operations, Administration, Maintenance & Provisioning) - OAM8

UID_340036	Study of Management for LTE and SAE (draft TR 32.816) under OAM8-Studies

3		Justification

The target of SON is to maintain network quality and performance with a minimum of manual intervention from the operator.

Self-optimization and self-healing functionality will monitor and analyse fault management data, alarms, notifications, and self-test results and will automatically trigger corrective action on the affected network node(s) when necessary. This will significantly reduce manual interventions and replace them with automatically triggered re-optimizations, re-configurations, or software reloads/upgrades thereby helping to reduce operating expense.

The ongoing work in TSG RAN on SON for RRM also requires OAM support. 
As a consequence the scope of SON self optimization also includes:

- Load balancing

- Handover Parameter optimization

- Interference control

- Capacity and coverage optimization

- RACH optimization

4		Objective

This work item focuses only on Self-healing. The object of this work item is to study the solution of Self-healing and collect the requirements for Self-Healing.

5		Service Aspects

None

6		MMI-Aspects

None

7		Charging Aspects

None

8		Security Aspects

None

9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  |  |
| Don't know |  |  |  |  | X |

10	Expected Output and Time scale (to be updated at each plenary)

| New specifications [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| TR 32.823 | Study on Self-healing of SON | SA5 |  | SA#45 Sep 2009 | SA#45 Dec 2009 |  |
| Affected existing specifications [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |

11		Work item rapporteur(s)

Zhu Weihong, ZTE (zhu.weihong@zte.com.cn)

12		Work item leadership

SA5

13		Supporting Companies

ZTE, Vodafone, T-Mobile, Telecom Italia, Telefonica, Motorola

14		Classification of the WI (if known)

| X | Study Item (no further information required) |
| --- | --- |
|  | Feature (go to 14a) |
|  | Building Block (go to 14b) |
|  | Work Task (go to 14c) |

Technical Specification Group Services and System Aspects	TSGS#40(08)0281

Meeting #40, 2 - 5 June 2008, Prague, Czech Republic

Source:	SA5

Title:	Study on SOA for IRP

Agenda Item:	12.15

# 3GPP TSG-SA5 (Telecom Management)	S5-080872

# Meeting SA5#59, 21 - 25 April 2008, Chengdu, CHINA	revision of S5-080845

# Source:	Ericsson

# Title:	Study on SOA for IRP

# Document for:	Approval

Agenda Item:	6.02 New OAM Work Item proposals

Work Item Description

Title:

### Study on SOA for IRP  UID_400029

Acronym:	FS_OAM_SOA_IRP

Is this Work Item a "Study Item"? (Yes / No):	Yes

1		3GPP Work Area

| X | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

2		Linked work items

UID_340063	OAM&P 8 (Operations, Administration, Maintenance & Provisioning), Feature: OAM8

3		Justification

Service Oriented Architecture (SOA) is currently gaining high attention and acceptance in the IS/IT industry.

It promises to manage change & automate and simplify IT processes (SOA Management and Security), optimize implementation, maximize (implementation) flexibility and scalability (SOA/Web services-based applications), facilitate integration beyond the enterprise (between companies, between partners and customers), simplify development and maintenance; etc.

The IRP (Interface Reference Point) concept and set of specifications developed by 3GPP is the predominant standard for wireless network management since year 2000. 3GPP and 3GPP2 have developed it in close collaboration.

The IRP architecture follows closely the ITU-T TMN work.

Besides publishing the IRP specifications, 3GPP also publishes its IRP methodology (e.g., the guidelines, templates on how to develop, maintain and publish IRP specifications).  Today, the IRP specification methodology is being shared and jointly evolved and maintained by a number of organizations, such as ITU-T.

The descriptions or definitions of SOA have been produced by various groups.

The principles of SOA are currently being applied to the field of network management.

4		Objective

- Identify the need (Requirement) for an IRP to be SOA compliant.

- Once the need identified, identify subsequently if there are additional capabilities needed for the existing and currently planned Interface IRPs such that they can be considered SOA compliant.  
"Compliant" does not mean protocol compliance, where protocol test cases are needed to test if the subject is 
"in compliance" or not.

- Based on the identification done in b), revise the identified Interface IRPs accordingly.
If step b) has identified e.g. that Entry Point IRP needs an extra capability allowing YyyIRPs to register their services such that IRPManagers can discover the availability of the services, then 
step c) should revise the Entry Point IRP Requirement, IS and SSs accordingly.

NOTE:	For step c) a new Implementation Work Item will be created.

5		Service Aspects

None

6		MMI-Aspects

None

7		Charging Aspects

None

8		Security Aspects

Capabilities to secure the capabilities in existing YyyIRP shall be used to secure the capabilities mentioned in steps b) and c) above.  
Network operators have sole responsibility to decide if such security capability is needed or not.  
3GPP should/could not make such decision.

9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  |  | X | X |  |
| No | X | X |  |  |  |
| Don't know |  |  |  |  | X |

10	Expected Output and Time scale (to be updated at each plenary)

| New specifications [If Study Item, one TR is anticipated] |
| --- |
| Spec No. | Title | Prime rsp. WG | 2ndary rsp. WG(s) | Presented for information at plenary# | Approved at plenary# | Comments |
| TR 32.824 | Study on SOA compliant need and additional capabilities for existing/currently planned Interface IRPs | SA5 |  | SA#43 Sep 2009 | SA#44 June 2009 |  |
| Affected existing specifications [None in the case of Study Items] |
| Spec No. | CR | Subject | Approved at plenary# | Comments |

11		Work item rapporteur(s)

Edwin TSE (Ericsson)

12		Work item leadership

SA5

13		Supporting Companies

Ericsson, Huawei, Nortel, TeliaSonera, Nokia Siemens Networks

14		Classification of the WI (if known)

| X | Study Item (no further information required) |
| --- | --- |
|  | Feature (go to 14a) |
|  | Building Block (go to 14b) |
|  | Work Task (go to 14c) |

Technical Specification Group Services and System Aspects	TSGS#41(08)0464

Meeting #41, 15 - 18 September 2008,

Kobe, Japan

# Source:	SA5

# Title:	New SID on Rc Reference Point

# Document for:	Approval

Agenda Item:	12.18

3GPP TSG-SA5 (Telecom Management)	S5-081204

# Meeting SA5#60, 7 - 11 Jul 2008, Sophia Antipolis, FRANCE

# Source:	Huawei, China Mobile

# Title:	New SID on Rc Reference Point

# Document for:	Approval

Agenda Item:

Study Item Description

Title

### Study on Rc Reference Point Functionalities and Message Flows  UID_410044 -Moved to Rel-10

Technical Specification Group Services and System Aspects	TSGS#43(09)0048

Meeting #43, 9 - 12 March 2009, Biarritz, France

3GPP TSG-SA5 (Telecom Management)	S5-091460

Meeting SA5#63, 16-20 February 2009, Prague, Czech Republic

# Source:	Alcatel-Lucent, China Mobile, Huawei, Orange, Telefonica, T-Mobile, Vodafone

# Title:	Proposal for a new Study Item on Energy Savings Management

# Document for:	Approval

Agenda Item:	6.02 – New OAM Work Item proposals

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### Telecommunication Management; Energy Savings Management (ESM) UID_430044-Moved to Rel-10

TSG SA Meeting #44	SP-090318

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092147

Meeting SA5#64, 30 Mar – 3 Apr 2009 Hangzhou, CHINA	revision of S5-091xyw

# Source:	SA5 (Telecom Management)

# Title:	New SID on Study on EPC Charging enhancement

# Document for:	Approval

Agenda Item:	7.02

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### Study on EPC Charging enhancement (FS_EPCcharg)  UID_440050-Moved to Rel-10

TSG SA Meeting #44	SP-090462

01 - 04 June 2009,

Oranjestad, Aruba

3GPP TSG-SA5 (Telecom Management)	S5-092064

Meeting #64 March 30 - April 3, 2009, Hangzhou, CHINA

# Source:	Motorola, Qualcomm Europe, Vodafone, T-Mobile, Telefonica, Telecom Italy, Orange

# Title:	New SID on Study on User Equipment Management (UEM)

# Document for:	Approval

Agenda Item:	6.x

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.

### Study on Integration of device management information with Itf-N (FS_UEM)  UID_440069-Moved to Rel-10

Annex A:
Status list of Work items

This list reflects work items, ongoing, completed or stopped.

| 400035 | Enhanced Home NodeB / eNodeB | EHNB |
| --- | --- | --- |
| 420036 | 3G HNB Gateway and LTE HeNB Gateway OAM&P | HNB-OAM_GW |
| 430012 | 3G HNB and LTE HeNB OAM&P Type 1 Interface | HNB_eHNB-OAM_Type1 |
| 440066 | 3G HNB and LTE HeNB OAM&P Type 2 Interface | HNB_eHNB-OAM_Type2 |
| 400032 | Multi-Media Telephony Service enhancements | eMMTel |
| 430031 | Multimedia Telephony (MMTel) Service and Supplementary Services - Online Charging and completion for Offline Charging (all supplementary services) | eMMTel-SS-CH |
| 430032 | Support of Real-time Transfer of Tariff Information (RTTI) in IMS charging | IMSTSS-RTTI-CH |
| 400034 | User Data Convergence | UDC |
| 440060 | User Data Convergence - Modelling and Management | UDC-MMAN |
| 440062 | UDC – Framework for Model Handling and Management | UDC-MMAN-MFRM |
| 440061 | UDC – Common Baseline Information Model | UDC-MMAN-CBIM |
| 400039 | MBMS support in EPS | MBMS_EPS |
| 430033 | MBMS Charging in EPS | MBMS_EPS |
| 420029 | OAM&P 9 | OAM9 |
| 420030 | Network Infrastructure Management | OAM9-NIM |
| 420031 | Software Management for Network Elements | OAM9-NE_SWM |
| 440064 | Service Oriented Architecture (SOA) for IRP | OAM9 |
| 440065 | IRP SOAP Solution Sets continuation from Rel-8 | OAM9 |
| 420032 | Performance Management | OAM9-PM |
| 430041 | Enhancement of E-UTRAN Performance Measurements | OAM9 |
| 430042 | Enhancement of EPC Performance Measurements | OAM9 |
| 440059 | Enhancement of UTRAN Performance Measurements | OAM9 |
| 420033 | Deleted - Trace | OAM9-Trace |
| 430043 | Self-Organizing Networks (SON) - OAM aspects | OAM9-SON |
| 390007 | SON self-optimization management | LTE_SON-OAM |
| 440067 | Automatic Radio Network Configuration Data Preparation | OAM9 |
| 440058 | Subscription Management (SuM) evolution | OAM9-SuM |
| 440068 | Charging Management small Enhancements | CH9 |
| 360006 | Study on System Maintenance over Itf-N | FS_OAM-Maint-Itf-N |
| 360007 | Study on Self-Organizing Networks (SON) related OAM interfaces for Home NodeB | FS_OAM-SON-HNB |
| 390017 | Study on Self-healing of Self-Organizing Networks (SON) | FS_OAM-SON-SH |
| 400029 | Study on Service Oriented Architecture (SOA) for IRP | FS_OAM_SOA_IRP |

Annex B:
Change history

| Change history |
| --- |
| Date | TSG # | TSG Doc. | CR | Rev | Subject/Comment | Old | New |
| 2010-09 | SA#49 | SP-10xxxx | -- | -- | Presentation to SA for Information and Approval | --- | 1.0.0 |

# Comments

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

This code will appear in the work plan and is to be used on Change Requests relating to this work item; see
"A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm . The code proposed by the originator of the work item may be changed at approval time by the TSG if the original proposal is deemed inappropriate.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

This code will appear in the work plan and is to be used on Change Requests relating to this work item; see
"A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm . The code proposed by the originator of the work item may be changed at approval time by the TSG if the original proposal is deemed inappropriate.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

Put an X in one or more boxes.  Use the "don't know" row only if the impacts are unpredictable at the time of writing the WID, not as an excuse for failure to consider the greater picture.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

Consider the title of the work item carefully, and keep the text reasonably brief.  Avoid titles already in use, including in previous Releases.  Do not mention the intended Release in the title, since timescales may change and move the item to a later Release. Once assigned, avoid changing the title in any substantive way, even if this means the title no longer embraces the full scope of the intended work, as the contents of that work becomes clearer with the passage of time.

This code will appear in the work plan and is to be used on Change Requests relating to this work item; see
"A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm . The code proposed by the originator of the work item may be changed at approval time by the TSG if the original proposal is deemed inappropriate.

Leave this blank for new work items. For revisions, insert the unique_id value allocated by the Work Plan Coordinator; see 
http://www.3gpp.org/ftp/Specs/html-info/WI-List.htm .

Put an X in one or more of the boxes.

Put an X in one of the boxes in the table below. A work item must be classed as one and one only of the listed categories.  For more guidance, see 3GPP TR 21.900 §6.0.2.

WIs are identified by their
	title: see guidance above 
	unique_id: a numeric value which, once allocated, never changes
	alphabetic (or alphanumeric) code (acronym): for guidance, see "A word on WI codes/acronyms" at http://www.3gpp.org/Management/WorkPlan.htm .

Identify any work, possibly in a previous Release, which gave rise the current Feature.

Normally, put an X in one box only.  In simple cases, a single WID can be used to specify two or more stages. For guidance on the definition of stages, see 3GPP TR 21.900 §4.1.

Identify any requirements specified in, eg, an OMA specification, and which need to be considered during the elaboration of the current stage 1 work.

It is recommended that the stage 1 specification justifying the stage 2 work be identified. This will typically be in a 3GPP stage 1 TS (give the TS number if already allocated) or, if no TS is yet available, in the corresponding WID (give the Unique_ID value).  Alternatively, it is possible that the stage 1 is to be found in the publication of another body, in which case the second table should be used; be as explicit as possible in identifying the stage 1.

Briefly explain why no stage 1 is necessary. If the stage 1 is specified by a body other than 3GPP, then identify the source and explain why stage 1 harmonization with 3GPP is not needed.  This situation is exceptional.

It is recommended that the stage 2 be identified, or, if none, the stage 1 work which gives rise to the stage 3 WID being specified. Occasionally a stage 3 work item will arise from implicit provisions of another stage 3 TS, or even a Change Request to an existing stage 3 TS (which must itself be associated with a work item).

Briefly explain why no stage 2 is necessary. If the stage 21 is specified by a body other than 3GPP, then identify the source and explain why stage 2 harmonization with 3GPP is not needed.  This situation is exceptional.

All testing items must be associated with the provisions of a testable, stage 3, requirement.

This clause is intended to be used in rare cases where the work does not fit into the foregoing classifications.

For guidance on the use of work tasks, see 3GPP TR 21.900 §6.0.2

Explain in sufficient detail why this work is needed.

Give details of the goals to be achieved under this work item.  The level of detail required is explained in 3GPP TR 21.900 §6.0.2. Generally, the deeper the work item is in the heirarchy, the greater the level of technical detail need in the WID.  For high level items (Study Items, Features), the text of this clause should avoid technical language insofar as possible, and concentrate on the benefits which the work will bring to the 3GPP system or its usrs.

The time scale for the work is implied by the plenary TSG meeting at which the resulting deliverables will be seen and approved.  There is no need to revise the WID if these initial estimates change during the course of the work, unless other significant changes (eg a change of objectives) are also required, in which case the plenary meetings can be corrected and, if known, the formal numbers for the new TSs and TRs given in place of the original placeholder numbers.

List, in the top part of the table:
	the new specification(s) which will be produced under this work item
		if possible, give the spec series intended (see 3GPP TS 21.900 §4.0);
		identify the remaining three digits with a temporary designation - eg 34.tpw
		in the case of TRs, indicate whether the TR is:
			xx9xx = intended for publication by the Organizational Partners; or
			xx.8xx = for interal use of 3GPP and not to be published

List, in the bottom part of the table:
	existing specifications

The name of a physical person. If the person is new to 3GPP work, give full contact coordinates, in particular, email address.

Identify the lead working group (or parent Technical Specification Group) responsible for coordination of the work.  Mention also any other groups from which input may be required.

See 3GPP Working Procedures, article 39, which specifies the minimum number of supporting IMs required (four, at the time of creating the present form), and the duties of those organizations. There is no upper limit to the number of supporting IMs.

# Text boxes

IRP Manager

IRP Agent

Network Element

CM IRPs

(Bulk, Inventory State, …)

Common IRPs

(Notification, FirleXfer, Log, …)

FM

IRPs

PM

IRPs

System Maintenance IRP

Figure 1