## Slide 1: FS_eEDGEAPP Workplan
Basavaraj (Basu) Pattan
FS_eEDGEAPP Rapporteur,
Samsung

## Slide 2
Study Item | WI Code | SID Approved | SA6#51-e | Target Completion
Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | SA#92 (06/2021) | 95% | SA#96 (06/2022)
FS_eEDGEAPP - Overall Status
Current Status as per TR 23.700-98 V1.3.0
24 Key Issues 10 Architectural Enhancements 49 Solutions 17 Key Issues are Concluded untill SA6#51-e meeting
Rapporteur remarks for remaining work until SA6#52
Complete Clause 3 – Abbreviations Prioritize 7 remaining Key Issues to be Concluded Addressing ENs – close without action, convert to NOTE, resolve EN etc Adding Solution evaluation Add Overall evaluation and Conclusions Regarding any Open issues within Concluded Key Issues, we can handle them directly under normative work Deployment models – mainly dependent on KI#6, #22 Editorial checks: Consistency, References, formatting issues, removing templates etc

## Slide 3: FS_eEDGEAPP - Key Issue Status
Key Issue | Overall Evaluation Available? | Conclusion Available? | Rapporteur remarks
Key issue #1: Enhanced notification service to the EEC | Yes | Yes | Completed.
Key issue #2: Enablement of Service APIs exposed by EAS | Yes | Yes | Completed.
Key issue #3: Enhancements to service continuity planning | Yes | Yes | Completed.
Key issue #4: EDGE-5 | Yes | Yes | Completed.
Key issue #5: Alignment of EDGEAPP and ETSI MEC | Yes | Yes | Completed.
Key issue #6: Edge services support across ECSPs | Yes | No | Postponed - new solution, updates to Overall Evaluation and adding Conclusion.
Key issue #7: Application traffic filter exposure | Yes | Yes | Completed.
Key issue #8: EAS selection synchronization | Yes | Yes | Completed.
Key issue #9: Enhancement of dynamic EAS instantiation triggering | Yes | Yes | Completed.
Key issue #10: Support for roaming UEs | Yes | No | Postponed - Conclusion.
Key issue #11: ACR between EAS and Cloud Application Server | Yes | Yes | Completed.
Key issue #12: EEL service differentiation | Yes | Yes | Completed.
Key issue #13: Edge enabler layer support for EAS synchronization | No | No | Postponed - new solution, TBD - Overall Evaluation and Conclusion.
Key issue #14: Application traffic influence for initially selected EAS | Yes | Yes | Completed.
Key issue #15: Support of constrained devices for Edge | Yes | Yes | Completed.
Key issue #16: support of NAT deployed within the edge data network | Yes | Yes | Completed.
Key issue #17: Discovery of a common EAS | No | No | Postponed - Overall Evaluation, TBD - Conclusion.
Key issue #18: Linkage between EASs | Yes | Yes | Completed.
Key issue #19: ACR scenario combination | Yes | Yes | Completed.
Key issue #20: Method of supporting federated EAS service | No | No | Postponed - new solution, TBD - Overall Evaluation and Conclusion.
Key issue #21: Simultaneously EAS connectivity in ACR | Yes | Yes | Completed.
Key issue #22: EAS discovery in Edge Node sharing scenario | No | No | Postponed - new solution, adding Overall Evaluation and Conclusion.
Key issue #23: Reliable Edge service | No | No | Postponed - new solution, TBD - Overall Evaluation and Conclusion.
Key issue #24: SEAL capability access for EEL support | Yes | Yes | Completed.

## Slide 4: Summary
Work Plan for FS_eEDGEAPP during SA6#52 Meeting:
Mark 100% completed and send TR for Approval
Focus on getting Conclusions for remaining Key Issues
Any remaining issues in existing solutions after SA6#52 meeting, can be handled directly under normative work