## Slide 1: Work plan and key issue Discussion on FS-NSCALE
China Mobile
Shaowen Zheng

## Slide 2: Background of FS_NSCALE
To study how SA6 enablement layer can invoke network slicing API offered by SA2 and SA5, with the following objectives: - Based on SA1 requirements of network slice capability exposure, analyze and investigate the services and functions of current SA6 enablement layer that may need to invoke control and management plane capabilities from SA2 and SA5 pertaining to network slicing (e.g. SEAL and vertical application enablers). - Identify potential enhancements to SEAL, as an entity invoking control and management APIs pertaining to network slicing.
proposed SCOPE:
The study identifies the requirements of network slice capability exposure that have yet to be realized, and proposes application architecture aspects solutions and enhancements to existing application enablement layer. Based on any gaps found between requirements and existing capabilities, the present document includes: identification of key issues, solutions, corresponding evaluations and conclusions to ensure the efficient network slice capability exposure.
The study also takes into consideration the SEAL architecture specified in 3GPP TS 23.434 [2], network slicing related architecture and services specified in 3GPP TS 23.501 [3], 3GPP TS 23.502 [4], network slicing management capability provisioning and architecture specified in 3GPP TS 28.531 [5] and 3GPP TS 28.533 [6], requirements specified in TS 22.261 [7].
Notes: SLA
resource;

## Slide 3: Proposed work plan of FS_NSCALE
SA6#42e
3/9
SA#91-e
3/21
SA6#44
7/12
online
SA6#45-e
8/25
online
SA6#45bis
10/11
online
SA#94
12/21
SA#95
3/22
SA6#46
11/15
online
SA6#47
2/14
Europe
SA6 approval
Plenary approval
(21.Mar)
TR for information (21.Dec)
TR for approval (22.Mar)
Scope，skeleton
Key issues discussion
More key issues
Function model
Solutions
More solutions
Solution evaluations
Function model
More solutions
Solution evaluations
Conclusions
Scope，skeleton
SA6#ICC
6/29
Notes: SLA
resource;

## Slide 4: Key Issue 1:Network slice related information exposure
Information exposure requirements are specified in clause 6.10 of 3GPP TS 22.261 [x] which are requested to be supported by 5G network to allow a 3rd party to get the network status information of a private slice dedicated for the 3rd party.
Hence, it is required to study the following:
- Information could be exposed to 3rd party from SA2 and SA5, such as: network slicing load, throughput， maximum number of UEs per network slice;
- Gaps between the vertical’s requirements and information could be exposed.
- Whether and what network slicing related information need to do the aggregation or processing?
- Methods to expose the information, e.g. request or event subscribe/notice.
- Whether and how additional service APIs are required to be supported at the network slice capability exposure application enabler layer.
- Whether and how CAPIF can be leveraged for additional service APIs.
Notes: SLA
resource;

## Slide 5: Key Issue 2:Application layer slice management capability exposure
Application layer slice management capability exposure used for the third-party
Slice management capability exposure requirements are specified in clause 6.10 of 3GPP TS 22.261 [x] which are requested to be supported by 5G network. 5G network is required to provide suitable APIs to allow a trusted third-party to create, modify, and delete network slices used for the third-party.
Hence, it is required to study the following:
- How to integrate the serial slice lifecycle management to realize application layer slice management capability exposure?
- Whether and how additional service APIs are required to be supported at the network slice capability exposure application enabler layer.
- Whether and how CAPIF can be leveraged for additional service APIs.
Notes: SLA
resource;

## Slide 6: Other potential Key Issues
Support to configure the information which associates a UE/service to a network slice;
Support to configure the information which associates a service to a network slice;
Support to report real-time monitoring network slice information;
Support to define and update the set of services and capabilities supported in a network slice
Support network slice QoS management
Notes: SLA
resource;