## Slide 1: SA5 Status Report to SA#75 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chairman, Ericsson
Mirko CANO SOVERI, SA5 Secretary, MCC
3GPP TSG-SA Meeting #75 SP-170116 8 - 10 March 2017, Dubrovnik, Croatia

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Jean-Michel Cornily (Orange) VC since 08/2013 Christian Toche (Huawei) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Nokia) Chair since 08/2013 Robert Törnkvist (Ericsson) VC since 05/2016 Chen Shan (Huawei) VC since 05/2016
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 01/2016

## Slide 3: 2017 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#111 | 16-20 Jan 2017 | Porto | Portugal | EF3 | 
SA5#111-bis (5G/NFV) | 13-17 Feb 2017 | Munich | Germany | Huawei | 
SA5#112 | 27-31 Mar 2017 | Guilin | China | Huawei | 
SA5#113 | 08-12 May 2017 | West Palm Beach | USA | NAF | 
SA5#114 | 21-25 Aug 2017 | Sophia Antipolis | France | ETSI | 
SA5#115 | 16-20 Oct 2017 | Busan | Korea | ETRI | 
SA5#116 | 27 Nov-1 Dec 2017 | TBD | North America | NAF | Mega meeting

## Slide 4: Statistics at SA5 level
 | SA5# 105 | SA5# 106 | SA5# 107 | SA5# 108 | SA5# 109 | SA5# 110 | SA5# 111 | SA5# 111Bis
Delegates | 30 | 37 | 36 | 35 | 40 | 87 | 42 | 32
Docs at meeting start | 205 | 194 | 232 | 161 | 195 | 257 | 196 | 138
Docs at meeting end | 361 | 314 | 401 | 302 | 356 | 461 | 414 | 311
Agreed CH CRs | 20 | 19 | 17 | 18 | 21 | 47 | 48 | 0
Agreed OAM CRs | 38 | 18 | 54 | 2 | 0 | 20 | 9 | 0
LS in | 14 | 14 | 7 | 12 | 13 | 27 | 17 | 2
LS out | 7 | 9 | 4 | 3 | 10 | 10 | 5 | 2

## Slide 5
 | SA#68 | SA#69 | SA#70 | SA#71 | SA#72 | SA#73 | SA#74 | SA#75
CRs | 70 | 62 | 92 | 58 | 108 | 41 | 67 | 57
TR/TS for information | 1 | 3 | 2 | 0 | 1 | 5 | 2 | 4
TR/TS for approval | 1 | 1 | 9 | 4 | 2 | 1 | 0 | 6
New or updated WIDs | 5 | 8 | 5 | 4 | 14 | 5 | 5 | 1
SA5 exploder | 378 | 372 | 371 | 371 | 363 | 368 | 369 | 380
Statistics at SA level

## Slide 6: Tdoc history

## Slide 7: CR history

## Slide 8: WI history

## Slide 9: pCR history
Chart: 
| SA5#108 | SA5#109 | SA5#110 | SA5#111 | SA5#111Bis
Approved pCRs | 53 | 65 | 62 | 56 | 102
NOTE: 5 pCRS under
Email approval

## Slide 10: Summary of ongoing WIs/SIs (1/3)
WI code | WI Title | WID | Main TS/TR | Completion rate | Target date
CH14-ROPOCH | Resource optimization for PS domain online charging sessions | SP-160021 | 32.251, 32.299 | 80% | SA#75 (03/2017) -> SA#76 (06/2017)
CH14-DCCII | Determination of Completeness of Charging Information in IMS | SP-160398 | 32.240, 32.260, 32.298, 32.299 | 10% | SA#75 (03/2017) -> SA#76 (06/2017)
CH14-ProSe | Charging Aspects of Enhanced Proximity-based Services | SP-160428 | 32.240, 32.251, 32.277, 32.298, 32.299 | 80% | SA#75 (03/2017) -> SA#76 (06/2017)
CH14-V8 | Charging Aspects of S8 Home Routing Architecture for VoLTE | SP-160429 | 32.240, 32.251, 32.260 | 60% | SA#75 (03/2017) -> SA#76 (06/2017)
AULC-CH | Charging Aspects of Improvements of Awareness of User Location Change (AULC) | SP-160609 | 32.251, 32.298, 32.299 | 80% | SA#75 (03/2017) -> SA#76 (06/2017)
DBPU-CH | Charging aspects for Diameter Base Protocol Specification Update | SP-160837 | 32.2xy-series | 100% | SA#75 (03/2017)
PS_DATA_OFF-CH | Charging Aspect of 3GPP PS Data off Function | SP-160839 | 32.251, 32.298, 32.299 | 70% | SA#75 (03/2017) -> SA#76 (06/2017)
CH14-SMST4 | Charging for SMS via T4 | SP-160840 | 32.274, 32.250, 32.298, 32.299 | 20% | SA#75 (03/2017) -> SA#76 (06/2017)
FS_DOCME_CH | Study on Overload Control for Diameter Charging Applications | SP-150310 | 32.869 | 10% | SA#76 (06/2017) -> SA#78 (12/2017)
FS_FWDCA | Study on forward compatibility for 3GPP Diameter Charging Applications | SP-160608 | 32.870 | 10% | SA#76 (06/2017)

## Slide 11: Summary of ongoing WIs/SIs (2/3)
WI code | WI Title | WID | Main TS/TR | Completion rate | Target date
OAM14-MAMO_VNF-MCAR | Management concept, architecture and requirements for mobile networks that include virtualized network functions | SP-160023 | 28.500, 32.101, 32.102 | 100% | SA#75 (03/2017)
OAM14-MAMO_VNF-CM | Configuration management for mobile networks that include virtualized network functions | SP-160401 | 28.510, 28.511, 28.512, 28.513 | 80% | SA#75 (03/2017) -> SA#76 (06/2017)
OAM14-MAMO_VNF-FM | Fault management for mobile networks that include virtualized network functions | SP-160403 | 28.515, 28.516, 28.517, 28.518 | 90% | SA#75 (03/2017) -> SA#76 (06/2017)
OAM14-MAMO_VNF-PM | Performance management for mobile networks that include virtualized network functions | SP-160402 | 28.520, 28.521, 28.522, 28.523 | 75% | SA#75 (03/2017) -> SA#76 (06/2017)
OAM14-MAMO_VNF-LCM | Lyfecycle management for mobile networks that include virtualized network functions | SP-160427 | 28.525, 28.526, 28.527, 28.528 | 80% | SA#75 (03/2017) -> SA#76 (06/2017)
OAM14-FILMEAS | Filtering of PM measurements and data volume measurements for shared networks | SP-160610 | 32.817, 32.130, 32.425 | 100% | SA#75 (03/2017)
OAM14-LSA | OAM support for Licensed Shared Access (LSA) | SP-160397 | 28.301, 28.302, 28.303, 32.101 | 40% | SA#75 (03/2017) -> SA#76 (06/2017)
FS_OAM_EE | Study on OAM support for assessment of energy efficiency in mobile access networks | SP-160430 | 32.856 | 90% | SA#75 (03/2017) -> SA#76 (06/2017)

## Slide 12: Summary of ongoing WIs/SIs (3/3)
WI code | WI Title | WID | Main TS/TR | Completion rate | Target date
FS_OAM_SON_AAS | Study on OAM aspects of SON for AAS-based deployments | SP-150677 | 32.865 | 70% | SA#75 (03/2017) -> SA#76 (06/2017)
FS_IMP_ITFN | Study on Implementation for the Partitioning of Itf-N | SP-160020 | 32.880 | 40% | SA#75 (03/2017) -> SA#79 (03/2018)
FS_NGNS_MOA | Study on Management and Orchestration Architecture of Next Generation Network and Service | SP-160400 | 28.800 | 20% | SA#75 (03/2017) -> SA#76 (06/2017)
FS_MONETS | Study on Management and Orchestration of Network Slicing | SP-160394 | 28.801 | 60% | SA#75 (03/2017) -> SA#76 (06/2017)
FS_MAN_NGNAF | Study on management aspects of next generation network architecture and features | SP-160399 | 28.802 | 40% | SA#75 (03/2017) -> SA#76 (06/2017)
FS_OAM_IOT | Study on Management aspects of selected IoT-related features | SP-160611 | 32.857 | 5% | SA#76 (06/2017)
FS_OAM_RESTFUL | Study on a RESTful HTTP-based Solution Set | SP-160613 | 32.866 | 5% | SA#76 (06/2017)
FS_MA_RNVNF | Study on management aspects of virtualized network functions that are part of the NR | SP-160703 | 32.864 | 10% | SA#77 (09/2017)
FS_MECUPS | Study on Management Enhancement of CUPS of EPC Nodes | SP-160925 | 32.867 | 5% | SA#77 (09/2017)

## Slide 13: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-171205 | Resubmitted LS from SA2 to SA5-CH on implication on charging from eFMSS | S2-164279 | postponed | 
S5-171207 | Resubmitted LS from SA6 to SA5 on Charging for Mission Critical Services | S6-161256 | replied to | S5-171236
S5-171208 | Resubmitted LS from ETSI NFV on reply to 3GPP SA5 on use of un-instantiated VNF instance ID in UpdateNS operation | ETSI ISG NFV | noted | 
S5-171209 | Resubmitted LS from ITU-T to SA5 on seeking collaboration on draft Recommendation “Energy efficiency Metrics and measurement methodology for 5G solutions | ITU-T | postponed | 
S5-171210 | LS from ETSI ISG NFV to 3GPP SA5 on Release 2 status update | ETSI ISG NFV | noted | 
S5-171211 | LS from ETSI ISG NFV to 3GPP SA5 response on the SOL WG work plan schedule | ETSI ISG NFV | noted | 
S5-171212 | LS from ETSI ISG NFV Reply to 3GPP SA5 on update NS scenarios | ETSI ISG NFV | noted | 
S5-171213 | LS from RAN2 on the progress of QoE Measurement Collection for Streaming to RAN3, SA4, SA5 and CT1 | R2-168917 | replied to | S5-171355
S5-171214 | LS from SA2 to SA5 on Cooperation on NGS FMC | S2-167247 | noted | 
S5-171215 | LS reply cc SA5 on NFV-based solutions for next generation mobile networks from ETSI NFV | S2-167249 | noted | 
S5-171216 | LS from SA2 to SA5 on charging support for V2X Communication | S2-166978 | replied to | S5-171225

## Slide 14: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-171217 | Response to LS on Support of Multiple PRAs (S2-166321/C3-163329) | S2-167252 | noted | 
S5-171220 | LS from SA3 cc SA5 on Grouping of Presence Reporting Areas into a PRA set (C4-165301) | S2-167210 | noted | 
S5-171221 | LS reply from to ATIS to SA5 on "Establish a Metric to Determine a Drop in Registered Users in an IP-Based Network” | ATIS | postponed | 
S5-171281 | Reply LS on charging support for V2X Communication | C1-170335 | replied to | S5-171225
S5-171361 | Response to LS on the clarification of the definition of NSI and the relation to NST (S2-170035/S5-166479) | S2-170598 | postponed | 
S5A-170014 | (Resubmitted) Response to LS on the clarification of the definition of NSI and the relation to NST (S2-170035/S5-166479) | S2-170598 | noted | 
S5A-170149 | Reply to 3GPP SA5 on VNF instance identifier type | ETSI ISG NFV | noted | 

## Slide 15: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-171225 | Reply to CT1 and SA2 on charging support for V2X Communication | SA2,CT1 | - | S5-171216, S5-171281
S5-171236 | Reply to: Resubmitted LS from SA6 to SA5 on Charging for Mission Critical Services | SA6 | SA1,SA | S5-171207
S5-171355 | Reply to: LS from RAN2 on the progress of QoE Measurement Collection for Streaming to RAN3, SA4, SA5 and CT1 | RAN2 | SA4,RAN3,CT1 | S5-171213
S5-171364 | LS on Addition of AVP code definitions | CT4 | CT3 | 
S5-171369 | LS to ETSI ISG NFV SOL on type of VNF identifier | ETSI ISG NFV SOL WG | - | -
S5-171384 | LS to ETSI EE on the latest draft TR 32.856 | ETSI EE | - | -
S5A-170313 | LS to SA on the network slice management of the transport and virtualization aspect | SA | SA2 | -
S5A-170319 | LS on Managing EM IP address provided to VNF using MVPNP | ETSI ISG NFV IFA WG | ETSI ISG NFV SOL WG | -
S5A-170331 | LS on Alarm Management | ETSI ISG NFV IFA WG | - | -

## Slide 16
Charging CRs
Number | Title
SP-170129 | Rel-14 CRs on Charging Aspects of Improvements of Awareness of User Location Change (AULC-CH)
SP-170130 | Rel-12 CRs on Charging Management small Enhancements (CH12)
SP-170131 | Rel-13 CRs on Charging Management small Enhancements (CH13)
SP-170132 | Rel-14 CRs on Charging Management small Enhancements (CH14)
SP-170133 | Rel-14 CRs on Charging Aspects of Enhanced Proximity-based Services (CH14-Prose)
SP-170134 | Rel-14 CRs on Resource Optimization for PS Domain Online (CH14-ROPOCH)
SP-170135 | Rel-14 CRs on Charging for SMS via T4 (CH14-SMST4)
SP-170136 | Rel-9 CRs on Charging Management small Enhancements (CH9)
SP-170137 | Rel-13 CRs on Charging Aspects of CIoT (CIoT-CH)
SP-170138 | Rel-14 CRs on Charging aspects for Diameter Base Protocol Specification Update (DBPU-CH)
SP-170144 | Rel-14 CRs on Charging Aspect for 3GPP PS Data off Function (PS_DATA_OFF-CH)

## Slide 17
Charging TSs & TRs
Number | Title
- | -

## Slide 18
Charging WIDs & Exception requests
Number | Title
SP-170128 | Study on Charging Aspects of 5G System Architecture Phase 1
SP-170111 | Exception request for Charging Aspects of Enhanced Proximity-based Services
SP-170112 | Exception request for Charging Aspects of Improvements of Awareness of User Location Change
SP-170113 | Exception request for Charging Aspects of S8 Home Routing Architecture for VoLTE
SP-170114 | Exception request for Charging Aspects of 3GPP PS Data off Function
SP-170115 | Exception request for Charging for SMS via T4
SP-170147 | Exception request for Resource Optimization for PS Domain Online Charging Sessions
SP-170172 | Exception sheet for Determination of Completeness of Charging Information in IMS

## Slide 19
Co-operation with CT4/CT3 on Diameter
  SA5 SWG CH has completed the Rel-14 WID on Diameter base protocol update for 3GPP Diameter Charging Applications, to refer to the common IETF RFC 6733 across the 3GPP Diameter Applications.
  Further exchanges on ongoing SA5 study on forward compatibility for 3GPP Diameter Charging Applications are expected via LSs or email exploders.
IETF DIME WG
  The IETF RFC 4006 “Diameter Credit-Control Application” update to new version (in particular to refer to RFC 6733) is planned by IETF DIME WG for November 2017. Once published this new version will be in interest of SA5 for consideration for 3GPP Diameter Online Charging Application.
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
Charging cooperation

## Slide 20
OAM&P CRs
Number | Title
SP-170139 | Rel-11 CRs on Operations, Administration and Maintenance (OAM11)
SP-170140 | Rel-14 CRs on Operations, Administration and Maintenance (OAM14)
SP-170141 | Rel-14 CRs on Filtering of PM measurements and data volume (OAM14-FILMEAS)
SP-170142 | Rel-14 CRs on Configuration Management for mobile networks that include virtualized network functions (OAM14-MAMO_VNF-CM)
SP-170143 | Rel-14 CRs on Management concept, architecture and requirements for mobile networks that include virtualized network functions (OAM14-MAMO_VNF-MCAR)

## Slide 21
OAM&P TSs & TRs (1/2)
Number | Title
SP-170117 | TS 28.515 Telecommunication management; Fault Management (FM) for mobile networks that include virtualized network functions; Requirements
SP-170118 | TS 28.516 Telecommunication management; Fault Management (FM) for mobile networks that include virtualized network functions; Procedures
SP-170119 | TS 28.517 Telecommunication management; Fault Management (FM) for mobile networks that include virtualized network functions; Stage 2
SP-170120 | TS 28.525 Telecommunication management; Life Cycle Management (LCM) for mobile networks that include virtualized network functions; Requirements
SP-170121 | TS 28.526 Telecommunication management; Life Cycle Management (LCM) for mobile networks that include virtualized network functions; Procedures
SP-170122 | TS 28.527 Telecommunication management; Life Cycle Management (LCM) for mobile networks that include virtualized network functions; Stage 2

## Slide 22
OAM&P TSs & TRs (2/2)
Number | Title
SP-170123 | TR 28.801 Study on management and orchestration of network slicing for next generation network
SP-170124 | TS 28.511 Configuration Management (CM) for mobile networks that include virtualized network functions; Procedures
SP-170126 | TS 28.521 Telecommunication management; Performance Management (PM) for mobile networks that include virtualized network functions; Procedures
SP-170127 | TS 28.522 Telecommunication management; Performance Management (PM) for mobile networks that include virtualized network functions; Stage 2

## Slide 23
OAM&P WIDs & Exception requests
Number | Title
SP-170106 | Exception request for Configuration management for mobile networks that include virtualized network functions
SP-170107 | Exception request for Fault Management for mobile networks that include virtualized network functions
SP-170108 | Exception request for Performance management for mobile networks that include virtualized network functions
SP-170109 | Exception request for Life cycle management for mobile networks that include virtualized network functions
SP-170110 | Exception request for OAM support for Licensed Shared Access

## Slide 24: OAM&P cooperation (1/2)
ETSI ISG NFV
  Regular LS exchanges on the alignment of SA5 and ETSI specifications.
  The schedule of stage 3 specifications in ETSI SOL WG may delay the completion of Rel-14 SA5 NFV specifications until June or September 2017.
Multi-SDO on NFV information modeling
  SA5 attended the Multi-SDO Information Modelling Workshop in Bonn Dec 8th-9th 2016.
  SA5 reported the progress on the collaboration with ETSI ISG NFV on Information Model and reported also on 5G studies ongoing in SA5.
ATIS NRSC
  Request from ATIS to SA5 for specifying metrics to determine a drop in registered users in an IP-based network. Work is ongoing.
ETSI TC EE
  Ongoing LS exchanges on Energy Efficiency in mobile networks.

## Slide 25: OAM&P cooperation (2/2)
Multi-SDO (SA5, TM Forum, NGMN)
  The Multi-SDO steering committee has agreed to close this activity.
  The deliverables produced for converged management of fixed and mobile networks are a strong base for future work in respective SDOs (Modelling, Fault and Performance management).
BBF/SCF - HNB/HeNB
  SA5 is the 3GPP focal point to BBF for HNB and HeNB data models.
  BBF maintains the HNB/HeNB data models based on SA5 requirements.
  SA5 has made a presentation at the 3GPP-BBF workshop on February 18th 2017 in Dubrovnik, highlighting the previous cooperation between SA5 and BBF and also the current work on 5G (e.g. slicing).
  ITU-T SG2 - Management Interface Methodology
  Interface specification methodology and templates on Requirements and Analysis/Information Service level kept 100% aligned.
  Regular conference calls and LS exchange with ITU-T SG2 to maintain this alignment.

## Slide 26
Rel-14 Charging WIs (1/8)
Work Item | Resource optimization for PS domain online charging sessions | CH14-ROPOCH
 |  | 710008
Rapporteur | Ericsson | 
Completion | 50%->80% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | - A definition for the Timer to trigger Gy session termination when unused quota for a long period is introduced. - The associated reporting upon expiry is introduced. | 
Documents | Rel-14 CRs (SP-170134), Exception request (SP-170147) | 

## Slide 27
Rel-14 Charging WIs (2/8)
Work Item | Determination of Completeness of Charging Information in IMS | CH14-DCCII
 |  | 720045
Rapporteur | Deutsche Telekom | 
Completion | 10%->10% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | Pending WID CT1 progress on SIP signalling mechanism and SIP headers | 
Documents | Exception request (SP-170172) | 

## Slide 28
Rel-14 Charging WIs (3/8)
Work Item | Charging Aspects of Enhanced Proximity-based Services | CH14-ProSe
 |  | 720049
Rapporteur | Huawei | 
Completion | 60%->80% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | - Message flow for ProSe Restricted Direct Discovery and discovery on Model B are introduced for Online charging. - New fields are added in CDRs for ProSe restricted direct discovery, discovery on Model B, ProSe one-to-one communication and ProSe UE-to-Network Relay. - The AVPs and ASN.1 CDR description are introduced. | 
Documents | Rel-14 CRs (SP-170133), Exception request (SP-170111) | 

## Slide 29
Rel-14 Charging WIs (4/8)
Work Item | Charging Aspects of S8 Home Routing Architecture for VoLTE | CH14-V8
 |  | 720050
Rapporteur | China Mobile | 
Completion | 60%->60% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | No progress since last meeting. | 
Documents | Exception request (SP-170113) | 

## Slide 30
Rel-14 Charging WIs (5/8)
Work Item | Charging Aspects of Improvements of Awareness of User Location Change (AULC) | AULC-CH
 |  | 730054
Rapporteur | Huawei | 
Completion | 40%->80% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | - The general description of charging for Multiple Presence Reporting Areas (PRA) involving OCS is updated to align with SA2 specification, including the concept of PRA as a set of PRA(s). - The triggers for reporting the Multiple PRAs in online and offline charging, are introduced, and also the reported information are defined. - The PGW/SWG CDRs are enhanced to include the multiple PRA(s) functionality. - The AVPs related to multiple PRA(s) are incorporated. | 
Documents | Rel-14 CRs (SP-170129), Exception request (SP-170112) | 

## Slide 31
Rel-14 Charging WIs (6/8)
Work Item | Charging aspects for Diameter Base Protocol Specification Update | DBPU-CH
 |  | 740013
Rapporteur | Nokia | 
Completion | 0%->100% | 
Target | SA#75 (03/2017) | 
Status | - For charging specifications where the obsolete RFC 3588 was in an Informative Annex, this Annex is made empty. - For the stage 2 charging specifications, the reference to RFC 3588 is removed, and replaced by reference to TS 32.299 (which is the Diameter spec), or removed if identified as not used. - The TS 32.299 is updated with the new RFC 6733, based on CT4 TR 29.819 conclusions. | 
Documents | Rel-14 CRs (SP-170138) | 

## Slide 32
Rel-14 Charging WIs (7/8)
Work Item | Charging Aspect of 3GPP PS Data off Function | PS_DATA_OFF-CH
 |  | 740014
Rapporteur | Huawei | 
Completion | 0%->70% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | - The "3GPP PS Data Off" charging part is introduced in EPC offline and online charging (PGW only). - The "3GPP PS Data Off status" is introduced as a trigger for changing the charging conditions in offline and online charging. - The PGW CDR ASN.1 definition is updated to include this status for corresponding traffic - An AVP is introduced for the stage 3 Diameter aspect. | 
Documents | Rel-14 CRs (SP-170144), Exception request (SP-170114) | 

## Slide 33
Rel-14 Charging WIs (8/8)
Work Item | Charging for SMS via T4 | CH14-SMST4
 |  | 740015
Rapporteur | Nokia | 
Completion | 0%->20% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | - The high level principles for charging MSISDN-less MO-SMS via T4 are introduced - A set of flows are specified for offline charging. - The Reference Points related to CDRs transfer and CDRs FilesTransfer for SMS CDRs are specified with the generic mechanisms and protocols applicable to other charging domains. | 
Documents | Rel-14 CRs (SP-170135), Exception request (SP-170115) | 

## Slide 34
Charging studies (1/2)
Work Item | Study on Overload Control for Diameter Charging Applications | FS_DOCME_CH
 |  | 680054
Rapporteur | Ericsson (New Rapporteur) | 
Completion | 10%->10% | 
Target | SA#76 (06/2017) -> SA#78 (12/2017) | 
Status | - No progress due to resigning rapporteur. - This study will reconvene from next meeting thanks to the new rapporteur | 
Documents | None | 

## Slide 35
Charging studies (2/2)
Work Item | Study on forward compatibility for 3GPP Diameter Charging Applications | FS_FWDCA
 |  | 730053
Rapporteur | Nokia | 
Completion | 10%->10% | 
Target | SA#76 (06/2017) | 
Status | No progress since last meeting. | 
Documents | None | 

## Slide 36
Rel-14 OAM&P WIs (1/7)
Work Item | Management concept, architecture and requirements for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-MCAR
 |  | 690036
Rapporteur | China Mobile | 
Completion | 90%->100% | 
Target | SA#75 (03/2017) | 
Status | TS 28.500 was approved at SA#74 Two Rel-14 CRs agreed on TS 28.622 (to include necessary aspects of virtualised NEs in the Managed Element and Managed Function definitions) and 28.500 (to clarify interface/reference point related to VNF capabilities). SA5 agreed that a planned CR on TS 32.101, if/when ready, can be done as maintenance/minor enhancements work and does not prevent agreement to declare this WI complete. | 
Documents | Rel-14 CRs (SP-170143) | 

## Slide 37
Rel-14 OAM&P WIs (2/7)
Work Item | Configuration Management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-CM
 |  | 690039
Rapporteur | ZTE | 
Completion | 60%->80% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | A number of pCRs have been agreed, in particular related to description of the Information model and bulk creation of MOIs. A CR has been agreed to add an attribute for ManagedElement to support management of virtualized NE. Draft TS 28.511 (CM for mobile networks that include virtualized network functions; Procedures) is ready for Information to SA. | 
Documents | Rel-14 CR (SP-170142), Exception request (SP-170106), Draft TS 28.511 for information (SP-170124) | 

## Slide 38
Rel-14 OAM&P WIs (3/7)
Work Item | Fault Management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-FM
 |  | 690040
Rapporteur | Huawei | 
Completion | 80%->90% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | Draft TS 28.515 (NFV FM requirements) and 28.516 (NFV FM procedures) ready for Approval Draft TS 28.517 (NFV FM stage 2 specification) ready for Information and Approval Draft TS 28.518 (NFV FM stage 3 specification) depends on the output of the corresponding project in ETSI NFV ISG Stage 3 which is delayed; therefore, draft TS 28.518 needs an exception. | 
Documents | Exception request (SP-170107), Draft TS 28.515/28.516/28.517 for approval (SP-170117/SP-170118/SP-170119) | 

## Slide 39
Rel-14 OAM&P WIs (4/7)
Work Item | Performance management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-PM
 |  | 690041
Rapporteur | Intel | 
Completion | 60%->75% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | A number of pCRs have been agreed related to Use cases and Procedures. Draft TSs 28.521/28.522 ready for Information to SA (28.520 sent for information to SA#73) Outstanding issue: This WI needs performance measurements related to virtualized resources to justify the use cases. The performance measurements are not yet defined in ETSI NFV ISG. | 
Documents | Exception request (SP-170108), Draft TS 28.521/28.522 for information (SP-170126/SP-170127) | 

## Slide 40
Rel-14 OAM&P WIs (5/7)
Work Item | Lifecycle management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-LCM
 |  | 690042
Rapporteur | Nokia Networks | 
Completion | 60%->80% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | Input to the SA5#111 & SA5#111bis meetings for this WI were a large no. of contributions, of which 56 were approved. Discussed and agreed missing use cases and procedures, and resolved remaining editor's notes in draft TS 28.525 Draft TS 28.525 (Requirements) is considered complete and ready for SA approval Draft TS 28.526 (Procedures) is considered complete and ready for SA approval Draft TS 28.527 (Stage 2) is considered complete and ready for SA approval Draft TS 28.528 (Stage 3) has dependencies on the progress of ETSI NFV SOL WG (SOL002 and SOL005) which is delayed, and therefore needs an exception. | 
Documents | Exception request (SP-170109), Draft TS 28.525/28.526/28.527 for approval (SP-170120/SP-170121/SP-170122) | 

## Slide 41
Rel-14 OAM&P WIs (6/7)
Work Item | Filtering of PM measurements and data volume measurements for shared networks | OAM14-FILMEAS
 |  | 710009
Rapporteur | Ericsson | 
Completion | 95%->100% | 
Target | SA#75 (03/2017) | 
Status | The remaining Rel-14 Solution Set CR (Add attributes corresponding to updated IS for operation “Create measurement job” related to measurement job reliability) has been agreed: therefore the WI is 100% complete. | 
Documents | Rel-14 CR (SP-170141) | 

## Slide 42
Rel-14 OAM&P WIs (7/7)
Work Item | OAM support for Licensed Shared Access (LSA) | OAM14-LSA
 |  | 720044
Rapporteur | Nokia | 
Completion | 30%->40% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | A number of pCRs have been agreed related to Examples of flows, Adding requirement on cell parameters, Definition of operations parameters and Scope update. | 
Documents | Exception request (SP-170110) | 

## Slide 43
OAM&P studies (1/10)
Work Item | Study on OAM support for assessment of energy efficiency in mobile access networks | FS_OAM_EE
 |  | 700047
Rapporteur | Orange | 
Completion | 80%->90% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | A number of pCRs agreed related to Edithelp comments & latest updates of ES 203 228, Introduction and note about site equipment Potential solutions and Conclusion Overall conclusion and recommendations One outgoing LS shall be sent out to ETSI TC EE to request them for feedback on latest draft TR 32.856 | 
Documents | None | 

## Slide 44
OAM&P studies (2/10)
Work Item | Study on OAM aspects of SON for AAS-based deployments | FS_OAM_SON_AAS
 |  | 700048
Rapporteur | Nokia Networks | 
Completion | 70%->70% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | - The group discussed five contributions, out of which four were noted, and agreed to continue discussion by e-mail until the SA5#112 meeting. | 
Documents | None | 

## Slide 45
OAM&P studies (3/10)
Work Item | Study on Implementation for the Partitioning of Itf-N | FS_IMP_ITFN
 |  | 710007
Rapporteur | China Mobile | 
Completion | 40%->40% | 
Target | SA#75 (03/2017) -> SA#79 (03/2018) | 
Status | No progress since last meeting. | 
Documents | None | 

## Slide 46
OAM&P studies (4/10)
Work Item | Study on Management and Orchestration Architecture of Next Generation Network and Service | FS_NGNS_MOA
 |  | 720047
Rapporteur | Huawei & Ericsson | 
Completion | 10%->20% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | - A number of pCRs have been agreed related to: Evolved management system Adding description for management of 5G slice instance Use case of management and orchestration architecture for network slicing | 
Documents | None | 

## Slide 47
OAM&P studies (5/10)
Work Item | Study on Management and Orchestration of Network Slicing | FS_MONETS
 |  | 720048
Rapporteur | Ericsson & Huawei | 
Completion | 25%->60% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | Inputs to the SA5#111 and SA5#111bis ad-hoc meetings for this SI were 32+54=86 contributions; of which 20+33=53 were approved. Draft TR 28.801 ready to be sent for Information to SA | 
Documents | Draft TR 28.801 for information | 

## Slide 48
OAM&P studies (6/10)
Work Item | Study on management aspects of next generation network architecture and features | FS_MAN_NGNAF
 |  | 720046
Rapporteur | Nokia | 
Completion | 10%->40% | 
Target | SA#75 (03/2017) -> SA#76 (06/2017) | 
Status | - A number of pCRs for TR 28.802 have been agreed, related to: Adding use cases and corresponding potential requirements to support management of NFs/NEs of 5G RAN and CN Potential solution for QoE reporting Adding key issues for 5G new feature management Potential solutions for configuration management of NR and 5GC Replace SA2 reference document and terminology | 
Documents | None | 

## Slide 49
OAM&P studies (7/10)
Work Item | Study on Management aspects of selected IoT-related features | FS_OAM_IOT
 |  | 730055
Rapporteur | Cisco | 
Completion | 5%->5% | 
Target | SA#76 (06/2017) | 
Status | - Discussed potential addition of NRSRP NRSRQ measurements for NB-IoT - Discussed potential new categories of PM measurements for eMTC | 
Documents | None | 

## Slide 50
OAM&P studies (8/10)
Work Item | Study on a RESTful HTTP-based Solution Set | FS_OAM_RESTFUL
 |  | 730057
Rapporteur | Nokia | 
Completion | 5%->5% | 
Target | SA#76 (06/2017) | 
Status | No progress since last meeting. | 
Documents | None | 

## Slide 51
OAM&P studies (9/10)
Work Item | Study on management aspects of virtualized network functions that are part of the NR | FS_MA_RNVNF
 |  | 730056
Rapporteur | Intel | 
Completion | 5%->10% | 
Target | SA#77 (09/2017) | 
Status | A number of pCRs have been discussed, of which two have been approved for the TR 32.864: Add Use case on instantiation of VNF and PNF that forms a gNB add UC on establishing the relation between PNF and VNF that forms a gNB | 
Documents | None | 

## Slide 52
OAM&P studies (10/10)
Work Item | Study on Management Enhancement of CUPS of EPC Nodes | FS_MECUPS
 |  | 740016
Rapporteur | Huawei | 
Completion | 0%->5% | 
Target | SA#77 (09/2017) | 
Status | 2 contributions have been approved: Draft TR 32.867 Skeleton proposal pCR for TR 32.867 Add content for introduction and scope | 
Documents | None | 

## Slide 53: 2018 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#117 | 29 Jan – 2 Feb 2018 | Rome | Italy | EF3 | 
SA5#118 | 9-13 Apr 2018 | TBD | China TBC | TBD | 
SA5#119 | 14-18 May 2018 | TBD | North America | NAF | 
SA5#120 | 20-24 Aug 2018 | Belgrade | Serbia | EF3 | 
SA5#121 | 8-12 Oct 2018 | TBD | Asia TBC | TBD | 
SA5#122 | 12-16 Nov 2018 | TBD | North America | NAF | Mega meeting

## Slide 54: Thank you!