## Slide 1: TSG SA WG4 (SA4) Status Report at TSG SA#86
Frédéric Gabin
SA4 Chairman, Ericsson LM
(Agenda Item 4.4)

## Slide 2: Outline
General
  Leadership and subgroups
  Meetings and statistics
  Progress highlights
Work progress
  CRs to Rel-15 and earlier
  CRs to completed features in Rel-16
  Rel-16 Work Items
  Rel-17 Work Items
  Study Items
Proposed new WIDs/SIDs
Summary of action items
List of documents to SA

## Slide 3: SA4 leadership and subgroups
SA4 officials:
  Chairman: Frédéric Gabin (Ericsson LM, ETSI)
  Vice Chairmen:
    Nikolai Leung (Qualcomm Incorporated, ATIS)
    Gilles Teniou (Orange, ETSI)
  Secretary: Paolo Usai (MCC Support) until SA4#107 in January. He will be replaced by Ms Jayeeta Saha.
  An election for one Vice Chairmen of 3GPP TSG SA WG4 (Codec) will be held during the SA WG4 meeting #107, 20 to 24 January 2020 in Wrocław (PL).
Sub Working Groups and their Chairmen
Enhanced Voice Service (EVS) SWG | Multicast-Broadcast-Streaming (MBS) SWG | Multimedia Telephony Service for IMS (MTSI) SWG | Speech Quality (SQ) SWG | Video SWG
Imre Varga (Qualcomm CDMA Technologies, ETSI) | Frédéric Gabin (Ericsson LM, ETSI) | Nikolai Leung (Qualcomm Incorporated, ATIS) | Paolo Usai (ETSI) | Gilles Teniou (Orange, ETSI)

## Slide 4: Meetings held since SA#85 - 1
SWG conference calls (2 hours each)
  3GPP SA4 telco on FS_AnTEM 17SEP
  3GPP SA4 telco on ATIAS 19SEP
  3GPP SA4 telco on FS_5GXR 19SEP
  3GPP SA4 telco on FS_TyTrac 23SEP
  3GPP SA4 telco on 5GMSA&5GMS3 25SEP
  3GPP SA4 telco on EVS_FCNBE 26SEP
  3GPP SA4 telco on IVAS 27SEP
  3GPP SA4 telco on E_FLUS 1OCT
  3GPP SA4 telco on VRQoE 1OCT
  3GPP SA4 telco on 5GMSA&5GMS3 9OCT

## Slide 5: Meetings held since SA#85 - 2
3GPP SA WG4 EVS Ad-hoc on IVAS (20 October 2019, Host: Samsung Electronics Co., Ltd, Venue: Busan, Korea).
SA4 plenary meeting
SWG conference calls (2 hours each)
  3GPP SA4 telco on FS_5GXR 4NOV
3GPP SA4 MBS SWG Ad-hoc on 5GMS3 (12-14 November 2019, Host: KPN, Venue: Rotterdam, The Netherlands)
Meeting | Dates | Venue and Host
SA4#106 | 21 - 25 October 2019 | Host: Samsung, Venue: Busan, Korea

## Slide 6: Meetings held since SA#85 - 3
SWG conference calls (2 hours each)
  3GPP SA4 telco on VRQoE 18NOV
  3GPP SA4 telco on DAHOE 18NOV
  3GPP SA4 telco on FS_5GXR 19NOV
  3GPP SA4 telco on 5GMS3 25NOV
  3GPP SA4 telco on ITT4RT 3DEC (cancelled)
  3GPP SA4 telco on RTCPVer 4DEC
  3GPP SA4 telco on FS_5GXR 5DEC

## Slide 7: Calendar of future meetings - 1
SWG conference calls (2 hours each)
  3GPP SA4 telco on ATIAS 16DEC
  3GPP SA4 telco on DAHOE 16DEC
  3GPP SA4 telco on 5GMS3 16DEC
  3GPP SA4 telco on IVAS 17DEC
  3GPP SA4 telco on E_FLUS 17DEC
  3GPP SA4 telco on 5G_MEDIA_MTSI_ext 18DEC
  3GPP SA4 telco on FS_5GXR 18DEC
  3GPP SA4 telco on FS_5GXR 7JAN
  3GPP SA4 telco on IVAS 10JAN

## Slide 8: Calendar of future meetings - 2
SA4 plenary meetings (2020)
Meeting | Dates | Venue and Host
SA4#107 | 20 - 24 January 2020 | Host: EF3, Venue: Wrocław, Poland
SA4#108 | 6 - 9 April 2020 | Host: ETSI, Venue: Sophia-Antipolis, France
SA4#109 | 25 - 29 May 2020 | Host: Fraunhofer IIS, Venue: Erlangen, Germany
SA4#110 | 24 - 28 August 2020 | Host: NAF3, Venue: TBD
SA4#111 | 9 - 13 November 2020 | Host: IF3, Venue: TBD

## Slide 9: Calendar of future meetings - 3
SA4 plenary meetings (2021) – NEW!
Meeting | Dates | Venue and Host
SA4#112 | 1 - 5 February 2021 | Host: Dolby, Venue: San Francisco, US – NEW!
SA4#113 | 12 - 16 April 2021 | Host: TBD, Venue: TBD – NEW!
SA4#114 | 24 - 28 May 2021 | Host: Samsung, Venue: TBD, Korea – NEW!
SA4#115 | 23 – 27 August 2021 | Host: TBD, Venue: TBD – NEW!
SA4#116 | 15 - 19 November 2021 | Host: TBD, Venue: TBD – NEW!

## Slide 10: SA4 meeting statistics

## Slide 11: SA4 progress highlights
CRs to Rel-15 and earlier features
  None
Ongoing Work Items
  7 Rel-16 WIs (including 2 reported as completed at this meeting)
  3 Rel-17 WIs
Ongoing Study Items
  5 Rel-16 SIs (including 1 reported as completed at this meeting)
SA4 documents at SA#86
  Rel-16 CRs: 14 CRs (Cat. B (7), C (2) and F (5))
  3 new TSs for information
  1 new TR for approval,
  1 new TR for information,
  2 new WID

## Slide 12: CRs to Rel-15 and earlier
CRs
  None

## Slide 13: CRs to completed features in Rel-16 - 1
CHEM (Coverage and Handoff Enhancements for Multimedia)
  Adding references to the CHEM SDP informative examples in the normative text.
  Adding entries in Annex M for the CHEM SDP attributes and corrected the ABNF and SDP examples
5GMSA (5G Media Streaming Architecture)
  General clean-up, alignment and typo corrections
  Dynamic Policies Stage 2: Correction of response, parameter list and interactions with policy control
  Updates to Stage 2 on Session Establishment and multiple network slices
  Corrected Metrics collection and reporting
  Added statement on EPS interworking support
  Added Service Access Information
  Uplink Streaming Corrections
  Corrections to the M1d Provisioning Procedure for downlink streaming
  Clarified DRM client role in 5GMS client
  Added high level architecture
  Added Consumption Reporting parameters.

## Slide 14: CRs to completed features in Rel-16 - 2
TEI (Technical Enhancements and Improvements) / EVS_Codec
  Aligning the scope of EVS (TS 26.443) to AMR-WB (TS 26.204) and AMR (TS 26.104) with respect to preference expressed for bit-exact fixed-point implementation. AMR-WB IO is part of EVS.
  The SID update transmission in EVS Primary can be configured to use a fixed update interval (from 3 to 100) or an adaptive update interval. Such flexibility in DTX operation is not present in previous 3GPP speech codecs (AMR and AMR-WB), and it is important to make implementers/users of EVS aware of this flexibility. The EVS SID update rate flexibility in EVS is documented with a new note
Tdoc | Title | Source | Type | For | Agenda item #
SP-190996 | CRs to TS 26.114 on Coverage and Handoff Enhancements for Multimedia (Release 16) (CHEM) | SA WG4 | CR pack | Approval | 16.4
SP-190999 | CR to TS 26.501 on Correction to architecture and procedures (Release 16) (5GMSA) | SA WG4 | CR pack | Approval | 16.4
SP-191000 | CRs to TS 26.114 & TS 26.443 on Technical Enhancements and Improvements Rel-16 (Release 16) (TEI16) | SA WG4 | CR pack | Approval | 16.4

## Slide 15: List of SA4 Work Items for Rel-16
Rel-16 Work Items
CAPIF4xMB (New WID on Usage of CAPIF for xMB API) – completed at SA#82
SerInter (Service Interactivity) – complete !
Alt_FX_EVS (Alternative EVS implementation using updated fixed-point basic operators) – completed at SA#83
E_FLUS (Enhancements to Framework for Live Uplink Streaming)
HLG_HDR (Hybrid Log Gamma High Dynamic Range) – completed at SA#81
E2E_DELAY (Media Handling Aspects of RAN Delay Budget Reporting in MTSI) – completed at SA#84
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services)
CHEM (Coverage and Handoff Enhancements for Multimedia) – completed at SA#85
MC_XMB (MCData File Distribution support over xMB) – completed at SA#84
5GMSA (5G Media streaming architecture) – completed at SA#84
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) – complete !
VRQoE (VR QoE metrics)
5GMS3 (5G Media Streaming stage 3)
RTCPVer (RTP/RTCP Verification for Real-Time Services)
TEI16 (Technical Enhancements and Improvements Rel-16 )

## Slide 16: SerInter (Service Interactivity) – complete !
The objective of the work item is to :
  Enable delivery of notifications to interactivity applications,
  Define the means for the BM-SC to signal, and the MBMS client to unambiguously identify, interactivity-related content items
  Support the measurement and reporting of interactivity-related usage by the user/device
At SA4#106, the remaining unfulfilled objective was the specification of DASH APIs between the DASH client and UE-resident application. That task has been completed by the DASH-IF in the production of a related specification which is now referenced by TS 26.247. This is enabled for both DASH and DASH over MBMS.
WID: SP-190330
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
SerInter (Service Interactivity) | CRs to TSs 26.346, 26.247, 26.347 | 80% -> 100% | SA#86 - complete | SP-190997 CRs to TS 26.247 & TS 26.346 on Service Interactivity (Release 16) (SerInter)
Note: Progress since last SA is shown with blue colour.

## Slide 17: E_FLUS (Enhancements to Framework for Live Uplink Streaming)
The objective of the work item is to enhance the Framework for Live Uplink Streaming:
  Recommend new QoS features including new QCI/5QI values; Specify means to leverage existing interfaces and contribute to evolving 5G interfaces; Specify the necessary control plane functionality to support downstream media distribution; Define or leverage definitions of network-based media processing functions (e.g., video stitching, media transcoding and content reformatting), and enablers (e.g. network APIs); Define 3GPP media codec profile(s) for FLUS services
Since SA#85,
  CRs to TS 26.238 were agreed to remove the Assistance Information procedures, correct the SDP mechanism for identifying FLUS media for IMS-based FLUS, add capability to use new QoS-hint attribute for MTSI-based FLUS, update procedures and references on media processing, add functionality for using RAN signalling for uplink assistance,
  CR to TS 26.114 agreed to specify a new QoS-hint attribute and its corresponding procedures,
  LS sent to CT1/CT3 informing them of the agreed SDP attribute updates,
  Scheduled one telco on December 17th, 2019, 16-18h CET.
WID: SP-180285
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 75% -> 85% | SA#87 | SP-190995 CRs to TS 26.114 & TR 26.238 on Enhancements to Framework for Live Uplink Streaming (Release 16) (E_FLUS)
Note: Progress since last SA is shown with blue colour.

## Slide 18: 5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services)
The objective of this Work Item is to specify the media handling aspects of 5G conversational services:
  Recommend support for speech and video adaptation capabilities;
  For 5G NR access, enable support for media handling with NR access, including that for speech and video;
  Define MTSI client profiles with a corresponding set of mandatory codec and potentially other media handling capabilities to address the needs and constraints of different terminal categories (e.g. IoT, wearables) related to different 5G verticals.
Since SA#85,
  Prepared a draft CR to TS 26.114 to add the MTSI Data Channel Media
  Agreed to schedule a telco on December 18th, 2019, 16-18h CET
WID: SP-190640
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) | CRs to TS 26.114 | 80% -> 90% | SA#87 | n/a
Note: Progress since last SA is shown with blue colour.

## Slide 19: EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) – complete !
The objective of this Work Item is to specify a mandatory conformance process (including tool and test vectors) of EVS floating-point code for non bit-exact implementations.
Since SA#85, the CR adding EVS codec non bit-exact conformance process description and associated tools and test sequences was agreed. The tools and new test sequences will be part of the zip containing the test vectors.
WID: SP-180983
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) | CR to 26.444 on inclusion of the conformance process for floating-point code in Clause 7 | 80% ->100% | SA#86 - complete | SP-190998 CR to TS 26.444 on EVS Non Bit Exact Float conformance (Release 16) (EVS_FCNBE)
Note: Progress since last SA is shown with blue colour.

## Slide 20: VRQoE (VR QoE metrics)
Objectives: add the following VR QoE-related metrics functionality to 3GPP specifications:
  Defined VR metrics observation points within the VR Client Reference Model in TS 26.118.
  Metrics describing the characteristics of the VR device, such as resolution, Field of view (FoV) etc.
  Metrics describing the interaction delay, related to the time between head movements and update of the visible content.
  Extensions to the DASH Metrics configuration and reporting to support the new metrics.
Since SA#85,
  A draft CR on how to implement the QoE metrics within an XML schema was agreed.
  Much time was spent considering comparable quality viewport latency. We agreed on the definition of associated metrics as well as the inclusion of an informative annex on how the similar quality is computed.
  A telco was scheduled 18th Nov during which the draft CR with the addition of device capabilities’ metrics was progressed.
  Completion target date is delayed until SA4#107.
WID: SP-190331.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
VRQoE (VR QoE metrics) | CRs to TS 26.118 and TS 26.247 | 25% -> 50% | SA#86 -> SA#87 | None
Note: Progress since last SA is shown with blue colour.

## Slide 21: 5GMS3 (5G Media Streaming stage 3)
Objective:
  Based on the 5GMS Architecture specified in TS 26.501, create new 5G Media Streaming (5GMS) stage 3 specifications and update existing ones to come up with a modular but consistent set of specifications enabling deployment of multimedia services.
Since SA#85,
  At SA4#106 progress was made on protocol aspects with media ingest, alignment with stage 2, and on audio media profiles (jointly with MTSI for E-FLUS).
  At 3GPP SA4 MBS SWG Ad-hoc on 5GMS3 (12-14 November 2019, Host: KPN, Venue: Rotterdam, The Netherlands) where protocol specification TS 26.512 was not progressed due to Stage 2 (5GMSA) corrections. However, media profile specifications were progressed to v1.0.0 and are presented for information to SA. Uplink media capabilities are still to be finalized and a decision has to be made between two options with regards to video decoding capabilities.
WID: SP-190464
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
5GMS3 (5G Media Streaming stage 3) | CRs to TS 26.234 and TS 26.247 New TSs 26.511, 26.512 and 26.117 | 25% -> 60% | SA#86 -> SA#87 | SP-190990 Draft TS 26.117 5G Media Streaming (5GMS); Speech and audio profiles (Release 16), v. 1.0.0 + submit form (5GMS3) SP-190992 Draft TS 26.511 5G Media Streaming (5GMS); Profiles, Codecs and Formats (Release 16), v. 1.0.0 + submit form (5GMS3)
Note: Progress since last SA is shown with blue colour.

## Slide 22: RTCPVer (RTP/RTCP Verification for Real-Time Services)
Objective: Create a new specification for RTP/RTCP verification of the parts of the RTP/RTCP protocol in IETF RFC 3550 and SRTP/SRTCP in IETF RFC 3711 used by current 3GPP conversational and real-time services
Since SA#85,
  At SA4#106 an initial draft of TS 26.139 was prepared and a telco was scheduled on December 4th, 2019, 16-18h CET to further progress it.
  At the December 4th telco, TS 26.139 was progressed and is ready to be presented for information to SA. Outstanding issues are listed in the TS coverpage.
WID: SP-190639
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
RTCPVer (RTP/RTCP Verification for Real-Time Services) | New TS 26.139 Real-time Transport Protocol (RTP) / RTP Control Protocol (RTCP) verification procedures CRs to TS 26.114, TS 24.380, TS 24.581 and TS 26.281 | 0% -> 60% | SA#87 | SP-190991: Draft TS 26.139 RTP/RTCP Verification Procedures (Release 16), v. 1.0.0 + submit form (RTCPVer)
Note: Progress since last SA is shown with blue colour.

## Slide 23: Overview of work progress Rel-16 Work Items - 1
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
SerInter (Service Interactivity) | CRs to TSs 26.346, 26.247, 26.347 | 80% -> 100% | SA#86 - complete | SP-190997 CRs to TS 26.247 & TS 26.346 on Service Interactivity (Release 16) (SerInter)
E_FLUS (Enhancements to Framework for Live Uplink Streaming) | CRs to TS 26.238 CRs to TR 26.939 | 75% -> 85% | SA#87 | SP-190995 CRs to TS 26.114 & TR 26.238 on Enhancements to Framework for Live Uplink Streaming (Release 16) (E_FLUS)
5G_MEDIA_MTSI_ext (Media Handling Extensions for 5G Conversational Services) | CRs to TS 26.114 | 80% -> 90% | SA#87 | n/a
EVS_FCNBE (EVS Floating-point Conformance for Non Bit-Exact) | CR to 26.444 on inclusion of the conformance process for floating-point code in Clause 7 | 80% ->100% | SA#86 - complete | SP-190998 CR to TS 26.444 on EVS Non Bit Exact Float conformance (Release 16) (EVS_FCNBE)

## Slide 24: Overview of work progress Rel-16 Work Items - 2
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#85
VRQoE (VR QoE metrics) | CRs to TS 26.118 and TS 26.247 | 25% -> 50% | SA#86 -> SA#87 | None
5GMS3 (5G Media Streaming stage 3) | CRs to TS 26.234 and TS 26.247 New TSs 26.511, 26.512 and 26.117 | 25% -> 60% | SA#86 -> SA#87 | SP-190990 Draft TS 26.117 5G Media Streaming (5GMS); Speech and audio profiles (Release 16), v. 1.0.0 + submit form (5GMS3) SP-190992 Draft TS 26.511 5G Media Streaming (5GMS); Profiles, Codecs and Formats (Release 16), v. 1.0.0 + submit form (5GMS3)
RTCPVer (RTP/RTCP Verification for Real-Time Services) | New TS 26.139 Real-time Transport Protocol (RTP) / RTP Control Protocol (RTCP) verification procedures CRs to TS 26.114, TS 24.380, TS 24.581 and TS 26.281 | 0% -> 60% | SA#87 | SP-190991: Draft TS 26.139 RTP/RTCP Verification Procedures (Release 16), v. 1.0.0 + submit form (RTCPVer)

## Slide 25: List of SA4 Work Items for Rel-17
Rel-17 Work Items
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)

## Slide 26: IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services)
The overall objective of this work item is to develop a single general-purpose audio codec for immersive 4G and 5G services and applications including the VR use cases envisioned in 3GPP TR 26.918
Since SA#85,
  The EVS SWG had a one day ad hoc meeting on 20th October prior to SA4#106. During this ad hoc meeting and SA4#106 Various technical aspects were discussed (pass-through, I/O formats, MASA, HTF, metadata, testing, complexity and delay) with a rather limited outcome.
  The EVS Chairman commented on the project plan; IVAS-3 (Performance Requirements) and IVAS-4 (design constraints) are scheduled for completion in January 2020, the work is far behind schedule, some qualification phase documents (as scheduled) have not been drafted yet. He invited to provide solution proposals for SA4#107, to improve the work flow for IVAS.
  TD S4-191307 IVAS Design Constraints (IVAS-4), v0.2.0 was agreed at the closing TSG SA WG4#106 Plenary meeting.
  TD S4-191308 Processing plan for the qualification phase, v0.1.0 (Editor: Tomas Jansson Toftgård, Ericsson LM) was agreed at the closing TSG SA WG4#106 Plenary meeting.
  Two telcos were planned 17th December and 10th January.
WID: SP-170611
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 26% -> 27% | SA#92 | None
Note: Progress since last SA is shown with blue colour.

## Slide 27: ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals)
The objective of this Work Item is
  to specify VR support in MTSI in TS 26.114 and IMS-based Telepresence in TS 26.223 to enable support of an immersive experience for remote terminals joining teleconferencing and telepresence sessions. For MTSI, the work is expected to enable scenarios with two-way audio and one-way immersive video, e.g., a remote single user wearing an HMD participating to a conference will send audio and optionally 2D video (e.g., of a presentation, screen sharing and/or a capture of the user itself), but receives stereo or immersive voice/audio and immersive video captured by an omnidirectional camera in a conference room connected to a fixed network.
Since SA#85,
  Several updates were made to the Permanent Document including: Considerations to cross-leverage aspects in FLUS where applicable, Reasons for providing margins around Viewports, Requirements for stitching presentations into omnidirectional video, aspects on viewport information signaling including low-latency transport of RTCP-FB messages, Considerations of RTCP-FB delays, Aspects on network-based stitching including signaling of camera calibration parameters, Considerations of SEI messages, Sending still updates of background for 360-degree video and Editorial updates.
  A telco was scheduled on December 3rd, 16-18h CET and cancelled due to lack of inputs.
  WID: SP-180985
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 20% -> 25% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 28: ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services)
The overall objective of this work item is to develop a set of test specifications similar to TS 26.131 and 26.132 for objective characterization of terminals for 3GPP immersive services. This covers both conversational services based on MTSI / telepresence and non-conversational services. The tests will be limited to the use of an acoustic or a digital / analog audio interface.
Since SA#85,
  At SA4#106 inputs were received to draft TS 26.261 on contents, testing interfaces, send and receive characteristics of terminals for immersive audio, as well as a draft CR to TS 26.260 on Objective test procedures for immersive audio.
  However, draft TS 26.261 Terminal audio quality performance requirements for immersive audio services (ATIAS performance requirements) (Release 17), was not progressed further.
  A telco was scheduled 16th December.
WID: SP-190040
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 5% -> 10% | SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 29: Overview of work progress Rel-17 Work Items
Note: Progress since last SA is shown with blue colour.
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
IVAS_Codec (EVS Codec Extension for Immersive Voice and Audio Services) | New set of 8 TSs and 1 TR on Codec for Immersive Voice and Audio Services CR to 26.114 | 26% -> 27% | SA#92 | None
ITT4RT (Support of Immersive Teleconferencing and Telepresence for Remote Terminals) | CR to 26.114 and 26.223 on Support of Immersive Teleconferencing for Remote Terminals | 20% -> 25% | SA#90 | None
ATIAS (Terminal Audio quality performance and Test methods for Immersive Audio Services) | TS 26.261 Terminal audio quality performance requirements for immersive audio services | 5% -> 10% | SA#90 | None

## Slide 30: List of SA4 Study Items
Ongoing Study Items
FS_mV2X (V2X Media Handling and Interaction) – complete !
FS_TyTraC (Typical Traffic Characteristics of Media Services)
FS_5GXR (Study Item on eXtended Reality (XR) in 5G)
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance)

## Slide 31: FS_mV2X (V2X Media Handling and Interaction)
The overall objective of this work item is to analyse the use cases of Video data sharing for assisted and improved automated driving (VaD) explained in TR 22.886 and their requirements in TS 22.186 in detail, to clarify the operation of advanced driving using networked visual information. The required procedures for media capture, compression, and transmission are investigated. We also study the possibility of using other types of media-related information 3GPP services can supply to vehicles, such as voice, audio, image, or graphics.
Since SA#85, SA4#106 reviewed the reply LS from 5GAA and incorporated some of the feedback into TR 26.985. The TR is now ready for approval.
WID: SP-170810
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
FS_mV2X (V2X Media Handling and Interaction) | TR 26.985 Vehicle-to-everything (V2X) media handling and interaction | 90% -> 100% | SA#86 - complete | SP-190994 Draft TR 26.985 Vehicle-to-everything (V2X); Media handling and interaction (Release 16), v. 1.0.0 + submit form (FS_mV2X)
Note: Progress since last SA is shown with blue colour.

## Slide 32: FS_TyTraC (Typical Traffic Characteristics of Media Services)
Objectives:
  Collect current media centric Third-Party and Operator services characteristics;
  Collect the typical deployment characteristics today, such as bandwidth requirements;
  Provide an overview on technological developments;
  Provide a summary on typical characteristics and requirements for different media services on 3GPP networks;
  Identify the applicability of existing 5QIs for such services and potentially identify requirements for new 5QIs or QoS related parameters.
Since SA#85, Information on uplink rates for cloud gaming was added. Draft TR 26.925 Typical traffic characteristics of media services on 3GPP networks, v. 0.7.0, from Rapporteur (Ericsson LM) was agreed at the closing TSG SA WG4#106 Plenary meeting to be raised to v. 1.0.0 and sent to TSG SA#86 (for information).
FS_TyTraC: Template for Media Service Information Collection: S4-181521 and online: https://goo.gl/forms/3GeCpv2J6tIWn3O12
WID: SP-180666
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
FS_TyTraC (Typical Traffic Characteristics of Media Services) | TR 26.925 Typical traffic characteristics of media services on 3GPP networks | 60% -> 70% | SA#87 | SP-190993 Draft TR 26.925 Typical traffic characteristics of media services on 3GPP networks (Release 16), v. 1.0.0 + submit form (FS_TyTraC)
Note: Progress since last SA is shown with blue colour.

## Slide 33: FS_5GXR (Study Item on eXtended Reality (XR) in 5G)
The objective of this Study Item is to investigate the relevance of Augmented and Extended Reality in the context of 3GPP
Since SA#85, there were agreed updates to TR 26.928:
  Information from content presented at IBS in September.
  XR devices and form factors with a categorization of those depending on their complexity capability.
  Standardization updates relevant for 3GPP were extracted from the permanent document and included into the TR.
  A use case on 5G shared spatial data, as part of the Real time XR sharing Core use case.
  Definitions, various baseline technologies for XR including shaders and renderers for which very useful data was provided. The next step on it is to simplify the descriptions and make them consistent with the 3GPP scope.
  5 telcos were planned with the expectation to complete the work in January.
WID: SP-180667
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
FS_5GXR (Study Item on eXtended Reality (XR) in 5G) | TR 26.928 Extended Reality (XR) in 5G | 60% -> 65% | SA#87 | None
Note: Progress since last SA is shown with blue colour.

## Slide 34: FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance)
This work item will investigate the differences between the two systems for noise simulation in handset mode. The goal is to evaluate if a revision of the existing test methodologies in TS 26.132 for speech quality in ambient noise conditions is needed and/or helps to increase reproduction accuracy.
Since SA#85, at SA4#106, results of Round Robin Tests for FS_ANTeM were presented. It was agreed to delay the completion of the study in order to conduct further investigations until next meeting.
WID: SP-180986
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals | 70% -> 80% | SA#86 -> SA#87 | None
Note: Progress since last SA is shown with blue colour.

## Slide 35: FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines)
Objective: provide content generation and usage guidelines for the technologies defined in TS 26.118
Since SA#85, a draft TR has been produced. It now includes a skeleton and the description of a test sequence. An informative annex is used to document the relevant information for progressing the work.
The initial timeplan was too tight and we agreed to move the completion date to the end of 2020.
WID: SP-190642
Work Item | Expected output | Completion-% | Target completion | Input documents to SA#86
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 0% -> 5% | SA#88 -> SA#90 | None
Note: Progress since last SA is shown with blue colour.

## Slide 36: Overview of work progress Study Items
Note: Progress since last SA is shown with blue colour.
Study Item | Expected output | Completion-% | Target completion | Input documents to SA#86
FS_mV2X (V2X Media Handling and Interaction) | TR 26.985 Vehicle-to-everything (V2X) media handling and interaction | 90% -> 100% | SA#86 - complete | SP-190994 Draft TR 26.985 Vehicle-to-everything (V2X); Media handling and interaction (Release 16), v. 1.0.0 + submit form (FS_mV2X)
FS_TyTraC (Typical Traffic Characteristics of Media Services) | TR 26.925 Typical traffic characteristics of media services on 3GPP networks | 60% -> 70% | SA#87 | SP-190993 Draft TR 26.925 Typical traffic characteristics of media services on 3GPP networks (Release 16), v. 1.0.0 + submit form (FS_TyTraC)
FS_5GXR (Study Item on eXtended Reality (XR) in 5G) | TR 26.928 Extended Reality (XR) in 5G | 60% -> 65% | SA#87 | None
FS_ANTeM (Study on ambient noise test methodology for evaluation of acoustic UE performance) | TR 26.921 Investigations on ambient noise reproduction systems for acoustic testing of terminals | 70% -> 80% | SA#86 -> SA#87 | None
FS_VR_CoGui (Feasibility Study on VR Streaming Conformance and Guidelines) | New TR 26.999 Virtual Reality (VR) streaming interoperability and characterization | 0% -> 5% | SA#88 -> SA#90 | None

## Slide 37: Proposed new WID
New WID on support of Hybrid DASH/HLS over eMBMS (DAHOE)
  ISO MPEG CMAF (Common Media Application Format), uses fragmented MP4 (a.k.a. fMP4) as segment format based on the ISO base media file format, supported both by DASH and HLS. This way the same segments can be referenced both by DASH MPDs and HLS playlists. Such content is referred to as hybrid DASH/HLS service.
  The work item aims to enable the delivery over MBMS of HLS services and hybrid HLS/DASH services
Target completion: SA#87
WID: SP-190988

## Slide 38: Proposed new WID
New WID on Handsets Featuring Non-Traditional Earpieces (HaNTE)
  UEs supporting handset mode communication without a traditional earpiece to produce sound are becoming available in the market, and 3GPP specs require updates to allow for their appropriate testing.
  Among other objectives:
    Update 3GPP TS 26.132 with reference to the appropriate version of ITU-T P.64 that addresses HaNTE devices.
    Review performance of HaNTE devices and update requirements in 3GPP TS 26.131 if necessary, to ensure an adequate user experience.
Target completion: SA#87
WID: SP-190989 revised in SP-191212 (revised WID adding Head Acoustics as supporting company)

## Slide 39: Dependencies on IETF drafts in SA4
No new dependency introduced
No dependency removed
IETF dependencies in SA4: new ones with red colour, those removed with green colour, and other updates by blue colour:
IETF draft name | 3GPP spec. number | CR# which introduced the dependency | Responsible person (in SA4) | Feature (Release) | Comments
draft-ietf-clue-framework | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-datachannel | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-signalling | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-data-model-schema | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-protocol | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-clue-rtp-mapping | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sctp-sdp | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-data-channel-sdpneg | 26.223 | - | Ozgur Oyman (ozgur.oyman@intel.com), Intel | IMS_TELEP_S4 (Rel-13) | 
draft-ietf-mmusic-sdp-simulcast | 26.223 | - | Bo Burman (bo.burman@ericsson.com), Ericsson LM | IMS_TELEP_S4 (Rel-13) | 
 | 26.114 | 0385R1 |  | MMCMH_Enh (Rel-14) | 
draft-ietf-mmusic-rid | 26.114 | 0385R1 | Bo Burman (bo.burman@ericsson.com), Ericsson LM | MMCMH_Enh (Rel-14) | 

## Slide 40: Summary of action items
Action Points from SA#85 to SA4:
  None
Action items from SA4 to SA#86:
  Approve all CRs
  Approve 2 new WIDs
  Approve 1 new TR

## Slide 41: List of documents to SA#86 - 1
Tdoc | Title | Source | Type | For | Agenda Item
SP-190987 | SA WG4 Status Report at TSG SA#86 | SA WG4 Chairman | report | Presentation | 4.4
SP-190988 | New WID on support of Hybrid DASH/HLS over eMBMS (DAHOE) | SA WG4 | WID new | Approval | 6.1
SP-190989 | New WID on Handsets Featuring Non-Traditional Earpieces (HaNTE) | SA WG4 | WID new | Approval (revised) | 6.1
SP-190990 | Draft TS 26.117 5G Media Streaming (5GMS); Speech and audio profiles (Release 16), v. 1.0.0 + submit form (5GMS3) | SA WG4 | draft TS | Information | 6.9
SP-190991 | Draft TS 26.139 RTP/RTCP Verification Procedures (Release 16), v. 1.0.0 + submit form (RTCPVer) | SA WG4 | draft TS | Information | 6.9
SP-190992 | Draft TS 26.511 5G Media Streaming (5GMS); Profiles, Codecs and Formats (Release 16), v. 1.0.0 + submit form (5GMS3) | SA WG4 | draft TS | Information | 6.9
SP-190993 | Draft TR 26.925 Typical traffic characteristics of media services on 3GPP networks (Release 16), v. 1.0.0 + submit form (FS_TyTraC) | SA WG4 | draft TR | Information | 6.9
SP-190994 | Draft TR 26.985 Vehicle-to-everything (V2X); Media handling and interaction (Release 16), v. 1.0.0 + submit form (FS_mV2X) | SA WG4 | draft TR | Approval | 6.10
SP-190995 | CRs to TS 26.114 & TR 26.238 on Enhancements to Framework for Live Uplink Streaming (Release 16) (E_FLUS) | SA WG4 | CR pack | Approval | 16.4
SP-190996 | CRs to TS 26.114 on Coverage and Handoff Enhancements for Multimedia (Release 16) (CHEM) | SA WG4 | CR pack | Approval | 16.4
SP-190997 | CRs to TS 26.247 & TS 26.346 on Service Interactivity (Release 16) (SerInter) | SA WG4 | CR pack | Approval | 16.4
SP-190998 | CR to TS 26.444 on EVS Non Bit Exact Float conformance (Release 16) ) (EVS_FCNBE) | SA WG4 | CR pack | Approval | 16.4
SP-190999 | CR to TS 26.501 on Correction to architecture and procedures (Release 16) (5GMSA) | SA WG4 | CR pack | Approval | 16.4
SP-191000 | CRs to TS 26.114 & TS 26.443 on Technical Enhancements and Improvements Rel-16 (Release 16) (TEI16) | SA WG4 | CR pack | Approval | 16.4
SP-191212 | New WID on Handsets Featuring Non-Traditional Earpieces (HaNTE) | SA WG4 | WID new | Approval | 6.1

## Slide 42
Annex 1: List of some key abbreviations in the SA4 area

## Slide 43
ABNF Augmented BNF (Backus-Naur Form)
AMR Adaptive Multi Rate (– Narrowband)
AMR-NB Adaptive Multi Rate – Narrowband
AMR-WB Adaptive Multi Rate – Wideband
API Application Programming Interface
APN Access Point Name
AVC Advanced Video Coding
AVP Audio-Visual Profile
AVPF Audio-Visual Profile with Feedback
CEN Comité Européen de Normalisation (European Committee for Standardization)
CL Cross-check Laboratory
CLUE ControLling mUltiple streams for tElepresence
CMR Codec Mode Request
CRC Cyclic Redundancy Check
CTM Cellular Text Telephone Modem
DANE DASH-Aware Network Element
DASH Dynamic Adaptive Streaming over HTTP
DDF Device Description Framework
DTMF Dual-tone multi-frequency
DTX Discontinuous Transmission
ECN Explicit Congestion Notification
eCall Emergency call from a vehicle, supplemented with a minimum set of emergency related data (MSD)
EPS Evolved Packet System
EVS Enhanced Voice Service
FB Fullband (up to 20 kHz)
FDT File Delivery Table
FEC Forward Error Correction
FER Frame Erasure Ratio
FLUTE File deLivery over Unidirectional Transport
GAL Global Analysis Laboratory
HDR High Dynamic Range
HEVC High Efficiency Video Coding
HLG Hybrid Log Gamma
HMD Head Mounted Display
HRTF Head-Related Transfer Function
HTML5 Hypertext Markup Language version 5
HTTP Hypertext Transfer Protocol
HDTV High Definition Television
IVS In Vehicle System, or Improved Video Service
JBM Jitter Buffer Management
LL Listening Laboratory
PD Permanent Document. These are used in SA4 to collect key agreements along the work. They are provided as Tdocs with PD version number associated (in the Tdoc Title with v. 1.0 indicating finalized document) and editor appointed.
PSAP Public Service Answering Point
PSNR Peak Signal-to-Noise Ratio
PSS Packet Switched Streaming
QCI QoS Class Identifier
QoE Quality of Experience
QoS Quality of Service
RFR Receive Frequency Response
RLR Receive Loudness Rating
RTCP Real-time Transport Control Protocol
RTP Real-time Transport Protocol
RTSP Real Time Streaming Protocol
SAND Server and Network Assisted DASH
SDP Session Description Protocol
SDTV Standard Definition Television
SID Silence Descriptor
SQ Speech Quality (SA4 SWG)
SRVCC Single Radio – Voice Call Continuity
STMR Sidetone Masking Rating
SVG Scalable Vector Graphics
SWB Super Wideband (up to 16 kHz)
TFO Tandem Free Operation
TMMBR Temporary Maximum Media Bit-rate Request
UAProf User Agent Profile
VR Virtual Reality
WB Wideband (up to 8 kHz)
XML eXtensible Markup Language
XR eXtended Reality
MANOVA Multivariate Analysis of Variance
MBS Multicast-Broadcast-Streaming (SA4 SWG)
MCPTT Mission Critical Push To Talk over LTE
MPD Media Presentation Description
MPEG Moving Picture Experts Group (of ISO/IEC)
MRF/MCU Multimedia Resource Function / Multi Conference Unit
MSD Minimum Set of Data
MTSI Multimedia Telephony Service for IMS
MVC Multi-view Video Coding
NB Narrowband (up to 4 kHz)